Daily Standup

Sprint 2

Date: 9/27/19

Attendees: David Reyes, Enzo Mendoza

Start time: 10:30 AM

End time: 10:35 AM

| Activity | Enzo | David |
| --- | --- | --- |
| What were you able to accomplish yesterday? | N/A | Made more progress on user story 3. |
| What do you plan on working on today? | User story 4 | Finish user story 3 and resolve issue with testing. |
| What (if any) problems did you run into? | None. | Ran into issue during testing; app will not open on smartwatch. |

Any further comments or questions