## Team Planning

Sprint Summary

Sprint 2

Date: 09/23/19

Start time: 1:00 PM

End time: 1:15 PM

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Pulled Into Sprint:

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 3 | As a data gatherer, I want to press a button to start and stop data collection so that I can gather data over an arbitrary time interval. | To-do | David Reyes | 8 |
| 4 | As a data gatherer, I want to collect data in the correct format so that I can use it for analysis, research, studies, etc. | To-do | Enzo Mendoza | 8 |
| 5 | As a data gatherer, I want to identify data with an ID/serial number so that I can identify a patient’s data without using personally identifiable information. | To-do | David Reyes | 8 |
| 6 | As a data gatherer, I want to characterize my gathered PPG data with other non-sensitive patient information such as age, BMI, height, and weight so that I can better process my data. | To-do | Enzo Mendoza | 8 |

Sprint Goal: What are items/concept that you hope to accomplish in this sprint?

This sprint we hope to implement some data collection features of the app such as being able to start/stop data collection, collecting data in the correct format, and having additional parameters besides the gathered PPG data.

Total Estimated Velocity: 32

Story Details

StoryID: Story 3

Title:

As a data gatherer, I want to press a button to start and stop data collection so that I can gather data over an arbitrary time interval.

Acceptance Criteria:

- Pressing button starts data collection.

- Pressing button ends data collection.

Estimate: 8

StoryID: Story 4

Title:

As a data gatherer, I want to collect data in the correct format so that I can use it for analysis, research, studies, etc.

Acceptance Criteria:

- PPG data is measured as quickly as the sensor allows, ideally in milliseconds.

- Data has at least 4 dimensions: time and one for each of the three sensors.

Estimate: 8

StoryID: Story 5

Title:

As a data gatherer, I want to identify data with an ID/serial number so that I can identify a patient’s data without using personally identifiable information.

Acceptance Criteria:

- An ID/serial number can be associated with the data.

Estimate: 8

StoryID: Story 6

Title:

As a data gatherer, I want to characterize my gathered PPG data with other non-sensitive patient information such as age, BMI, height, and weight so that I can better process my data.

Acceptance Criteria:

- Data has additional parameters that can be entered, such as age or BMI.

Estimate: 8