## Team Retro

_________________________________________________________________________________________

Sprint #: 2

Date: 10/7/19

Scrum Master: David Reyes

What went well?

- We were able to complete all of our user stories.

- We were able to get back on track and maintain a schedule.

- Build pipeline issues were resolved.

- Manual testing on the smartwatches.

What didn’t go well?

- The previous Polar device was unsuitable for this project.

- Some portions of the code will need to be rewritten in the next sprint.

How can we improve?

- Better research into capabilities of devices used for project.

Action Items:

| Item | Assigned to | Due on |
| --- | --- | --- |
| Become familiar with Samsung SDK. | Both | 10/11/19 |
| Rewrite obsolete portions of code. |  | 10/21/19 |