## Team Review

_________________________________________________________________________________________

Sprint 2

Date: 10/07/19

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 3 | As a data gatherer, I want to press a button to start and stop data collection so that I can gather data over an arbitrary time interval. | Done | David Reyes | 8 |
| 4 | As a data gatherer, I want to collect data in the correct format so that I can use it for analysis, research, studies, etc. | Done | Enzo Mendoza | 8 |
| 5 | As a data gatherer, I want to identify data with an ID/serial number so that I can identify a patient’s data without using personally identifiable information. | Done | David Reyes | 8 |
| 6 | As a data gatherer, I want to characterize my gathered PPG data with other non-sensitive patient information such as age, BMI, height, and weight so that I can better process my data. | Done | Enzo Mendoza | 8 |

Stories NOT Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
|  | As a <user role>, I want to <goal> so that <benefits> |  |  |  |

Sprint Goal: Were all the sprint goals achieved?

We completed all our user stories for the sprint however we encountered several difficulties. There were initially difficulties in getting the Polar smartwatch to work, it has since come to our attention that this watch is not suitable for this project because it cannot provide the required PPG data. The product owner has already ordered new watches that should be able to provide the needed data. The next sprint will require us to rewrite some portions of the code that were made using the Polar SDK to instead use the Samsung SDK.

Total Velocity: 32