## Team Planning

Sprint Summary

Sprint 3

Date: 10/07/19

Start time: 2:00 PM

End time: 2:15 PM

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Pulled Into Sprint:

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 7 | As a data gatherer, I want to enter an ID for each patient so that they can be distinguished without using personal information. | To-do | Enzo | 8 |
| 8 | As a data gatherer, I want to collect additional data from the device’s other sensors, such as the gyroscope, so that I can use it for analysis, research, studies, etc. | To-do | David | 8 |
| 9 | As a data gatherer, I want to save my collected data in a file so that I can export it to other devices. | To-do | Enzo | 8 |
| 10 | As a developer, I want to use the Samsung SDK so that I can gather data from the device’s sensor. | To-do | David | 8 |

Sprint Goal: What are items/concept that you hope to accomplish in this sprint?

This sprint we hope to implement more features to ease data collection using the app. Additionally, we will need  to partially rewrite some of the app to use the Samsung SDK instead of the Polar SDK given the change in device.

Total Estimated Velocity: 32

Story Details

StoryID: Story 7

Title:

As a data gatherer, I want to enter an ID for each patient so that they can be distinguished without using personal information.

Acceptance Criteria:

- I can enter an alphanumeric ID for each patient to identify them.

- ID is saved along with data gathered from sensors.

Estimate: 8

StoryID: Story 8

Title:

As a data gatherer, I want to collect additional data from the device’s other sensors, such as the gyroscope, so that I can use it for analysis, research, studies, etc.

Acceptance Criteria:

- Data from device’s other sensors, not PPG data, can be collected.

Estimate: 8

StoryID: Story 9

Title:

As a data gatherer, I want to save my collected data in a file so that I can export it to other devices.

Acceptance Criteria:

- Gathered data is saved in a file (.txt, etc).

Estimate: 8

StoryID: Story 10

Title:

As a developer, I want to use the Samsung SDK so that I can gather data from the device’s sensor.

Acceptance Criteria:

- Can access device’s sensors using Samsung SDK.

Estimate: 8