## Team Retro

_________________________________________________________________________________________

Sprint 3

Date: 10/22/19

Scrum Master: David Reyes

What went well?

- We continued to make progress on the app and it is in a usable state despite some setbacks.

What didn’t go well?

- Due to technical issues we are unable to get PPG data from the smartwatch. Product owner has decided to move forward with heart rate data instead.

- User story 9 was not completed by the end of the sprint.

How can we improve?

- We can improve with better time management and planning in order to meet all of our sprint goals by the end of the sprint.

- We can request help from our partner if we are stuck on a problem.

Action Items:

| Item | Assigned to | Due on |
| --- | --- | --- |
| Improve planning, scheduling, and time management. | Both | 11/04/19 |
| Improve communication and teamwork. | Both | 11/04/19 |