## Team Review

_________________________________________________________________________________________

Sprint 3

Date: 10/22/19

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 7 | As a data gatherer, I want to enter an ID for each patient so that they can be distinguished without using personal information. | Done | Enzo | 8 |
| 8 | As a data gatherer, I want to collect additional data from the device’s other sensors, such as the gyroscope, so that I can use it for analysis, research, studies, etc. | Done | David | 8 |
| 10 | As a developer, I want to use the Samsung SDK so that I can gather data from the device’s sensor. | Done | David | 8 |

Stories NOT Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 9 | As a data gatherer, I want to save my collected data in a file so that I can export it to other devices. | In - progress | Enzo | 8 |

Sprint Goal: Were all the sprint goals achieved?

- All the goals were not completed in this sprint. User Story 9 was nearly complete but still required final testing and debugging. Will be carried over to the next sprint.

Total Velocity: 31