## Team Planning

Sprint Summary

Sprint 4

Date: 10/22/19

Start time: 5:05 PM

End time: 5:15 PM

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Pulled Into Sprint:

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 11 | As a data gatherer, I want to save my collected data onto a Google Drive so that I can easily access it later. | To-do | David Reyes | 16 |
| 12 | As a data gatherer, I want to save my data with the timestamp in the filename so that I know when it was recorded. | To-do | Enzo Mendoza | 8 |
| 13 | As a data gatherer, I want to have an incremental ID for each data session so that I can uniquely identify them. | To-do | Enzo Mendoza | 8 |

Sprint Goal: What are items/concept that you hope to accomplish in this sprint?

- This sprint we hope to begin implementing Google Drive integration using the Google Drive API in order to store data off the smartwatch. Additionally, we want to implement some other features to help identify and distinguish each data file.

Total Estimated Velocity: 32

Story Details

StoryID: Story 11

Title:

As a data gatherer, I want to save my collected data onto a Google Drive so that I can easily access it later.

Acceptance Criteria:

- I can sign in to a Google account.

- I can save the data file onto that account’s Google Drive.

- I can access the file on another machine.

Estimate: 16

StoryID: Story 12

Title:

As a data gatherer, I want to save my data with the timestamp in the filename so that I know when it was recorded.

Acceptance Criteria:

- The date and time appears in the name of the saved file.

Estimate: 8

StoryID: Story 13

Title:

As a data gatherer, I want to have an incremental ID for each data session so that I can uniquely identify them.

Acceptance Criteria:

- There is an ID number associated with each data session.

- The ID automatically increments with each new session.

Estimate: 8