## Team Retro

_________________________________________________________________________________________

Sprint 4

Date: 11/04/19

Scrum Master: David Reyes

What went well?

- The bulk of Google Drive features were implemented in this sprint.

- We were able to make steady progress throughout the sprint.

What didn’t go well?

- Unable to run tests on the Moto G6 due to technical issues with ADB debugging on Mac.

- Enzo was unable to reach the required hours of work for this sprint.

How can we improve?

- We can improve by resolving the issues in order to test on both of our smart watches.

- The required hours can be reached with better scheduling and time allocation.

Action Items:

| Item | Assigned to | Due on |
| --- | --- | --- |
| Resolve issues with ADB debugging on Mac. | Enzo | 11/11/19 |
| Improve time management. | Enzo | 11/05/19 |