## Team Review

_________________________________________________________________________________________

Sprint 4

Date: 11/04/19

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 11 | As a data gatherer, I want to save my collected data onto a Google Drive so that I can easily access it later. | Done | David Reyes | 16 |
| 12 | As a data gatherer, I want to save my data with the timestamp in the filename so that I know when it was recorded. | Done | Enzo Mendoza | 8 |
| 13 | As a data gatherer, I want to have an incremental ID for each data session so that I can uniquely identify them. | Done | Enzo Mendoza | 8 |

Stories NOT Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
|  | As a <user role>, I want to <goal> so that <benefits> |  |  |  |

Sprint Goal: Were all the sprint goals achieved?

- All goals were completed in this sprint. Next sprint we will focus on improvements and finalizing Google Drive integration.

Total Velocity: 32