## Team Planning

Sprint Summary

Sprint 5

Date: 11/04/19

Start time: 2:00 PM

End time: 2:15 PM

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Pulled Into Sprint:

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 14 | As a data gatherer, I want to choose which sensors gather data so that I can gather particular data sets. | To-do | David | 8 |
| 15 | As a data gatherer, I want to save the data files to a folder in Drive so that I can organize them better. | To-do | David | 8 |
| 16 | As a data gatherer, I want to be prompted to log-in when I start the app so that I can use Google Drive functionality. | To-do | Enzo | 8 |
| 17 | As a data gatherer, I want to save a timestamp and sensor type in the title of the file saved to Google Drive so that I can easily differentiate my data. | To-do | Enzo | 8 |

Sprint Goal: What are items/concept that you hope to accomplish in this sprint?

- This sprint we hope to finish implementing Google Drive features using the Google Drive REST API. Additionally, we will work on some features to improve ease of use such as by improving organization or streamlining the user experience.

Total Estimated Velocity: 32

Story Details

StoryID: Story 14

Title:

As a data gatherer, I want to choose which sensors gather data so that I can gather particular data sets.

Acceptance Criteria:

- There is a “Configure” button in the UI.

- Pressing the button allows the user to select which sensors will gather data.

- The sensor settings are saved between data gathering sessions.

Estimate: 8

StoryID: Story 15

Title:

As a data gatherer, I want to save the data files to a folder in Drive so that I can organize them better.

Acceptance Criteria:

- The app creates a folder in the Google Drive of the signed-in account.

- Data files from the app are saved within this folder.

Estimate: 8

StoryID: Story 16

Title:

As a data gatherer, I want to be prompted to log-in when I start the app so that I can use Google Drive functionality.

Acceptance Criteria:

- On start-up the app will check for a previously signed-in account and log-in if it finds one.

- Otherwise, if no such account is found the app will prompt the user to sign-in with their Google account.

Estimate: 8

StoryID: Story 17

Title:

As a data gatherer, I want to save a timestamp and sensor type in the title of the file saved to Google Drive so that I can easily differentiate my data.

Acceptance Criteria:

- The saved data file has a timestamp and sensor type in its title.

- File titles are consistent across different devices that access the same Google Drive.

Estimate: 8