## Team Review

_________________________________________________________________________________________

Sprint 5

Date: 11/18/19

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 14 | As a data gatherer, I want to choose which sensors gather data so that I can gather particular data sets. | Done | David | 8 |
| 15 | As a data gatherer, I want to save the data files to a folder in Drive so that I can organize them better. | Done | David | 8 |
| 16 | As a data gatherer, I want to be prompted to log-in when I start the app so that I can use Google Drive functionality. | Done | Enzo | 8 |
| 17 | As a data gatherer, I want to save a timestamp and sensor type in the title of the file saved to Google Drive so that I can easily differentiate my data. | Done | Enzo | 8 |

Stories NOT Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
|  | As a <user role>, I want to <goal> so that <benefits> |  |  |  |

Sprint Goal: Were all the sprint goals achieved?

- All goals were completed in this sprint. In the final we sprint we will focus on UI improvements, bug fixing, and other minor improvements to overall usage.

Total Velocity: 32