| # EFORT |  |  |  |  |
| --- | --- | --- | --- | --- |
| # FOREX INVESTMENT |  |  |  |  |
|  |  | Disaster Recovery Plan |  |  |

TABLE OF CONTENTS

1	Introduction	5

1.1	DEFINITION: DISASTER	5

1.2	PURPOSE OF THE DR PLAN	6

2	Emergency contact form	7

3	External Contacts	8

4	Notification Network	9

5	Scope	10

5.1	VERSION INFORMATION & CHANGES	10

6	DISASTER RECOVERY TEAMS & RESPONSIBILITIES	11

6.1	DISASTER RECOVERY LEAD	11

6.1.1	ROLE AND RESPONSIBILITIES	11

6.1.2	CONTACT INFORMATION	12

6.2	DISASTER MANAGEMENT TEAM	12

6.2.1	ROLE & RESPONSIBILITIES	12

6.2.2	CONTACT INFORMATION	12

6.3	NETWORK TEAM	13

6.3.1	ROLE & RESPONSIBILITIES	13

6.3.2	CONTACT INFORMATION	14

6.4	SERVER TEAM	14

6.4.1	ROLE & RESPONSIBILITIES	14

6.4.2	CONTACT INFORMATION	15

6.5	APPLICATIONS TEAM	15

6.5.1	ROLE & RESPONSIBILITIES	15

6.5.2	CONTACT INFORMATION	16

7	DATA AND BACKUPS	17

7.1	DATA IN ORDER OF CRITICALITY	17

8	RESTORING IT FUNCTIONALITY	18

8.1	CURRENT SYSTEM ARCHITECTURE	18

8.2	IT SYSTEMS	18

8.3	CONNECTIVITY	19

8.4	NETWORK EQUIPMENT	19

8.4.1	SWITCHES	19

8.4.2	ROUTERS	20

8.4.3	LOAD BALANCERS	20

8.4.4	VPN DEVICES	20

8.4.5	FIREWALLS	21

8.4.6	MISCELLANEOUS NETWORK APPLIANCES	21

8.5	SERVERS	21

8.6	SEVERITY ONE SYSTEM	23

8.7	PROCEDURE	24

8.8	SEVERITY TWO SYSTEM	25

9	PLAN TESTING & MAINTENANCE	26

9.1	MAINTENANCE	26

9.2	TESTING	26

10	BUSINESS PROCESS/FUNCTION RECOVERY COMPLETION FORM	28

# Disclaimer:

This document is heavily inspired by templates offered by Evolve IP, LLC and International Business Machines Corporation (IBM).

This document is a draft and it is yet to be completed. Do not submit this document to the NFA without completing it.

# Introduction

Florida International University, as a leading organization in developing social and private enterprises in the South Florida community, counts with several projects which are developed by senior students during courses that highlight their technical skills. Many of these projects are developed in collaboration with the public and private sector, showcasing goods developed for police departments, county-level management, environmental groups, among others. The institution, however, lacks projects in the financial sector. As an initiative by the Director of the Center of Partnership for International Research & Education, the school wants to develop a Foreign Exchange (FOREX) investment solution to help the private sector by providing a basic infrastructure on which to build their custom and innovative solutions.

This Disaster Recovery Plan (DR Plan) is the single source for all information that describes EFORT’s ability to survive a disaster including the processes that must be followed to accomplish disaster recovery.

## DEFINITION: DISASTER

A disaster can be defined as the unplanned interruption of normal business processes resulting from the interruption of the IT infrastructure components used to support them. This definition includes information systems and networks and their hardware and software components—as well as data itself (Toigo, 2003), and can be caused by many events resulting in EFORT’s IT department not being able to perform some (or all) of their regular roles and responsibilities for a time period. EFORT defines disasters as the following:

One or more vital systems are non-functional

The building is not available for an extended period of time, but all systems are functional within it

The building is available, but all systems are non-functional

The building and all systems are non-functional

The following events can result in a disaster, requiring this DR document to be activated:

Hardware failure / server room issue

Power outage

Human error

Environmental disaster (flooding, hurricane, fire, etc.)

Theft

Deliberate attack

Terrorist attack

## PURPOSE OF THE DR PLAN

The purpose for this DR Plan document is to inventory all IT infrastructure and capture all of the information relevant to the organization’s ability to recover its IT from a disaster and document the steps that the organization will follow in the event that a disaster occurs. The top priority of EFORT will be to enact the steps outlined in this DR Plan to bring all the organization’s groups and departments back to business-as-usual as quickly as possible. This includes:

Preventing the loss of the organization’s resources such as data and physical IT assets

Minimizing downtime related to IT

Keeping the business running in the event of a disaster

This DR Plan will also detail how this document is to be maintained and tested.

# Emergency contact form

| Critical Personnel |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | Position | Department | Address | Phone |

# External Contacts

| Name | Account # | Phone | Address | Email |
| --- | --- | --- | --- | --- |
| Property Manager / Landlord |  |  |  |  |
| Power Company |  |  |  |  |
| Security Company |  |  |  |  |
| Network Provider |  |  |  |  |
| Telecom Carrier |  |  |  |  |
| Managed service/ Help desk |  |  |  |  |
| Workstation supplier |  |  |  |  |
| Insurance |  |  |  |  |
| … |  |  |  |  |
| Other |  |  |  |  |

# Notification Network

# Scope

The EFORT DR Plan takes all the following technology areas into consideration:

Network Infrastructure

Servers Infrastructure

Telephony System

Data Storage and Backup Systems

Data Output Devices

End-user Computers

Organizational Software Systems

Database Systems

IT Documentation

This DR Plan does not take into consideration any non-IT, personnel, Human Resources and real estate related disasters.

## VERSION INFORMATION & CHANGES

Any changes, edits and updates made to the DR Plan will be recorded in here. It is the responsibility of the Disaster Recovery Lead to ensure that all existing copies of the DR Plan are up to date. Whenever there is an update to the DR Plan, EFORT requires that the version number be updated to indicate this.

(Add rows as required as the DR Plan is amended. Example data has been provided)

| Name of Person Making Change | Role of Person Making Change | Date of Change | Version Number | Notes |
| --- | --- | --- | --- | --- |
| Rodolfo Marrero | Original Creator | 4/01/19 | 1.0 | Initial version of DR Plan |
| Masoud Sadjadi | DR Lead | 5/01/15 | 1.1 | Revised to include new MS Azure availability zones |

# DISASTER RECOVERY TEAMS & RESPONSIBILITIES

In the event of a disaster, different teams will be required to assist the IT department in their effort to restore normal functionality to the employees of EFORT. The different teams and their responsibilities are as follows:

- Disaster Recovery Lead(s)

- Disaster Management Team

- Network Team

- Server Team

- Applications Team

The lists of roles and responsibilities in this section have been created by EFORT and reflect the likely tasks that team members will have to perform. Disaster Recovery Team members will be responsible for performing all the tasks below. In some disaster situations, Disaster Recovery Team members will be called upon to perform tasks not described in this section.

## DISASTER RECOVERY LEAD

The Disaster Recovery Lead is responsible for making all decisions related to the Disaster Recovery efforts. This person’s primary role will be to guide the disaster recovery process and all other individuals involved in the disaster recovery process will report to this person if a disaster occurs at EFORT, regardless of their department and existing managers. All efforts will be made to ensure that this person be separate from the rest of the disaster management teams to keep his/her decisions unbiased. As a result, the Disaster Recovery Lead will not be a member of other Disaster Recovery groups in EFORT.

### ROLE AND RESPONSIBILITIES

- Make the determination that the organization is declaring that a disaster has occurred and trigger the DR Plan and related processes.

- Initiate the DR Notification Network.

- Be the single point of contact for and oversee all DR Teams.

- Organize and chair regular meetings of the DR Team leads throughout the disaster.

- Present to the Management Team on the state of the disaster and the decisions that need to be made.

- Organize, supervise and manage all DR Plan test and author all DR Plan updates.

### CONTACT INFORMATION

(Add or delete rows to reflect the size the Disaster Recovery Team. Example Data has been provided)

| Name | Role/Title | Work Phone Number | Home Phone Number | Mobile Phone Number |
| --- | --- | --- | --- | --- |
| John Doe | Primary Disaster Lead | 555-555-5555 | 555-555-5555 | 555-555-5555 |
| Lisa Doe | Secondary Disaster Lead | 555-555-5555 | 555-555-5555 | 555-555-5555 |
| MS Azure | Managed IT | 877.459.4347 x5 |  |  |

## DISASTER MANAGEMENT TEAM

The Disaster Management Team that will oversee the entire disaster recovery process and will be the first team required to act in the event of a disaster. This team will evaluate the disaster and determine the steps required to get the organization back to business as usual. (In a small organization, these roles may be performed by the Disaster Recovery Lead).

### ROLE & RESPONSIBILITIES

- Set the DR Plan into motion after the Disaster Recovery Lead has declared a disaster

- Determine the magnitude and class of the disaster

- Determine what systems and processes have been affected by the disaster

- Communicate the disaster to the other disaster recovery teams

- Determine what first steps need to be taken by the disaster recovery teams

- Keep the disaster recovery teams on track with pre-determined expectations and goals

- Keep a record of money spent during the disaster recovery process

- Ensure that all decisions made abide by the DR Plan and policies set by EFORT

- Get the secondary site ready to restore business operations

- Ensure that the secondary site is fully functional and secure

- Create a detailed report of all the steps undertaken in the disaster recovery process

- Notify the relevant parties once the disaster is over and normal business functionality has been restored

- After EFORT is back to business as usual, this team will be required to summarize any and all costs and will provide a report to the Disaster Recovery Lead summarizing their activities during the disaster

### CONTACT INFORMATION

(Add or delete rows to reflect the size the Disaster Management Team. Example data has been provided.)

| Name | Role/Title | Work Phone Number | Home Phone Number | Mobile Phone Number |
| --- | --- | --- | --- | --- |
| John Doe | “Regular” title | 555-555-5555 | 555-555-5555 | 555-555-5555 |
| Anna Smith | “Regular” title | 555-555-5555 | 555-555-5555 | 555-555-5555 |
| MS Azure | Managed IT | 877.459.4347 x5 |  |  |

## NETWORK TEAM

The Network Team will be responsible for assessing damage specific to any network infrastructure and for provisioning data and voice network connectivity including WAN, LAN, and any telephony connections internally within the organization as well as telephony and data connections with the outside world. They will be primarily responsible for providing baseline network functionality and may assist other IT DR Teams as required.

### ROLE & RESPONSIBILITIES

- In the event of a disaster that does not require migration to / from MS Azure availability zones, the team will determine which network services are not functioning at the primary availability zones

- If multiple network services are impacted, the team will prioritize the recovery of services in the manner and order that has the least business impact.

- If network services are provided by third parties, the team will communicate and co-ordinate with these third parties to ensure recovery of connectivity.

- In the event of a disaster that does require migration to MS Azure availability zones the team will ensure that all network services are brought online at the secondary availability zones

- Once critical systems have been provided with connectivity, employees will be provided with connectivity in the following order:

All members of the DR Teams

All C-level and Executive Staff

All IT employees

All remaining employees

- Install and implement any tools, hardware, software and systems required in the standby availability zone

- Install and implement any tools, hardware, software and systems required in the primary availability zone

- After EFORT is back to business as usual, this team will be summarizing any and all costs and will provide a report to the Disaster Recovery Lead summarizing their activities during the disaster

### CONTACT INFORMATION

(Add or delete rows to reflect the size of the Network Team. Example data has been provided)

| Name | Role/Title | Work Phone Number | Home Phone Number | Mobile Phone Number |
| --- | --- | --- | --- | --- |
| John Doe | Network Manager | 555-555-5555 | 555-555-5555 | 555-555-5555 |
| Anna Smith | Network Administrator | 555-555-5555 | 555-555-5555 | 555-555-5555 |
| MS Azure | Managed IT | 877.459.4347 x5 |  |  |

## SERVER TEAM

The Server Team will be responsible for providing the physical server infrastructure required for the organization to run its IT operations and applications in the event of and during a disaster. They will be primarily responsible for providing baseline server functionality and may assist other IT DR Teams as required.

### ROLE & RESPONSIBILITIES

- In the event of a disaster that does not require migration to / from MS Azure availability zones, the team will determine which servers are not functioning at the primary availability zone

- If multiple servers are impacted, the team will prioritize the recovery of servers in the manner and order that has the least business impact. Recovery will include the following tasks:

Assess the damage to any servers

Restart and refresh servers if necessary

- Ensure that secondary servers located in MS Azure availability zones are kept up-to-date with system patches

- Ensure that secondary servers located in MS Azure availability zones are kept up-to-date with application patches

- Ensure that secondary servers located in MS Azure availability zones are kept up-to-date with data copies

- Ensure that the secondary servers located in the standby availability zones are backed up appropriately

- Ensure that all the servers in the standby availability zones abide by EFORT’s server policy

- Install and implement any tools, hardware, and systems required in the standby availability zones

- Install and implement any tools, hardware, and systems required in the primary availability zones

- After EFORT is back to business as usual, this team will be summarizing any and all costs and will provide a report to the Disaster Recovery Lead summarizing their activities during the disaster

### CONTACT INFORMATION

(Add or delete rows to reflect the size of the Server Team. Example data has been provided)

| Name | Role/Title | Work Phone Number | Home Phone Number | Mobile Phone Number |
| --- | --- | --- | --- | --- |
| John Doe | Operations Manager | 555-555-5555 | 555-555-5555 | 555-555-5555 |
| Anna Smith | Systems Administrator | 555-555-5555 | 555-555-5555 | 555-555-5555 |
| MS Azure | Managed IT | 877.459.4347 x5 |  |  |

## APPLICATIONS TEAM

The Applications Team will be responsible for ensuring that all organization applications operate as required to meet business objectives in the event of and during a disaster. They will be primarily responsible for ensuring and validating appropriate application performance and may assist other IT DR Teams as required.

### ROLE & RESPONSIBILITIES

- In the event of a disaster that does not require migration to / from MS Azure availability zones, the team will determine which applications are not functioning at the primary availability zones

- If multiple applications are impacted, the team will prioritize the recovery of applications in the manner and order that has the least business impact. Recovery will include the following tasks:

Assess the impact to application processes

Restart applications as required

Patch, recode or rewrite applications as required

- Ensure that secondary servers located in MS Azure availability zones are kept up-to-date with application patches

- Ensure that secondary servers located in MS Azure availability zones are kept up-to-date with data copies

- Install and implement any tools, software and patches required in the standby availability zones

- Install and implement any tools, software and patches required in the primary availability zones

- After EFORT is back to business as usual, this team will be summarizing any and all costs and will provide a report to the Disaster Recovery Lead summarizing their activities during the disaster

### CONTACT INFORMATION

(Add or delete rows to reflect the size of the Application Team. Example data has been provided)

| Name | Role/Title | Work Phone Number | Home Phone Number | Mobile Phone Number |
| --- | --- | --- | --- | --- |
| John Doe | Program Manager | 555-555-5555 | 555-555-5555 | 555-555-5555 |
| Anna Smith | Systems Administrator | 555-555-5555 | 555-555-5555 | 555-555-5555 |
| MS Azure | Managed IT | 877.459.4347 x5 |  |  |

# DATA AND BACKUPS

This section explains where all the organization’s data resides as well as where it is backed up. Use this information to locate and restore data in the event of a disaster.

## DATA IN ORDER OF CRITICALITY

| Rank | Data | Data Type | Back-up Frequency | Backup Location(s) / MS Azure Backup Product (Cloud Backup / Reflection) |
| --- | --- | --- | --- | --- |
| 1 | {Data Name or Group} | {Confidential, Public, Personally identifying information} | {Frequency that data is backed up} | {Where data is backed up} |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
| 8 |  |  |  |  |
| 9 |  |  |  |  |
| 10 |  |  |  |  |

# RESTORING IT FUNCTIONALITY

Should a disaster occur and EFORT need to exercise this plan, this section will be referred to frequently as it will contain all of the information that describes the manner in which EFORT’s information system will be recovered. In order to do so, it’s important to include all Standard Operating Procedures documents, run-books, network diagrams, software format information etc. in this section.

## CURRENT SYSTEM ARCHITECTURE

In this section, include a detailed system architecture diagram once it is defined and functional. Ensure that all of the organization’s systems and their locations are clearly indicated.

{System Architecture Diagram}

## IT SYSTEMS

Please list all the IT Systems in your organization in order of their criticality. Next, list each system’s components that will need to be brought back online in the event of a disaster. Add or delete rows as needed to the table below.

| Rank | IT System | System Components (In order of importance) |
| --- | --- | --- |
| 1 |  |  |
| 1 |  |  |
| 1 |  |  |
| 2 |  |  |
| 2 |  |  |
| 2 |  |  |
| 3 |  |  |
| 3 |  |  |
| 3 |  |  |
| 4 |  |  |

## CONNECTIVITY

| Provider | Circuit Type | Bandwidth | CPE | CPE Gear Model | Address, City State ZIP | Onsite Location | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Comcast | Internet | 1 Gbps | No |  | 989 Old Eagle School, Wayne PA 19087 | Network Closet Floor 1 Rack 2 Slot 40 | Primary Internet circuit |
| Level 3 | MPLS | 50 Mbps | Yes | Cisco 3750 | 989 Old Eagle School, Wayne PA 19087 | Network Closet Floor 1 Rack 2 Slot 38 | Connection to FL Office |
| AT&T | Internet | 10MB | No |  | 989 Old Eagle School, Wayne PA 19087 | Network Closet Floor 1 Rack 2 Slot 37 | Backup Internet connectivity |

## NETWORK EQUIPMENT

### SWITCHES

| Make/Model | Description | MGMT IP | Misc. Details |
| --- | --- | --- | --- |

### ROUTERS

| Make/Model | Description | MGMT IP | Misc. Details |
| --- | --- | --- | --- |

### LOAD BALANCERS

| Make/Model | Description | MGMT IP | VIP Details |
| --- | --- | --- | --- |

### VPN DEVICES

| Make/Model | Description | MGMT IP | Tunnel Details |
| --- | --- | --- | --- |

### FIREWALLS

| Make/Model | Description | MGMT IP | Notes |
| --- | --- | --- | --- |

### MISCELLANEOUS NETWORK APPLIANCES

| Make/Model | Description | MGMT IP | Notes |
| --- | --- | --- | --- |

## SERVERS

Note: (Rank of “1” = most important)

| Name | Rank | Type | VM or PHY | CPU | RAM | Disk | OS Version | Purpose |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

## SEVERITY ONE SYSTEM

When determining the right Disaster Recovery services for the organization, there are three aspects to consider:

- Source of System – Whether your system is onsite, in the Evolve IP Cloud, or elsewhere.

- Recovery Point Objective (RPO) – How current your data is at the recovery site.

- Recovery Time Objective (RTO) – How long it should take to bring an environment back online once a disaster or major incident is declared.

Da

y

s

Hours

Minutes

Da

y

s

Hours

Minutes

Event

Past

Future

RPO

RTO

In this section you will be required to rank each system’s components in order of severity, supplying the information that each system will require to bring it back online.

EXAMPLE:

| System Name | {State the name of the System here} |
| --- | --- |
| Server Name | {State the name of the specific server here} |
| Recovery Time Objective | {State the IT Component’s Recovery Time Objective here} |
| Recovery Point Objective | {State the IT Component’s Recovery Point Objective here} |
| Replication Target Site | Evolve IP East / West |
| Replication Technology | DRaaS ZT |
| Backup Target | Evolve IP Cloud Backup or Reflection |
| Backup Job Frequency | Nightly |
| Last Restore Test |  |

## PROCEDURE

The following are the steps associated with bringing {Component Name} back online in the event of a disaster or system failure.

| Step |  |  | Action | Responsibility |
| --- | --- | --- | --- | --- |
| 1 | {Step 1 Action} |  |  | {Person/group responsible} |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |

## SEVERITY TWO SYSTEM

Repeat as above as needed for as many systems as the organization makes use of.

# PLAN TESTING & MAINTENANCE

While efforts will be made initially to construct this DR Plan is as complete and accurate a manner as possible, it is essentially impossible to address all possible problems at any one time. Additionally, over time the Disaster

Recovery needs of the organization will change. As a result of these two factors this plan will need to be tested.

## MAINTENANCE

The DR Plan will be updated {indicate frequency} or any time a major system update or upgrade is performed, whichever is more often. The Disaster Recovery Lead will be responsible for updating the entire document, and so is permitted to request information and updates from other employees and departments within the organization in order to complete this task.

Maintenance of the plan will include (but is not limited to) the following:

- Ensuring that all team lists are up to date

- Reviewing the plan to ensure that all of the instructions are still relevant to the organization

- Making any major changes and revisions in the plan to reflect organizational shifts, changes and goals

- Ensuring that the plan meets any requirements specified in new laws

During the Maintenance periods, any changes to the Disaster Recovery Teams must be accounted for. If any member of a Disaster Recovery Team no longer works with the company, it is the responsibility of the Disaster Recovery Lead to appoint a new team member.

## TESTING

EFORT is committed to ensuring that this DR Plan is functional. The DR Plan should be tested every {indicate frequency} in order to ensure that it is still effective. Testing the plan will be carried out as follows:

Select which method(s) EFORT will employ to test the DR Plan

- DR Rehearsal: Team members verbally go through the specific steps as documented in the plan to confirm effectiveness, identify gaps, bottlenecks or other weaknesses. This test provides the opportunity to review a plan with a larger subset of people, allowing the DR Plan Lead to make appropriate changes to the plan. Staff should be familiar with procedures, equipment, and all Evolve IP availability zones (if required).

- Failover Testing: Under this scenario, servers and applications are brought online in an isolated environment. There’s no impact to existing operations or uptime. Systems administrators ensure that all operating systems come up cleanly. Application administrators validate that all applications perform as expected.

- Live-Failover Testing: A live-failover test activates the total DR Plan. The test will disrupt normal operations, and therefore should be approached with caution. Ensure you have completed several iterations of steps 1 and 2 before proceeding with this step. Additionally, communicate all expected disruptions well in advance of performing this test.

Any gaps in the DR Plan that are discovered during the above phases will be addressed by the Disaster Recovery Lead as well as any resources that he/she will require.

# BUSINESS PROCESS/FUNCTION RECOVERY COMPLETION FORM

The DR Lead is responsible for completing and signing this form for each process recovered. Please use a separate form for each recovered business process.

| NAME OF BUSINESS PROCESS: |  |
| --- | --- |
| Completion Date of Work by DR Team | {ENTER DATE HERE} |
| Date of Transition Back to Business Unit Management | {ENTER DATE HERE} |
| I confirm that the work of the Disaster Recovery Team has been completed in accordance with the DR Plan for the above process and that normal business operations have been effectively restored. DR Team Lead Name: ______________________________________________________________________ Signature: _______________________________________________________________________________ Date: ____________________________________ Comments: |  |
| I confirm that above business process is now acceptable for normal working conditions. DR Team Lead Name: ______________________________________________________________________ Title: ___________________________________________________________________________________ Signature: _______________________________________________________________________________ Date: ____________________________________ |  |