Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project:

EFORT- Empowered FOREX Trader (Payments)

Team Member: Rodolfo F. Marrero

Product Owner: Dr. Masoud Sadjadi

Instructor: Dr. Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2019 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the EFORT system. EFORT is an Investment platform that leverages algorithmic trading on Foreign Currency, and this system is meant to provide the average user with access to this investment mechanism with very low barriers of entry. This document provides information about the purpose of the system, the system design, the development methodology used, and other useful information about the composition of the project.

Table of Contents

Contents

Introduction	5

Current System	6

Purpose of New System	6

User Stories	8

Implemented User Stories	8

Project Plan	9

Hardware and Software Resources	9

Sprints Plan	10

Gantt Diagram	11

System Design	11

Architectural Patterns	12

System and Subsystem Decomposition	12

Deployment Diagram	13

Design Patterns	13

Class Diagram (Entities)	14

Glossary	15

Appendix	16

Appendix A - UML Diagrams	16

Use case Diagram	16

Sequence Diagrams	17

Appendix B - User Interface Design	21

# Introduction

Florida International University, as a leading organization in developing social and private enterprises in the South Florida community, counts with several projects which are developed by senior students during courses that highlight their technical skills. Many of these projects are developed in collaboration with the public and private sector, showcasing goods developed for police departments, county-level management, environmental groups, among others. The institution, however, lacks projects in the financial sector. As an initiative by the Director of the Center of Partnership for International Research & Education, the school wants to develop a Foreign Exchange (FOREX) investment solution to help the private sector by providing a basic infrastructure on which to build their custom and innovative solutions.

EFORT is a next generation investment solutions provider focused on offering algorithmic solutions for investing in the foreign exchange market, developed as an initiative by the Director of the Center of Partnership for International Research & Education of FIU.

## Current System

The system did not exist until the first sprint started. Thus, there was no existing designs, systems, user stories, diagrams, or any other technical representation of what the system would be like.

Requirements:

PCI compliant: The Payment Card Industry Data Security Standard (PCI DSS) applies to companies of any size that accept credit card payments. This means that if a company has an intention to accept card payment, and store, process and transmit cardholder data, the data must be hosted securely with a PCI compliant hosting provider. EFORT is designed and implemented as a PCI compliant, web-based investment dashboard for foreign exchange market.

Through EFORT the users would be able to add Credit/Debit card information and Subscribe to the services offered by the website. EFORT should be able to link checking/savings accounts to the system and deposit/withdraw funds.

Legal frame: The legal frame for the company needs to be created along with a detailed business plan.

## Purpose of New System

EFORT will target US nationals that are interested in growing their savings, but that do not have time to manage investments closely. EFORT will also seek to benefit investors that desire to grow their investments in a hands-off approach. Its customers will be empowered by a wide array of tools and options that will enable them to invest in potentially profitable financial markets, allow them to view their financial standing, asset allocation, transaction history, while being able to fund/disendow their accounts. Additionally, customers will be able to select some funds and put them into investments of different kinds, at different risk/reward levels, manually or algorithmically, all in the EFORT platform. Registration will be open to the public, and users of the platform will have full access to managing their account, changing their banking data, and selecting whether to invest manually or automatically into the FOREX market.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the EFORT project. These user stories served as the basis for the implementation of the project’s features.

User stories are short, simple descriptions of a feature told from the perspective of the person who desires the new capability, usually a user or customer of the system. This project followed the simple template “As a < type of user >, I want < some goal >”

## Implemented User Stories

- As a User, I want to Add a bank account to my EFORT Account

- As a User, I want to remove a bank account to my EFORT Account

- As a User, I want to Add a Credit/Debit Card to my EFORT Account

- As a User, I want to remove a Credit/Debit Card to my EFORT Account

- As a User, I want to Subscribe to the system services

- As a User, I want to Unsubscribe to the system services

- As a User, I want to add Funds to my EFORT Account

- As a User, I want to add Withdraw from my EFORT Account

# Project Plan

This section describes the planning that went into the realization of this project. EFORT incorporated the agile development techniques and as such required the sprints to be planned, which are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following systems were identified as the technologies to be used:

Visual Studio 2017 (IDE)

C# (Programming Language)

.NET Core (Framework)

Bootstrap (Frontend library)

T-SQL (Database)

Windows (OS)

ADO.NET (Database Component)

No specific hardware restrictions or requirements were specified.

## Sprints Plan

| Issue key | Summary | Status | Start date | Duration |
| --- | --- | --- | --- | --- |
| Sprint 1 |  |  |  |  |
| EFRT-215 | Review all teams responsibilities | Done | 30-Jan | 4 |
| EFRT-219 | Regulation for FOREX | Done | 1-Feb | 3 |
| Sprint 2 |  |  |  |  |
| EFRT-305 | Learn How to Code in C# | Done | 18-Feb | 2 |
| EFRT-304 | Setup Dev Env | Done | 19-Feb | 2 |
| EFRT-212 | Transfer Funds from Checking Account | Done | 15-Feb | 9 |
| Sprint 3 |  |  |  |  |
| EFRT-447 | Stripe Withdrawals | Done | 6-Mar | 4.6 |
| EFRT-446 | Stripe Controller Videos and Documentation | Done | 9-Mar | 3 |
| EFRT-445 | Migrate to web api | Done | 9-Mar | 2 |
| EFRT-442 | Finish Stripe webhook integration | Done | 9-Mar | 1.4 |
| Sprint 4 |  |  |  |  |
| EFRT-617 | Move "Types" from VARCHAR field to its own Table | Done | 17-Mar | 2 |
| EFRT-444 | Fix hardcoded User Id | Done | 19-Mar | 1.6 |
| EFRT-443 | Integrate Frontend Security on Stripe Controller | Done | 19-Mar | 1 |
| EFRT-614 | Forex.com Money Transfer Audit | Done | 18-Mar | 1.5 |
| Sprint 5 |  |  |  |  |
| EFRT-616 | Review MQL5.com Payment System (Research) | Done | 19-Mar | 1.5 |
| EFRT-615 | Brokerage APIs (Forex.com and OANDA) | Done | 19-Mar | 1.3 |
| EFRT-352 | Review MQL5.com Payment System (Implementation) | Done | 22-Mar | 1.8 |
| EFRT-353 | Forex.com-like business structure | Done | 23-Mar | 10 |
| Sprint 6 |  |  |  |  |
| EFRT-929 | Complete Business Template/Framework | Done | 10-Apr | 3.5 |
| EFRT-213 | Pay by Credit/Debit Card | Done | 10-Apr | 4.6 |
| Sprint 7 |  |  |  |  |
|  | 1. Develop the poster for the showcase 2. Prepare slideshow to help with the demo 3. Prepare and rehearse for the demo 4. Create sequence diagrams to explain any complex ideas necessary to hand-off to the next developer 5. Complete the Final Documentation summarizing the user stories created 6. Complete the 4 videos required for hand-off |  | 15-Apr | 8 |

### Gantt Diagram

The following diagram represents the actual development cycle undertaken for the completion of this project with respect to the development of the account management functions, payment functions, and the gathering of business/legal requirements.

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

The system uses a multi-tier design approach, but at its core is a MVC design pattern. Multiple tiers were created as separate projects in Visual Studio to compartmentalize the structure of the code. The MVC design would be heavily used on the frontend, while the database would leverage a Web API for authentication and database access, along with an ADO.NET component for accessing the database.

## System and Subsystem Decomposition

The following contains a top-level system decomposition. This shows how multiple projects in .NET Core were leveraged to decouple the system while maintaining high cohesion.

## Deployment Diagram

## Design Patterns

The most notable design pattern used on the system is the Model View Controller pattern. This is clearly reflected in the frontend of the system by using .NET Core as the MVC framework.

The logic of the business is mostly held on the Models, the Views show information to the user and contain no logic and all the visualizations, while the Controllers work as the glue that hold the Views and the Models together.

## Class Diagram (Entities)

The following gives insights into the database design of the system:

# Glossary

AP – Associated Person: Someone who solicits customers for a FOREX firm

CFTC – Commodities Futures Trading Commission: The Federal body that oversees the Forex and Futures markets.

CPO – Commodity Pool Operator: Someone that manages a common pool of funds for trading in futures, forex and/or other commodities.

CTA – Commodity Trading Advisor: Someone (or business entity) who manages a customer account on their behalf.

FCM – Futures Commission Merchant: A business entity that’s allowed to trade in forex, futures and other commodities under the supervision of the NFA. An organization that’s generally considered a Broker.

FOREX – Foreign Currency Exchange. Under this document’s scope, this will be limited to SPOT FOREX.

IB – Introducing Broker: An entity that is affiliated to a broker and provides it with customers. These customers trade on the affiliated broker platform and the IB benefits in commissions per trade.

NFA – National Futures Association: A self-regulatory body that oversees FOREX and futures markets.

RFED – Retail Foreign Exchange Dealer: An organization that acts as a counterpart to a FOREX transaction. A Broker that’s also a Market Marker.

Spot FOREX – A kind of FOREX that is over the counter and is not regulated by a central exchange. It requires delivery of the funds exchanged before two days pass from the date the trade was closed, unless the trade was rolled over.

# Appendix

## Appendix A - UML Diagrams

## Use case Diagram

The following represents all the actions a user can take with respect to their account in EFORT. As you can see, the system is using a third-party payment platform heavily to minimize the compliance requirements of the system:

## Sequence Diagrams

The following represents the sequence of events necessary for adding a credit/debit card to EFORT.

The following represents the sequence of events necessary for subscribing to EFORT.

The following represent the series of events required to cancel a subscription.

The following represents the sequence of events necessary for adding a bank account to a customer’s account. This does not include storing information into the database, which is excluded for simplicity.

## Appendix B - User Interface Design

General User Interface for Accounts:

How to connect a bank account using Plaid:

Login into Bank of America:

Adding a Credit/Debit Card using Stripe SDK:

Adding balance via ACH from a bank account:

Starting a Subscription: