Florida International University

School of Computing and Information Sciences

Final Deliverable

Miami-Dade Vacancy Compliance Portal Version 2.0

Team Members: Alex Angee, Jose Nguyen

Product Owner(s): Robert Hacker, Raymond Diaz, Ethan Tamayo

Mentor(s): Richard Roda

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2019 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document provides information necessary to gain an overall understanding of the Miami-Dade Vacancy Compliance Portal Application. It will explain the purpose of the updated system, as well as all implemented and pending user stories. A visual User Interface Guide is provided to allow customers to refer to this document when utilizing the application. Additionally, the overarching System Design is provided with the intention of explaining the innerworkings of the application to its more technical customers, with intentions of possible future collaboration, optimization, and the growth of this application.

The intent of the system is to present Miami-Dade County employees with relevant, up-to-date data for each Public Housing unit located in Miami-Dade County. This system also helps communication between Miami-Dade County and Federal Housing and Urban Development employees. Features such as a responsive Graphical User Interface, General Unit Searching, Account Management System, and Automated Data Reconciliation will provide Miami-Dade employees with a robust and informative application that can be used quickly and efficiently in comparison to their current methods of accomplishing similar tasks. The idea is to build upon the application to a point where it can facilitate more information and relevant metrics, in addition to providing Miami-Dade departments ease of use.

Table of Contents

Introduction	5

Current System	5

Purpose of New System	6

User Stories	7

Implemented User Stories	7

Pending User Stories	48

Project Plan	50

Hardware and Software Resources	50

Sprint Plans	52

Sprint 1	52

Sprint 2	53

Sprint 3	54

Sprint 4	56

Sprint 5	58

Sprint 6	60

Sprint 7	62

System Design	63

Architectural Patterns	63

System and Subsystem Decomposition	64

Deployment Diagram	65

Design Patterns	85

System Validation	87

Glossary	88

Appendix	89

Appendix A - UML Diagrams	89

Appendix B - User Interface Design	90

Appendix C - Sprint Review Reports	91

Sprint 1	91

Sprint 2	92

Sprint 3	93

Sprint 4	94

Sprint 5	95

Sprint 6	96

Sprint 7	97

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	98

# Introduction

The Miami-Dade Vacancy Compliance Portal Application is a solution that was proposed to solve the current County Public Housing system. It serves to provide data reconciliation between Miami-Dade County and Federal Public Housing records, discover discrepancies between those two data sources, and provide County employees with an intuitive interface to view, search, filter, and compare said Public Housing Units. It aims to alleviate tedious tasks such as manually scrutinizing through thousands of rows on an Excel spreadsheet. It displays Monthly Occupancy Rate trends, provides statistical analysis, and even images of Public Housing units being viewed.

## Current System

There are two main data sources that Miami-Dade County utilizes for statistical and informational analysis regarding Public Housing. These data sources are:

- PIC Unit Data – Federal Housing and Urban Development Data, acquired via Excel spreadsheet that must be downloaded each month from the Federal HUD website.

- Elite Database – Miami-Dade maintained database containing Public Housing Information.

These data sets contain information pertaining to Public Housing units located inside of Miami-Dade County, including, but not limited to:

- Address of each Unit.

- Unit Status of each Unit (Occupied, Vacant, Undergoing Modernization, etc.)

- Resident Information.

- Bedrooms

- Unit Status Length

- Inspection Dates

These two data sets are currently being reconciled through an Excel PivotTable spreadsheet. Miami-Dade employees must verify accuracy between the two data sources. For example, if a unit is labeled as “Occupied” on the PIC Data, it should also be labeled as “Occupied” on the Elite Database.

Unit Status Summary Reports are provided monthly, and contain information such as:

- Number of Occupied Tenants for each Development Number

- Number of Vacant Units for each Development Number

- Monthly Occupancy Rate for each Development Number

The monthly scorecard for Public Housing, known as FASS and MASS, are also currently stored on excel spreadsheets.

Finally, the current system in place to conduct general searching of Public Housing units does not provide sufficient tools for County employees.

## Purpose of New System

One of the main goals of the Miami-Dade Vacancy Compliance Portal Application is to automatically find Unit Status discrepancies between the two datasets. With the current system, reconciliation is a long and tedious process; an employee must manually iterate through records validating each unit.

Maintaining this information on Excel spreadsheets is enough to get the job done, but it is not very efficient when it comes to accessibility and portability. This Miami-Dade Vacancy Compliance Application would like to provide that information to all authorized Miami-Dade employees.

We would also like to provide users with Unit Status Summary reports in a more intuitive way: by showing Occupancy Rates over time on a Trend Line so that users may have a better understanding on current trends in the Public Housing Market, as well are compare trends month-to-month, or year-over-year.

Additionally, the Miami-Dade Vacancy Compliance Portal Application aims to provide Miami-Dade employees with an easy-to-use Graphical User Interface to search up units, find information quickly regarding those units, and easily transport that information to other employees and departments.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Miami-Dade Vacancy Compliance Portal project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

| [MPH-90] Initialize Angular Application Created: 21/Jan/19 Updated: 01/Apr/19 Resolved: 25/Jan/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to create Angular application and setup its dependencies, so that users can view the front-end application. Acceptance Criteria: - Verify Angular application was initialized - Verify all the dependencies necessary for this project were installed.

| [MPH-91] Create Navigation Bar Component Created: 21/Jan/19 Updated: 01/Apr/19 Resolved: 29/Jan/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to create a Navigation Bar Component, so that users can navigate through throughout other components of the website in one click. Acceptance criteria: - Verify Navigation Bar is visible - Verify other components can be accessed through the navigation bar.

| [MPH-92] Create Login Component Created: 21/Jan/19 Updated: 01/Apr/19 Resolved: 29/Jan/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to create a Login Component, so that users can enter their login credentials to access information. Acceptance Criteria: - Verify Login page is visible - Verify that user is redirected to the Home page upon successful login. - Verify the Login component is added to the navigation bar.

| [MPH-93] Create Home Page Component Created: 21/Jan/19 Updated: 01/Apr/19 Resolved: 29/Jan/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to create a Home Page Component, so that users can be guided to the home page when accessing the base url. Ie. 127.0.0.1:8000 Acceptance Criteria: - Verify Home page is visible - Verify the Home component is added to the navigation bar.

| [MPH-94] Create BI Reports Component Created: 21/Jan/19 Updated: 01/Apr/19 Resolved: 31/Jan/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to create a BI Reports Component displaying information, so that users can view the data uploaded. Acceptance Criteria: - Verify the BI Reports page is visible. - Verify the BI Report component is added to the navigation bar.

| [MPH-95] Create Elite Unit Detail Component Created: 21/Jan/19 Updated: 01/Apr/19 Resolved: 01/Feb/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to create an Elite Unit Detail Component, so that users can access the information provided. Acceptance Criteria: - Verify the Elite Unit Detail page is visible. - Verify the Elite Unit Detail component is added to the navigation bar.

| [MPH-96] Create PIC Unit Detail Component Created: 21/Jan/19 Updated: 01/Apr/19 Resolved: 01/Feb/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Joseph Nguyen |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to create a PIC Unit Detail Component displaying information, so that users can view data in the SQL. Acceptance Criteria: - Verify the PIC Unit Detail page is visible. - Verify the PIC Unit Detail component is added to the navigation bar.

| [MPH-97] Create PIC Unit Upload Component Created: 21/Jan/19 Updated: 01/Apr/19 Resolved: 01/Feb/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Joseph Nguyen |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to create a PIC Unit Upload Component so that users can upload data in an excel sheet. Acceptance Criteria: - Verify the PIC Unit Upload page is visible. - Verify the PIC Unit Upload component is added to the navigation bar.

| [MPH-98] Create Elite Unit Upload Component Created: 21/Jan/19 Updated: 01/Apr/19 Resolved: 01/Feb/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Joseph Nguyen |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to create a Elite Unit Upload Component so that users can upload data in an excel sheet Acceptance Criteria: - Verify the Elite Unit Upload page is visible. - Verify the Elite Unit Upload component is added to the navigation bar.

| [MPH-99] Create Profile Component Created: 21/Jan/19 Updated: 01/Apr/19 Resolved: 25/Jan/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to create a User Profile Component displaying user information, so that users can view data belonging to their user account. Acceptance Criteria: - Verify the Profile page is visible. - Verify the Profile component is added to the navigation bar.

| [MPH-100] Create Logout Component Created: 21/Jan/19 Updated: 01/Apr/19 Resolved: 25/Jan/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to create a Logout component that upon clicking it will log the user out reroute them to the login page. Acceptance Criteria: - Verify Logout button is visible on the navigation bar - Verify Logout button is not visible not visible after logging out. - Verify Login page is visible after logout.

| [MPH-102] Research: Django-JWT Created: 06/Feb/19 Updated: 19/Mar/19 Resolved: 06/Feb/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to research the various methods of configuring the current back-end with the new front-end via Json Web Token (JWT), in order to fully utilize ReST framework functionality with existing server-end logic. Acceptance Criteria: - Find different JWT frameworks compatible with Django. - Present the pros and cons of each method

| [MPH-103] Use back-end Authentication Created: 03/Feb/19 Updated: 19/Mar/19 Resolved: 06/Feb/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to begin implementing authentication functionality via Django JWT framework, so that customers can begin using the new user interface. Acceptance Criteria: - Verify login functionality uses route from back-end

| [MPH-104] Create Back-end User Registration Created: 03/Feb/19 Updated: 19/Mar/19 Resolved: 18/Feb/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would to develop a back-end route to register users, so that I can verify the front-end User Interface (UI) works correctly utilizes JWT. Acceptance Criteria: - Verify back-end route registers users. - Verify users can login after they have been created.

| [MPH-105] Create a sort UI on tables Created: 03/Feb/19 Updated: 11/Apr/19 Resolved: 15/Feb/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Joseph Nguyen | Assignee: | Joseph Nguyen |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a user I would like to view my data in a certain order based on the pre-defined filters provided to me. Acceptance Criteria: - Changes are made to tabular data order from top to bottom based on pre-defined filters

| [MPH-106] Create a multiple page for tabular data Created: 03/Jan/19 Updated: 11/Apr/19 Resolved: 08/Feb/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Joseph Nguyen | Assignee: | Joseph Nguyen |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a user I only want to view a number of items per view page just in case the data could have 100s of rows so that I don't have to wait too long for the page to load Acceptance Criteria: - Only 10 items or less show per tabular data page

| [MPH-107] Research: Filter number of items to display Created: 03/Feb/19 Updated: 11/Apr/19 Resolved: 08/Feb/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Joseph Nguyen | Assignee: | Joseph Nguyen |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer I want to research how to display a number of rows for tabular data. Acceptance Criteria: - Ability for components to display different number of rows based on input

| [MPH-108] Create and implement search bar Created: 18/Feb/19 Updated: 11/Apr/19 Resolved: 04/Mar/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Joseph Nguyen | Assignee: | Joseph Nguyen |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a user I want to be able to search for key words against each header or to search based on a filter. Acceptance Criteria: - A search bar is shown. - A filter drop-down select is shown. - Tabular data changes when a search is written in.

| [MPH-109] Complete Initial Executive Dashboard Design Created: 18/Feb/19 Updated: 19/Mar/19 Resolved: 04/Mar/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a user experience designer, I would to design an executive level dashboard, so there is ease of use and navigation for our customers. Acceptance Criteria: - Verify the dashboard created meets Miami-Dade County regulations and standards.

| [MPH-110] Research: Import with Django Created: 18/Feb/19 Updated: 11/Apr/19 Resolved: 26/Feb/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Joseph Nguyen | Assignee: | Joseph Nguyen |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer I want to have an import button that takes an excel sheet and sends that data to SQL. Acceptance Criteria: - If existing script from Richard Roda can be used then excel sheet can be passed to the script - If step 1 cannot be performed, then find frameworks that can pass data to SQL

| [MPH-111] Implementation of Back-end (part 1) Created: 18/Feb/19 Updated: 21/Mar/19 Resolved: 01/Mar/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a developer, I would like to tie in back-end (Django) services with the front-end (Angular), so that the back-end can handle processing information and store data in the database. Acceptance Criteria: - Verify the front-end starts incorporating the back-end services.

| [MPH-113] Executive Dashboard Design (part 1) Created: 21/Jan/19 Updated: 01/Apr/19 Resolved: 25/Jan/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a user experience designer, I would to design an executive level dashboard, so there is ease of use and navigation for our customers. Acceptance Criteria: - Verify the dashboard created meets Miami-Dade County regulations and standards.

| [MPH-114] Fix Paginator and Sort when loading live data Created: 04/Mar/19 Updated: 14/Apr/19 Resolved: 07/Mar/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Bug | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Joseph Nguyen | Assignee: | Joseph Nguyen |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a user I want to be able to sort and go through other pages of data. Acceptance Criteria: - Paginator reflects different data when changed - Sort sorts data based on filter.

| [MPH-115] Executive Dashboard Design (part 2) Created: 18/Mar/19 Updated: 15/Apr/19 Resolved: 31/Mar/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Alex Angee | Assignee: | Alex Angee |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a user experience designer, I would to design an executive level dashboard, so there is ease of use and navigation for our customers. Acceptance Criteria: - Verify the dashboard created meets Miami-Dade County regulations and standards.

| [MPH-116] Add Horizontal Scrolling on UI Elements Created: 18/Mar/19 Updated: 15/Apr/19 Resolved: 29/Mar/19 |  |
| --- | --- |
| Status: | Done |
| Project: | MDC Public Housing |
| Component/s: | None |
| Affects Version/s: | 2.0 |
| Fix Version/s: | None |

| Type: | Story | Priority: | Highest |
| --- | --- | --- | --- |
| Reporter: | Joseph Nguyen | Assignee: | Joseph Nguyen |
| Resolution: | Done | Votes: | 0 |
| Labels: | None |  |  |
| Remaining Estimate: | Not Specified |  |  |
| Time Spent: | 25 Points |  |  |
| Original Estimate: | 25 Points |  |  |

| Epic Link: | Create new User interface |
| --- | --- |

| Description |  |
| --- | --- |

As a user I want to be able to see only some UI elements so that I'm not overwhelmed but all the options. Acceptance Criteria: - Elements show up on the home page - Elements come in and out when scrolling horizontal.

## Pending User Stories

All the user stories that were planned to be worked on, were implemented during the seven sprints. For a list of what we would have like to implement, but did not allocate the time for it as it was not as important as overall functionality, refer to Appendix D - Shortcomings/Wishlist.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint planning meetings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

- Windows Virtual Machine (Development)

  - Windows 10 Operating System

  - 5GB Disk Space

  - 8 GB RAM

  - 2.1 GHz Processor (x2)

- Host Machine(s)

  - Windows/Mac OS/Linux

  - IIS (Deployment)

- Text Editors and IDE’s

  - Webstorm

  - Atom

  - Visual Studio Code

- Documentation Creation, Image Capturing Tools, Diagram Creation

  - Microsoft Word

  - Microsoft Excel

  - Google Docs

  - Microsoft Visio

  - Windows Screenshot Capture

  - Atlassian JIRA (User Story Mapping, Sprint Planning, Sprint Boards)

  - Atlassian Confluence (Sprint Meetings, Sprint Review, Sprint Retrospectives)

  - Atlassian Bit Bucket (Version Control)

- Business Intelligence Reporting

  - Microsoft Power BI November 2018 (Reports Page)

- Application Dependencies

  - Python ver. 3.6.6 (Programming Language)

  - Pip ver. 18.1 (Python Package Manager)

  - PipEnv ver. 2018.10.13 (Python Virtual Environment Packaging Tool)

  - PyMySQL ver. .0.9.2 (SQL Integration)

  - XLRD ver. 1.1.0 (Excel Spreadsheet Parsing and Importing)

  - Django ver. 2.1.4

  - Django REST Framework ver. 3.9.0(API)

  - Django REST Auth ver. 0.9.3 (Authentication)

  - Django All-Auth ver. 0.9.3 (Authentication and Social Media Integration)

  - Django-Filter ver. 2.0.0 (API Serialization and Filtering)

  - Requests v2.20.1 (HTTP Request Handling)

  - jQuery ver. 3.3.1 (Front-End JavaScript Library)

  - DataTables (Front-end jQuery Library)

  - ChartJS

  - Angular

  - Angular Material

  - NG Flash Messages

## Sprint Plans

### Sprint 1

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:00 PM

End time: 6:28 PM

After discussion, the velocity of the team were estimated to be 60 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

MPH-83 - Student JIRA Account

MPH-84 - Student BitBucket Accounts

MPH-85 - Project Orientation

MPH-86 - Setup Development Environments

MPH-87 - Complete Initial Documentation for Version 1.0

MPH-88 - Complete Deployment Documentation for Version 1.0

MPH-90 - Initialize Angular Application

MPH-91 - Create Navigation Bar Component

MPH-92 - Create Login Component

MPH-93 - Create Home Page Component

MPH-94 - Create BI Reports Component

MPH-95 - Create Elite Unit Detail Component

MPH-96 - Create PIC Unit Detail Component

MPH-97 - Create PIC Unit Upload Component

MPH-98 - Create Elite Unit Upload Component

MPH-99 - Create Profile Component

MPH-100 - Create Logout Component

The team members indicated their willingness to work on the following user stories.

Alex Angee:

MPH-90 - Initialize Angular Application

MPH-91 - Create Navigation Bar Component

MPH-92 - Create Login Component

MPH-93 - Create Home Page Component

MPH-94 - Create BI Reports Component

MPH-95 - Create Elite Unit Detail Component

Joseph Nguyen:

MPH-96 - Create PIC Unit Detail Component

MPH-97 - Create PIC Unit Upload Component

MPH-98 - Create Elite Unit Upload Component

MPH-99 - Create Profile Component

MPH-100 - Create Logout Component

Richard Roda:

MPH-83 - Student JIRA Accounts

MPH-84 - Student BitBucket Accounts

MPH-85 - Project Orientation

MPH-86 - Setup Development Environments

MPH-87 - Complete Initial Documentation for Version 1.0

MPH-88 - Complete Deployment Documentation for Version 1.0

### Sprint 2

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:40 PM

End time: 7:00 PM

After discussion, the velocity of the team were estimated to be 60 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

MPH-87 - Complete Initial Documentation for Version 1.0

MPH-102 - Research: Django-JWT

MPH-103 - Use back-end Authentication

MPH-104 - Create back-end user registration

MPH-105 - Create a sort UI on tables

MPH-106 - Create a multiple page for tabular data

MPH-107 - Research: Filter number of items to display

The team members indicated their willingness to work on the following user stories.

Alex Angee:

MPH-102 - Research: Django-JWT

MPH-103 - Use back-end Authentication

MPH-104 - Create back-end user registration

Joseph Nguyen:

MPH-105 - Create a sort UI on tables

MPH-106 - Create a multiple page for tabular data

MPH-107 - Research: Filter number of items to display

Richard Roda:

MPH-87 - Complete Initial Documentation for Version 1.0

### Sprint 3

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:00 PM

End time: 6:45 PM

After discussion, the velocity of the team were estimated to be 60 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

MPH-108 - Create an implement the search bar

MPH-109 - Complete Initial Executive Dashboard Design

MPH-110 - Research: Import with Django

MPH-111 - Implementation of Back-end (part 1)

MPH-112 - Validate Deployment Documentation

The team members indicated their willingness to work on the following user stories.

Alex Angee:

MPH-109 - Complete Initial Executive Dashboard Design

MPH-111 - Implementation of Back-end (part 1)

Joseph Nguyen:

MPH-108 - Create an implement the search bar

MPH-110 - Research: Import with Django

Richard Roda:

MPH-112 - Validate Deployment Documentation

### Sprint 4

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:41 PM

End time: 6:47 PM

After discussion, the velocity of the team were estimated to be 60 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

MPH-87 - Complete Initial Documentation for Version 1.0

MPH-109 - Complete Initial Executive Dashboard Design

MPH-112 - Validate Deployment Documentation

MPH-113 - Executive Dashboard Design (part 1)

MPH-114 - Fix Paginator and Sort when loading live data

The team members indicated their willingness to work on the following user stories.

Alex Angee:

MPH-113 - Executive Dashboard Design (part 1)

Joseph Nguyen:

MPH-114 - Fix Paginator and Sort when loading live data

Richard Roda:

MPH-87 - Complete Initial Documentation for Version 1.0

MPH-112 - Validate Deployment Documentation

### Sprint 5

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:09 PM

End time: 6:15 PM

After discussion, the velocity of the team were estimated to be 50 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

MPH-115 - Executive Dashboard Design (part 2)

MPH-116 - Add horizontal scrolling on UI elements

The team members indicated their willingness to work on the following user stories.

Alex Angee:

MPH-115 - Executive Dashboard Design (part 2)

Joseph Nguyen:

MPH-116 - Add horizontal scrolling on UI elements

### Sprint 6

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:00 PM

End time: 6:15 PM

After discussion, the velocity of the team were estimated to be 50 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

MPH-115 - Executive Dashboard Design (part 2)

MPH-116 - Add horizontal scrolling on UI elements

MPH-117 - Create Poster for Senior Showcase

MPH-118 - Start Final Documentation for Version 2.0

MPH-119 - Feature Document

MPH-120 - Senior Showcase Poster

The team members indicated their willingness to work on the following user stories.

Alex Angee:

MPH-115 - Executive Dashboard Design (part 2)

MPH-117 - Create Poster for Senior Showcase

MPH-118 - Start Final Documentation for Version 2.0

Joseph Nguyen:

MPH-116 - Add horizontal scrolling on UI elements

MPH-119 - Feature Document

MPH-120 - Senior Showcase Poster

### Sprint 7

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 10:00 AM

End time: 10: 23 AM

After discussion, the velocity of the team were estimated to be 50 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

MPH-117 - Create Poster for Senior Showcase

MPH-118 - Start Final Documentation for Version 2.0

MPH-119 - Feature Document

MPH-120 - Senior Showcase Poster

The team members indicated their willingness to work on the following user stories.

Alex Angee:

MPH-117 - Create Poster for Senior Showcase

MPH-118 - Start Final Documentation for Version 2.0

Joseph Nguyen:

MPH-119 - Feature Document

MPH-120 - Senior Showcase Poster

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

Miami-Dade Vacancy Compliance Portal is deployed on Internet Information Services (IIS) on a microservice architecture. The front-end is built on Angular 7, HTML 5, and SCSS. The back-end is built on Django REST Framework, one of the many frameworks offered. The APIs exposed are over HTTP and required a Bearer token for routes that required authentication. The database used is SQLite which offers a light and deployable database for our application. The overall applications structural design follows the Model-View-Controller (MVC) pattern.

## System and Subsystem Decomposition

The application contains two main subsystems to compose one overall system. The back-end subsystem contains Models, Serializers, and Controllers. Models are a direct representation of an entity in the database. These are schemas of what a table should look like when it has data being pulled from it and when it has data being inserted into it. Serializers are what serialize or convert a specific model to Json to send through HTTP. They equally serve as deserializers that convert Json to a Model that makes it easier to be interpreted by Python. The controllers serve as exposed endpoints that allow the front-end to send information to be processed in the back-end and await a Json Response as well as an HTTP status code.

For the application’s front-end it can be separated into three layers. These layers consist of the View Layer, the Component Layer, and the Services Layer. The View Layer is the representational layer that shows the user HTML that can be dynamically loaded with variables pre-embedded into it. The Component layer processes data to be dynamically loaded into the HTML or View layer. Also, the Services layer services all HTTP calls that allows data to be supplied to the Component before processing it and loading it into the HTML or View layer.

## Deployment Diagram

Step 1: Acquire the application and place it in the desired location on your hard drive. For this example, we will be placing the application on C:\mph-api-django

Note: Please write this location down, it will be used multiple times during the setup process.

Step 2: Please make sure IIS and the CGI features are enabled in your Windows Server

Step 3: Open Internet Information Services (IIS) Manager

Step 4: Right-Click the “Sites” tab and select “Add Website”

Step 5: Give the Site a Name and specify the Physical Path to the application. For this example, the site name will be MPH, the Physical path is C:\mph-api-django, and the Host name is localhost. We will set up SSL Binding later in the checklist.

Note: Please take note of the Application Pool name, MPH, and the hostname localhost. We will be using this later.

Step 6: I have provided a web.config file that will handle the setup for IIS Handler Mappings. It is located in the application root directory. Please open the file with your preferred text editor. For this example, I use Sublime Text Editor which can be downloaded by clicking here.

Step 7: Please open the web.config file located in the application root directory. It should look something like this.

In order for this web.config file to automatically set up our IIS Handler Mappings, we will have to specify the correct physical paths to the application. Change the following lines and then save the file:

- C:\mph-api-django\venv\Scripts\python.exe|C:\mph-api-django\venv\Scripts\wfastcgi.py

TO

- <your location>\mph-api-django\venv\Scripts\python.exe|<your location>\mph-api-django\venv\Scripts\wfastcgi.py

- <add key="PYTHONPATH" value="C:\mph-api-django" />

TO

- <add key="PYTHONPATH" value="<your location>\mph-api-django" />

Step 8: Now that our web.config file is set up correctly, we may now import the Handler Mappings into IIS. You should now see the newly created site, MPH, in the “Sites” column on the left in IIS. Select the site, and then select “Handler Mappings”.

The web.config file should have automatically added two entries to this menu. They are Python Fast CGI, and StaticFile. Please verify that they are installed and enabled.

Step 9: We will now configure the Application Pool rights to the application. This will allow IIS to access the application’s files, and serve them accordingly. Go back to the main menu of the MPH site, and select “Edit Permissions” from the right-hand Actions Panel

Step 10: We need to give our newly created Application Pool Identity access to this application folder. From the popup window “mph-api-django Properties”, select the Security tab, and click the “Edit” button, then the “Add” button on the next popup.

Step 11: Select the Location you would like to search. In our example, it is the ROOT server; then enter the object name to select. This is where we enter our application pool name. For this example, our application pool name was MPH. Please type the following: IIS AppPool\MPH

Now, click “Check Names”. If windows has found the application pool, the object name will now be MPH and underlined.

Click OK.

Now give the MPH user the following Permissions and click OK when done. Windows will take some time to perform this operation, as it has to give permission to MPH for every file in the directory:

- Read & execute

- List folder contents

- Read.

Step 12: Back in IIS, select the ROOT server from the left-hand menu, and then select “FASTCGI Settings”

Step 13: You should now see the entry that our web.config has provided for us. It will contain the full path and the arguments necessary. Please select it so you are taken to this popup menu.

This is where we will set up our environment variables so that the application may run. Please click the ellipses (…) when selecting the “Environment Variables” option in the “General Section”

Step 14: You will receive a popup that will allow you to add environment variables. Please add the following environment variables to the Members column and click OK. Please take note that we are using a custom database for our environment variables. These will need to be changed once handoff takes place.

- Name: PYTHONPATH

  - Value: <your install location>\mph-api-django

- Name: WSGI_HANDLER

  - Value: django.core.wsgi.get_wsgi_application()

- Name: SECRET_KEY

  - Value: 64n+*1&0a0a2wovwkrppndh0fgf2r4vv8$uutnynteg4%w29_&

- Name: DB_NAME

  - Value: mdcdb

- Name: DB_USER

  - Value: mdcadmin

- Name: DB_PASSWORD

  - Value: 2wEZ6s9WqQt8x7LY

- Name: DB_PORT

  - Value: 3306

- Name: DB_HOST

  - Value: yuzhou-feng.com

Step 15: Now its time to set up SSL. Click the ROOT server in IIS, and then click Server Certificates

In the next menu, select “Create Self-Signed Certificate” from the Actions pane on the right

Give the certificate a friendly name, and place it in the WebHosting certificate store and click OK. For our example, we will name it MPH

Step 16: Now that we have created our certificate, we can now bind it to our MPH Application. Go back to the MPH site, and then select Bindings from the Actions Pane on the right, under the Edit Site Section

Step 17: From the Site Bindings popup, click Add, then enter the appropriate values. Please note, we are using https as the type, and using the SSL certificate we just created.

Click OK. Once that has been completed, REMOVE THE HTTP TYPE BINDING

Step 18: The application deployment setup has now been completed. You may try and access the site now by clicking the link under the “Browse Website” section of the Actions pane on the right.

Step 19: A superuser account has been created on the development database, so that you may begin adding users to the application. You will find the administration panel via the URL:

http://<your hostname>/admin

Superuser login credentials:

- Username: mdcadmin

- Password: mdcpassword

Step 20: Please refer to the User Documentation for more information regarding user account setup.

## Design Patterns

The Facade is a structural design pattern that simplifies relationships between complex subsystems. This design pattern hides outside complexities and makes it easier to test individual components because it promotes de-coupling.

This design pattern was used when routing calls from the front-end to all outbound calls. The AuthenticationService.ts class provides services that allow the user to authenticate when the routes being accessed require it.

# System Validation

Below are the test cases ran against our application. These tests validate that the system works as intended.

Test case ID: MPH-91-T01

Description/Summary of Test: Validate a Elite Unit Detail is visible in the NavBar html when a valid Json Web Token (JWT) is stored.

Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

Expected Results: The NavBar Component should populate the enable visibility for Elite Unit Detail.

Actual Result: Elite Unit Detail's visibility has been enabled.

Status (Fail/Pass): Pass

Test case ID: MPH-91-T07

Description/Summary of Test: Validate a user can view the Elite Unit Detail link in the navigation bar after login.

Pre-condition: User has successfully logged in and is redirected to their profile page.

Expected Results: User should see the navigation bar populate with the Elite Unit Detail link.

Actual Result: Users sees the navigation bar populated with the Elite Unit Detail link.

Status (Fail/Pass): Pass

Test case ID: MPH-92-T01

Description/Summary of Test: Validate the back end service has authenticated a mocked user's information.

Pre-condition: The credentials for an existing user account has been passed to the back end authentication service.

Expected Results: The back end authentication service should successfully authenticated user credentials and returns a success.

Actual Result: The back end authentication service authenticates mocked user credentials successfully.

Status (Fail/Pass): Pass

Test case ID: MPH-92-T07

Description/Summary of Test: Validate a user has successfully logged in.

Pre-condition: User has entered their login credentials.

Expected Results: User should be redirected to the profile page.

Actual Result: Users is redirected to the profile page.

Status (Fail/Pass): Pass

Test case ID: MPH-93-T01

Description/Summary of Test: Validate the home page route is able to be navigated to.

Pre-condition: The user is loading in to localhost:4200

Expected Results: The home page should be visible to the user.

Actual Result: The home page is visible to the user.

Status (Fail/Pass): Pass

Test case ID: MPH-93-T07

Description/Summary of Test: Validate the home page is visible when navigating to localhost:4200.

Pre-condition: User is about to finish loading the DOM.

Expected Results: User should see the home page after the DOM is loaded.

Actual Result: User sees the home page.

Status (Fail/Pass): Pass

Test case ID: MPH-94-T01

Description/Summary of Test: Validate the BI Reports page is visible for mocked authenticated user.

Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

Expected Results: The BI Reports page should be visible to the user.

Actual Result: The BI Reports page is visible to the user.

Status (Fail/Pass): Pass

Test case ID: MPH-94-T07

Description/Summary of Test: Validate the BI Reports page is visible for authenticated user.

Pre-condition: User is logged in and navigating to the BI Reports page.

Expected Results: User should see the BI Reports page.

Actual Result: User sees the BI Report page.

Status (Fail/Pass): Pass

Test case ID: MPH-95-T01

Description/Summary of Test: Validate the Elite Unit Detail page is visible for mocked authenticated user.

Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

Expected Results: The Elite Unit Detail page should be visible to the user.

Actual Result: The Elite Unit Detail page is visible to the user.

Status (Fail/Pass): Pass

Test case ID: MPH-95-T07

Description/Summary of Test: Validate the Elite Unit Detail page is visible for authenticated user.

Pre-condition: User is logged in and navigating to the Elite Unit Detail page.

Expected Results: User should see the Elite Unit Detail page.

Actual Result: User sees the Elite Unit Detail page.

Status (Fail/Pass): Pass

Test case ID: MPH-96-T01

Description/Summary of Test: Validate the PIC Unit Detail page is visible for mocked authenticated user.

Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

Expected Results: The PIC Unit Detail page should be visible to the user.

Actual Result: The PIC Unit Detail page is visible to the user.

Status (Fail/Pass): Pass

Test case ID: MPH-96-T07

Description/Summary of Test: Validate the PIC Unit Detail page is visible for authenticated user.

Pre-condition: User is logged in and navigating to the PIC Unit Detail page.

Expected Results: User should see the PIC Unit Detail page.

Actual Result: User sees the PIC Unit Detail page.

Status (Fail/Pass): Pass

Test case ID: MPH-97-T01

Description/Summary of Test: Validate the PIC Unit Upload page is visible for mocked authenticated user.

Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

Expected Results: The PIC Unit Upload page should be visible to the user.

Actual Result: The PIC Unit Upload page is visible to the user.

Status (Fail/Pass): Pass

Test case ID: MPH-97-T07

Description/Summary of Test: Validate the PIC Unit Upload page is visible for authenticated user.

Pre-condition: User is logged in and navigating to the PIC Unit Upload page.

Expected Results: User should see the PIC Unit Upload page.

Actual Result: User sees the PIC Unit Upload page.

Status (Fail/Pass): Pass

Test case ID: MPH-98-T01

Description/Summary of Test: Validate the Elite Unit Upload page is visible for mocked authenticated user.

Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

Expected Results: The Elite Unit Upload page should be visible to the user.

Actual Result: The Elite Unit Upload page is visible to the user.

Status (Fail/Pass): Pass

Test case ID: MPH-98-T07

Description/Summary of Test: Validate the Elite Unit Upload page is visible for authenticated user.

Pre-condition: User is logged in and navigating to the Elite Unit Upload page.

Expected Results: User should see the Elite Unit Upload page.

Actual Result: User sees the Elite Unit Upload page.

Status (Fail/Pass): Pass

Test case ID: MPH-99-T01

Description/Summary of Test: Validate the Profile page is visible for mocked authenticated user.

Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

Expected Results: The Profile page should be visible to the user.

Actual Result: The Profile Upload page is visible to the user.

Status (Fail/Pass): Pass

Test case ID: MPH-99-T07

Description/Summary of Test: Validate the Profile page is visible for authenticated user.

Pre-condition: User is logged in and navigating to the Profile page.

Expected Results: User should see the Profile page.

Actual Result: User sees the Profile page.

Status (Fail/Pass): Pass

Test case ID: MPH-100-T01

Description/Summary of Test: Validate the Logout page is visible for mocked authenticated user.

Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

Expected Results: The Logout page should be visible to the user.

Actual Result: The Logout Upload page is visible to the user.

Status (Fail/Pass): Pass

Test case ID: MPH-100-T07

Description/Summary of Test: Validate the Logout page is visible for authenticated user.

Pre-condition: User is logged in and navigating to the Logout page.

Expected Results: User should see the Logout page.

Actual Result: User sees the Logout page.

Status (Fail/Pass): Pass

Test case ID: MPH-103-T01

Description/Summary of Test: Verify back-end authenticates mock user

Pre-condition: A mocked front-end call is made to the back-end authentication controller

Expected Results: The back-end should return a valid jwt response with the user's information.

Actual Result: The back-end returns a valid jwt for the authenticated user.

Status (Fail/Pass): Pass

Test case ID: MPH-103-T07

Description/Summary of Test: Verify back-end authenticates user

Pre-condition: A front-end call is made to the back-end authentication controller.

Expected Results: The back-end should return a successful response with the user's information via jwt.

Actual Result: The back-end returns a successful response with the user's information via jwt.

Status (Fail/Pass): Pass

Test case ID: MPH-104-T01

Description/Summary of Test: Validate back-end processes data the same and returns a jwt

Pre-condition: A mocked front-end call is made to the controller

Expected Results: The back-end should process the data same matter as it used to and return a jwt.

Actual Result: The back-end processes the data in the same matter as it used to and returns a jwt.

Status (Fail/Pass): Pass

Test case ID: MPH-104-T07

Description/Summary of Test: Validate back-end processes data the same and returns a jwt

Pre-condition: A call is made from the front-end to the controller.

Expected Results: The front-end should receive a valid jwt from the back-end.

Actual Result: The front-end receives a valid jwt from the back-end.

Status (Fail/Pass): Pass

Test case ID: MPH-105-T01

Description/Summary of Test: When a mock call to click the header is made, the fake data should sort.

Pre-condition: A mat-table is loaded with fake data and the a mocked click to the header is about to be made.

Expected Results: The data should sort based on the header that is a mock click.

Actual Result: The data sorts when a mock click call is made.

Status (Fail/Pass): Pass

Test case ID: MPH-105-T07

Description/Summary of Test: When the header is clicked, the populated data should.

Pre-condition: A mat-table loaded with real data is rendered and the user is ready to click the header.

Expected Results: The real data loaded in the table should sort by clicked header.

Actual Result: The real data loaded in the table sorts by the clicker header.

Status (Fail/Pass): Pass

Test case ID: MPH-106-T01

Description/Summary of Test: The fake data loaded in the table should paginate per items requested by a mocked click.

Pre-condition: The fake data is loaded with a default page size and is ready for a mocked click to page by a different size.

Expected Results: The fake data should paginate by the requested size from the mocked click.

Actual Result: The fake data paginates by the requested size from the mocked click.

Status (Fail/Pass): Pass

Test case ID: MPH-106-T07

Description/Summary of Test: The real data loaded in the table should paginate per items requested by the user.

Pre-condition: The real data is loaded with a default page size and is ready for a click to page by a different size.

Expected Results: The real data should paginate by the requested size from the user click.

Actual Result: The real data paginates by the requested size from the user click.

Status (Fail/Pass): Pass

Test case ID: MPH-108-T01

Description/Summary of Test: When a mocked call is made to filter results, fake data based on search criteria should be loaded.

Pre-condition: A mat-table is loaded with fake data and a mocked call is made to filter its results.

Expected Results: The search should return the fake data that meets the search criteria.

Actual Result: The search returns fake data that meets the search criteria.

Status (Fail/Pass): Pass

Test case ID: MPH-108-T07

Description/Summary of Test: When the user searches for all elite units with 5 bedrooms, the search should return all units with 5 bedrooms.

Pre-condition: A mat-table is loaded with real data and the user clicks the search bar and enters to search for units with 5 bedrooms.

Expected Results: The search should return all units with 5 bedrooms.

Actual Result: The search returns all units with 5 bedrooms.

Status (Fail/Pass): Pass

Test case ID: MPH-111-T01

Description/Summary of Test: A mocked front-end call to the back-end returns a json response.

Pre-condition: The system is in a ready state to accept a mocked front-end call to return a json of elite units.

Expected Results: The back-end should return a json response of a list of elite units.

Actual Result: The back-end returns a json response of a list of elite units.

Status (Fail/Pass): Pass

Test case ID: MPH-111-T07

Description/Summary of Test: The front-end makes a call to the back-end requesting pic units.

Pre-condition: The back-end is in a ready state to accept a front-end call to return a json of pic units.

Expected Results: The back-end should return a json response to the front-end of a list of pic units.

Actual Result: The back-end returns a json response to the front-end of a list of pic units.

Status (Fail/Pass): Pass

Test case ID: MPH-113-T01

Description/Summary of Test: When a mocked call to navigate to the home page is made, the components should load metrics for fake data.

Pre-condition: The front-end is in a ready state to navigate to the home page.

Expected Results: The front-end should display metrics for fake data.

Actual Result: The front-end displays metrics for fake data.

Status (Fail/Pass): Pass

Test case ID: MPH-113-T07

Description/Summary of Test: When the user navigates to the home page, the home page should load the metrics for the real data.

Pre-condition: The user navigates to the home page.

Expected Results: The front-end should return metrics for the real data.

Actual Result: The front-end returns metrics for the real data.

Status (Fail/Pass): Pass

Test case ID: MPH-115-T01

Description/Summary of Test: When a mocked call to is made to view discrepancies on the home page, the discrepancy tool should load with fake data.

Pre-condition: The front-end is in a ready state to view discrepancies.

Expected Results: The front-end should display discrepancies for fake data.

Actual Result: The front-end displays discrepancies for fake data.

Status (Fail/Pass): Pass

Test case ID: MPH-115-T07

Description/Summary of Test: When the user clicks the view discrepancies button on the home page, the discrepancy tool should load with real data.

Pre-condition: The front-end is in a ready state to view discrepancies.

Expected Results: The front-end should display discrepancies for real data.

Actual Result: The front-end displays discrepancies for real data.

Status (Fail/Pass): Pass

Test case ID: MPH-116-T01

Description/Summary of Test: The elite unit table loaded with fake data has horizontal overflow; a mocked call is made to scroll to the right.

Pre-condition: The elite unit table loaded with fake data.

Expected Results: The mocked call to scroll should allow the elements on the right to be visible.

Actual Result: The mocked call to scroll allows the elements on the right to be visible.

Status (Fail/Pass): Pass

Test case ID: MPH-116-T07

Description/Summary of Test: The pic unit table loaded with real data has horizontal overflow; the user attempts to scroll to the right.

Pre-condition: The pic unit table is loaded with real data.

Expected Results: The user should see the elements on the right when they attempt to scroll horizontally.

Actual Result: The user sees the elements on the right when they scroll horizontally.

Status (Fail/Pass): Pass

# Visual User Guide

# MPH-90: Initialize Angular Application

MPH-90: Initialize Angular Application

Name: Alex Angee 
Team Member(s): Joseph Nguyen 
Project: MDC Public Housing
Product Owner(s): Richard Roda Ethan Tamayo

## Description

As a developer, I would like to create Angular application and setup its dependencies, so that users can view the front-end application.

Acceptance Criteria:

- Verify Angular application was initialized

- Verify all the dependencies necessary for this project were installed.

## Use Case

- Name: MPH-90

- Actor: Developer

- Preconditions: User must be have NodeJs (node) and Node Package Manager (npm) installed.

- Description <Flow of events>:

  - Developer should globally install the angular-cli (Command Line Interface).

  - Developer should navigate to the directory where the project resides.

  - Developer should initialize new angular project.

## Visual User Guide

# MPH-91 Create Navigation Bar Component

MPH-91 Create Navigation Bar Component

Name: Alex Angee 
Team Member(s): Joseph Nguyen 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to create a Navigation Bar Component, so that users can navigate through throughout other components of the website in one click.

Acceptance Criteria:

- Verify Navigation Bar is visible

- Verify other components can be accessed through the navigation bar.

## Use Case

- Name: Navigation Use Case

- Actor: User, Application, Authentication Service

- Preconditions: Registered user must be logged in

- Description <Flow of events>: The authentication service verifies the authorization token to see if it's still valid and then to check if the user is of type admin.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-91-T01

- Description/Summary of Test: Validate a Elite Unit Detail is visible in the NavBar html when a valid  Json Web Token (JWT) is stored.

- Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

- Expected Results: The NavBar Component should populate the enable visibility for Elite Unit Detail.

- Actual Result: Elite Unit Detail's visibility has been enabled.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-91-T07

- Description/Summary of Test: Validate a user can view the Elite Unit Detail link in the navigation bar after login.

- Pre-condition: User has successfully logged in and is redirected to their profile page.

- Expected Results: User should see the navigation bar populate with the Elite Unit Detail link.

- Actual Result: Users sees the navigation bar populated with the Elite Unit Detail link.

- Status (Fail/Pass): Pass

## Visual User Guide

User not logged in

User logged in

# MPH-92 Create Login Component

MPH-92 Create Login Component

Name: Alex Angee 
Team Member(s): Joseph Nguyen  
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to create a Login Component, so that users can enter their login credentials to access information.

Acceptance Criteria:

- Verify Login page is visible

- Verify that user is redirected to the Home page upon successful login.

- Verify the Login component is added to the navigation bar.

## Use Case

- Name: Login Use Case

- Actor: User, Application, Authentication Service, SQL Database

- Preconditions: Internet Access

- Description <Flow of events>: The authentication service verifies the user login and password and matches it against the database.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-92-T01

- Description/Summary of Test: Validate the back end service has authenticated a mocked user's information.

- Pre-condition: The credentials for an existing user account has been passed to the back end authentication service.

- Expected Results: The back end authentication service should successfully authenticated user credentials and returns a success.

- Actual Result: The back end authentication service authenticates mocked user credentials successfully.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-92-T07

- Description/Summary of Test: Validate a user has successfully logged in.

- Pre-condition: User has entered their login credentials.

- Expected Results: User should be redirected to the profile page.

- Actual Result: Users is redirected to the profile page.

- Status (Fail/Pass): Pass

## Visual User Guide

User not logged in

User logged in

# MPH-93 Create Home Page Component

MPH-93 Create Home Page Component

Name: Alex Angee 
Team Member(s): Joseph Nguyen 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to create a Home Page Component, so that users can be guided to the home page when accessing the base url. Ie. 127.0.0.1:8000

Acceptance Criteria:

- Verify Home page is visible

- Verify the Home component is added to the navigation bar.

## Use Case

- Name: Home Page Use Case

- Actor: User, Computation Services, Authentication Services

- Preconditions: User must be logged in

- Description <Flow of events>: The home page upon rendering will contact the ComputationServices to aggregate data and reveal statistics to the user. The user can then click a button to reveal discrepancies which will contact the ComputationServices again to compare the records. Otherwise the user can navigate to another page and will be validated by the AuthenicationServices to see if the user is logged in or if the token has expired.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-93-T01

- Description/Summary of Test: Validate the home page route is able to be navigated to.

- Pre-condition: The user is loading in to localhost:4200

- Expected Results: The home page should be visible to the user.

- Actual Result: The home page is visible to the user.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-93-T07

- Description/Summary of Test: Validate the home page is visible when navigating to localhost:4200.

- Pre-condition: User is about to finish loading the DOM.

- Expected Results: User should see the home page after the DOM is loaded.

- Actual Result: User sees the home page.

- Status (Fail/Pass): Pass

## Visual User Guide

User not logged in

User logged in

# MPH-94 Create BI Reports Component

MPH-94 Create BI Reports Component

Name: Alex Angee 
Team Member(s): Joseph Nguyen 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to create a BI Reports Component displaying information, so that users can view the data uploaded.

Acceptance Criteria:

- Verify the BI Reports page is visible.

- Verify the BI Report component is added to the navigation bar.

## Use Case

- Name: BI Reports page

- Actor:

- Preconditions:

- Description <Flow of events>:

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-94-T01

- Description/Summary of Test: Validate the BI Reports page is visible for mocked authenticated user.

- Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

- Expected Results: The BI Reports page should be visible to the user.

- Actual Result: The BI Reports page is visible to the user.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-94-T07

- Description/Summary of Test: Validate the BI Reports page is visible for authenticated user.

- Pre-condition: User is logged in and navigating to the BI Reports page.

- Expected Results: User should see the BI Reports page.

- Actual Result: User sees the BI Report page.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-95 Create Elite Unit Detail Component

MPH-95 Create Elite Unit Detail Component

Name: Alex Angee 
Team Member(s): Joseph Nguyen  
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to create an Elite Unit Detail Component, so that users can access the information provided.

Acceptance Criteria:

- Verify the Elite Unit Detail page is visible.

- Verify the Elite Unit Detail component is added to the navigation bar.

## Use Case

- Name: Elite Unit Detail

- Actor: User, Authentication

- Preconditions: Logged in

- Description <Flow of events>: The Elite detail page upon rendering will use the Authentication service to retrieve the Elite records from the database and load it into the table.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-95-T01

- Description/Summary of Test: Validate the Elite Unit Detail page is visible for mocked authenticated user.

- Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

- Expected Results: The Elite Unit Detail page should be visible to the user.

- Actual Result: The Elite Unit Detail page is visible to the user.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-95-T07

- Description/Summary of Test: Validate the Elite Unit Detail page is visible for authenticated user.

- Pre-condition: User is logged in and navigating to the Elite Unit Detail page.

- Expected Results: User should see the Elite Unit Detail page.

- Actual Result: User sees the Elite Unit Detail page.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-96 Create PIC Unit Detail Component

MPH-96 Create PIC Unit Detail Component

Name: Joseph Nguyen 
Team Member(s): Alex Angee 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to create a PIC Unit Detail Component displaying information, so that users can view data in the SQL.

Acceptance Criteria:

- Verify the PIC Unit Detail page is visible.

- Verify the PIC Unit Detail component is added to the navigation bar.

## Use Case

- Name: PIC Unit Detail

- Actor: User, Authentication Services

- Preconditions: Logged in

- Description <Flow of events>: The PIC detail page upon rendering will use the Authentication service to retrieve the PIC records from the database and load it into the table.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-96-T01

- Description/Summary of Test: Validate the PIC Unit Detail page is visible for mocked authenticated user.

- Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

- Expected Results: The PIC Unit Detail page should be visible to the user.

- Actual Result: The PIC Unit Detail page is visible to the user.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-96-T07

- Description/Summary of Test: Validate the PIC Unit Detail page is visible for authenticated user.

- Pre-condition: User is logged in and navigating to the PIC Unit Detail page.

- Expected Results: User should see the PIC Unit Detail page.

- Actual Result: User sees the PIC Unit Detail page.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-97 Create PIC Unit Upload Component

MPH-97 Create PIC Unit Upload Component

Name: Joseph Nguyen 
Team Member(s): Alex Angee 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to create a PIC Unit Upload Component so that users can upload data in an excel sheet.

Acceptance Criteria:

- Verify the PIC Unit Upload page is visible.

- Verify the PIC Unit Upload component is added to the navigation bar.

## Use Case

- Name: PIC upload

- Actor: User, ImportServices

- Preconditions: Logged in, file of type .xlsx/.csv inputted

- Description <Flow of events>: Once file has been inputted the upload button will be in a clickable state which then use the ImportService to send the file to the backend which will then be validated in the backend and a success or fail message will be sent to the user.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-97-T01

- Description/Summary of Test: Validate the PIC Unit Upload page is visible for mocked authenticated user.

- Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

- Expected Results: The PIC Unit Upload page should be visible to the user.

- Actual Result: The PIC Unit Upload page is visible to the user.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-97-T07

- Description/Summary of Test: Validate the PIC Unit Upload page is visible for authenticated user.

- Pre-condition: User is logged in and navigating to the PIC Unit Upload page.

- Expected Results: User should see the PIC Unit Upload page.

- Actual Result: User sees the PIC Unit Upload page.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-98 Create Elite Unit Upload Component

MPH-98  Create Elite Unit Upload Component

Name: Joseph Nguyen 
Team Member(s): Alex Angee 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to create a Elite Unit Upload Component so that users can upload data in an excel sheet

Acceptance Criteria:

- Verify the Elite Unit Upload page is visible.

- Verify the Elite Unit Upload component is added to the navigation bar.

## Use Case

- Name: Elite Unit Upload

- Actor: User, ImportService

- Preconditions: Logged in, file of type .xlsx/.csv inputted

- Description <Flow of events>: Once file has been inputted the upload button will be in a clickable state which then use the ImportService to send the file to the backend which will then be validated in the backend and a success or fail message will be sent to the user.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-98-T01

- Description/Summary of Test: Validate the Elite Unit Upload page is visible for mocked authenticated user.

- Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

- Expected Results: The Elite Unit Upload page should be visible to the user.

- Actual Result: The Elite Unit Upload page is visible to the user.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-98-T07

- Description/Summary of Test: Validate the Elite Unit Upload page is visible for authenticated user.

- Pre-condition: User is logged in and navigating to the Elite Unit Upload page.

- Expected Results: User should see the Elite Unit Upload page.

- Actual Result: User sees the Elite Unit Upload page.

- Status (Fail/Pass): Pass

## Visual User Guide

No longer in the design

# MPH-99 Create Profile Component

MPH-99 Create Profile Component

Name: Joseph Nguyen 
Team Member(s): Alex Angee 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to create a User Profile Component displaying user information, so that users can view data belonging to their user account.

Acceptance Criteria:

- Verify the Profile page is visible.

- Verify the Profile component is added to the navigation bar.

## Use Case

- Name: Profile

- Actor:

- Preconditions: Logged In

- Description <Flow of events>:

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-99-T01

- Description/Summary of Test: Validate the Profile page is visible for mocked authenticated user.

- Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

- Expected Results: The Profile page should be visible to the user.

- Actual Result: The Profile Upload page is visible to the user.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-99-T07

- Description/Summary of Test: Validate the Profile page is visible for authenticated user.

- Pre-condition: User is logged in and navigating to the Profile page.

- Expected Results: User should see the Profile page.

- Actual Result: User sees the Profile page.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-100 Create Logout Component

MPH-100 Create Logout Component

Name: Joseph Nguyen 
Team Member(s): Alex Angee 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to create a Logout component that upon clicking it will log the user out reroute them to the login page.

Acceptance Criteria:

- Verify Logout button is visible on the navigation bar

- Verify Logout button is not visible not visible after logging out.

- Verify Login page is visible after logout.

## Use Case

- Name: Logout Use case

- Actor: User, Application, AuthenticationService

- Preconditions: Logged in

- Description <Flow of events>: The user clicks on the logout button, which will then go to the authentication service to clear the token and sends the user back to the login page.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-100-T01

- Description/Summary of Test: Validate the Logout page is visible for mocked authenticated user.

- Pre-condition: A mocked JWT has been stored in the browser to use for authentication in all guarded paths.

- Expected Results: The Logout page should be visible to the user.

- Actual Result: The Logout Upload page is visible to the user.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-100-T07

- Description/Summary of Test: Validate the Logout page is visible for authenticated user.

- Pre-condition: User is logged in and navigating to the Logout page.

- Expected Results: User should see the Logout page.

- Actual Result: User sees the Logout page.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-102 Research: Django-JWT

MPH-102 Research: Django-JWT

Name: Alex Angee 
Team Member(s): Joseph Nguyen 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to research the various methods of configuring the current back-end with the new front-end via Json Web Token (JWT), in order to fully utilize ReST framework functionality with existing server-end logic.

Acceptance Criteria:

- Find different JWT frameworks compatible with Django.

- Present the pros and cons of each method

## Use Case

- Name: Django-JWT

- Actor: Application, Frontend, Backend

- Preconditions: Path must exist

- Description <Flow of events>: A json web token is sent to the the backend on a path if that path exist.

# MPH-103 Use back-end Authentication

MPH-103 Use back-end Authentication

Name: Alex Angee 
Team Member(s): Joseph Nguyen 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to begin implementing authentication functionality via Django JWT framework, so that customers can begin using the new user interface.

Acceptance Criteria:

- Verify login functionality uses route from back-end

## Use Case

- Name: Back-End Authentication

- Actor: User, Application, AuthenticationService, Database

- Preconditions: Not logged in and have proper credentials

- Description <Flow of events>: When the user logs in the authentication service will a hit and endpoint on the backend, sending a user object, and the it will be

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-103-T01

- Description/Summary of Test: Verify back-end authenticates mock user

- Pre-condition: A mocked front-end call is made to the back-end authentication controller

- Expected Results: The back-end should return a valid jwt response with the user's information.

- Actual Result: The back-end returns a valid jwt for the authenticated user.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-103-T07

- Description/Summary of Test: Verify back-end authenticates user

- Pre-condition: A front-end call is made to the back-end authentication controller.

- Expected Results: The back-end should return a successful response with the user's information via jwt.

- Actual Result: The back-end returns a successful response with the user's information via jwt.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-104 Create back-end user registration

MPH-104 Create back-end user registration

Name: Joseph Nguyen 
Team Member(s): Alex Angee 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would to develop a back-end route to register users, so that I can verify the front-end User Interface (UI) works correctly utilizes JWT.

Acceptance Criteria:

- Verify back-end route registers users.

- Verify users can login after they have been created.

## Use Case

- Name: Registration

- Actor: Backend Service

- Preconditions: Internet Service

- Description <Flow of events>: When a JWT is sent to the backend api, the service then validates the request, and then checks the database to see if the user already exists if not then it stores the new user in the database.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-104-T01

- Description/Summary of Test: Validate back-end processes data the same and returns a jwt

- Pre-condition: A mocked front-end call is made to the controller

- Expected Results: The back-end should process the data same matter as it used to and return a jwt.

- Actual Result: The back-end processes the data in the same matter as it used to and returns a jwt.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-104-T07

- Description/Summary of Test: Validate back-end processes data the same and returns a jwt

- Pre-condition: A call is made from the front-end to the controller.

- Expected Results: The front-end should receive a valid jwt from the back-end.

- Actual Result: The front-end receives a valid jwt from the back-end.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-105 Create a sort UI on tables

MPH-105 Create a sort UI on tables

Name: Joseph Nguyen 
Team Member(s): Alex Angee 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a user I would like to view my data in a certain order based on the pre-defined filters provided to me.

Acceptance Criteria:

- Changes are made to tabular data order from top to bottom based on pre-defined filters

## Use Case

- Name: Sort UI

- Actor: User, Authentication

- Preconditions: Logged in

- Description <Flow of events>: User selects a filter and it sorts the already cached data

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-105-T01

- Description/Summary of Test: When a mock call to click the header is made, the fake data should sort.

- Pre-condition: A mat-table is loaded with fake data and the a mocked click to the header is about to be made.

- Expected Results: The data should sort based on the header that is a mock click.

- Actual Result: The data sorts when a mock click call is made.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-105-T07

- Description/Summary of Test: When the header is clicked, the populated data should.

- Pre-condition: A mat-table loaded with real data is rendered and the user is ready to click the header.

- Expected Results: The real data loaded in the table should sort by clicked header.

- Actual Result: The real data loaded in the table sorts by the clicker header.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-106 Create a multiple page for tabular data

MPH-106 Create a multiple page for tabular data

Name: Joseph Nguyen 
Team Member(s): Alex Angee 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a user I only want to view a number of items per view page just in case the data could have hundreds of rows so that I don't have to wait too long for the page to load

Acceptance Criteria:

- Only 10 items or less show per tabular data page

## Use Case

- Name: Paginator Use Case

- Actor: User, Authentication

- Preconditions: Logged in

- Description <Flow of events>: The user selects a page size and the page renders the component with the new page size without interacting with any other component.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-106-T01

- Description/Summary of Test: The fake data loaded in the table should paginate per items requested by a mocked click.

- Pre-condition: The fake data is loaded with a default page size and is ready for a mocked click to page by a different size.

- Expected Results: The fake data should paginate by the requested size from the mocked click.

- Actual Result: The fake data paginates by the requested size from the mocked click.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-106-T07

- Description/Summary of Test: The real data loaded in the table should paginate per items requested by the user.

- Pre-condition: The real data is loaded with a default page size and is ready for a click to page by a different size.

- Expected Results: The real data should paginate by the requested size from the user click.

- Actual Result: The real data paginates by the requested size from the user click.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-107 Research: Filter number of items to display

MPH-107 Research: Filter number of items to display

Name: Joseph Nguyen 
Team Member(s): Alex Angee 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a user I only want to view a number of items per view page just in case the data could have 100s of rows so that I don't have to wait too long for the page to load

Acceptance Criteria:

- Only 10 items or less show per tabular data page

## Use Case

- Name: Filter items

- Actor: PIC-Unit-Detail, Elite-Unit-Detail

- Preconditions: Logged in

- Description <Flow of events>:

# MPH-108 Create an implement the search bar

MPH-108 Create an implement the search bar

Name: Joseph Nguyen 
Team Member(s): Alex Angee 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a user I want to be able to search for key words against each header or to search based on a filter.

Acceptance Criteria:

- A search bar is shown.

- A filter drop down select is shown.

- Tabular data changes when a search is written in.

## Use Case

- Name: Search Use Case

- Actor: User, Authentication

- Preconditions: Logged in

- Description <Flow of events>: When the user types in the search bar the component handles the search and returns filtered data on cache rows.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-108-T01

- Description/Summary of Test: When a mocked call is made to filter results, fake data based on search criteria should be loaded.

- Pre-condition: A mat-table is loaded with fake data and a mocked call is made to filter its results.

- Expected Results: The search should return the fake data that meets the search criteria.

- Actual Result: The search returns fake data that meets the search criteria.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-108-T07

- Description/Summary of Test: When the user searches for all elite units with 5 bedrooms, the search should return all units with 5 bedrooms.

- Pre-condition: A mat-table is loaded with real data and the user clicks the search bar and enters to search for units with 5 bedrooms.

- Expected Results: The search should return all units with 5 bedrooms.

- Actual Result: The search returns all units with 5 bedrooms.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-109 Complete Initial Executive Dashboard Design

MPH-109 Complete Initial Executive Dashboard Design

Name: Alex Angee 
Team Member(s): Joseph Nguyen  
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a user experience designer, I would to design an executive level dashboard, so there is ease of use and navigation for our customers.

Acceptance Criteria:

- Verify the dashboard created meets Miami-Dade County regulations and standards.

## Use Case

- Name: Design Review with PM

- Actor:

- Preconditions:

- Description <Flow of events>:

# MPH-110 Research: Import with Django

MPH-110 Research: Import with Django

Name: Joseph Nguyen 
Team Member(s): Alex Angee 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer I want to have an import button that takes an excel sheet and sends that data to SQL.

Acceptance Criteria:

- If existing script from Richard Roda can be used then excel sheet can be passed to the script

- If step 1 cannot be performed then find frameworks that can pass data to SQL

## Use Case

- Name: Import with Django Research

- Actor: Frontend, backend

- Preconditions:

- Description <Flow of events>:

# MPH-111 Implementation of Back-end (part 1)

MPH-111 Implementation of Back-end (part 1)

Name: Alex Angee 
Team Member(s): Joseph Nguyen 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a developer, I would like to tie in back-end (Django) services with the front-end (Angular), so that the back-end can handle processing information and store data in the database.

Acceptance Criteria:

- Verify the front-end starts incorporating the back-end services.

Use Case

- Name: Home component loads back end service

- Actor: User, Authentication, Computation Services

- Preconditions: Logged in

- Description <Flow of events>: Upon rendering the home page, the component will use the computation service to request the data from the database and compute the data and reveal various data to the frontend via GUI.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-111-T01

- Description/Summary of Test: A mocked front-end call to the back-end returns a json response.

- Pre-condition: The system is in a ready state to accept a mocked front-end call to return a json of elite units.

- Expected Results: The back-end should return a json response of a list of elite units.

- Actual Result: The back-end returns a json response of a list of elite units.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-111-T07

- Description/Summary of Test: The front-end makes a call to the back-end requesting pic units.

- Pre-condition: The back-end is in a ready state to accept a front-end call to return a json of pic units.

- Expected Results: The back-end should return a json response to the front-end of a list of pic units.

- Actual Result: The back-end returns a json response to the front-end of a list of pic units.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-113 Executive Dashboard Design (part 1)

MPH-113 Executive Dashboard Design (part 1)

Name: Alex Angee  
Team Member(s): Joseph Nguyen  
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a user experience designer, I would to design an executive level dashboard, so there is ease of use and navigation for our customers.

Acceptance Criteria:

- Verify the dashboard created meets Miami-Dade County regulations and standards.

Use Case

- Name: Design review with PM

- Actor: User, Computation Service, Authentication Service

- Preconditions: Logged In

- Description <Flow of events>: When the user loads the home page it makes a request to the backend to receive the data and the computation services will then aggregate the data to reveal to the user.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-113-T01

- Description/Summary of Test: When a mocked call to navigate to the home page is made, the components should load metrics for fake data.

- Pre-condition: The front-end is in a ready state to navigate to the home page.

- Expected Results: The front-end should display metrics for fake data.

- Actual Result: The front-end displays metrics for fake data.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-113-T07

- Description/Summary of Test: When the user navigates to the home page, the home page should load the metrics for the real data.

- Pre-condition: The user navigates to the home page.

- Expected Results: The front-end should return metrics for the real data.

- Actual Result: The front-end returns metrics for the real data.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-114 Fix Paginator and Sort when loading live data

MPH-114 Fix Paginator and Sort when loading live data

Name: Joseph Nguyen 
Team Member(s): Alex Angee 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a user I want to be able to sort and go through other pages of data.

Acceptance Criteria:

- Paginator reflects different data when changed

- Sort sorts data based on filter.

Use Case

- Name: Bugfix

- Actor: User, Authentication

- Preconditions:

- Description <Flow of events>:

# MPH-115 Executive Dashboard Design (part 2)

MPH-115 Executive Dashboard Design (part 2)

Name: Alex Angee 
Team Member(s): Joseph Nguyen 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a user experience designer, I would to design an executive level dashboard, so there is ease of use and navigation for our customers.

Acceptance Criteria:

- Verify the dashboard created meets Miami-Dade County regulations and standards.

Use Case

- Name: Design Review with PM

- Actor: User, Authentication Service

- Preconditions: Logged In

- Description <Flow of events>: When the user clicks on the discrepancy button, the home component will load a DiscrepancyPopupComponent which will color in any discrepancies.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-115-T01

- Description/Summary of Test: When a mocked call to is made to view discrepancies on the home page, the discrepancy tool should load with fake data.

- Pre-condition: The front-end is in a ready state to view discrepancies.

- Expected Results: The front-end should display discrepancies for fake data.

- Actual Result: The front-end displays discrepancies for fake data.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-115-T07

- Description/Summary of Test: When the user clicks the view discrepancies button on the home page,the discrepancy tool should load with real data.

- Pre-condition: The front-end is in a ready state to view discrepancies.

- Expected Results: The front-end should display discrepancies for real data.

- Actual Result: The front-end displays discrepancies for real data.

- Status (Fail/Pass): Pass

## Visual User Guide

# MPH-116 Add horizontal scrolling on UI elements

MPH-116 Add horizontal scrolling on UI elements

Name: Alex Angee 
Team Member(s): Joseph Nguyen 
Project: MDC Public Housing
Product Owner(s): Richard Roda

## Description

As a user I want to be able to see only some UI elements so that I'm not overwhelmed but all the options

Acceptance Criteria:

- Elements show up on the home page

- Elements come in and out when scrolling horizontal.

Use Case

- Name: GUI implementation

- Actor: User, Authentication, Computation

- Preconditions: Logged in

- Description <Flow of events>: When the data loads into the front end the user should be able to scroll left or right if there is an overflow, which is done through the CSS.

## Use Case Diagram

## Sequence Diagram

## Class Diagram

## Unit Test

- Test case ID: MPH-116-T01

- Description/Summary of Test: The elite unit table loaded with fake data has horizontal overflow; a mocked call is made to scroll to the right.

- Pre-condition: The elite unit table loaded with fake data.

- Expected Results: The mocked call to scroll should allow the elements on the right to be visible.

- Actual Result: The mocked call to scroll allows the elements on the right to be visible.

- Status (Fail/Pass): Pass

## Integration Test

- Test case ID: MPH-116-T07

- Description/Summary of Test: The pic unit table loaded with real data has horizontal overflow; the user attempts to scroll to the right.

- Pre-condition: The pic unit table is loaded with real data.

- Expected Results: The user should see the elements on the right when they attempt to scroll horizontally.

- Actual Result: The user sees the elements on the right when they scroll horizontally.

- Status (Fail/Pass): Pass

## Visual User Guide

# Glossary

MVC: Model-View-Controller (MVC) is an architectural pattern that segregates an application in to three parts. The Model contains dynamic data usually loaded from the database. The View is the html returned containing data usually supplied by the Model. The Controller takes in input and after applying some logic, it obtains the required Model-View Pair and supplies it to the user,

Pic Unit: A public housing unit that is represented in the Federal Government ‘s database as well as Urban Development.

Elite Unit: A public housing unit that is represented in Miami-Dade County’s database.

IIS: Internet Information Services (IIS) web server supplied by Microsoft that allows for SMTP, HTTP, and other various protocols.

JWT: Json (Javascript Object Notation) Web Token (JWT) is a standard use for data compaction and security and makes it easier to transmit data. JWT typically require a signing key to verify them.

# Appendix

## Appendix A - UML Diagrams

Below are the UML diagrams that represent data flow as well as user actioned grouped by Use Case diagrams, Sequence Diagrams, and Class Diagrams.

### Use Case Diagram

### Sequence Diagram

### Class Diagram

## Appendix B - User Interface Design

Presented below are pictures of the user interface for the Miami-Dade Vacancy Compliance Portal. These pictures vary from before authentication to fully authenticated and provided metrics as well as the data to create said metrics

## Appendix C - Sprint Review Reports

### Sprint 1

20190201 - Sprint 1 Review Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:00 PM

End time: 6:24 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- MPH-90 - Initialize Angular Application

- MPH-91 - Create Navigation Bar Component

- MPH-92 - Create Login Component

- MPH-93 - Create Home Page Component

- MPH-94 - Create BI Reports Component

- MPH-95 - Create Elite Unit Detail Component

- MPH-96 - Create PIC Unit Detail Component

- MPH-97 - Create PIC Unit Upload Component

- MPH-98 - Create Elite Unit Upload Component

- MPH-99 - Create Profile Component

- MPH-100 - Create Logout Component

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

### Sprint 2

20190201 - Sprint 1 Review Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:00 PM

End time: 6:24 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- MPH-90 - Initialize Angular Application

- MPH-91 - Create Navigation Bar Component

- MPH-92 - Create Login Component

- MPH-93 - Create Home Page Component

- MPH-94 - Create BI Reports Component

- MPH-95 - Create Elite Unit Detail Component

- MPH-96 - Create PIC Unit Detail Component

- MPH-97 - Create PIC Unit Upload Component

- MPH-98 - Create Elite Unit Upload Component

- MPH-99 - Create Profile Component

- MPH-100 - Create Logout Component

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

### Sprint 3

20190301 - Sprint 3 Review Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:26 PM

End time: 6:40 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

  - MPH-108 - Create an implement the search bar

  - MPH-109 - Complete Initial Executive Dashboard Design

  - MPH-110 - Research: Import with Django

  - MPH-111 - Implementation of Back-end (part 1)

### Sprint 4

20190308 - Sprint 4 Review Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 9:13 AM

End time: 9:15 AM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- MPH-113 - Executive Dashboard Design (part 1)

- MPH-114 - Fix Paginator and Sort when loading live data

### Sprint 5

20190329 - Sprint 5 Review Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:20 PM

End time: 6:32 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- MPH-115 - Executive Dashboard Design (part 2)

- MPH-116 - Add horizontal scrolling on UI elements

### Sprint 6

20190412- Sprint 6 Review Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 10:00 AM

End time: 10:20 AM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- MPH-117 - Create Poster for Senior Showcase

- MPH-118 - Start Final Documentation for Version 2.0

- MPH-119 - Feature Document

- MPH-120 - Senior Showcase Poster

### Sprint 7

20190427- Sprint 7 Review Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 10:19 AM

End time: 10:23 AM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- MPH-118 - Start Final Documentation for Version 2.0

- MPH-119 - Feature Document

- MPH-120 - Senior Showcase Poster

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

### User Manual

The application at the time of development was designed with the intent for only a single type of user, admins. The rest of the document will list out how to perform certain features provided by the application for these administrators.

Admins:

- View Discrepancies

- Login

- Navigate to the home page

- Click the “View Discrepancies” button

- Change password

Alternative I.

- Login

- Navigate to Profile tab

- Click the “Change Password” hyperlink

Alternative II.

- From the login page

- Click the “Forgot Password?” hyper link

- View Government data

- Navigate to “Elite Unit Detail” tab

- View MDC data

- Navigate to “PIC Unit Detail” tab

- Sort data

Click on any header to view the rows in ascending or descending order for that specific header for either “PIC Unit Detail” or “Elite Unit Detail”

- Search data

- In the search box in the upper left corner type any search string

- The search can be further filtered by selecting a filter which is set to no filter by default

- Upload PIC Unit data

- Navigate to the “PIC Unit Upload” tab

- Upload a file of extension .xlsx or .csv which contains the correct data format

Check with you manager for proper data format.

### Installation/Maintenance

Step 0a - Install Python (For Windows)

http://www.python.org/

Step 0b - Install Homebrew/Linuxbrew (For Mac and Linux)

For Mac - /usr/bin/ruby -e "$(curl -fsSL https://raw.githubusercontent.com/Homebrew/install/master/install)"

For Linux - sh -c "$(curl -fsSL https://raw.githubusercontent.com/Linuxbrew/install/master/install.sh)"

Install Python3

brew install python3

Step 1a - Install node and npm (For Mac and Linux)

Installs node and npm for use with angular

brew install node

Step 1b - Install node and npm (For Windows)

https://nodejs.org/en/

Step 2 - Once setup has been completed, clone the BitBucket repository to your desired hard drive location

Step 3 - Install virtualenv Virtual Environment Software

From the Command Line(MacOS) / Windows Powershell(Windows), enter the following command:

pip3 install virtualenv

Step 4 - Create virtual environment inside the projects root directory with the following command:

virtualenv -p python3 venv

Step 5 - Activate the Virtual Environment

From the project root directory, enter the following command. This command needs to be executed whenever the Terminal is closed, or the machine is rebooted.

On Windows

venv/Scripts/activate

On MacOS/Linux

source venv/bin/activate

Step 6 - Now that the environment is activated, we can install the app dependencies

The project contains a requirements.txt file, which contains the information of all the dependencies used in the application.

Install all the required dependencies by entering the command from the projects root directory:

pip3 install -r requirements.txt

Step 7 - Create local superuser and database. (I can provide you with a local DB file already prepared if you do not wish to load the data in yourself).

Run the following command to create your superuser account and follow the prompts

python manage.py createsuperuser

Run the following command to create your local database and initial table structures

python3 manage.py migrate

Step 8 - Once the virtual environment has been activated, you may now run the application by entering the following command in Terminal

python3 manage.py runserver

Step 9 - Load Elite (Miami-Dade) Housing data into database

Navigate to the mph-api-django/import_scripts folder

Enter the following command. This will import the Elite (Miami Dade) data

python elite-import.py

Step 10 - Install angular-cli

npm install -g @angular/cli

Step 11 - Navigate to /MDC-Public-Housing/ and install angular dependicies

cd ~/path-to-project/mph-api-django/MDC-Public-Housing/

npm install

Step 12 - Start Angular Web app

npm start

Step 13 - Load HUD (Federal) Housing data into the database.

Run the webserver:

python3 manage.py runserver

Login with the account you just created and navigate to the following URL

http://localhost:4200/pic-unit-upload

Click Choose File on the upload form, and select the PIC_Unit_Reports found in the mph-api-django/import_scripts directory and upload it. This upload will take anywhere from 5 seconds to 2 minutes depending on your computer specs.

Once that upload completes, you now have to upload the Unit Status Summary reports. Navigate to the following URL:

http://localhost:8000/uploads/unit-status-summary/

Click Choose File on the upload form, and select a UnitStatusSummaryReport excel file found in the mph-api-django/import_scripts directory and upload it.

There are multiple report files, you will have to upload each of them individually, there are a total of 13.

Step 14 - Verify that the data sets have been loaded.

Run the webserver:

python manage.py runserver

While the server is running, navigate to the following URLs in your browser (you may have to log in first)

http://localhost:4200/

If the graphs load, you have successfully imported

### Shortcomings/Wishlist

- Create Forgot Username method in back end.

- Create Forgot Username method in authservice.

- Route Forgot Username in the login.component.ts and login.component.html file.

- Create Forgot Password method in back end.

- Create Forgot Password method in authservice.

- Route Forgot Password in the login.component.ts and login.component.html file.

- Create Change Password method in back end.

- Create Change Password method in authservice.

- Route Change Password in the profile.component.ts and profile.component.html file.

- Change all Subscriptions to Observables in Login Component.

- Change all Subscriptions to Observables in Profile Component.

- Change Get Elite Unit Subscription to Observable in Home Component.

- Change Get Pic Unit Subscription to Observable in Home Component.

- Create Discrepancy Graph in Home Component.

- Add Unit Status Summary to the Angular components/modules.