# Sprint Checkpoints

# Sprint 1

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:00 PM

End time: 6:30 PM

The total hours put so far by all team members are 75 of 75:

- Richard Roda:  25 of 25 hours

- Alex Angee: 25 of 25 hours

- Joseph Nguyen: 25 of 25 hours

Status, completeness, and decision made for each user story:

  - Alex Angee

  - MPH-90 - Initialize Angular Application

    - Status: In Progress

    - Completeness: 100%

    - Decision: Continue

  - MPH-91 - Create Navigation Bar Component

    - Status: In Progress

    - Completeness: 100%

    - Decision: Continue

  - MPH-92 - Create Login Component

    - Status: In Progress

    - Completeness: 100%

    - Decision: Continue

  - MPH-93 - Create Home Page Component

    - Status: In Progress

    - Completeness: 0%

    - Decision: Continue

  - MPH-94 - Create BI Reports Component

    - Status: In Progress

    - Completeness: 0%

    - Decision: Continue

  - MPH-95 - Create Elite Unit Detail Component

    - Status: In Progress

    - Completeness: 0%

    - Decision: Continue

  - Joseph Nguyen

  - MPH-96 - Create PIC Unit Detail Component

    - Status: Done

    - Completeness: 100%

    - Decision: Continue

  - MPH-97 - Create PIC Unit Upload Component

    - Status: Done

    - Completeness: 100%

    - Decision: Continue

  - MPH-98 - Create Elite Unit Upload Component

    - Status: Done

    - Completeness: 100%

    - Decision: Continue

  - MPH-99 - Create Profile Component

    - Status: Done

    - Completeness: 100%

    - Decision: Continue

  - MPH-100 - Create Logout Component

    - Status: In Progress

    - Completeness: 25%

    - Decision: Continue

  - MPH-95 - Create Elite Unit Detail Component

    - Status: In Progress

    - Completeness: 0%

    - Decision: Continue

  - Richard Roda

  - MPH-83 - Student JIRA Accounts

    - Status: Done

    - Completeness: 100%

    - Decision: Continue

  - MPH-84 - Student BitBucket Accounts

    - Status: Done

    - Completeness: 100%

    - Decision: Continue

  - MPH-85 - Project Orientation

    - Status: Done

    - Completeness: 100%

    - Decision: Continue

  - MPH-86 - Setup Development Environments

    - Status: Done

    - Completeness: 100%

    - Decision: Continue

  - MPH-87 - Complete Initial Documentation for Version 1.0

    - Status: In Progress

    - Completeness: 30%

    - Decision: Continue

  - MPH-88 - Complete Deployment Documentation for Version 1.0

    - Status: Delayed

    - Completeness: 0%

    - Decision: Continue

# Sprint 2

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:00 PM

End time: 6:31 PM

The total hours put so far by all team members are 70 of 70:

- Alex Angee : 25 of 25 hours

- Joseph Nguyen: 25 of 25 hours

- Richard Roda: 20 of 20 hours

Status, completeness, and decision made for each user story:

- Alex Angee

- MPH-102 - Research: Django-JWT

  - Status: Done

  - Completeness: 100%

  - Decision: Continue

- MPH-103 - Use back-end Authentication

  - Status: Done

  - Completeness: 100%

  - Decision: Continue

- MPH-104 - Create back-end user registration

  - Status: In Progress

  - Completeness: 95%

  - Decision: Continue

- Joseph Nguyen

- MPH-105 - Create a sort UI on tables

  - Status: Done

  - Completeness: 70%

  - Decision: Continue

- MPH-106 - Create a multiple page for tabular data

  - Status: Done

  - Completeness: 100%

  - Decision: Continue

- MPH-107 - Research: Filter number of items to display

  - Status: In Progress

  - Completeness: 100%

  - Decision: Continue

- Richard Roda

- MPH-87 - Complete Initial Documentation for Version 1.0

  - Status: In Progress

  - Completeness: 80%

  - Decision: Continue

# Sprint 3

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 9:12 PM

End time: 9:15 PM

- The total hours put so far by all team members are 70 of 70:

  - Alex Angee: 25 of 25 hours

  - Joseph Nguyen: 25 of 25 hours

  - Richard Roda: 20 of 20 hours

Status, completeness, and decision made for each user story:

  - Alex Angee

  - MPH-109 - Complete Initial Executive Dashboard Design

    - Status: In Progress

    - Completeness: 80%

    - Decision: Continue

  - MPH-111 - Implementation of Back-end (part 1)

    - Status: In Progress

    - Completeness: 50%

    - Decision: Continue

  - Joseph Nguyen

  - MPH-108 - Create an implement the search bar

    - Status: Done

    - Completeness: 100%

    - Decision: Continue

  - MPH-110 - Research: Import with Django

    - Status: In Progress

    - Completeness: 70%

    - Decision: Continue

  - Richard Roda

  - MPH-112 - Validate Deployment Documentation

    - Status: In Progress

    - Completeness: 80%

    - Decision: Continue

# Sprint 5

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 5:00 PM

End time: 5:19 PM

The total hours put so far by all team members are 50 of 50:

- Alex Angee: 25 of 25 hours

- Joseph Nguyen: 25 of 25 hours

Status, completeness, and decision made for each user story:

- Alex Angee

- MPH-115 - Executive Dashboard Design (part 2)

  - Status: In Progress

  - Completeness: 60%

  - Decision: Continue

- Joseph Nguyen

- MPH-116 - Add horizontal scrolling on UI elements

  - Status: In Progress

  - Completion: 70%

  - Decision: Continue

# Sprint 6

20190405- Sprint 6 Checkpoint Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:19 PM

End time:  6:23 PM

The total hours put so far by all team members are 50 of 50:

- Alex Angee: 25 of 25 hours

- Joseph Nguyen:  25 of 25 hours

Status, completeness, and decision made for each user story:

  - Alex Angee

  - MPH-117 - Create Poster for Senior Showcase

    - Status: In Progress

    - Completeness: 80%

    - Decision: Continue

  - Joseph Nguyen

  - MPH-120 - Senior Showcase Poster

    - Status: In Progress

    - Completeness: 30%

    - Decision: Continue

# Sprint 7