# Sprint Meeting Minutes

# Sprint 1

20190122 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:00 PM

End time: 6:28 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Since the last scrum meeting we met with Richard Roda and was introduced to the project

- He explained the tech stack and the expectations of the project.

What is planned to be done until the next scrum meeting?

- For the next scrum meeting we have user stories MPH-90 - MPH-100 planned, which is to have a mock frontend prepared.

What are the hurdles?

- I have never used angular before so I would need to understand angular components along with syntax, and styling.

Alex Angee:

What was done since the last scrum meeting?

- Introduced to Richard Roda

- Introduced to the project

- Setup the environment on our machines

What is planned to be done until the next scrum meeting?

- Start Jira: MPH-90, consisting of starting the angular application and getting dependencies ready.

What are the hurdles?

- Starting and continuing at a pace that is healthy for the team.

Richard Roda

What was done since the last scrum meeting?

- Held an initial meeting involving project orientation, and brainstorming ideas with new students for Version 2.0.

- Granted JIRA, BitBucket, and Confluence access to new students.

- Completed Deployment documentation for Version 1.0.

- Continued working on Version 1.0 Documentation.

What is planned to be done until the next scrum meeting?

- Continue working on Version 1.0 Project Documentation

- Support students with any issues/questions they may have.

What are the hurdles?

- None

20190123 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:00 PM

End time: 1:17 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Watch tutorials on Angular to familiarize myself with Angular syntax, components, and design.

What is planned to be done until the next scrum meeting?

- I plan to work on the first user story assigned to me.

What are the hurdles?

- Not having experience with front end so having to learn how components work.

Alex Angee:

What was done since the last scrum meeting?

- Began setting up the angular application.

- We chose to use Angular Material and its associated libraries provided by Google.

What is planned to be done until the next scrum meeting?

- I hope to begin the styling of css for the overall web page.

What are the hurdles?

- Familiarizing myself with scss and how it is stronger than regular css.

Richard Roda:

What was done since the last scrum meeting?

- Continued Version 1.0 Documentation.

What is planned to be done until the next scrum meeting?

- Continue Version 1.0 Documentation.

- Prepare for job interview with Miami-Dade on Friday.

What are the hurdles?

- None

20190124 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:29 PM

End time: 1:46 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Investigate the method of how to work on inter-dependent stories with Alex Angee.

- Began working on MPH-96: PIC Unit Detail Component.

What is planned to be done until the next scrum meeting?

- Discuss with Alex Angee what design we will choose and to familiarize myself more with Angular.

What are the hurdles?

- Learning how to have other components render other components.

Alex Angee:

What was done since the last scrum meeting?

- Successfully started angular application.

- Finished setting up its initial dependencies.

What is planned to be done until the next scrum meeting?

- I hope to wrap up Jira: MPH-90, Initializing Angular Application and choose a consistent styling method.

- I hope to begin working on Jira: MPH-1, the Navigation Bar Component.

What are the hurdles?

- Non as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Continued Version 1.0 documentation.

What is planned to be done until the next scrum meeting?

- Continue working on Version 1.0 documentation.

- Prepare for job interview tomorrow morning.

- Help students with any issues.

What are the hurdles?

- None

20190125 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:00 PM

End time: 1:06 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Created a PIC-Unit-Detail component and successfully rendered the component with simple text.

What is planned to be done until the next scrum meeting?

- Create the component for PIC-Unit upload.

What are the hurdles?

- Familiarizing myself with Alex Angee code base.

Alex Angee:

What was done since the last scrum meeting?

- Finished MPH-90, Initializing Angular Application

What is planned to be done until the next scrum meeting?

- Continue working on the MPH-91: Navigation Bar Component.

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Continued Version 1.0 Documentation

- Prepared for job interview today.

What is planned to be done until the next scrum meeting?

- Have my job interview with Miami-Dade County

What are the hurdles?

- None

20190126 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:00 PM

End time: 1:09 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Create the component for PIC-Unit upload.

What is planned to be done until the next scrum meeting?

- Creat the component for Elite-Unit upload

What are the hurdles?

- none

Alex Angee:

What was done since the last scrum meeting?

- Finished MPH-91: Navigation Bar Component.

What is planned to be done until the next scrum meeting?

- Complete initialization of Angular app

What are the hurdles?

- None.

Richard Roda:

What was done since the last scrum meeting?

- Preparing for job interview.

What is planned to be done until the next scrum meeting?

- Have my job interview with Miami-Dade County

What are the hurdles?

- None

20190128 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:00 PM

End time: 1:08 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Added more components to the class structure, still needs to be pushed.

- Components can render simple text

What is planned to be done until the next scrum meeting?

- Figure out graph elements to be used for data visualization for MPH-96

What are the hurdles?

- Not enough knowledge on the different types of GUI elements provided by angular.

Alex Angee:

What was done since the last scrum meeting?

- Work on MPH-91: Navigation Bar Component.

What is planned to be done until the next scrum meeting?

- Wrap up MPH-91: Navigation Bar Component and begin working on MPH-92: Create Login Component.

- Meet with Joseph Nguyen to determine how we will display our data.

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Had job interview with Miami-Dade County.

- Held meeting with Dr. Sadjadi on HipChat regarding students creating their own Confluence Space.

- Continued with Version 1.0 Documentation.

What is planned to be done until the next scrum meeting?

- Continue with Version 1.0 Documentation.

- Contact Ray Diaz and get him invited into JIRA and Confluence

What are the hurdles?

- None

20190129 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 2:14 PM

End time: 2:22 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Worked on MPH-96, created tabular data that is populated with fake data

What is planned to be done until the next scrum meeting?

- Continue working on the tabular data scss for MPH-96

What are the hurdles?

- Little knowledge of angular and css, so I spent a lot of time trying to get the table to initially render

Alex Angee:

What was done since the last scrum meeting?

- Finished the MPH-92: Login Component

What is planned to be done until the next scrum meeting?

- Plan to work on MPH-93: Create Home Page Component

- Also plan on uploading a feature video of stories MPH:90-93.

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Continued Version 1.0 Documentation

- Assisted Students with some questions they had

What is planned to be done until the next scrum meeting?

- Continue Version 1.0 Documentation. Planned to be done by Friday

- Assist students with any questions or issues they may have.

What are the hurdles?

- None as of yet.

20190130 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:31 PM

End time: 1:38 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Created class diagram and continue worked on MPH-96

What is planned to be done until the next scrum meeting?

- Finish styling MPH-96

What are the hurdles?

- Currently the table is going over the footer and causing an overlap on the screen

Alex Angee:

What was done since the last scrum meeting?

- Created a feature video of the current front end

- Received feedback from the video such as:

  - The favicon change

  - The error messages persisting for longer

What is planned to be done until the next scrum meeting?

- Wrap up MPH-94: BI Report Component.

- Looking to assist Joseph Nguyen with design decisions

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Continued Version 1.0 Documentation

- Contacted Ray and asked him to acquire a list of anything Miami-Dade would consider a discrepancy between Elite and PIC Units.

  - Obvious ones are "Vacant" and "Occupied"

  - Asked him to create a list of the less obvious ones.

- Watched Alex Angee video upload and gave feedback,

- Sent Email to Ethan Tamayo and Ray with video link to obtain their feedback,

What is planned to be done until the next scrum meeting?

- Continue Version 1.0 Documentation,

- Implement Navigation Menu in Power BI Report,

What are the hurdles?

- None

20190131 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:04 PM

End time: 1:07 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Looked into sticky footer

What is planned to be done until the next scrum meeting?

- Complete sticky footer.

What are the hurdles?

- A lot of time is spent into looking up a solution and learning to implement it

Alex Angee:

What was done since the last scrum meeting?

- Finished MPH-94: BI Report Component.

What is planned to be done until the next scrum meeting?

- Looking to aid Joseph Nguyen in the displaying of data from MPH-96: Create PIC Unit Detail

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Continued Version 1.0 Documentation

- Began Implementing Navigation Menu inside of Power BI Reports

What is planned to be done until the next scrum meeting?

- Continue Version 1.0 Documentation, expected to be complete by tomorrow or Monday.

- Completed Navigation Menu implementation in Power BI Reports

What are the hurdles?

- None

20190201 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:37 PM

End time: 1:41 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Created a upload feature that allows the upload of multiple excel sheets as well as a button that fades in and out if there are excel sheets selected or not

What is planned to be done until the next scrum meeting?

- Fix the css and populate fake data

What are the hurdles?

- CSS has become more difficult to manage with more components involved, need to do more research.

Alex Angee:

What was done since the last scrum meeting?

- Aided Joseph with his story.

What is planned to be done until the next scrum meeting?

- Looking to present what was done so far during Sprint 1.

- Looking to prepare the documents for Sprint 2.

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Implemented Navigation Menu in Power BI Reports.

- Implemented "Default Search Filters" Shortcut Button in Power BI Reports.

- Synchronized Slicers in Power BI Reports.

- Added all completed and pending Version 1.0 User Stories to Version 1.0 Documentation.

What is planned to be done until the next scrum meeting?

- Weekly MDC meeting with Ethan Tamayo and Ray Diaz at 3PM

- Sprint 1 Review/Retrospective meeting with students at 6PM

- Sprint 2 Planning meeting with students at 7PM

- Continue Version 1.0 Documentation.

What are the hurdles?

- None

# Sprint 2

20190204 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 2:00 PM

End time: 2:18 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Research into sorting data for MPH-105

What is planned to be done until the next scrum meeting?

- Finish MPH-105

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Started research on MPH-102 - Research: Django-JWT

What is planned to be done until the next scrum meeting?

- Look into how to get Angular pages to display when using django to serve both back-end and front-end.

What are the hurdles?

- Having an issue serving the angular page through Django.

- Looking to meet with Richard Roda for some clarification.

Richard Roda

What was done since the last scrum meeting?

- Continued Version 1.0 Documentation

- Completed Navigation bar for PBI reports

- Added new page "Fun Facts" to PBI Report

- Held Sprint 1 Review/Retro and Sprint 2 Planning meetings

What is planned to be done until the next scrum meeting?

- Continue Version 1.0 Documentation

- Follow up with Ray Diaz to see if he received the JIRA and HipChat invitations

- Assist students with any issues.

What are the hurdles?

- None.

20190205 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:12 PM

End time: 1:15 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Added Paginator to the code base.

What is planned to be done until the next scrum meeting?

- Fix bugs on the paginator

What are the hurdles?

- Having troubles updating the number of items to view on the paginator.

Alex Angee:

What was done since the last scrum meeting?

- Began setting up the angular application.

- We chose to use Angular Material and its associated libraries provided by Google.

What is planned to be done until the next scrum meeting?

- Working on MPH-103 - Use back-end Authentication

What are the hurdles?

- Spoke to Richard Roda, figuring out how to get request headers.

20190206 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:00 PM

End time: 1:13 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Fixed the bug mentioned in last sprint for paginator

What is planned to be done until the next scrum meeting?

- Research sorting data.

What are the hurdles?

- None at the moment.

Alex Angee:

What was done since the last scrum meeting?

- Discussed with Richard Roda how to customize JWT.

What is planned to be done until the next scrum meeting?

- Continue working on MPH-104 - Create back-end registration

What are the hurdles?

- Figuring out how to customize a JWT.

Richard Roda:

What was done since the last scrum meeting?

- Design meeting with Alex Angee

  - Separate the new Angular Front-end and the Django REST API

  - Angular App will be independent of the API and will use the API for back-end calls only.

- Assisted Alex Angee with some JWT Token troubleshooting

- Continued Version 1.0 Documentation

What is planned to be done until the next scrum meeting?

- Continue Version 1.0 Documentation

What are the hurdles?

- JWT Authentication implementation taking longer than expected.

20190207 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:00 PM

End time: 1:15 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Researched sorting local data

What is planned to be done until the next scrum meeting?

- Implement sorting local data

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Fixed all JWT functionality.

What is planned to be done until the next scrum meeting?

- Going to continue working on MPH-104 - Create back-end registration

What are the hurdles?

- Figuring out how to save to db from back-end registration.

Richard Roda:

What was done since the last scrum meeting?

- Continued Version 1.0 documentation.

- Supported Alex Angee with his JWT implementation.

- Power BI report fixes:

  - Oldest/Newest Residents now working.

  - Occupancy Unit Counts by Development Name graphic now implemented.

  - Ties on Unit Status Days for Oldest/Newest Residents now resolved.

What is planned to be done until the next scrum meeting?

- Continue Version 1.0 Documentation

- Review Alex Angee code for JWT authentication.

What are the hurdles?

- None

20190208 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:06 PM

End time: 1:11 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Finished implementing sort functionality

What is planned to be done until the next scrum meeting?

- Create a icon or GUI to make the sort feature more noticeable.

What are the hurdles?

- Need to research on how to tie an icon to the sort functionality

Alex Angee:

What was done since the last scrum meeting?

- Fixed the styling for some pages.

What is planned to be done until the next scrum meeting?

- Looking to finish MPH-104 - Create back-end registration

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Continued assisting Alex Angee with his JWT implementation.

- Provided styling feedback to new front-end.

- Continued Version 1.0 documentation.

What is planned to be done until the next scrum meeting?

- Complete Version 1.0 documentation.

- Hold sprint checkpoint meeting with students.

What are the hurdles?

- None

20190211 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:16 PM

End time: 1:17 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Created sequence diagram and added scrollable to the tabular data

What is planned to be done until the next scrum meeting?

- Fix paginator bug

What are the hurdles?

- A paginator attaches itself to the scroll window and is not fixed

Alex Angee:

What was done since the last scrum meeting?

- Checkpoint meeting

- Discussed design changes

- Continue working on MPH-104 - Create back-end registration

What is planned to be done until the next scrum meeting?

- Attempt to fix MPH-104 - Create back-end registration

What are the hurdles?

- Back-end register works, but does not allow user to login afterwards.

20190212 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 4:11 PM

End time: 4:14 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Sticky paginator and header, search bar added

What is planned to be done until the next scrum meeting?

- Help Alex on backend if needed

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-104 - Create back-end registration

What is planned to be done until the next scrum meeting?

- Continue working on MPH-104 - Create back-end registration

What are the hurdles?

- Allowing user to login after successful registration.

Richard Roda:

What was done since the last scrum meeting?

- Continue Version 1.0 Documentation

What is planned to be done until the next scrum meeting?

- Continue Version 1.0 Documentation

What are the hurdles?

- None

20190213 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 2:20 PM

End time: 2:31 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Drafted logic for advanced search bar

What is planned to be done until the next scrum meeting?

- Begin implementing advanced search bar

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continued investigating problem regarding MPH-104 - Create back-end registration

What is planned to be done until the next scrum meeting?

- Trying to find root cause od storing data and not being able to login.

What are the hurdles?

- Figuring out why a registered user cannot login.

Richard Roda:

What was done since the last scrum meeting?

- Continue Version 1.0 Documentation

What is planned to be done until the next scrum meeting?

- Continue Version 1.0 Documentation

What are the hurdles?

- None

20190214 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:16 PM

End time: 1:24 PM

Joseph Nguyen: D.N.A. Did Not Attend. Family Emergency

What was done since the last scrum meeting?

- D.N.A

What is planned to be done until the next scrum meeting?

- D.N.A

What are the hurdles?

- D.N.A

Alex Angee:

What was done since the last scrum meeting?

- Continued working on MPH-104 - Create back-end registration

- Discussed with Richard Roda ti find a solution.

What is planned to be done until the next scrum meeting?

- Validate root cause.

What are the hurdles?

- Querying the database for user information.

Richard Roda:

What was done since the last scrum meeting?

- Continued Version 1.0 Documentation

- Provided MDC with Employment Verification Documents for hiring process.

- Troubleshoot Alex Angee user registration bug

What is planned to be done until the next scrum meeting?

- Continue Version 1.0 Documentation

- Weekly MDC Meeting with Ethan

What are the hurdles?

- None

20190215 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 2:38 PM

End time: 3:19 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Fixed a bug in the search and sort feature

What is planned to be done until the next scrum meeting?

- Work on the search filter to allow user to search on selected filter

What are the hurdles?

- Problem with sticky header, table keeps scrolling over it

Alex Angee:

What was done since the last scrum meeting?

- Continued working on MPH-104 - Create back-end registration

What is planned to be done until the next scrum meeting?

- Get the documents ready to finish Sprint 2 and get Sprint 3 started.

What are the hurdles?

- Root cause of not being able to login after being registered correctly.

# Sprint 3

20190218 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 3:34 PM

End time: 3:42 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Created a search bar as well as a filter for which the search will check against, created a video for the feature MPH 95-96, MPH 105-107.

What is planned to be done until the next scrum meeting?

- Begin researching import to sql, also a change in idea for how search should be implemented

What are the hurdles?

- None at the moment.

Alex Angee:

What was done since the last scrum meeting?

- Prepare for Sprint 2 review

- Prepare for Sprint 3 planning

What is planned to be done until the next scrum meeting?

- Fix the back-end registration with Richard Rota

What are the hurdles?

- Not being able to login.

- Richard Roda may have found a solution.

Richard Roda

What was done since the last scrum meeting?

- Version 1.0 Deployment Docs

What is planned to be done until the next scrum meeting?

- Walk through Deployment Doc on another machine with no app dependencies and determine if document is thorough enough to deploy successfully.

What are the hurdles?

- None.

20190219 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 3:17 PM

End time: 3:20 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Fixed bug that was causing an error with search when inputting numbers.

What is planned to be done until the next scrum meeting?

- Research Richard script to see if it's compatible with the front-end .

What are the hurdles?

- None at the moment.

Alex Angee:

What was done since the last scrum meeting?

- Fixed the issue regarding for MPH-104 - Create back-end registration

What is planned to be done until the next scrum meeting?

- Meeting with Richard Roda to start MPH-109 - Complete Initial Executive Dashboard Design

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Completed Version 1.0 Deployment Document

- Performed walk through of deployment document to determine if it's missing any key steps.

What is planned to be done until the next scrum meeting?

- A few steps were missing/not clear enough. Adding those steps to the deployment document.

- Meeting with Alex Angee and Joseph Nguyen this evening for student support and dashboard design

What are the hurdles?

- None

20190220 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 5:36 PM

End time: 5:38 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Explore the backend and front end communication repo, changed the search to filter on all headers by default

What is planned to be done until the next scrum meeting?

- Continue work on the import button to receive and excel sheet and send it to python code

What are the hurdles?

- None at the moment.

Alex Angee:

What was done since the last scrum meeting?

- Worked on better user validation.

- Researching front end token expiration.

- Researching better front-end data store for mass data.

- Planned executive dashboard with Richard Roda.

What is planned to be done until the next scrum meeting?

- Fix back-end services to integrate front-end services better.

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

What is planned to be done until the next scrum meeting?

- Meeting with students was long and extended into the night. Not working today due to 20 hr/week labor limit. Time needs to be reserved for Friday Checkpoint and MDC Employee meetings.

What are the hurdles?

- None. A lot of progress was made last night.

20190221 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:18 PM

End time: 1:36 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Bug where form did not clear fixed, continue to explore the repo

What is planned to be done until the next scrum meeting?

- Work on importing the button

What are the hurdles?

- Generating ideas on what how to design the code

Alex Angee:

What was done since the last scrum meeting?

- Began working converting back-end calls to work with the front-end.

What is planned to be done until the next scrum meeting?

- Continue working on MPH-111 - Implementation of Back-end (part 1)

What are the hurdles?

- Not able to see where calls are hit. Seems a bit buggy.

Richard Roda:

What was done since the last scrum meeting?

- Extensive student support

What is planned to be done until the next scrum meeting?

- No work today. Remaining hours reserved for weekly MDC and Sprint Checkpoint meetings.

What are the hurdles?

- None

20190222 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:14 PM

End time: 1:15 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue working on import button

What is planned to be done until the next scrum meeting?

- Continue working on import button

What are the hurdles?

- Excel sheet is not being sent in the payload but a response is received from backend

Alex Angee:

What was done since the last scrum meeting?

- Continued working on allowing back-end to be front-end friendly.

What is planned to be done until the next scrum meeting?

- Continued working on allowing back-end to be front-end friendly.

What are the hurdles?

- Understanding why views aren’t debugging properly.

Richard Roda:

What was done since the last scrum meeting?

- No work previous day. Remaining 3 hours reserved for today's meetings.

What is planned to be done until the next scrum meeting?

- Weekly MDC meeting with Ethan and Jaime

- Sprint Checkpoint Meeting with Students at 6 PM

What are the hurdles?

- None

20190225 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:17 PM

End time: 1:19 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue work on excel import

What is planned to be done until the next scrum meeting?

- Continue work on excel import

What are the hurdles?

- Angular doesn't give a full path due to security reasons, will have to find another framework to open a binary file.

Alex Angee:

What was done since the last scrum meeting?

- Adding jsstore.

What is planned to be done until the next scrum meeting?

- Work out issues with jsstore.

- Create a feature video.

What are the hurdles?

- Async inserting for Elite Unit not working as intended.

Richard Roda:

What was done since the last scrum meeting?

- Deployment Document Validation

- Student Support

What is planned to be done until the next scrum meeting?

- Deployment Document Validation

- Student Support

What are the hurdles?

- None

20190226 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:34 PM

End time: 1:45 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Finish MPH-110 - Research: Import with Django

What is planned to be done until the next scrum meeting?

- Work on bugs for detail pages

What are the hurdles?

- None

Alex Angee:

What was done since the last scrum meeting?

- Found a way to feed data from database directly to PIC unit table and Elite unit table.

What is planned to be done until the next scrum meeting?

- Finish MPH-111 - Implementation of Back-end (part 1)

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Deployment Document Verification

- Student Support

What is planned to be done until the next scrum meeting?

- Deployment Document Verification

- Begin the Miami-Dade County Hiring Process Procedures.

What are the hurdles?

- Received Formal Job Offer from Miami-Dade County. Initiating the Hiring Process. Will be unavailable for the rest of the week due to all the activities involved in on-boarding.

20190227 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 4:06 PM

End time: 4:09 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Look into new bugs from bringing in data to the detail page

What is planned to be done until the next scrum meeting?

- Continue work on Elite/Pic detail page

What are the hurdles?

- None at the moment.

Alex Angee:

What was done since the last scrum meeting?

- Fixed a lingering front-end validation for token expiration.

- Merged changes with my branch and Joseph's branch.

What is planned to be done until the next scrum meeting?

- Work out bugs before proceeding with MPH-109 – Complete Initial Executive Dashboard Design

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Deployment Documentation Verification

- Student support

What is planned to be done until the next scrum meeting?

- Part 1 of Pre-Employment Medical Exam at Jackson North with Miami-Dade County

What are the hurdles?

- Will not be in office for student support for the rest of the week due to Miami-Dade County hiring process.

20190228 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 5:55 PM

End time: 8:51 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue work on detail page bug

What is planned to be done until the next scrum meeting?

- Continue work on detail bug

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Prepare services to display data on executive dashboard.

What is planned to be done until the next scrum meeting?

- Get ready to end sprint 3.

- Get ready to begin sprint 4.

- Continue with MPH-109 – Complete Initial Executive Dashboard Design

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Part 1 of Pre-Employment Medical Exam at Jackson North with Miami-Dade County

What is planned to be done until the next scrum meeting?

- Fingerprint and Background Screening at Downtown Miami Government Center for Miami-Dade County Hiring Process

What are the hurdles?

- Will be out of office for the rest of the week.

20190301 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 4:54 PM

End time: 5:19 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- DNA, company mandated conference in Virginia

What is planned to be done until the next scrum meeting?

- DNA, company mandated conference in Virginia

What are the hurdles?

Alex Angee:

What was done since the last scrum meeting?

- Started implementing design for executive dashboard.

- Looking into charts in javascript or offered by angular to show data.

What is planned to be done until the next scrum meeting?

- Continue with MPH-109 – Complete Initial Executive Dashboard Design

What are the hurdles?

- None as of yet

Richard Roda:

What was done since the last scrum meeting?

- Fingerprint and Background Screening at Downtown Miami Government Center for Miami-Dade County Hiring Process.

What is planned to be done until the next scrum meeting?

- Part 2 of Medical Examination at Jackson North or Miami-Dade County hiring process.

What are the hurdles?

- Alex and Joseph are both out-of-town for job conferences. Sprint 3 Retrospective, Sprint 3 Review, and Sprint 4 Planning meetings have been rescheduled for Monday, March 4th.

# Sprint 4

20190304 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:35 PM

End time 6:43 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Finish Sprint 3.

What is planned to be done until the next scrum meeting?

- Begin work on the bug with loading new data.

What are the hurdles?

- Broken sort and paginator on code that works on other data.

Alex Angee:

What was done since the last scrum meeting?

- Finish Sprint 3.

- Start Sprint 4.

What is planned to be done until the next scrum meeting?

- Begin working on MPH-113 - Executive Dashboard Design (part 1)

What are the hurdles?

- None as of yet

Richard Roda

What was done since the last scrum meeting?

- Out of office last week due to Miami-Dade hiring process.

What is planned to be done until the next scrum meeting?

- Meeting with students for end of Sprint 3 and Planning of Sprint 4

What are the hurdles?

- None

20190305 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 5:26 PM

End time: 5:29 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Load data from database into detail page

What is planned to be done until the next scrum meeting?

- Continue work on bug created from loading data in

What are the hurdles?

- Current code works on non observable data, but the data is being tapped into not the observable object. Research needs to be done.

Alex Angee:

What was done since the last scrum meeting?

- Began working on MPH-113 - Executive Dashboard Design (part 1)

What is planned to be done until the next scrum meeting?

- Continue working on MPH-113 - Executive Dashboard Design (part 1)

What are the hurdles?

- Calling a function after a new development is loaded in the DOM.

Richard Roda:

What was done since the last scrum meeting?

- Student support

What is planned to be done until the next scrum meeting?

- Student support

What are the hurdles?

- None

20190306 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 5:38 PM

End time: 7:41 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue work on bug created from loading data in

What is planned to be done until the next scrum meeting?

- Continue work on bug created from loading data in

What are the hurdles?

- More research into MatPaginator and MatSort

Alex Angee:

What was done since the last scrum meeting?

- Worked on MPH-113 - Executive Dashboard Design (part 1)

What is planned to be done until the next scrum meeting?

- Continue working on MPH-113 - Executive Dashboard Design (part 1)

What are the hurdles?

- Canvas behind async pipe is not loading the doughnut graph correctly

Richard Roda:

What was done since the last scrum meeting?

- Student support

What is planned to be done until the next scrum meeting?

- Student support

What are the hurdles?

- None

20190307 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 5:46 PM

End time: 5:48 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue looking into .tap

What is planned to be done until the next scrum meeting?

- Continue looking into .tap

What are the hurdles?

- No errors are being thrown which makes it hard to debug

Alex Angee:

What was done since the last scrum meeting?

- Added charts to show occupied, vacant, etc.

What is planned to be done until the next scrum meeting?

- Figure out how to load discrepancies correctly.

What are the hurdles?

- Loading discrepancies behind an asyncpipe.

Richard Roda:

What was done since the last scrum meeting?

- Student support

What is planned to be done until the next scrum meeting?

- Student support

What are the hurdles?

- None

20190308 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: Sat 1:52 AM (As mentioned previously to Richard Roda, did not have service due to flights)

End time: 2:10 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Fix search bar with live data

What is planned to be done until the next scrum meeting?

- Work on the documentation

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on displaying data on the executive dashboard.

What is planned to be done until the next scrum meeting?

- Prepare for end of Sprint 4 as well as 2 videos for feedback.

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Student support

What is planned to be done until the next scrum meeting?

- Student support

- Weekly Miami-Dade Meeting with Ethan and Jaime

What are the hurdles?

- Students are both travelling today. Sprint Retrospective and Review have been rescheduled for Saturday, March 8

# Sprint 5

20190318 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:03 PM

End time: 1:05 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Create new sequence diagram added new headers to pic-unit-detail page

What is planned to be done until the next scrum meeting?

- Update user diagram

What are the hurdles?

- Added all the headers broke the table again

Alex Angee:

What was done since the last scrum meeting?

- Plan for Sprint 5

What is planned to be done until the next scrum meeting?

- Plan for stories to be accepted in Sprint 5

What are the hurdles?

- Awaiting response for details in discrepancy report

Richard Roda

What was done since the last scrum meeting?

- Student support

What is planned to be done until the next scrum meeting?

- Student support

What are the hurdles?

- None

20190319 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:43 PM

End time: 1:56 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Refactor code.

What is planned to be done until the next scrum meeting?

- Begin work on MPH-116 - Add horizontal scrolling on UI elements

What are the hurdles?

- None at the moment.

Alex Angee:

What was done since the last scrum meeting?

- Started on MPH-115 - Executive Dashboard Design (part 2)

What is planned to be done until the next scrum meeting?

- Continue MPH-115 - Executive Dashboard Design (part 2)

What are the hurdles?

- None as of yet

Richard Roda:

What was done since the last scrum meeting?

- Helped students with Discrepancy Report and Final Documentation

- Confluence Cleanup and Organization

- Student support

What is planned to be done until the next scrum meeting?

- Student support

- Begin backup of Version 1.0 to take with me to Miami-Dade County Offices

What are the hurdles?

- None

20190320 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:12 PM

End time: 1:24 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Start MPH-116 - Add horizontal scrolling on UI elements

What is planned to be done until the next scrum meeting?

- Continue MPH-116 - Add horizontal scrolling on UI elements

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Updated error handling.

What is planned to be done until the next scrum meeting?

- Continue working on MPH-115 - Executive Dashboard Design (part 2)

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Student support

What is planned to be done until the next scrum meeting?

- Student support

- Save all documentation and MDC related work to USB Drive to take with me.

What are the hurdles?

- None

20190321 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 3:03 PM

End time: 5:28 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue on MPH-116 - Add horizontal scrolling on UI elements

What is planned to be done until the next scrum meeting?

- Continue on MPH-116 - Add horizontal scrolling on UI elements

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Working on solution for discrepancies

What is planned to be done until the next scrum meeting?

- Continue working on MPH-115 - Executive Dashboard Design (part 2)

What are the hurdles?

- None as of yet.

Richard Roda:

What was done since the last scrum meeting?

- Student support

What is planned to be done until the next scrum meeting?

- Student support

What are the hurdles?

- None

20190322 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 1:13 PM

End time: 1:25 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue work on MPH-116 - Add horizontal scrolling on UI elements

What is planned to be done until the next scrum meeting?

- Continue work on MPH-116 - Add horizontal scrolling on UI elements

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Brainstorm ways of implementing discrepancies.

What is planned to be done until the next scrum meeting?

- Continue working on MPH-115 - Executive Dashboard Design (part 2)

What are the hurdles?

- None as of yet

Richard Roda:

What was done since the last scrum meeting?

- Student support

What is planned to be done until the next scrum meeting?

- Student support

- Weekly MDC meeting with Ethan Tamayo at 3 PM.

- Sprint Checkpoint Meeting with students at 6 PM.

- Clean out work desk.

- Today is my final day in the office.

What are the hurdles?

- None

20190325 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:12 PM

End time: 1:15 PM

Starting today, Richard Roda will no longer be required to attend Daily Scrum Meetings due to his transition from FIU to a full-time Miami-Dade County employee.

The team has proven themselves to be self-managing, and Richard Roda will now only periodically verify that documentation is being completed at the scheduled times.

He will continue to attend Checkpoint, Review, Retrospective, and Planning Meetings.

He will also be providing student support via HipChat at any time.

Joseph Nguyen:

What was done since the last scrum meeting?

- Spoke to Alex about some design issues for the tabular data to add so that data doesn't show behind sticky record

What is planned to be done until the next scrum meeting?

- Work on sticky record with solid background

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- A lot of progress was made over the weekend for MPH-115 - Executive Dashboard Design (part 2)

What is planned to be done until the next scrum meeting?

- Continue working on MPH-115 - Executive Dashboard Design (part 2)

- Optimistic in the overall design of the product and its user-friendliness.

What are the hurdles?

- None as of yet.

20190326 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:26 PM

End time: 1:35 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue working on MPH-116 - Add horizontal scrolling on UI elements

What is planned to be done until the next scrum meeting?

- Continue working on MPH-116 - Add horizontal scrolling on UI elements, and assist Alex

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-115 - Executive Dashboard Design (part 2)

What is planned to be done until the next scrum meeting?

- Getting buttons to toggle visibility and presenting a diff.

What are the hurdles?

- None as of yet.

20190327 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time:

End time:

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue working on MPH-116 - Add horizontal scrolling on UI elements

What is planned to be done until the next scrum meeting?

- Continue working on MPH-116 - Add horizontal scrolling on UI elements

What are the hurdles?

- None

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-115 - Executive Dashboard Design (part 2)

What is planned to be done until the next scrum meeting?

- Continue working on MPH-115 - Executive Dashboard Design (part 2)

What are the hurdles?

- None as of yet

20190328 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:02 PM

End time: 1:04 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue working on MPH-116 - Add horizontal scrolling on UI elements

What is planned to be done until the next scrum meeting?

- Continue working on MPH-116 - Add horizontal scrolling on UI elements

What are the hurdles?

- None

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-115 - Executive Dashboard Design (part 2)

What is planned to be done until the next scrum meeting?

- Continue working on MPH-115 - Executive Dashboard Design (part 2)

What are the hurdles?

- None as of yet

20190329 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:33 PM

End time: 1:51 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue working on MPH-116 - Add horizontal scrolling on UI elements

What is planned to be done until the next scrum meeting?

- Continue working on MPH-116 - Add horizontal scrolling on UI elements

What are the hurdles?

- Data is still showing under sticky column, need deeper understanding of CSS

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-115 - Executive Dashboard Design (part 2)

What is planned to be done until the next scrum meeting?

- Continue working on MPH-115 - Executive Dashboard Design (part 2)

What are the hurdles?

- Experienced an issue with popups for mat-card, spoke to an expert and they guided me in the right direction

# Sprint 6

20190401 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 2:14 PM

End time 2:15 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Finish MPH-116 - Add horizontal scrolling on UI elements

What is planned to be done until the next scrum meeting?

- Finish MPH-116 - Add horizontal scrolling on UI elements

What are the hurdles?

- None

Alex Angee:

What was done since the last scrum meeting?

- Working on the poster MPH-117 - Create Poster for Senior Showcase

What is planned to be done until the next scrum meeting?

- Working on the poster MPH-117 - Create Poster for Senior Showcase

What are the hurdles?

- None as of yet

20190402 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:32 PM

End time: 1:47 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Worked on more sequence diagrams and created more videos.

What is planned to be done until the next scrum meeting?

- Begin work on MPH-120 - Senior Showcase Poster

What are the hurdles?

- None

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-117 - Create Poster for Senior Showcase

What is planned to be done until the next scrum meeting?

- Continue working on MPH-117 - Create Poster for Senior Showcase

What are the hurdles?

- None as of yet

20190403 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:57 PM

End time: 1:58 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue work on MPH-120 - Senior Showcase Poster

What is planned to be done until the next scrum meeting?

- Continue work on MPH-120 - Senior Showcase Poster

What are the hurdles?

- None

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-117 - Create Poster for Senior Showcase

What is planned to be done until the next scrum meeting?

- Continue working on MPH-117 - Create Poster for Senior Showcase

What are the hurdles?

- None as of yet

20190404 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:07 PM

End time: 1:26 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue work on MPH-120 - Senior Showcase Poster

What is planned to be done until the next scrum meeting?

- Continue work on MPH-120 - Senior Showcase Poster

What are the hurdles?

- None

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-117 - Create Poster for Senior Showcase

- Submitted pull request for feature branch and successfully merged to master

What is planned to be done until the next scrum meeting?

- Continue working on MPH-117 - Create Poster for Senior Showcase

- Address final bit bucket deliverable guidelines as mentioned here.

What are the hurdles?

- None as of yet

20190405 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:17 PM

End time: 1:22 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Work on MPH-120 - Senior Showcase Poster

What is planned to be done until the next scrum meeting?

- Work on MPH-120 - Senior Showcase Poster

What are the hurdles?

- None

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-117 - Create Poster for Senior Showcase

What is planned to be done until the next scrum meeting?

- Continue working on MPH-117 - Create Poster for Senior Showcase

What are the hurdles?

- None as of yet

20190408 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:26 PM

End time: 1:29 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Work on poster MPH-120 - Senior Showcase Poster

What is planned to be done until the next scrum meeting?

- Work on poster MPH-120 - Senior Showcase Poster

What are the hurdles?

- Learning to navigate Microsoft Power Point

Alex Angee:

What was done since the last scrum meeting?

- Finished MPH-117 - Create Poster for Senior Showcase

- Begin working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

- None as of yet

20190409 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 2:36 PM

End time: 4:46 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Work on slides

What is planned to be done until the next scrum meeting?

- Continue work on poster

What are the hurdles?

- None

Alex Angee:

What was done since the last scrum meeting?

- Continue work on final deliverable

- Finished presentation slides

- Recorded and uploaded Shortcomings/Wishlist video

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

- Record and upload Installation guide video

- Continue working on final deliverable

What are the hurdles?

- None as of yet

20190410 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:00 PM

End time: 1:10 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Work on feature documents

What is planned to be done until the next scrum meeting?

- Work on feature documents

What are the hurdles?

- None at the moment.

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

- None as of yet

20190411 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:24 PM

End time: 1:27 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Continue feature documents

What is planned to be done until the next scrum meeting?

- Continue feature documents

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

- None as of yet

20190412 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 7:12 PM

End time: 7:24 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Feature docs

What is planned to be done until the next scrum meeting?

- Feature docs

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

- None as of yet.

# Sprint 7

20190415 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:14 PM

End time: 2:58 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Finish poster

What is planned to be done until the next scrum meeting?

- Continue feature documents

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

- None as of yet.

20190416 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 1:40 PM

End time: 1:43 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Finish poster

What is planned to be done until the next scrum meeting?

- Continue feature documents

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

None as of yet.

20190417 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time 7:30 PM

End time: 7:33 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Finish poster

What is planned to be done until the next scrum meeting?

- Continue feature documents

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

None as of yet.

20190418 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time 6:00 PM

End time: 6:10 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Finish poster

What is planned to be done until the next scrum meeting?

- Continue feature documents

- Senior Design Showcase

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

None as of yet.

20190419 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time 1:25 PM

End time: 1:25 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Finish poster

What is planned to be done until the next scrum meeting?

- Continue feature documents

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

None as of yet.

20190422 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time 1:06 PM

End time: 1:07 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Create final document videos

What is planned to be done until the next scrum meeting?

- Create final document user manual

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

None as of yet.

20190423 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time 8:58 PM

End time: 9:00 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Create final document videos

What is planned to be done until the next scrum meeting?

- Create final document user manual

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

None as of yet.

20190424 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time 8:00 PM

End time: 8:02 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Create final document videos

What is planned to be done until the next scrum meeting?

- Create final document user manual

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

None as of yet.

20190425 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time 4:15 PM

End time: 4:16 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Work on final document

What is planned to be done until the next scrum meeting?

- Create final document user manual

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

None as of yet.

20190426 - Daily Scrum Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time 1:49 PM

End time: 2:00 PM

Joseph Nguyen:

What was done since the last scrum meeting?

- Work on final document

What is planned to be done until the next scrum meeting?

- Create final document user manual

What are the hurdles?

- None at the moment

Alex Angee:

What was done since the last scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What is planned to be done until the next scrum meeting?

- Continue working on MPH-118 - Start Final Documentation Version 2.0

What are the hurdles?

None as of yet.