# Sprint Planning

# Sprint 1

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:00 PM

End time: 6:28 PM

After discussion, the velocity of the team were estimated to be 60 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MPH-83 - Student JIRA Account

- MPH-84 - Student BitBucket Accounts

- MPH-85 - Project Orientation

- MPH-86 - Setup Development Environments

- MPH-87 - Complete Initial Documentation for Version 1.0

- MPH-88 - Complete Deployment Documentation for Version 1.0

- MPH-90 - Initialize Angular Application

- MPH-91 - Create Navigation Bar Component

- MPH-92 - Create Login Component

- MPH-93 - Create Home Page Component

- MPH-94 - Create BI Reports Component

- MPH-95 - Create Elite Unit Detail Component

- MPH-96 - Create PIC Unit Detail Component

- MPH-97 - Create PIC Unit Upload Component

- MPH-98 - Create Elite Unit Upload Component

- MPH-99 - Create Profile Component

- MPH-100 - Create Logout Component

The team members indicated their willingness to work on the following user stories.

Alex Angee:

  - MPH-90 - Initialize Angular Application

  - MPH-91 - Create Navigation Bar Component

  - MPH-92 - Create Login Component

  - MPH-93 - Create Home Page Component

  - MPH-94 - Create BI Reports Component

  - MPH-95 - Create Elite Unit Detail Component

Joseph Nguyen:

  - MPH-96 - Create PIC Unit Detail Component

  - MPH-97 - Create PIC Unit Upload Component

  - MPH-98 - Create Elite Unit Upload Component

  - MPH-99 - Create Profile Component

  - MPH-100 - Create Logout Component

Richard Roda:

  - MPH-83 - Student JIRA Accounts

  - MPH-84 - Student BitBucket Accounts

  - MPH-85 - Project Orientation

  - MPH-86 - Setup Development Environments

  - MPH-87 - Complete Initial Documentation for Version 1.0

  - MPH-88 - Complete Deployment Documentation for Version 1.0

# Sprint 2

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:40 PM

End time: 7:00 PM

After discussion, the velocity of the team were estimated to be 60 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MPH-87 - Complete Initial Documentation for Version 1.0

- MPH-102 - Research: Django-JWT

- MPH-103 - Use back-end Authentication

- MPH-104 - Create back-end user registration

- MPH-105 - Create a sort UI on tables

- MPH-106 - Create a multiple page for tabular data

- MPH-107 - Research: Filter number of items to display

The team members indicated their willingness to work on the following user stories.

Alex Angee:

- MPH-102 - Research: Django-JWT

- MPH-103 - Use back-end Authentication

- MPH-104 - Create back-end user registration

Joseph Nguyen:

- MPH-105 - Create a sort UI on tables

- MPH-106 - Create a multiple page for tabular data

- MPH-107 - Research: Filter number of items to display

Richard Roda:

  - MPH-87 - Complete Initial Documentation for Version 1.0

# Sprint 3

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:00 PM

End time: 6:45 PM

After discussion, the velocity of the team were estimated to be 60 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MPH-108 - Create an implement the search bar

- MPH-109 - Complete Initial Executive Dashboard Design

- MPH-110 - Research: Import with Django

- MPH-111 - Implementation of Back-end (part 1)

- MPH-112 - Validate Deployment Documentation

The team members indicated their willingness to work on the following user stories.

Alex Angee:

- MPH-109 - Complete Initial Executive Dashboard Design

- MPH-111 - Implementation of Back-end (part 1)

Joseph Nguyen:

- MPH-108 - Create an implement the search bar

- MPH-110 - Research: Import with Django

Richard Roda:

- MPH-112 - Validate Deployment Documentation

# Sprint 4

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:41 PM

End time: 6:47 PM

After discussion, the velocity of the team were estimated to be 60 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MPH-87 - Complete Initial Documentation for Version 1.0

- MPH-109 - Complete Initial Executive Dashboard Design

- MPH-112 - Validate Deployment Documentation

- MPH-113 - Executive Dashboard Design (part 1)

- MPH-114 - Fix Paginator and Sort when loading live data

The team members indicated their willingness to work on the following user stories.

Alex Angee:

- MPH-113 - Executive Dashboard Design (part 1)

Joseph Nguyen:

- MPH-114 - Fix Paginator and Sort when loading live data

Richard Roda:

- MPH-87 - Complete Initial Documentation for Version 1.0

- MPH-112 - Validate Deployment Documentation

# Sprint 5

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:09 PM

End time: 6:15 PM

After discussion, the velocity of the team were estimated to be 50 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MPH-115 - Executive Dashboard Design (part 2)

- MPH-116 - Add horizontal scrolling on UI elements

The team members indicated their willingness to work on the following user stories.

Alex Angee:

- MPH-115 - Executive Dashboard Design (part 2)

Joseph Nguyen:

- MPH-116 - Add horizontal scrolling on UI elements

# Sprint 6

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 6:00 PM

End time: 6:15 PM

After discussion, the velocity of the team were estimated to be 50 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MPH-115 - Executive Dashboard Design (part 2)

- MPH-116 - Add horizontal scrolling on UI elements

- MPH-117 - Create Poster for Senior Showcase

- MPH-118 - Start Final Documentation for Version 2.0

- MPH-119 - Feature Document

- MPH-120 - Senior Showcase Poster

The team members indicated their willingness to work on the following user stories.

Alex Angee:

- MPH-115 - Executive Dashboard Design (part 2)

- MPH-117 - Create Poster for Senior Showcase

- MPH-118 - Start Final Documentation for Version 2.0

Joseph Nguyen:

- MPH-116 - Add horizontal scrolling on UI elements

- MPH-119 - Feature Document

- MPH-120 - Senior Showcase Poster

# Sprint 7

Attendees: Alex Angee, Joseph Nguyen, Richard Roda

Start time: 10:00 AM

End time: 10: 23 AM

After discussion, the velocity of the team were estimated to be 50 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MPH-117 - Create Poster for Senior Showcase

- MPH-118 - Start Final Documentation for Version 2.0

- MPH-119 - Feature Document

- MPH-120 - Senior Showcase Poster

The team members indicated their willingness to work on the following user stories.

Alex Angee:

- MPH-117 - Create Poster for Senior Showcase

- MPH-118 - Start Final Documentation for Version 2.0

Joseph Nguyen:

- MPH-119 - Feature Document

- MPH-120 - Senior Showcase Poster