# Sprint Retrospectives

# Sprint 1

20190201 - Sprint 1 Retrospective Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 6:25 PM

End time: 6:31 PM

What went wrong?

- Did we do a good job estimating our team's velocity?
Our team made a proper estimation in determining the teams velocity because rendering the components while although didn't require much code but required a lot of research.

- Did we do a good job estimating the points (time required) for each user story?
Our team made a proper estimation and finished the stories we laid out and either finished in the right amount of time or just a few hours sooner.

- Did each team member work as scheduled?
Yes, each team member produced enough work and communicated very efficiently.

What went right?

The pace at which we completed stories and a feature video for feedback went right. Also, we sought out professionals for help with our documentation and corrected it; this will be a living document throughout the semester. Correctly splitting the epic into granular and completable stories.

How to address the issues in the next sprint?

- How to improve the process?
The current process we're using now has kept us on track but more research can help us design more efficient code.

- How to improve the product?
Getting a more in depth outline of what the customer wants will steer us in a clear direction.

# Sprint 2

20190215 - Sprint 2 Retrospective Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 6:20 PM

End time: 6:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

Our team made a proper estimation in determining the teams velocity because rendering the components while although didn't require much code but required a lot of research.

- Did we do a good job estimating the points (time required) for each user story?

No we did not, we underestimated the time for a couple stories, and overestimated the time for others.

- Did each team member work as scheduled?

Yes, each team member produced enough work and communicated very efficiently.

What went right?

- The pace at which we completed stories went right for most of the stories except two. We stumbled upon some issues, but fixed it given sufficient time for research.

How to address the issues in the next sprint?

- How to improve the process?

Having a mentor with field expertise if not then a lot of our time is gone into researching ourselves into these new technologies as well as spending time to debug and fix.

- How to improve the product?

The pace at which we complete stories is a bit overwhelming for 2 developers to keep up with. To thoroughly implement everything asked for, there should definitely be more people working on this product.

# Sprint 3

20190301 - Sprint 3 Retrospective Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 6:26 PM

End time: 6:40 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

Our team made a proper estimation of the team's velocity after obtaining more experience with the code base.

- Did we do a good job estimating the points (time required) for each user story?

Overall yes but Joseph had to put a few more time into researching due to decoupling the view and controller.

- Did each team member work as scheduled?

Yes each team member put in the number of hours as planned in the sprint planning.

What went right?

- Our communication was effective and any confusion on design was cleared quickly.

How to address the issues in the next sprint?

- How to improve the process?

Joseph needed to know MVC before hand and Alex needed to learn more about extracting data from Observables.

- How to improve the product?

Have a larger team to split UI/UX from full stack development.

# Sprint 4

20190308 - Sprint 4 Retrospective Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 9:13 AM

End time: 9:24 AM

What went wrong?

- Did we do a good job estimating our team's velocity?

Yes Joseph and Alex finished their sprint on Friday as planned.

- Did we do a good job estimating the points (time required) for each user story?

Yes we only had one story each and it took us the entire week to finish it.

- Did each team member work as scheduled?

Yes, each team member worked as promised they would.

What went right?

- Bugs were found fast before we continued. Chartjs provides strong UI/UX framework for displaying charts..

How to address the issues in the next sprint?

- How to improve the process?

Have a larger team to have a QA tester.

- How to improve the product?

Having consistent design patterns shown throughout the application for Observables.

# Sprint 5

20190329 - Sprint 5 Retrospective Meeting Minutes

Attendees: Alex Angee, Joseph Nguyen

Start time: 6:20 PM

End time:  6:32 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

Yes we were able to finish our stories, Josephs story has a some bugs but the story itself is completed.

- Did we do a good job estimating the points (time required) for each user story?

Yes

- Did each team member work as scheduled?

Yes

What went right?

- Communication of design ideas went well.

How to address the issues in the next sprint?

- How to improve the process?

Need larger team for QA, UX, and UI. Testing and fixing bugs are coming up with design took to much time away from working functionality.

- How to improve the product?

Get a UX, UI and QA developer.

# Sprint 6

20190412- Sprint 6 Retrospective Meeting Minutes

Attendees:  Alex Angee, Joseph Nguyen

Start time: 10:13 AM

End time: 10:21 AM

What went wrong?

- Did we do a good job estimating our team's velocity?

No the feature documents and posters are taking more time then expected and has to continue on next sprint.

- Did we do a good job estimating the points (time required) for each user story?

No Joseph was not able to finish his poster and is still working feature docs. Alex was able to finish his poster but is also still working on feature docs.

- Did each team member work as scheduled?

Yes

What went right?

- Both members split the work evenly.

How to address the issues in the next sprint?

- How to improve the process?

A better guideline of what is needed for showcase and the poster. A lot of sudden changes required us to redo documents.

- How to improve the product?

Get a UX, UI and QA developer.

# Sprint 7

20190427- Sprint 7 Retrospective Meeting Minutes

Attendees: Richard Roda, Alex Angee, Joseph Nguyen

Start time: 10:22 AM

End time: 10:24 AM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, but the documentation took longer than expected.

- Did each team member work as scheduled?

  - Yes

What went right?

- The smooth transition from developing to documentation. We planned accordingly with enough time to deliver thorough documentation.

How to address the issues in the next sprint?

- How to improve the process?

  - There was not much room for improvement. The last sprint was solely dedicated to documentation.

- How to improve the product?

  - The product can be improved by addressing the shortcomings/wishlist and implementing all those changes first.