Florida International University

School of Computing and Information Sciences

Senior Project

Final Deliverable

Project Title:

MIMIC 2.0

Minorities Inspiring Minorities in Computer Science

April 24, 2019

Team Members:

Juan Diaz, Alex Rodriguez

Product Owner(s):

Dr. Mark Finlayson, Labiba Jahan, W. Victor H. Yarlott

Mentor(s):

Masoud Sadjadi

Instructor:

Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

Research has shown that the lack of role model is one barrier to recruiting under represented groups into computer science. MIMIC 2.0 is web application that will expose 6th grade students in Miami Dade schools to stories about minorities in the field.

The paper begins with an introduction of MIMIC 1.0, its features and the purpose of MIMIC 2.0. The next chapter presents the project plan related to hardware and software resources. Followed by requirements presented in the form of user stories implemented.  The next chapters include the Sprint plan, System Design, System Validation, Glossary, and Appendix.

Table of Contents

Introduction

Current System ……….……………………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..…………………………….………………………..5

User Stories

Implemented User Stories  ………………………………………….………………………………………………………….. 6

Pending User Stories  …………………………………………………………………...………………………………..……. 13

Project Plan

Hardware and Software Resources  ……………………………………………………………….… …………………14

Sprints Plan  ……………………………………………………………..………………………………………………………. ..16

System Design

Architectural Patterns  ……………………………………………………………………………………………………..  21

System and Subsystem Decomposition  …………………………………………………………………………….	21

Deployment Diagram  …………………………………………………………………………………………………….…...	22

Design Patterns  ………………………………………………………………………………………………………….…....	23

System Validation…………………………………………………………………………………………………………………...24

Glossary  …………………………………………………………………………………………………………………………………37

Appendix  …………………………………………………………………………………………………………………………………39

A. UML Diagrams  …………………………………………………………………………………………………………………	39

B. User Interface Design  …………………………………………………………………………….………………………..45

C. Sprint Review Reports  …………………………………………………………………………………………………….48

D. User manuals, maintenance/installation doc, shortcomings/wishlist doc………………………….52

References………………..……………………………………………………………………………………...……….....................55

# Introduction

## Current System

MIMIC 1.0 is a one-page web application using AngularJS for the front-end and Jooby for the back-end.  Maven was used for dependency control along with NodeJS for the web server. The application is capable of presenting reading and mapping activities to students and storing their progress in the database. The admin can create users. The following user stories were found to have been implemented:

Admin Control

MIMC-56: As an Admin, I want to be able to view Users in the Admin Panel Description

MIMC-57: As an Admin I want to be able to Create Users in the Admin Panel

Authentication

MIMC-13: As a Student, I want to be able to Log in with my Credentials

Activities

MIMC-8: As a Student, I would like to be able to read a Story

MIMC-15: As a Student, I want to be able to complete Character Maps

MIMC-34: As a Student, I want to be able to click on the next button to go to the next activity

MIMC-36: As a Student, I want to be able to save my current state/progress

## Purpose of New System

The purpose of MIMIC 2.0 is to complete user stories not implemented during version 1.0; to address GUI concerns by the product owners; to improve the session control system; and to add functionality for the administrator.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the MIMIC 2.0 project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

MIMC 35 - As a student, I would like to go back to my previous activities.

Acceptance Criteria

For every user activity, there should be a back button that takes you to the previous activity

For the first activity, the back button should be disabled

Use Case

Name: ReturnPreviousActivity

Actor: Student

Preconditions:

Student(s) must be logged in

Student(s) must be at an activity with index greater than 0

Description <Flow of events>:

Student clicks on the back button

System removes the last activity completed from the database for the logged in user(s)

System routes user to the next Activity to be completed.

MIMIC 61 - As an Admin, I would like to view student progress.

Acceptance Criteria

Users table in admin page should have a column for user progress

User progress should be displayed as fraction (e.g.  3/12)

Use Case

Name: SeeStudentProgress

Actor: Admin

Preconditions:

Admin must be logged in

Student(s) must complete an activity to record progress

Description <Flow of events>:

1) Admin clicks on the admin button

2) System adds up activity completed from the database for all user(s)

MIMIC 64 - As a student, the first screen I see should be the outline of activities I need to complete

Acceptance Criteria

The activity list should indicate which activities have been completed.

The activity list should be presented upon initial login or by clicking "Activities" in the dashboard.

There should a column "complete" with a check mark for completed activities.

There should be a button below the activity list that the student can click on to begin activities.

Use Case

Name: ViewActivitiesList

Actor: Student, Admin

Preconditions:

User credentials exists in the Database

User is not logged in OR Student is logged in and in an activity

Description <Flow of events>:

1a) User logs in OR User is in activity and clicks on the "Activities" link on the dashboard

2) System presents the list of activities

3) User clicks on "Continue to Activities" button

4) System takes the student to the next activity to be completed

MIMC 70 - As a student, I would like to submit my own story.

Acceptance Criteria

User should only be able to submit a story if 50 characters or more have been entered in the submit text area.

Submit button should be grayed out until user has entered the minimum number of characters.

Story should be saved in database with the following fields: userID, text, and date_time

Activity should be marked as "done" once submitted in the database table "Progress"

Use Case

Name: SubmitStory

Actor: Student

Preconditions:

Student is logged in

Student's current activity is "Story Collect"

Description <Flow of events>:

1) Student enters their story in the presented text box

2) MIMIC verifies that at least 50 characters have been entered and enables "Submit" button.

3) Student clicks "Submit" button

4) MIMIC stores the user story in the DB and moves the student to the next Activity,

MIMC 71 - As a user, when I have finished all my activities, a thank you page should appear

Acceptance Criteria

This page needs to be independent of any activity.

Should be displayed once all activities have been completed.

Use Case

Name: CompleteAllActivities

Actor: Student

Preconditions:

Student must have one activity left to complete

Student must be logged in

Description <Flow of events>:

1) Student Completes the last activity

2) MIMIC presents user with a Thank you Page.

Preconditions:

Student must have completed all their activities

Student must be logged out

Description <Flow of events>:

1) Student logs in

2) MIMIC presents user with a Thank you Page.

MIMIC 72 - As an admin, I would like to export all the user stories to a csv file

Acceptance Criteria

There must be a button on top of the activities table that says “Download User Stories”

Use Case

Name: ExportUserStory

Actor: Admin

Preconditions:

Admin is logged in

Student(s) have completed a user story

Description <Flow of events>:

1) Student enters their story in the respective activity

2) Admin logs in

3) Admin clicks the "Download User Stories" button

4) All completed user stories are downloaded to the admin’s computer

MIMC 83 - As an admin, I would like to know which user is logged in and from what machine

Acceptance Criteria

The admin page should contain a table of users with the following headings (active, machine, username, password, progress).

The information should be refreshed every 5 seconds.

Use Case

Name: ViewUsersLoggedIn

Actor: Admin

Preconditions:

Admin account has been created in the DB.

Description <Flow of events>:

1) Admin enters valid credentials and logs in

2) MIMIC takes admin to the admin dashboard where a list of all users is shown including who's active and in what machine

3) List refreshes every 5 seconds.

MIMIC 84 - As an admin I would like to be able to import a list of users

Acceptance Criteria

At the top of the users table, there should be a button titled “Import Users”.

There should be pop-up displaying what users were not able to be imported.

Use Case

Name: ImportUsers

Actor: Admin

Preconditions:

Admin is logged in

Admin has a csv file containing usernames and passwords.

Description <Flow of events>:

1) Admin logs in.

2) Admin clicks the "Import Users" button and selects the csv file.

3) All users are imported into the user database.

MIMIC 87 - As an admin, I would like to restrict the way users log in.

Acceptance Criteria

A user may only log in once and from one browser at a time.

The admin account should not be able to log in with a student account.

Use Case 1

Name: LogInAgain

Actor: Student

Preconditions:

Student(s) must be already logged in.

Description <Flow of events>:

1) Student(s) enter credentials and clicks login button.

2) System checks if user is already logged in.

3) If true, user is denied access and presented with "One of the User is already logged in" message.

Description <Entry condition>:

This use case extends the LogIn use case implemented in Version 1.0

Use Case 2

Name: LogInStudentWithAdmin

Actor: Student, Admin

Preconditions:

Student(s) and Admin are not logged in

Description <Flow of events>:

1) Student(s) enters credentials

2) Admin enters credentials.

3) System checks if there is more than user and If one of them is an admin.

3) If true, users are presented with "Students cannot log in with an admin" message.

Description <Entry condition>:

This use case extends the LogIn use case implemented in Version 1.0

MIMIC 94 - As an admin, I would like control what the activities users can complete.

Acceptance Criteria

Admin should be able to lock students from progressions (E.g. during the video watch activity).

Admin is presented with list of activities where they can pick stops.

Stops are queued up.

Individual stops can be cleared.

Use Case

Name: HaltActivityProgress

Actor: Admin, Student

Preconditions:

Admin is logged in and on the admin dashboard

Student has not begun activities

Description <Flow of events>:

1) Admin is presented with a list of activities and their status (enabled or disabled)

2) Admin places a check mark next to activities that a student cannot go past (disabled)

3) Admin clicks on the apply button

4) Activities list refreshes with the statuses

5) Student logs in and begins activities

6) Student clicks on the next button or submit button

7) If activity marked for stop, user is presented with "Admin has stopped activities. Please wait for instructions" and cannot progress

8) if activity has not been marked for stop, user is presented with the next activity

MIMIC 102 - As an Admin, I would like user log-ins to expire

Acceptance Criteria

Back end run every minute to determine what session token has not been used in the last 15 minutes. If so, remove them and update the user active bit to 0 (inactive).

Front end that will check if the current token still exists. If not, remove the token from the front end and redirect user to the login-page.

Use Case

Name: ExpireLogIns

Actor: Admin

Preconditions:

User is logged in

Description <Flow of events>:

1) User has not shown activity by either progressing through the activities or refreshing their page.

2) System removes tokens for users who have not been active for 15 minutes.

3) User is taken to the login page after he tries to continue activities or refreshes the page.

MIMIC 105 - As admin, I would like to disable certain activities from having to be completed.

Acceptance Criteria:

Admin should be able to select what activities can be disabled from the admin dashboard.

Use Case

Name: DisableActivities

Actor: Admin

Preconditions:

Admin is logged in and in the admin dashboard

Description <Flow of events>:

1) System presents the admin a list of activities and their statuses (disabled, enabled, stopped).

2) Admin changes the status of the activity and clicks "update activities" button.

3) Activities list is refreshed and displays new statuses.

MIMIC 108 - As an admin, I would like to log-out users

Acceptance Criteria

Add an extra column to the users panel where there's a kick button for users logged in.

Use Case

Name: KickUser

Actor: Admin

Preconditions:

User, besides admin, is logged in.

Description <Flow of events>:

1) Admin Logs-in

2) System presents admin with a list of users. For users that are logged in, System shows a "kick" button for that user.

3) Admin presses kick button for a user

4) System removes the session token for that user from the DB. System refreshes the user list.

## Pending User Stories

MIMIC 108 - As a student, I would like to be notified when I'm about to be logged out so I can stop it

Acceptance Criteria

Timer for auto log out should be 15 minutes.

Pop up message appears at 13 minutes of inactivity.

Pop up message has a button to cancel the auto log out.

Pop up should give the user 2 minutes to cancel the auto log out.

Use Case

Name: StopAutoLogOut

Actor: Student

Preconditions:

Student is logged and has been inactive for 15 minutes.

Description <Flow of events>:

- System displays a pop window with a timer for 2 minutes for auto log-out.

- Student clicks the “cancel” button on the pop-up

- System resets the internal timer to 15 minutes.

MIMIC 109 - As an admin, I would like to be able to set the cleanup time of old sessions from the dashboard

Acceptance Criteria

Admin should be presented with a drop down box (from 10 to 60 minutes) so the cleanup time can set.

Use Case

Name: SetSessionCleanUpTime

Actor: Admin

Preconditions:

Admin is logged in

Description <Flow of events>:

- Admin selects a time from the drop-down menu

- System updates the cleanup in the backend cleanup class

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plans are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Hardware:

| Type: | Laptop |
| --- | --- |
| Make: | Dell |
| Mode: | XPS 9343 |
| CPU: | Intel Core i5-5200 CPU @ 2.20GHZ |
| Memory: | 8.00GB DDR3 |
| Storage: | 500GB SSD |
| Video: | Intel HD Graphics 5500 |
| Screen: | 13” IPS 1980 x 1020 |
| OS: | Windows 10 Home 64-bit |

| Type: | Laptop |
| --- | --- |
| Make: | Razer |
| Mode: | Razer Blade 15 |
| CPU: | Intel Core i7-8750H CPU @ 2.20GHz |
| Memory: | 16.00 GB |
| Storage | 500GB SSD |
| Video: | NVIDIA GeForce GTX 1060 |
| Screen: | 15” IPS 1980 x 1020 |
| OS: | Windows 10 Home 64-bit |

| Type: | Laptop |
| --- | --- |
| Make: | Dell |
| Mode: | Chromebook 11 3180 |
| CPU: | Celeron N3060 @ 2.48GHZ |
| Memory: | 4.00GB DDR3 |
| Storage | 32 eMMC |
| Video: | Intel HD |
| Screen: | 11.6” IPS 1366 x 768 |
| OS: | Chrome OS |

| Software: | Version |
| --- | --- |
| AngularJS | 1.7.0 |
| Java Development Kit | 8u201 |
| Maven | 3.6.1 |
| Jooby | 1.5.1 |
| Bootstrap | 4.1.1 |
| Visual Studio Code | 1.33.1 |
| NodeJS | 10.15.0 |
| MySQL | 8.0.15 |
| Microsoft Windows | 10 |
| Google Chrome Browser | 73.0 |

## Sprints Plan

### Sprint 1

Date: 2019-01-22

Start time: 8:00PM EST

End time: 9:30PM EST

Attendees: Juan Diaz, Alex Rodriguez, Labiba Jahan, Victor Yarlott

After discussion, the velocity of the team was estimated to be 47 story points.

The product owner chose the following user stories to be done during this print. They are ordered based on their priority.

MIMC-75 - Research how Jooby Works in the App

MIMC-76 - Learn AngularJS and how it's used in the App

MIMC-70 - As a student, I would like to submit my own story

MIMC-66 - Updates to the Character Map Activity

MIMC-65 - Story Display Improvement

MIMC-74 - Rework how Activity Progress is stored in the database

MIMC-64 - As a student, the first screen I see should be the outline of activities I need to complete

MIMC-71 - As a user, when I have finished all my activities, a thank you page should appear.

MIMC-35 - As a student, I wanted to be able to click on the back button to return to previous activity

The team members indicated their willingness to work on the following user stories.

Juan C Diaz

MIMC-70 - As a student, I would like to submit my own story.

MIMC-66 - Updates to the Character Map Activity

MIMC-71 - As a user, when I have finished all my activities, a thank you page should appear

MIMC-35 - As a student, I would like to go back to my previous activities.

Alexander Rodriguez

MIMC-65 - Story Display Improvement

MIMC-74 - Rework how Activity Progress is stored in the DB

MIMC-64 - As a student, the first screen I see should be the outline of activities I need to complete.

### Sprint 2

Date: 2019-02-15

Start time: 12:30PM EST

End time: 01:00PM EST

Attendees: Juan C Diaz, Alexander Rodriguez, Labiba Jahan, Victor H. Yarlott, Mark Finlayson

After discussion, the velocity of the team was estimated to be 47 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

MIMC-84 - As an admin I would like to be able to import a list of users

MIMC-93 - As a student, I would like to see which user and at what machine is already logged in

MIMC-83 - As an admin, I would like to know which user is logged in and from what machine

MIMC-94 - As an admin, I would like halt further progress of student activities

MIMC-95 - As an admin, I would like to have a way to visualize the student's progress

MIMC-72 - As an Admin, I'd like to have a way to export all the user stories in a csv file

MIMC-97 - Miscellaneous Tasks for Sprint 3

The team members indicated their willingness to work on the following user stories.

Juan C Diaz

MIMC-93 - As a student, I would like to see which user and at what machine is already logged in

MIMC-94 - As an admin, I would like halt further progress of student activities

MIMC-97 - Miscellaneous Tasks for Sprint 3

Alexander Rodriguez

MIMC-84 - As an admin I would like to be able to import a list of users

MIMC-83 - As an admin, I would like to know which user is logged in and from what machine

MIMC-95 - As an admin, I would like to have a way to visualize the student's progress

MIMC-72 - As an Admin, I'd like to have a way to export all the user stories in a csv file

### Sprint 3

Date: 2019-02-15

Start time: 12:30PM EST

End time: 01:00PM EST

Attendees: Juan C Diaz, Alexander Rodriguez, Labiba Jahan, Victor H. Yarlott, Mark Finlayson

After discussion, the velocity of the team was estimated to be 47 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

MIMC-84 - As an admin I would like to be able to import a list of users

MIMC-93 - As a student, I would like to see which user and at what machine is already logged in

MIMC-83 - As an admin, I would like to know which user is logged in and from what machine

MIMC-94 - As an admin, I would like halt further progress of student activities

MIMC-95 - As an admin, I would like to have a way to visualize the student's progress

MIMC-72 - As an Admin, I'd like to have a way to export all the user stories in a csv file

MIMC-97 - Miscellaneous Tasks for Sprint 3

The team members indicated their willingness to work on the following user stories.

Juan C Diaz

MIMC-93 - As a student, I would like to see which user and at what machine is already logged in

MIMC-94 - As an admin, I would like halt further progress of student activities

MIMC-97 - Miscellaneous Tasks for Sprint 3

Alexander Rodriguez

MIMC-84 - As an admin I would like to be able to import a list of users

MIMC-83 - As an admin, I would like to know which user is logged in and from what machine

MIMC-95 - As an admin, I would like to have a way to visualize the student's progress

MIMC-72 - As an Admin, I'd like to have a way to export all the user stories in a csv file

### Sprint 4

Date: 2019-03-04

Start time: 08:00PM EST

End time: 08:30PM EST

Attendees: Juan C Diaz Alexander Rodriguez Labiba Jahan W. Victor H. Yarlott

After discussion, the velocity of the team was estimated to be 26 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

MIMC-84 - As an admin I would like to be able to import a list of users

MIMC-95 - As an admin, I would like to have a way to visualize the student's progress

MIMC-64 - As a student, the first screen I see should be the outline of activities I need to complete

MIMC-83 - As an admin, I would like to know which user is logged in and from what machine

MIMC-86 - Testing for multiple users logging in

The team members indicated their willingness to work on the following user stories.

Juan C Diaz

MIMC-64 - As a student, the first screen I see should be the outline of activities I need to complete

MIMC-83 - As an admin, I would like to know which user is logged in and from what machine

Alexander Rodriguez

MIMC-84 - As an admin I would like to be able to import a list of users Done

MIMC-95 - As an admin, I would like to have a way to visualize the student's progress Done

MIMC-86 - Testing for multiple users logging in Done

### Sprint 5

Date: 2019-03-18

Start time: 08:00PM EST

End time: 09:30PM EST

Attendees: Juan C Diaz Alexander Rodriguez Labiba Jahan W. Victor H. Yarlott

After discussion, the velocity of the team was estimated to be 45 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

MIMC-104 - As a student, I would like to see the back/next buttons in the dashboard

MIMC-103 - UI Revisions Sprint 5

MIMC-106 - As an admin, I would like to view user stories without downloading them.

MIMC-105 - As admin, I would like to disable certain actives from having to be completed.

MIMC-102 - As an Admin, I would like user log-ins to expire.

MIMC-95 - As an admin, I would like to have a way to visualize the student's progress

The team members indicated their willingness to work on the following user stories.

Juan C Diaz

MIMC-102 - As an Admin, I would like user log-ins to expire.

MIMC-105 - As admin, I would like to disable certain actives from having to be completed.

Alexander Rodriguez

MIMC-104 - As a student, I would like to see the back/next buttons in the dashboard Done

MIMC-103 - UI Revisions Sprint 5 Done

MIMC-106 - As an admin, I would like to view user stories without downloading them. Done

MIMC-95 - As an admin, I would like to have a way to visualize the student's progress Done

### Sprint 6

Date: 2019-03-18

Start time: 08:00PM EST

End time: 09:00PM EST

Attendees: Juan C Diaz, Alexander Rodriguez, Labiba Jahan, Victor H. Yarlott, Mark Finlayson

After discussion, the velocity of the team was estimated to be 48 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

MIMC-107 - As an admin, I would like to log-out users.

MIMC-108 - As a student, I would like to be notified when I'm about to be logged out so I can stop it.

MIMC-109 - As an admin, I would like to be able to set the cleanup of sessions time from the dashboard

MIMC-105 - As admin, I would like to disable certain activities from having to be completed.

The team members indicated their willingness to work on the following user stories.

Juan C Diaz

MIMC-107 - As an admin, I would like to log-out users.

MIMC-105 - As admin, I would like to disable certain activities from having to be completed.

Alexander Rodriguez

MIMC-108 - As a student, I would like to be notified when I'm about to be logged out so I can stop it. In Progress

MIMC-109 - As an admin, I would like to be able to set the cleanup of sessions time from the dashboard

### Sprint 7

Date: 2019-04-15

Start time: 10:00AM EST

End time: 10:30AM EST

Attendees: Juan C Diaz, Alexander Rodriguez

Team members agreed on the following schedule

04/15/19: Complete Poster and Final Document

04/16/19: Complete Final Presentation

04/17/19: Practice Presentation for Judges and Audiences

04/18/19: Presentation Showcase

04/22/19: Complete Introductory Video

04/23/19: Tutorial Video for Each Actor of System

04/24/19: Installation and Maintenance Video

04/25/19: Shortcomings and Wish List Video

04/26/19: Final Touches to Project Documents

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

## System and Subsystem Decomposition

## Deployment Diagram

## Design Patterns

## MVC

Both the front end and the backend make use of the MVC (Model View Controller) pattern to address communication between the data and the view.

Repository Pattern

An architectural pattern used to hide implementation details for a persistent data storage (typically a SQL Database)

# System Validation

This section explains how the developer goes through the process that is used to ensure and document that all systems produce information or data that meet requirements. Furthermore if the system does in fact meet these requirements then it can also be assumed that it will perform consistently of those requirements.

Integration Test

Test Case ID: 01_MIMC35.

Description of Test: Verify that application transitions to done state after all activities have been completed by the user.

Pre-condition

- User 2 is logged in.

- User 2 has completed Activity 1.

- User 2 is in Activity 2.

Expected Results:

- Activity 1 is deleted from the list of activities completed for User 2.

- User 2 is presented with Activity 1.

Actual Result:

- Activity 1 is deleted from the list of activities completed for User 2.

- User 2 is presented with Activity 1.

Status (Fail/Pass): Pass.

Integration Test

Test case ID: 02_MIMC35

Description/Summary of Test: Verify that application transitions to done state after all activities have been completed by the user

Pre-condition:

- User 2, User 3, and 4 User 4 are logged in.

- User 2 has completed Activity 1, User 3 has completed Activity 1 and 2, User 4 has completed Activity 1

- User 2, User 3, and User 4 are in Activity 3

Test Procedure

- User clicks on back button.

Expected Results:

- Activity 2 is deleted from the list of activities completed for User 3.

- User 2, User 3, and User 4 are presented with Activity 1.

Actual Result:

- Activity 2 is deleted from the list of activities completed for User 3.

- User 2, User 3, and User 4 are presented with Activity 1.

Status (Fail/Pass): Pass

Integration Test

Test Case ID: 01_MIMC64.

Description of Test: Verify that student is presented with a list of activities they need to complete and can begin said activities.

Pre-condition

- There are 12 activities with ID 1 through 12 in the DB

- There exists a user with userID 9 and username 9 and password 9

- userID 9 has not completed any activities

Expected Results:

- Student is taken to the first activity – Lonnie G Johnson

Actual Result:

- Student is taken to the first activity – Lonnie G Johnson

Status (Fail/Pass): Pass.

Integration Test

Test case ID: 02_MIMC64

Description/Summary of Test: Verify that a student is presented with a list of activities they need to complete and can begin said activities.

Pre-conditions:

- There are 12 activities with ID 1 through 12 in the DB

- There exists a user with userID 9 and username 9 and password 9

- userID 9 has completed activities 1 through 3

- userID 9 is logged and in activity 4 screen

Test Procedure

- Student clicks on the Activity List

- Student is presented with a list of activities without any complete check-marks for the status

- Student clicks on the "Continue to Activities" button.

Expected Results:

- Student is taken to the 4th activity

Actual Results:

- Student is taken to the 4th activity

Status (Fail/Pass): Pass

Integration Test

Test case ID: 03_MIMC64

Description/Summary of Test: Verify that students are presented with a list of activities they need to complete and can begin said activities.

Pre-conditions:

- There are 12 activities with ID 1 through 12 in the DB

- There exists a user with userID 9 and username 9 and password 9

- There exists a user with userID 10 and username 10 and password 10

- There exists a user with userID 11 and username 11 and password 11

- userID 9 has completed activities 1 through 3

- userID 10 has completed activities 1 through 4

- userID 11 has completed activities 1 through 7

Test Procedure

- UserID 9, 10, and 11 log in with their credentials from the same machine.

- Students are presented with a list of activities that show activities 1 through 7 are completed

- Students click on the "Continue to Activities" button.

Expected Results:

- Students are taken to the 8th activity

Actual Results:

- Students are taken to the 8th activity

Status (Fail/Pass): Pass

Integration Test

Test case ID: 01_MIMC87

Description/Summary of Test: Verify that a user already logged in cannot login again.

Pre-condition:

- User 2 is logged in.

Test Procedure

- User 2 tries to login again from another computer

Expected Results

- User 2 is not logged in

- User 2 is shown "User 2 already logged in message"

Actual Result:

- User 2 is not logged in

- User 2 is shown "User 2 already logged in message"

Status (Fail/Pass): Pass

Integration Test

Test case ID: 02_MIMC87

Description/Summary of Test: Verify that a user already logged in cannot login again.

Pre-condition:

- User 2 is logged in.

Test Procedure

- User 2 tries to login again from the same machine he/she is already logged in, but using a private browser window

Expected Results

- User 2 is not logged in

- User 2 is shown "User 2 already logged in message"

Actual Result:

- User 2 is not logged in

- User 2 is shown "User 2 already logged in message"

Status (Fail/Pass): Pass

Integration Test

Test case ID: 03_MIMC87

Description/Summary of Test: Verify that a student cannot login with an admin

Pre-condition:

- User 2 is not logged in

- Admin is not logged in

Test Procedure

- User 2 enters credentials

- Admin enters credentials

- Login button is clicked

Expected Results

- None of the users are logged in

- Message "The admin cannot login with a student. " is displayed on the web page.

Actual Result:

- None of the users are logged in

- Message "The admin cannot login with a student. " is displayed on the web page.

Status (Fail/Pass): Pass

Integration Test

Test case ID: 04_MIMC87

Description/Summary of Test: Verify that a student cannot login with an admin

Pre-condition:

- User 10 is not logged in

- Admin is not logged in

Test Procedure

- User 10 enters credentials

- Admin enters credentials

- Login button is clicked

Expected Results

- None of the users are logged in

- Message "The admin cannot login with a student. " is displayed on the web page.

Actual Result:

- None of the users are logged in

- Message "The admin cannot login with a student. " is displayed on the web page.

Status (Fail/Pass): Pass

Integration Test

Test case ID: 01_MIMC102

Description/Summary of Test: To verify that a user 9 cannot perform any actions after the session has expired.

Pre-conditions:

- User 9 is logged In and in activity 2.

- User 9 has not refreshed the page or clicked the next (or submit) button in at least 15 minutes.

Test Procedure

User 9 clicks the next (or submit) button.

Expected Results:

- User 9 is taken back to the login page. Activity progress is not saved.

Actual Results:

- User 9 is taken to the login page. Activity progress is not saved.

Status (Fail/Pass): Pass

Integration Test

Test case ID: 02_MIMC102

Description/Summary of Test: To verify that a user 9 cannot perform any actions after the session has expired.

Pre-conditions:

- User 9 is logged in and in activity 2.

- User 9 has not refreshed the page or clicked the next (or submit) button in at least 15 minutes.

Test Procedure

- User 9 refreshes the page.

Expected Results:

- User 9 is taken back to the login page.

Actual Results:

- User 9 is taken to the login page.

Status (Fail/Pass): Pass

Integration Test

Test case ID: 01_MIMC105

Description/Summary of Test: Verify that an activity status change updates the activity workflow for the student

Pre-conditions:

- There are 12 activities with ID 1 through 12 in the DB

- There exists a user with userID 2 and username 2 and password 2

- userID 2 has not completed any activities

- userID 2 is not logged in

- Admin is logged in

Test Procedure

- Admin disables activities with ID 2 through 5 from the admin dashboard.

- Student 2 logs in.

- Student completed activity ID 1.

Expected Results:

- Student is taken to activity ID 6.

Actual Results:

- Student is taken to activity ID 6.

Status (Fail/Pass): Pass

Integration Test

Test case ID: 02_MIMC105

Description/Summary of Test: Verify that an activity status change updates the activity workflow for the student

Pre-conditions:

- There are 12 activities with ID 1 through 12 in the DB

- There exists a user with userID 2 and username 2 and password 2

- userID 2 has completed activities 1 through 5

- userID 2 is not logged in

- Admin is logged in

Test Procedure

- Admin disables activities with ID 2 through 5 from the admin dashboard.

- Student 2 logs in.

- Students clicks the back button.

Expected Results:

- Student is taken to activity ID 6 upon login

- Student is taken to activity ID 1 when the back button is clicked.

Actual Results:

- Student is taken to activity ID 6 upon login.

- Student is taken to activity ID 1 when the back button is clicked.

Status (Fail/Pass): Pass

Integration Test

Test case ID: 03_MIMC105

Description/Summary of Test: Verify that an activity status change updates the activity workflow for the student

Pre-conditions:

- There are 12 activities with ID 1 through 12 in the DB

- There exists a user with userID 2 and username 2 and password 2

- userID 2 has not completed any activities

- userID 2 is not logged in

- Admin is logged in

Test Procedure

- Admin disables activities with ID 1 from the admin dashboard.

- Student 2 logs in.

Expected Results:

- Student is taken to activity ID 2 upon log in.

Actual Results:

- Student is taken to activity ID 2 upon log in.

Status (Fail/Pass): Pass

Integration Test

Test case ID: 01_MIMC107

Description/Summary of Test: Verify that admin is able to kick a user that is logged in.

Pre-conditions

- There exists a user with username "3".

- User 3 is logged in.

- There exists a user with username "admin".

Test Procedure

- "admin" user logs in

- "admin" user clicks on the kick button shown for user "3".

- user 3 refreshes the page

Expected Results:

- User list shows user 3 as not logged in and kick-button disappears.

- User 3 is taken back the log-in page.

Actual Results:

- User list shows user 3 as not logged in and kick-button disappears.

- User 3 is taken back the log-in page.

Status (Fail/Pass): Pass

Integration Test

Test case ID: 02_MIMC107

Description/Summary of Test: Verify that admin is able to kick a user that is logged in.

Pre-conditions

- The activity list contains activities with IDs 1 through 5

- There exists a user with username "3".

- User 3 is logged in and in activity ID 2.

- There exists a user with username "admin".

Test Procedure

- "admin" user logs in

- "admin" user clicks on the kick button shown for user "3".

- user 3 clicks on the next button from activity ID 2.

Expected Results:

- User list shows user 3 as not logged in and kick-button disappears.

- User 3 is taken back the log-in page.

Actual Results:

- User list shows user 3 as not logged in and kick-button disappears.

- User 3 is taken back the log-in page.

Status (Fail/Pass): Pass

Unit Test

Test case ID: 01_MIMC70

Description/Summary of Test: Verify that Story Collect Component send text to API Service

Pre-condition:

- User "2" is logged in and on the Collect-Story Activity

- Console.log is enable on API service object

Test Procedure

- User2 enters "This test is at least 50 characters long. This test is at least 50 characters long. This test is at least 50 characters long" in text box

- User2 clicks submit button

Expected Results:

- Console.log() displays "This test is at least 50 characters long. This test is at least 50 characters long. This test is at least 50 characters long" in text box" in the web browser console.

Actual Result:

- Console.log() displays "This test is at least 50 characters long. This test is at least 50 characters long. This test is at least 50 characters long" in text box" in the web browser console.

Status (Fail/Pass): Pass

Integration Test

Test case ID: 02_MIMC70

Description/Summary of Test: Verify that user story is saved on the Dabatabase

Pre-condition:

- User 2, 3, and 4 are logged in and on the Collect-Story Activity

Test Procedure

- "This test is at least 50 characters long. This test is at least 50 characters long. This test is at least 50 characters long" is entered in the text are box

- The submit button is clicked

Expected Results:

- userStory table in database has the following data records:

- UserID:2, text: "This test is at least 50 characters long. This test is at least 50 characters long. This test is at least 50 characters long" in text box"

- UserID:3, text: "This test is at least 50 characters long. This test is at least 50 characters long. This test is at least 50 characters long" in text box"

- UserID:4, text: "This test is at least 50 characters long. This test is at least 50 characters long. This test is at least 50 characters long" in text box"

Actual Result:

- userStory table in database has the following data records:

- UserID:2, text: "This test is at least 50 characters long. This test is at least 50 characters long. This test is at least 50 characters long" in text box"

- UserID:3, text: "This test is at least 50 characters long. This test is at least 50 characters long. This test is at least 50 characters long" in text box"

- UserID:4, text: "This test is at least 50 characters long. This test is at least 50 characters long. This test is at least 50 characters long" in text box"

Status (Fail/Pass): Pass

Integration Test

Test case ID: 01_MIMC71

Description/Summary of Test: Verify that application transitions to done state after all activities have been completed by the user

Pre-condition:

- User 9 is logged in

- User 9 is the collect story activity

- Collect Story Activity is the last activity to be completed

Test Procedure

- User 9 submits a story of at least 50 characters in lenght

Expected Results:

- A "Thank you" replaces the Submit Text Form

Actual Result:

- A "Thank you" replaces the Submit Text Form

Status (Fail/Pass): Pass

Integration Test

Test case ID: 02_MIMC71

Description/Summary of Test: Verify that application transitions to done state after all activities have been completed by the user

Pre-condition:

- User 9 is not logged in

- User 9 has completed all activities previously

Test Procedure

- User 9 logs in

Expected Results:

- A "Thank you" page appears

Actual Result:

- A "Thank you" page appears

Status (Fail/Pass): Pass

Integration Test

Test case ID: 01_MIMC83

Description/Summary of Test: To verify that users who are logged in show as active in the admin panel.

Pre-conditions:

- There exists the following user objects in the DB: [ {user: admin, password: foo}{user:2, password:2}, {user:3, password:3}, {user:4, password:4} ]

- User "admin" is logged in and in the admin dashboard.

- No other user is logged in.

Test Procedure

- User 2 logs in

Expected Results:

- Within 5 seconds, user 2 shows up as active in the admin dashboard.

Actual Results:

- Within 5 seconds, user 2 shows up as active in the admin dashboard.

Status (Fail/Pass): Pass

Integration Test

Test case ID: 02_MIMC83

Description/Summary of Test: To verify that users who log out do not show as active in the admin panel.

Pre-conditions:

- There exists the following user objects in the DB: [ {user: admin, password: foo}{user:2, password:2}, {user:3, password:3}, {user:4, password:4} ]

- User "admin" is logged in and in the admin dashboard.

- User 2 logged in.

Test Procedure

- User 2 logs out

Expected Results:

- Within 5 seconds, the active check mark next to user 2 disappears from the admin dashboard.

Actual Results:

- Within 5 seconds, the active check mark next to user 2 disappears from the admin dashboard.

Status (Fail/Pass): Pass

Integration Test

Test case ID: 01_MIMC94

Description/Summary of Test: Verify that a student cannot progress past an activity that has been disabled.

Pre-conditions:

- There are 12 activities with ID 1 through 12

- Admin has placed a stop on activity 2

- User 9 is logged in

- User 9 has completed activity 1

Test Procedure

- User 9 logs in and is taken to activity 2

- User 9 completes activity 2 and hits the next or submit button

Expected Results:

- A pop up displays with text "Admin has stopped activities. Please wait for instructions".

- Activity 2 is not marked as complete the the DB.

Actual Results:

- A pop up displays with text "Admin has stopped activities. Please wait for instructions".

- Activity 2 is not marked as complete the the DB.

Status (Fail/Pass): Pass

Integration Test

Test case ID: 02_MIMC94

Description/Summary of Test:

- Verify that a student can continue to work on an activity if a previous activity has been disabled

Pre-conditions:

- There are 12 activities with ID 1 through 12

- Admin has placed a stop on activity 2

- User 9 is logged in

- User 9 has completed activities 1,2,3

Test Procedure

- User 9 logs in and is taken to activity 4

- User 9 completes activity 4 and hits the next or submit button

Expected Results:

- User 9 is taken to Activity 5

- Activity 4 is marked as complete in DB

Actual Results:

- User 9 is taken to Activity 5

- Activity 4 is marked as complete in DB

Status (Fail/Pass): Pass

Integration Test

Test case ID: 01_MIMC61

Description/Summary of Test: Verify that activities are completed and displayed on the users section in the admin dashboard

Pre-condition:

- Admin is logged in.

- Admin/Student has completed an activity..

Test Procedure

- Admin clicks the dashboard button.

Expected Results

- Admin can see the updated Activities completed for each user.

Actual Result:

- Admin can see the updated Activites completed for each user.

Status (Fail/Pass): Pass

Unit Test

Test case ID: MIMC72_01

Description/Summary of Test: Verify that all user stories are downloaded

Pre-condition:

- User story is completed for 1 student

- Admin is logged in

- Download User Stories button is clicked

Test Procedure

- Admin clicks the Download User Stories button

Expected Results:

- User stories from 1 user is downloaded in a csv file in the admins computer

Actual Result:

- The csv file is downloaded that has said user stories

Status (Fail/Pass): Pass

Integration Test

Test case ID: MIMC72_02

Description/Summary of Test: Verify that user story from multiple users is downloaded in the admin's computer

Pre-condition:

User 2, 3, and 4 have completed their respective user stories

Test Procedure

- Each user completes their user story.

- The Admin logs in.

- The Download Users Stories is clicked.

Expected Results:

- The user stories from multiple users are able to be downloaded to the admins computer.

Actual Result:

- The user stories are indeed downloaded to the admins computer from multiple users.

Status (Fail/Pass): Pass

Unit Test

Test case ID: MIMC84_01

Description/Summary of Test: Verify that all users are imported from a single csv file

Pre-condition:

- Admin has csv file containing username and a password

- Admin is logged in

- Import Users button is clicked

Test Procedure

- Admin logs in

- Admin clicks the Import Users button

- Select csv file

- Verify if the user(s) is imported to the user database

Expected Results:

- Users are imported to the user database from a single csv file

Actual Result:

- Users are in fact imported to the user database from a single csv fle

Status (Fail/Pass): Pass

Unit Test

Test case ID: MIMC84_02

Description/Summary of Test: Verify that duplicates are not imported into the user database

Pre-condition:

- Admin has csv file containing username and a password

- Admin is logged in

- Import Users button is clicked

- Verify that duplicates are not imported into the user database

Test Procedure

- Admin logs in

- Admin clicks the Import Users button

- Select csv file

- Verify that duplicate users are not in the user database

Expected Results:

- There are no duplicate users in the database

Actual Result:

- There are in fact no duplicate users in the database

Status (Fail/Pass): Pass

Integration Test

Test case ID: MIMC84_03

Description/Summary of Test: Verify that all users are imported from a multiple csv files

Pre-condition:

- Admin has multiple csv files containing username and a password

- Admin is logged in

- Multiple csv files are selected

- Import Users button is clicked

Test Procedure

- Admin logs in

- Admin clicks the Import Users button

- Select multiple csv files

- Verify if the user(s) is imported to the user database

Expected Results:

- Users from multiple csv files is imported to the user database

Actual Result:

- Users from multiple csv files are indeed imported to the user database

Status (Fail/Pass): Pass

Integration Test

Test case ID: MIMC84_04

Description/Summary of Test: Verify that duplicates are not imported into the user database

Pre-condition:

- Admin has multiple csv files containing username and a password

- Admin is logged in

- Import Users button is clicked

- Verify that duplicates are not imported into the user database from multiple csv files

Test Procedure

- Admin logs in

- Admin clicks the Import Users button

- Select multiple csv files

- Verify if the user(s) is imported to the user database

Expected Results:

- User database does not contain any duplicate users from multiple csv files

Actual Result:

- User database does not contain any duplicate users from multiple csv files

Status (Fail/Pass): Pass

# Glossary

Activity: A single unit of work for a student. Activities are presented to a student in a particular order, usually a story followed by character map, concept map, or plot map.

Actors: Represent roles played by individuals or any external objects.

AngularJS: Is a JavaScript frame work, AngularJS attributes with Directives, and binds data to HTML with Expressions

Application: Payroll management System

Character Map: A drag and drop activity where a student will drag words from a word bank into boxes. The purpose of the character map is to dissect and analyze the features of the character from story.

Class Diagram: The diagram which shows the structure of the system with the help of classes and relationship between them. This diagram depicts the static structure.

Concept Map: An activity where a set of ideas and concepts based on a story will be presented to a user. The student must draw lines to the boxes to represent relationships.

Controller: Is a program component that serves as a mediator between a user and an application.

DD: Design Document

ER: Entity Relationship

IDE: Integrated Development Environment is a standard procedure which supports program development.

Java: A general purpose programming language designed to produce programs that will run on any computer system

Jooby: A scalable and fast micro web framework build which is very modular, and designed for modern days web architecture.

Maven: Is a build automation tool used primarily for Java project. Maven addresses two aspects of building software: first, it describes how software s built, and second, it describes its dependencies.

Milestone: The end point of a software process activity.

Model: Is the representation of the data being posted to the controller, the data being posted to the controller.

MVC: Model View Controller

Object Diagram: The possible object combinations of a specific class diagram are presented.

Plot Map: An activity where plot elements, such as Introduction, Exposition, & Climax will be presented to the student. The student must drag the appropriate sentences to describe the climax, exposition, etc.

Sequence Diagram: The communication between different objects is represented through messages.

Session: the time interval for which the application is open.

SRD: Software Requirements Document.

State Machine: It depicts the behavior of single object by going through all the states sequentially. It is basically a life cycle.

Student: Middle schooler who will use this system to read stories and complete activities.

Story: A small passage about a minority leader in computer science. Passage tend to be BIOs of minority characters such as women, black and hispanic people who studied computer science.

System: Framework which describes functionalities to achieve some objectives.

Timeout: The specific period of time interval for which the application shall remain inactive.

UML: Unified Modeling Language

USDP: Unified Software Development Process

Use Case: A graphical representation of interaction between the objects of the system.

Warnings: The alerts and warnings with respect to validation of different field.

View: Is a software class that contains a template and data form tand produces a response or the browser.

# Appendix

## Appendix A - UML Diagrams

Class Diagram

Relationship Diagram

Character Map Diagram

Login Student Sequence Diagram

Login admin Sequence Diagram

Admin or User/Group Sequence Diagram

Stop Activity Sequence Diagram

Submit Story Sequence Diagram

See-Users-Logged-In Sequence Diagram

Use Case Diagram for MIMIC 1.0

Use Case Diagram for MIMIC 2.0

## Appendix B - User Interface Design

Login Page

Admin Panel

Character Activity

User Story Activity

Drag and Drop Activity

Halt Progress Use Case

## Appendix C - Sprint Review Reports

2019-02-01 - Sprint 1 Review Meeting Minutes

Attendees: Juan Diaz, Alex Rodriguez, Labiba Jahan, Victor Yarlott

Start time: 11:30AM EST

End time: 12:30AM EST

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: Labiba Jahan, Victor Yarlott.

- User Story[MIMC-70] As a student, I would like to submit my own story

- User Story[MIMC-71] As a user, when I have finished all my activities, a thank you page should appear

- User Story[MIMC-66] Updates to the Character Map Activity

- User Story[MIMC-65] Story Display Improvement

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story[MIMC-35] As a student, I would like to go back to my previous activities

- User Story[MIMC-64] As a student, the first screen I see should be the outline of activities I need to complete

Total Velocity: 36 Story Points

2019-02-15 - Sprint 2 Review Meeting Minutes

Attendees: Juan Diaz, Alex Rodriguez, Labiba Jahan, Victor Yarlott

Start time: 11:30AM EST

End time: 12:00AM EST

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: Labiba Jahan, Victor Yarlott.

- User Story[MIMC-35] As a student, I would like to go back to my previous activities

- User Story[MIMC-61] As an admin, I would like to view student progress

- User Story[MIMC-85] As a student, I would like to easily distinguish which word I can grab

- User Story[MIMC-87] As an admin, I would like to restrict the way users log in

- User Story[MIMC-60] As an admin, I want to be taken to the Admin page when I log in

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story[MIMC-64] As a student, the first screen I see should be the outline of activities I need to complete

- User Story[MIMC-83] As an admin, I would like to know which user is logged in and from what machine

- User Story[MIMC-72] As an admin, I’d like to have a way to export all user stories in a csv file.

- User Story[MIMC-84] As an admin I would like to be able to import a list of users

Total Velocity: 29 Story Points

2019-03-01 - Sprint 3 Review Meeting Minutes

Attendees: Juan Diaz, Alex Rodriguez, Labiba Jahan, Victor Yarlott

Start time: 7:30AM EST

End time: 8:00PM EST

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: Labiba Jahan, Victor Yarlott.

- User Story[MIMC-94] As a admin, I would like halt further progress of student activities

- User Story[MIMC-93] As a stuednt, I would like to see which user and at what machine is already logged in

- User Story[MIMC-72] As a Admin, I’d lke to have a way to export all the user stories in a csv file

- User Story[MIMC-97] Misc Tasks for Sprint 3

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story[MIMC-84] As an admin, I would like to be able to import a list of users

- User Story[MIMC-83] As an admin, I would like to know which user is logged in and from what machine

- User Story[MIMC-95] As an admin, I’d like to have a way to visualize the students progress

Total Velocity: 27 Story Points

2019-03-08 - Sprint 4 Review Meeting Minutes

Attendees: Juan Diaz, Alex Rodriguez, Labiba Jahan, Victor Yarlott

Start time: 1:00PM EST

End time: 1:45PM EST

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: Labiba Jahan, Victor Yarlott.

- User Story[MIMC-84] As a admin, I would like to be able to import a list of users

- User Story[MIMC-64] As a student, the first screen I see should be the outline of activities I need to complete

- User Story[MIMC-83] As a Admin, I would like to know which user is logged in and from what machine

- User Story[MIMC-86] Testing for multiple users logging in

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story[MIMC-95] As an admin, I’d like to have a way to visualize the students progress

Total Velocity: 18 Story Points

2019-03-29 - Sprint 5 Review Meeting Minutes

Attendees: Juan Diaz, Alex Rodriguez, Labiba Jahan, Victor Yarlott, Mark Finlayson

Start time: 11:30AM EST

End time: 12:00PM EST

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: Labiba Jahan Mark Finlayson W. Victor H. Yarlott

- User Story[MIMC-104] As a student I would like to see the back/next buttons in the dashboard.

- User Story[MIMC-103] UI Revisions Sprint 5

- User Story[MIMC-95] As a admin, I would like to have a way to visualize the students progress

- User Story[MIMC-106] As a admin, I would like toview user stories without downloading them

- User Story[MIMC-102] As a admin, I would like user log ins to expire

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story[MIMC-105] As a admin, I would like to disable certain activities from having to be completed

Total Velocity: 33 Story Points

2019-04-12 - Sprint 6 Review Meeting Minutes

Attendees: Juan Diaz, Alex Rodriguez, Labiba Jahan, Victor Yarlott, Mark Finlayson

Start time: 11:30AM EST

End time: 12:00PM EST

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: Labiba Jahan Mark Finlayson W. Victor H. Yarlott

- User Story[MIMC-105] As a admin, I would like to disable certain activities from having to be completed

- User Story[MIMC-107] As a admin, I would like to log out users

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story[MIMC-108] As a student, I would like to be notified when I’m about to be logged out so I can stop it

- User Story[MIMC-109] As a admin, I would like to be able to set the cleanUp of sessions time from the dashboard

Total Velocity: 24 Story Points

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

MIMIC ver 1.0

This is a software-engineering project, lead by Mark Finlayson. Based off research showing that a lack of role models contributes to decreased participation from underrepresented groups, an NSF-funded series of workshops will be held at Title 1 Miami Dade public schools that will expose students to stories of minorities and women role models in computer science.

A web application is being requested to assist with conducting the activities of the workshop and collecting anonymized usage date to advance improvement to the workshops and research into the issue.

Purpose of New System

The implemented project should have the following features:

Present stories to students for them to read Engage students in story structure analysis activities Allow children to engage in Scratch activities Collect stories from students for later data analysis Administer surveys

Getting Started

These instructions will get you a copy of the project up and running on your local machine for development and testing purposes.

git clone https://sp-jira.cis.fiu.edu:7443/scm/mimc/mimc-backend.git

Hardware Resources

The deployment of this project had been considered during the planning stages of the term, but hardware requirements were not ever set in stone as it was decided hardware resource requirements were completely secondary. The plan so far is:

The students will have laptops given to them for the workshop The laptops will be contained in a storage cart with charging capability The laptops will likely be some lightweight netbook running Windows 10 One of the laptops will be used to host the backend services Some router will be present for the laptops to connect to and route requests to the server

Software Resources

The following are the main software resources used in the implementation of the project:

Client laptops will run some modern browser such as latest Chrome or Edge Browser laptop will require an installation of Oracle JDK 8 and Maven 3 Backend software is just a Jooby application serving a REST API and static content Frontend software will be running a single-page, AngularJS web application

Installing JDK8

Please follow the prompts of the executable when installing JDK8

Installing MAVEN

Installing MAVEN is simple.

To install the dependencies run

npm install

Now all the client dependencies should be Install. In order to run the server run:

nodemon

Installing MySQL

Install using the full installer (300 Mb), all while using the default settings

The username to be used will be Username: root, Password: admin

Running the following script is required for the installation

CREATE DATABASE IF NOT EXISTS mydb;

create table if not exists mydb.users (

id integer primary key AUTO_INCREMENT,

name varchar(255) not null,

hash varchar(255) not null,

active bit not null default 0,

host varchar(255) null

);

create table if not exists mydb.activities (

id integer not null,

name varchar(255) not null,

type varchar(255),

dataPath varchar(255),

status varchar(255)

);

create table if not exists mydb.progress (

state varchar(10) not null,

userId integer not null,

activityId integer not null,

content varchar(255),

date long

);

create table if not exists mydb.sessions (

id integer primary key AUTO_INCREMENT,

token varchar(36) not null,

userIds nvarchar(255) not null,

active bit not null default 1,

dateTime varchar(255) not null

);

create table if not exists mydb.userStory (

userID integer not null,

text text not null,

submitTime text not null

);

Shortcomings/WishList

The following user stories were made for potential features in the future.

- User Story[MIMC-110] As a admin, I would like to have a drop down for setting the activity state

The following user stories were the shortcomings in previous sprints.

- User Story[MIMC-108] As a student, I would like to be notified when I’m abou t to be logged out so I can stop it.

- User Story[MIMC-109] As a admin, I would like to be able to set the cleanUp of sessions time from the dashboard to Page.

References

Project Initiation

https://vip.fiu.edu/#/vip-projects-detailed/5b844af56030de072d7548dc

Java Doc

https://docs.oracle.com/en/java/

Jooby Doc

https://jooby.org/doc/

AngularJS Doc

https://docs.angularjs.org/api

Bootstrap 4 Doc

https://getbootstrap.com/docs/4.0/getting-started/introduction/

Maven Doc

https://maven.apache.org/guides/index.html