Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Mobile Judge 12.0

Team Members: Angel Gabriel Cobo Triguero, Jorge Velez

Product Owner(s): Masoud Sadjadi,

Mentor(s): Masoud Sadjadi

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the Mobile Judge application as well as the changes that were made in this latest version. The document begins with an introduction of the purpose for this system and will then go through an overview of the current system’s architecture. Following will be a detailed review of the user stories and changes made through the spring semester that comprise version 12 as well as those user stories which are still pending. Lastly, the product plan, system design, and system testing verification will be reviewed. All these topics will provide the reader with a high-level view of the system architecture, features, and new implementations that occurred through the Spring 2019 semester.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 6

User Stories

Implemented User Stories  ………………………………………….…………………………………..8

Pending User Stories  …………………………………………………………………...………………………………..….. 11

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 15

Sprints Plan  ……………………………………………………………..………………………………………………………. 17

Sprint 1  …………………………………………………………………………………………………………………………... 17

Sprint 2  …………………………………………………………………………………………………………………………... 18

Sprint 3  …………………………………………………………………………………………………………………………... 19

Sprint 4  …………………………………………………………………………………………………………………………... 21

Sprint 5  …………………………………………………………………………………………………………………………... 23

Sprint 6  …………………………………………………………………………………………………………………………... 25

System Design

Architectural Patterns  …………………………………………………………………………………………………..  27

System and Subsystem Decomposition  …………………………………………………………………………….…	28

Deployment Diagram  …………………………………………………………………………………………………….…...	29

Design Patterns  ………………………………………………………………………………………………………….…....	30

System Validation  …………………………………………………………………………………………………………………….	30

Glossary  ………………………………………………………………………………………………………………………………….	33

Appendix  ………………………………………………………………………………………………………………………………….	34

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	34

Static UML Diagrams  ……………………………………………………………………………………………………….	41

Dynamic UML Diagrams  …………………………………………………………………………………………………..	43

Appendix B - User Interface Design  …………………………………………………………………………….…...	49

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	55

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	59

References ……………………………………………………………………………………………………………………...………...	65

# Introduction

Near the end of each semester, the Senior Project Showcase is held at FIU to give graduating, undergraduate students the opportunity to present their projects in hopes of showcasing the skills and knowledge they accumulated throughout their academic careers. With the ever-so growing number of attendants each year composed of FIU faculty, graduated students, and industry professionals, it becomes an arduous task to ensure that the event runs smoothly. Mobile Judge was created as a proposed solution to facilitate the process of organizing and hosting the Senior Project Showcase. It accomplishes this by providing to the application administrator, otherwise known as the showcase organizer, important functions. Some of these functions include being allowed to set the important details pertaining the current active terms, handle judge registration via the usage of blast off email templates, the event location, and many more logistic details. Upon accepting the invitations sent, eligible judges will be able to register to the event where they will be assigned a set number of students to evaluate their respective projects by providing useful feedback. Students can then later view the final, cumulative grade assigned to them. With the given functionality, the organizer’s workload is dramatically reduced and the complicated process of assigning judges to students and receiving the judge’s grades is streamlined and funneled into a single application.

## Current System

Mobile Judge has evolved and improved across all its eleven other iterations while maintaining its purpose of streamlining the process of organizing the Senior Project Showcase in the most efficient way possible. Mobile Judge’s foundation lies on many frameworks. One of such frameworks includes Sencha, which is used for the application’s main web and user interface. Sencha allows for cross-platform and mobile friendly development thanks to its many available libraries. Node.js is used for the backend to handle routing requests, communicate with all the APIs used within the system, and connect to the MJ database. The database itself runs on MySQL and MariaDB due to their use of the relational model and SQL. Lastly, for the web server, NGINX is used for its high performance, simple configuration, and low resource consumption.

Mobile Judge was built with three types of actors in mind: Administrators, Judges, and Students. Each one of these actors has access to different parts of the application, all of which ultimately define the overall structure on how everything is functioning. In other words, the system is heavily dependent on the existence of these actors. The administrator can organize the event by setting in the necessary parameters and invite judges. Judges can complete their registration process at the start of the event, which will end with assigning them students to judge. Once the event is over, the final grade for each student is determined by the administrator based on the grades that were given to the student in question.

The Administrator actor has access to most of the functionality and views out of all the user types. Administrators are in charge of planning and scheduling the event, and communicating with all its participants. Mobile Judge houses features for the administrator to achieve all those tasks such as: defining the parameters of the showcase, creating and assigning new questions, syncing term data between MJ and VIP, grading students, and sending out emails to prospective judges.

The Judge actor is more limited in features and site access. Judges have access to view the showcase map and are assigned to students along with questions to ask those students. After meeting students and asking them their questions Judges are able to grade and provide feedback for these students. All grades and feedback will later be made available to the Administrative user for final grading. The last system actor, Students, have the least amount of features.

Students only have access to two views, the first one being the event map where they can see their presentation location for the showcase. The second view is their final grade.

## Purpose of New System

The twelfth version of Mobile Judge was focused on expanding existing features in order to accommodate the growing demand of the system to be used not just for the judging projects from the School of Computer Science but for other colleges within FIU. The new features required for this version will be described in the following page.

- Improve current sync functionally to fetch all active term data from VIP to MJ:

  - Add Sync Button in Settings > Term View.

  - When the button is clicked, it will fetch active term data from VIP and display important sync information. This will inform the administrator what will happen if syncing were to occur.

  - Hitting confirm on all prompts will update or insert the active terms from VIP. This data includes the courses that belong to the active semesters,  where the aforementioned courses have projects. Said projects also belong to students, which belong to the active semester.

- Alter Settings View to accomodate for support of multiple active semesters:

  - Migrate term information, namely the sections found within the Terms tab, onto their own separate views within the Settings View.

  - Remove the tie between the VIP Sync information from the terms entity and separate such information.

  - Add a quickly accessible, viewable list of terms in the Settings View.

  - Change algorithm and validation for active terms to allow for multiple active terms.

- Change the syncing logic in the People > Students View

  - Ensure that the syncing in this View follows the same logic as the syncing in the Settings > Terms View, but only for students and projects.

- Allow the administrator to configure grading criteria for students in different courses.

  - Create a new view in Settings > Courses that shows all eligible questions for a particular course.

  - Add a column showing the point value for a given question specific to the course being configured.

  - Enable the ability to drag and drop questions to decide the order they will be asked.

- Give judges more control over their judging experience.

  - Add an extra step during judge check in with extra options.

  - Create the ability to choose how many students a judge will grade at the showcase on this extra page.

  - Let the judge choose which classes they wish to judge, including combinations of multiple courses.

  - Only show students participating in the courses selected when asking about conflicts of interest.

- Ensure that students are judged in equal amounts across courses.

  - Evenly distribute students when a judge decides to grade multiple courses.

  - Evenly distribute judges across students in a given course to allow for equal grading.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Mobile Judge project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

- MJ-50: Assign Questions to Courses.

  - As an administrative user, I want to assign what questions are asked for each course so that judges get different questions when grading students in different courses.

- MJ-72: Set up dev environment and learn the technologies 4 Jorge.

  - As a developer, I would like to have my local environment completely set up and understand how the front-end and back-end are working so that I may start making appropriate changes.,

- MJ-73: Set up dev environment and learn the technologies 4 Angel.

  - As a developer, I would like to have my local environment completely set up and understand how the front-end and back-end are working so that I may start making appropriate changes.

- MJ-82: Change backend to support multiple questions per course.

  - As an administrative user, I want to store and retrieve associations between questions and classes when using Mobile Judge to allow judges to ask unique questions depending on the course.

- MJ-84: Import the Active Semester.

  - As an administrative user, I want to import the active semesters that are in VIP into MJ.

- MJ-88: Support more than One Active Semester.

  - As an administrative user, I want the MJ system to support more than one active semester to keep track of different data from previous semesters.

- MJ-90: Create active semesters that do not exist in MJ upon importing.

  - As an administrative user, I want to be able to fetch data from VIP and create active semesters so that creating new semesters is handled in just a few clicks.

- MJ-91: Allow for multiple active semesters to be called from VIP

  - As an administrative user, I want to be able to fetch data from VIP, specifically the active semesters, and create active semesters so that creating new semesters is handled in just a few clicks.

- MJ-93: Make Location Uneditable When Syncing.

  - As an administrative user, I want to prevent syncing from VIP from overwriting information about location for students so that changes made on MJ do not get overwritten.

- MJ-94: Add Term Column in Students under the People view.

  - As an administrative user, I want a term column to appear in the Students View so that I can keep track of which semester a student belongs to.

- MJ-95:  Drag and drop questions to change order.

  - As an administrative user, I want to drag and drop questions into different orders to allow judges to see questions in a particular order.

- MJ-96: Search filter for questions in courses.

  - As an administrative user, I want to quickly search for questions to assign to courses using a search filter to efficiently find questions when several are available.

- MJ-97: Number of columns for questions per course.

  - As an administrative user, I want to assign a unique point value to each course so that judges see different grading scales when grading different courses.

- MJ-98: Push changes to development server.

  - As a developer, I need to have a development version of the site available to demo recently made changes.

- MJ-101: Add Sync All for Semesters and Courses on Settings View.

  - As an administrative user, I want to grab the semesters, courses, and everything else associated with these two (projects/students) that we receive from VIP upon syncing so that data among the two environments are perfectly synced up.

- MJ-102: Improve Sync on People View.

  - As an administrative user, I want the syncing process in the People View to give me more useful information so that I may know what is coming from VIP.

- MJ-103: Implement Decoder for Semester ID from VIP.

  - As an administrative user, I want to sync up the semester IDs that we receive from VIP upon syncing by decoding their hashed ID so that they can be successfully imported over to MJ.

- MJ-104: Implement Decoder for Courses ID from VIP.

  - As an administrative user, I want to sync up the course IDs that we receive from VIP upon syncing by decoding their hashed ID so that they can be successfully imported over to MJ.

- MJ-105: Improve Search in Question Per Course Page.

  - As an administrator, I want to quickly search for a question when configuring the questions asked per course in settings.

- MJ-106: Show Default Value for Disabled Questions on Questions Per Course View.

  - As an administrator, I want to see the default question value on the questions per course page when a question has not been assigned for a course.

- MJ-107: Allow judges to choose what courses to judge during check in.

  - As a judge, I want to configure what courses I judge during senior showcase to only judge the courses I am a subject matter expert in.

- MJ-108: Judges only see questions assigned for the course they are currently judging.

  - As a judge, I want to configure what courses I judge during senior showcase to only judge the courses I am a subject matter expert in.

- MJ-109: Judges can choose how many students they wish to judge.

  - As a judge, I want to configure what courses I judge during senior showcase to only judge the courses I am a subject matter expert in.

- MJ-110: Make cookie header editable on MJ side.

  - As an administrative user, I want to edit the cookie header used for the data retrieval authentication set by VIP so that if the cookie header setting is changed in VIP, MJ can also change it to be the same.

- MJ-111: Improve sync all functionality in settings page.

  - Show unchanged (data that won’t be changed since VIP and MJ info match, update (data that will be updated to reflect what is in VIP), add (data that doesn’t exist in MJ but does in VIP will be added), and active (semesters that will become inactive upon syncing).

- MJ-112: Get active online semesters from VIP.

  - As an administrative user, I want to sync from VIP all of the active semesters alongside the courses, projects, and students so that data among the two environments are perfectly synced up and only Semesters active in VIP are active in MJ.

- MJ-114: Transform Term Section info into Tabs under Settings View.

  - As an administrative user, I want to navigate through different tabs of information for semesters in the Settings View so that I can view semester information in a much easier way.

## Pending User Stories

- MJ-54: Only Show Courses in the Scope of Active Term.

  - As an administrative user, I want to only show the courses that belong to what is currently active in MJ to keep track of the active courses.

- MJ-89: Get all student data for all active semesters if no semester is specified.

  - As an administrative user, I want to get student data from VIP’s active semesters if no semester is specified upon fetching so that we can have these students in the MJ database.

- MJ-92: Make Courses Column data into a Dropdown.

  - As an administrative user, I want to make the courses data in the Students View into a dropdown so that I can assign students to their courses.

- MJ-115: Renew Certification on MJ Server.

  - As a developer, I want to renew the web certification on the MJ server so that the application becomes more secure.

- MJ-116:  Sort List of Students by Team in Conflict of Interest Declaration.

  - As a judge, I want to organize the students by team when selecting students of conflict of interest so that I can easily choose which projects I am not interested in judging.

- MJ-117: Accept other formats when importing judges.

  - As an administrative user, I want the Judge Report to accept other popular formats such as “fullname, email” so that I can import judges easily.

- MJ-118: Separate names fields in Judge Report.

  - As an administrative user, I want the names of the judges to be separated by first name and last name so that I can keep track of judges easily.

- MJ-119: Fix Evaluation Criteria Window Disappearing in some Mobile Views

  - As a judge, I want the evaluation steps to work as intended and not have boxes disappear when judging so that I can judge with no issues.

- MJ-120: Change Registration Process

  - As a judge, I want to register early  so that I can pick out the courses I wish to grade for ahead of time.

- MJ-121: Support Detailed Report for Grades:

  - As an administrative user, I want to receive a detailed report denoting all the grades given by each students so that fellow colleagues can have access to all of the scores.

- MJ-122: Allow for Judges to Continue Judging After Finishing:

  - As a judge, I want to continue judging and be assigned to even more students so that I can have the opportunity to check out more projects.

- MJ-123: Fix Unscrollable Mobile View When Grading:

  - As a judge, I want to be able to scroll up and down when evaluating a student so that I don't have to switch to desktop mode when on my phone.

- MJ-124: Fix header semester info when logging in:

  - As an administrative user, I want to check which semesters are active when logging in so I can keep track of what sort of data will be displayed in the different views and from which semester they belong to.

- MJ-125: Fix Update Students Sync Info:

  - As an administrative user, I want to see Students appear under the "Update" column if I change their projects so that the Sync Information is more accurate.

- MJ-126: Fix Student/Judge Profile Picture:

  - As an administrative user, I want the student/judge profile images to appear as to how they were set in VIP upon syncing so that the judges can identify students by their profile images when judging.

- MJ-127: Fix Mobile View

  - As an administrative user, I want Mobile Judge to be fully viewable on a phone so that I can check on data at a moment's notice.

- MJ-128: Show the default configured students per judge value during check in.

  - As a judge, I want to be able to see the default amount of students assigned to me so that I know what amount of students I'm expected to judge.

- MJ-129: Increase the amount of students that the system supports storing in records.

  - As an administrative user, I want to set the number of students that the system supports so that I can display the right amount of students when student data is requested.

- MJ-130: Fix no students being assigned to judges if no course is picked.

  - As a judge, I want to still be assigned to students in the case that I don't specify which course I want to judge for so that I can still have students to grade.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

- Ubuntu: The operating system that runs on our web server. Ubuntu v14.04.5, also known as Trusty Tahr, is used due to its low system requirements, long-term support, and longevity.

- NGINX: The web server used to handle all request. NGINX was chosen mainly for its high performance, stability, simple configuration, and low resource consumption.

- Sencha & ExtJS: This was the web and user interface framework and library used to build Mobile Judge. Sencha provides a rapid deployment and development through its library and framework and has built in support for mobile and cross-platform compatibility.

- Sencha CMD: This tool works in conjunction with the Sencha framework and libraries. Sencha CMD provides the building process to optimize and compile the system’s client code.

- Node.js: The server runtime environment used as the backend of the Mobile Judge application. NodeJS handles all website routing, database communication, and handling API requests.

- OAuth: This tool allows our application to use the login credentials and verify users of 100+ other websites without having to worry about specific configuration for each of the websites.

- MySQL & MariaDB: These technologies are used as our database systems. They both follow the relational model and utilize SQL as their query language. They were chosen due to their high reliability, security, scalability, and community support.

- phpMyAdmin: Used as the application’s database management system. Through this tool developers can use a GUI to view, manipulate, and configure the databases as needed.

- Grunt: A tool used to perform frequent tasks such as compilation, unit testing, linting, etc… It is a command line tool and can be configured to run tasks as defined.

- Git: Used as our source code version control system in conjunction with Bitbucket which is our code repository.

- PM2: Utilized as the process manager for the Node.js application. This tool contains a built-in load manager and allows application processes to stay alive for extended periods of time, reload with minimal down-time, and to facilitate common system administrative tasks from the command line. PM2 also allows developers and site administrators to view the health of processes via an online website: https://keymetrics.io.

- Bitbucket: Used as the application’s code repository. Bitbucket is an essential tool that houses are application’s source code in a secure website and is used in conjunction with git for version control functionality.

## Sprints Plan

### Sprint 1

MJ-50: Assign Questions to Courses.

- As an administrative user, I want to assign what questions are asked for each course so that judges get different questions when grading students in different courses.

- Acceptance criteria:

  - There is an edit column on the courses page allowing users to set question associations.

  - The button on the edit column opens a new window with the list of all questions in the question bank.

  - Each question has a button to enable the question as active for that course.

MJ-54: Only Show Courses in the Scope of Active Term.

- As an administrative user, I want to only show the courses that belong to what is currently active in MJ to keep track of the active courses.

- Acceptance criteria:

  - In the Courses View, only show the courses that belong to the active term.

  - Show the name of the course, which semester they belong to, and whether it is active.

MJ-72: Set up dev environment and learn the technologies 4 Jorge.

- As a developer, I would like to have my local environment completely set up and understand how the front-end and back-end are working so that I may start making appropriate changes.,

- Acceptance criteria:

  - Have Sencha and Vagrant installed and ready for testing.

  - Push the development version of Mobile Judge into the local environment.

  - Be comfortable with the development process of building the project using Sencha and pushing builds onto the Vagrant VM.

  - Familiarize with the front-end and back-end as well as where the files are contained.

  - Fix up any errors that may surface when trying to set up the local environment, such as dependency errors and missing modules for the API.

  - Update MariaDB which is installed within the local environment so that it holds the most recent version of the database

MJ-73: Set up dev environment and learn the technologies 4 Angel.

- As a developer, I would like to have my local environment completely set up and understand how the front-end and back-end are working so that I may start making appropriate changes.,

- Acceptance criteria:

  - Have Sencha and Vagrant installed and ready for testing.

  - Push the development version of Mobile Judge into the local environment.

  - Be comfortable with the development process of building the project using Sencha and pushing builds onto the Vagrant VM.

  - Familiarize with the front-end and back-end as well as where the files are contained.

  - Fix up any errors that may surface when trying to set up the local environment, such as dependency errors and missing modules for the API.

  - Update MariaDB which is installed within the local environment so that it holds the most recent version of the database

### Sprint 2

MJ-50: Assign Questions to Courses.

- As an administrative user, I want to assign what questions are asked for each course so that judges get different questions when grading students in different courses.

- Acceptance criteria:

  - There is an edit column on the courses page allowing users to set question associations.

  - The button on the edit column opens a new window with the list of all questions in the question bank.

  - Each question has a button to enable the question as active for that course.

MJ-64: Import the Active Semester.

- As an administrative user, I want to import the active semesters from VIP to ease the process of creating new semesters.

- Acceptance criteria:

  - Include a way to sync information from VIP to MJ.

### Sprint 3

MJ-88: Support more than One Active Semester.

- As an administrative user, I want the MJ system to support more than one active semester to keep track of different data from previous semesters.

- Acceptance criteria:

  - Alter application functionality so that functions dependent on having only one active semester now work with multiple semesters active

MJ-89: Get all student data for all active semesters if no semester is specified.

- As an administrative user, I want to get student data from VIP’s active semesters if no semester is specified upon fetching so that we can have these students in the MJ database.

- Acceptance criteria:

  - Upon syncing, create the semesters, courses, and projects that do not exist in MJ to make sure that student information remains intact.

MJ-90: Create active semesters that do not exist in MJ upon importing.

- As an administrative user, I want to be able to fetch data from VIP and create active semesters so that creating new semesters is handled in just a few clicks.

- Acceptance criteria:

  - Upon syncing, create the semesters, courses, projects, and students that do not exist in MJ.

  - Make any other active term inactive.

MJ-91: Allow for multiple active semesters to be called from VIP

- As an administrative user, I want to be able to fetch data from VIP, specifically the active semesters, and create active semesters so that creating new semesters is handled in just a few clicks.

- Acceptance criteria:

  - Upon syncing, create the semesters, courses, projects, and students that do not exist in MJ.

  - Make any other active term inactive.

MJ-93: Make Location Uneditable When Syncing.

- As an administrative user, I want to prevent syncing from VIP from overwriting information about location for students so that changes made on MJ do not get overwritten.

- Acceptance criteria:

  - Edits made on MJ are not modified on syncing.

MJ-94: Add Term Column in Students under the People view.

- As an administrative user, I want a term column to appear in the Students View so that I can keep track of which semester a student belongs to.

- Acceptance criteria:

  - Display the term name as part of the information in the Students View.

MJ-95:  Drag and drop questions to change order.

- As an administrative user, I want to drag and drop questions into different orders to allow judges to see questions in a particular order.

- Acceptance criteria:

  - There is a column on the questions per course view labeled "Value".

  - This field is not editable unless the question is selected for a particular course.

  - A user can save a non-zero number as the value for the question.

MJ-96: Search filter for questions in courses.

- As an administrative user, I want to quickly search for questions to assign to courses using a search filter to efficiently find questions when several are available.

- Acceptance criteria:

  - There is a search bar available on the questions per course view.

  - The search bar hides questions when they do not match text inputted in the filter.

  - When no text is entered, all questions are shown.

  - The search bar will show partial matches for text entered.

MJ-97: Number of columns for questions per course.

- As an administrative user, I want to assign a unique point value to each course so that judges see different grading scales when grading different courses.

- Acceptance criteria:

  - There is a column on the questions per course view labeled "Value".

  - This field is not editable unless the question is selected for a particular course.

  - A user can save a non-zero number as the value for the question.

MJ-98: Push changes to development server.

- As a developer, I need to have a development version of the site available to demo recently made changes.

- Acceptance criteria:

  - Have the newest version of the site available on http://mj-dev.cs.fiu.edu

  - Continuously push new changes to mj-dev to allow easy demoing.

### Sprint 4

MJ-95:  Drag and drop questions to change order.

- As an administrative user, I want to drag and drop questions into different orders to allow judges to see questions in a particular order.

- Acceptance criteria:

  - There is a column on the questions per course view labeled "Value".

  - This field is not editable unless the question is selected for a particular course.

  - A user can save a non-zero number as the value for the question.

MJ-101: Add Sync All for Semesters and Courses on Settings View.

- As an administrative user, I want to grab the semesters, courses, and everything else associated with these two (projects/students) that we receive from VIP upon syncing so that data among the two environments are perfectly synced up.

- Acceptance criteria:

  - Upon clicking on the Sync button in the Settings > Terms View, MJ should fetch data from VIP that will return a list of data that includes the active Semesters and their IDs, Courses and their IDs, Projects and their IDs, and Students and their IDs.

  - With the data received from MJ, said data should either be updated or inserted into the MJ database.

  - Students should belong to their respective semesters, where each one has specific courses, and said courses have their own projects.

  - No data should be lost or deleted upon syncing.

MJ-102: Improve Sync on People View.

- As an administrative user, I want the syncing process in the People View to give me more useful information so that I may know what is coming from VIP.

- Acceptance criteria:

  - Change current display information to give the names of the students/projects that will be added, updated, or remain unchanged.

MJ-103: Implement Decoder for Semester ID from VIP.

- As an administrative user, I want to sync up the semester IDs that we receive from VIP upon syncing by decoding their hashed ID so that they can be successfully imported over to MJ.

- Acceptance criteria:

  - Upon clicking on the Sync button in the Settings > Terms View, MJ should fetch data from VIP that will return a list of data that includes the Semester ID of the active terms in MJ.

  - With the data received from MJ, the semester ID should be parsed in a way that each semester remains unique and can be inserted into the MJ database.

  - Communicate with the VIP team so that they send me the data that is needed from their side.

MJ-104: Implement Decoder for Courses ID from VIP.

- As an administrative user, I want to sync up the course IDs that we receive from VIP upon syncing by decoding their hashed ID so that they can be successfully imported over to MJ.

- Acceptance criteria:

  - Upon clicking on the Sync button in the Settings > Terms View, MJ should fetch data from VIP that will return a list of data that includes the Course ID of the courses from the active terms in MJ.

  - With the data received from MJ, the course ID should be parsed in a way that each course remains unique and can be inserted into the MJ database.

  - Communicate with the VIP team so that they send me the data that is needed from their side.

MJ-105: Improve Search in Question Per Course Page.

- As an administrator, I want to quickly search for a question when configuring the questions asked per course in settings.

- Acceptance criteria:

  - When searching, spaces between search terms act as boolean AND between terms.

  - When searching, partial matches of words will still be counted as matches

MJ-106: Show Default Value for Disabled Questions on Questions Per Course View.

- As an administrator, I want to see the default question value on the questions per course page when a question has not been assigned for a course.

- Acceptance criteria:

  - When a question is not assigned to a course, show the default question value from the question bank on the questions per course page.

  - When the question is assigned, show the user configured unique value instead.

### Sprint 5

MJ-107: Allow judges to choose what courses to judge during check in.

- As a judge, I want to configure what courses I judge during senior showcase to only judge the courses I am a subject matter expert in.

- Acceptance criteria:

  - There is a window during check in allowing me to configure what courses I want to judge.

  - This window only shows active courses for the term.

  - This window allows me to highlight a single course, or multiple courses.

  - When students are assigned, only students taking the courses I highlighted are assigned to me.

MJ-108: Judges only see questions assigned for the course they are currently judging.

- As a judge, I want to only receive judging criteria relevant to the course the student I am grading to provide accurate feedback.

- Acceptance criteria:

  - When assigning students, the sp_assignStudents procedure only assigns questions based on the course the student is enrolled in using the courseQuestions table.

  - During judging, the questions presented are unique to the course the student is enrolled in.

  - The value of the course is the value configured at the "questions per course" page.

  - The order the questions are presented is the order set up on the "questions per course page"

MJ-109: Judges can choose how many students they wish to judge.

- As a judge, I want to configure how many students I judge during senior showcase to better manage my time.

- Acceptance criteria:

  - There is a numberfield during check in allowing me to configure how many students I wish to judge.

  - This field does not allow negative numbers.

  - This field defaults to the default number configured for the term.

  - When students are assigned, only the amount of students entered in the numberfield are assigned to the judge.

MJ-110: Make cookie header editable on MJ side.

- As an administrative user, I want to edit the cookie header used for the data retrieval authentication set by VIP so that if the cookie header setting is changed in VIP, MJ can also change it to be the same.

- Acceptance criteria:

  - There should be a field in the Settings View that allows for the cookie header to be editable.

  - Because of the support of multiple active semesters, the cookie header property should be separated from the terms table and moved onto its own table.

MJ-111: Improve sync all functionality in settings page.

- As an administrative user, I want the Sync button in the Settings > Terms view to give me useful info upon syncing so that I can know what will happen in the MJ database.

- Acceptance criteria:

  - Show unchanged (data that won’t be changed since VIP and MJ info match, update (data that will be updated to reflect what is in VIP), add (data that doesn’t exist in MJ but does in VIP will be added), and active (semesters that will become inactive upon syncing).

MJ-112: Get active online semesters from VIP.

- As an administrative user, I want to sync from VIP all of the active semesters alongside the courses, projects, and students so that data among the two environments are perfectly synced up and only Semesters active in VIP are active in MJ.

- Acceptance criteria:

  - Upon clicking on the Sync button in the Settings > Terms View, MJ should fetch data from VIP that will return a list of data that includes the active Semesters and their IDs, Courses and their IDs, Projects and their IDs, and Students and their IDs.

  - With the data received from MJ, said data should either be updated or inserted into the MJ database while also making every other Semester not in VIP that are in MJ inactive.

  - Students should belong to their respective semesters, where each one has specific courses, and said courses have their own projects.

  - No data should be lost or deleted upon syncing.

MJ-114: Transform Term Section info into Tabs under Settings View.

- As an administrative user, I want to navigate through different tabs of information for semesters in the Settings View so that I can view semester information in a much easier way.

- Acceptance criteria:

  - The VIP Website, Email Settings, and Event Info sections found within the Terms Tab under the People View should be moved onto their own separate tabs.

  - The information found under the VIP Website should not be tied to semesters anymore, but rather in its own separate table.

  - The Term information from the Email Settings and Event Info Tabs should depend on what the selected term chosen in the Terms Tab is.

### Sprint 6

MJ-107: Allow judges to choose what courses to judge during check in.

- As a judge, I want to configure what courses I judge during senior showcase to only judge the courses I am a subject matter expert in.

- Acceptance criteria:

  - There is a window during check in allowing me to configure what courses I want to judge.

  - This window only shows active courses for the term.

  - This window allows me to highlight a single course, or multiple courses.

  - When students are assigned, only students taking the courses I highlighted are assigned to me.

MJ-109: Judges can choose how many students they wish to judge.

- As a judge, I want to configure how many students I judge during senior showcase to better manage my time.

- Acceptance criteria:

  - There is a numberfield during check in allowing me to configure how many students I wish to judge.

  - This field does not allow negative numbers.

  - This field defaults to the default number configured for the term.

  - When students are assigned, only the amount of students entered in the numberfield are assigned to the judge.

MJ-112: Get active online semesters from VIP.

- As an administrative user, I want to sync from VIP all of the active semesters alongside the courses, projects, and students so that data among the two environments are perfectly synced up and only Semesters active in VIP are active in MJ.

- Acceptance criteria:

  - Upon clicking on the Sync button in the Settings > Terms View, MJ should fetch data from VIP that will return a list of data that includes the active Semesters and their IDs, Courses and their IDs, Projects and their IDs, and Students and their IDs.

  - With the data received from MJ, said data should either be updated or inserted into the MJ database while also making every other Semester not in VIP that are in MJ inactive.

  - Students should belong to their respective semesters, where each one has specific courses, and said courses have their own projects.

  - No data should be lost or deleted upon syncing.

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

## System and Subsystem Decomposition

- Models: Contain all the data models of the system. Each represent the structure of the data objects and the methods used to interact with them and their respective data stores.

- Views: Contain the content of the pages to be rendered by Sencha. These views are data and event driven.

- Controllers: Classes used to encapsulate the communication between the model and the view in order to decouple the dependency between the two.

Below is a diagram showing the system:

## Deployment Diagram

## Design Patterns

In Mobile Judge version 12.0, there was no recognizable design patterns implemented such that a reusable solution would be created.

# System Validation

MJ-90: Create active semesters that do not exist in MJ upon importing:

- Test Case ID: MJ-90 Unit Test #1

  - Description/Summary of Test: Administrator navigates to the settings > terms view and starts the sync event. The sync event will request data from VIP API and return student and project data to load into the Mobile Judge database and reload the views while also displaying important sync information, including unchanged, update, and add data. If a semester does not exist in MJ, then all data related to that semester will be added to MJ’s database.

  - Pre-condition: The user has administrative privileges.

  - Expected Results: The sync functionality works as expected and requests student and project data from VIP and returns all data to Mobile Judge while also creating the new semester alongside all of its data association regarding courses, projects, and students.

  - Actual Result: The sync call sent a request to the VIP API, eturns active semester, projects, student and project data. It also creates any terms that did not previously exist in MJ.

  - Status (Fail/Pass): PASS

MJ-102: Improve sync on People View:

- Test Case ID: MJ-102 Unit Test #1

  - Description/Summary of Test: Administrator navigates to the people page where they trigger the sync event. The sync event will request data from VIP API and return student and project data to load into the Mobile Judge database and reload the views while also displaying important sync information, including unchanged, update, and add data.

  - Pre-condition: The user has administrative privileges.

  - Expected Results: The sync functionality works as expected and requests student and project data from VIP and returns all data to Mobile Judge.

  - Actual Result: The sync call sent a request to the VIP API and returns student and project data.

  - Status (Fail/Pass): PASS

MJ-108: Judges only see questions assigned for the course they are currently judging:

- Test Case ID: MJ-108 Unit Test #1

  - Description/Summary of Test: During check in, the judge elects to judge students from both CIS and ME Senior project courses.

  - Pre-condition: Courses must have questions and point values associated with them.

  - Expected Results: The judge is able to see some students from CIS and some students from ME during grading.

  - Actual Result: The judge was assigned students from both courses during grading.

  - Status (Fail/Pass): PASS

MJ-110: Make cookie header editable on MJ side:

- Test Case ID: MJ-110 Unit Test #1

  - Description/Summary of Test: Administrator navigates to the settings > VIP website view. The administrator then adjusts the cookie header to their liking and then attempts to sync.

  - Pre-condition: The user has administrative privileges.

  - Expected Results: The sync functionality works as expected and requests student and project data from VIP and returns all data to Mobile Judge.

  - Actual Result: The sync call sent a request to the VIP API and returns student and project data.

  - Status (Fail/Pass): PASS

MJ-112: Get active online semesters from VIP:

- Test Case ID: MJ-112 Unit Test #1

  - Description/Summary of Test: Administrator navigates to the settings > terms view where they trigger the sync active terms event. The sync event will request data from VIP API and return active term, course, student and project data to load into the Mobile Judge database and reload the views while also displaying important sync information, including unchanged, update, add, and active data

  - Pre-condition: The user has administrative privileges.

  - Expected Results: The sync functionality works as expected and requests student and project data from VIP and returns all data to Mobile Judge.

  - Actual Result: The sync call sent a request to the VIP API and returns active term, course, student and project data.

  - Status (Fail/Pass): PASS

# Glossary

- Class Diagram: A static structure diagram that describes the structure of a system by showing the system’s classes, their attributes, methods, and the relationships among them.

- MariaDB: An open-source relational database management system supported by a community of developers.

- MySQL: An open-source relational database management system.  Regarded as one of the most popular open-source databases.

- NGINX: An open source HTTP server and reverse proxy. NGINX is known for its stability, high performance, and simple configuration.

- NodeJS: An open-source, cross platform JavaScript runtime environment.

- Sencha: A web framework and set of JavaScript libraries that were built specifically to support development for mobile friendly web applications.

- Sequence Diagram: A diagram showing object interactions arranged in time sequence.

- Unified Modeling Language (UML): A general purpose, developmental, modeling language in the field of software engineering, developed as a way to standardize the way to visualize the design of a software system.

- Use Case Diagram: A diagram representing the user’s interaction with the software system.

- User Story: An informal natural language description of one or more features of a software system.

- Vagrant: An open-source software product for building and maintaining portable virtual software environments.

# Appendix

## Appendix A - UML Diagrams

Application Use Case Diagram

## Application Minimal Class Diagram

## Judge Student Assignment Sequence Diagram

## Question Use Case Diagram

Question Sequence Diagram

## Question Class Diagram

## Courses and Question Per Course Database Table Diagram

Courses Sequence Diagram

Courses Use Case Diagram

Courses Class Diagram

API Sync Use Case Diagram

API Sync Sequence Diagram

VIP Sync Use Case Diagram

VIP Sync Sequence Diagram

Mobile Judge Models Class Diagram

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

Sprint 1 Review Meeting Minutes

Attendees: Angel Cobo, Jorge Velez, Masoud Sadjadi

Start time: <5:22 PM EST>

End time: <5:34 PM EST>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: MJ-72 - Set up dev environment and learn the technologies 4 Jorge.

- User Story: MJ-73 - Set up dev environment and learn the technologies 4 Angel.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story: MJ-50 - Assign Questions to Courses.

- User Story: MJ-54 - Only Show Courses in the Scope of Active Term.

Sprint 2 Review Meeting Minutes

Attendees: Angel Cobo, Jorge Velez

Start time: <4:45 PM EST>

End time: <5:25 PM EST>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: MJ-50 - Assign Questions to Courses.

- User Story: MJ-84 - Import the Active Semester.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

Sprint 3 Review Meeting Minutes

Attendees: Angel Cobo, Jorge Velez, Masoud Sadjadi

Start time: <4:45 PM EST>

End time: <5:00 PM EST>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: MJ-93 - Make Location Uneditable When Syncing.

- User Story: MJ-96 - Search filter for questions in courses.

- User Story: MJ-97 - Number of points column for questions per course.

- User Story: MJ-98 - Push changes to development server.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story: MJ-88 - Support More than One Active Semester.

- User Story: MJ-89 - Get all student data for all active semesters if no semester is specified.

- User Story: MJ-90 - Create active semesters that do not exist in MJ upon importing.

- User Story: MJ-91 - Allow for multiple semesters to be called from VIP.

- User Story: MJ-92 - Make Courses Column data into a Dropdown.

- User Story: MJ-94 - Add a Term Column in Students under the People View.

- User Story: MJ-95 - Drag and drop questions to change order.

- User Story: MJ-99 - Add Unchanged Count When Syncing.

Sprint 4 Review Meeting Minutes

Attendees: Angel Cobo, Jorge Velez, Masoud Sadjadi

Start time: <4:44 PM EST>

End time: <4:56 PM EST>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: MJ-101 - Add Sync All for Semesters and Courses on Settings View.

- User Story: MJ-103 - Implement Decoder for Semester ID from VIP.

- User Story: MJ-104 - Implement Decoder for Courses ID from VIP.

- User Story: MJ-105 - Improve Search in Question Per Course Page.

- User Story: MJ-106 - Show Default Value for Disabled Questions on Questions Per Course View.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story: MJ-95 - Drag and drop questions to change order.

Sprint 5 Review Meeting Minutes

Attendees: Angel Cobo, Jorge Velez,  Masoud Sadjadi

Start time: <4:30PM EST>

End time: <4:35PM EST>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: MJ-108 - Judges only see questions assigned for the course they are currently judging.

- User Story: MJ-110 - Make cookie header editable on MJ side.

- User Story: MJ-114 - Transform Term Sections Info into Tabs under Settings View.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story: MJ-107 - Allow judges to choose what courses to judge during check in.

- User Story: MJ-109 - Judges can choose how many students they wish to judge.

- User Story: MJ-111 - Improve sync all functionality in settings page.

- User Story: MJ-112 - Get active only semesters from VIP.

Sprint 6 Review Meeting Minutes

Attendees: Angel Cobo, Jorge Velez, Masoud Sadjadi

Start time: <5:51PM EST>

End time: <6:00PM EST>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: MJ-107 - Allow judges to choose what courses to judge during check in.

- User Story: MJ-109 - Judges can choose how many students they wish to judge.

- User Story: MJ-112 - Get active only semesters from VIP.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- N/A

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Shortcomings and Wishlist

For this version of Mobile Judge, the main objectives were to sync all active term data from VIP to MJ and support assignment of questions per course. Most of these features were fully implemented but below is a list of the shortcomings of features we were not able to implement.

- Shortcomings:

  - Add checkbox to tables in sync view to choose what to sync.

  - Renew web certification on MJ server.

  - Sort list of students by team in conflict of interest declaration.

  - Accept other formats when importing judges.

  - Separate names fields in Judge Report when exporting.

  - Add the ability to configure these options on mobile devices.

  - Show the default configured students per judge value during check in.

  - Increase the amount of students that the system supports storing in records.

  - Fix Views not loading when using Mobile.

  - Show Student/Judge Profile Images.

  - Support more detailed judge reports and more sophisticated ways to import judges.

  - Fix issue where no students were being assigned to judges if no courses are picked during registration process.

- Wishlist:

  - Revision of Judge Registration Process.

  - Improve Judge’s View when grading students.

  - Incorporate a beta testing phase to ensure that the mobile version works across many different kinds of phones.

Installation & Maintenance Using Vagrant Document

- Please note if you follow the Vagrant installation and maintenance guide you will not need to worry about installing or configuring any of the NGINX, MySQL, MariaDB, PHPMyAdmin, or Node configuration portions. If you are not using the Vagrant software please follow the legacy guide.

- Install Prerequisite Software:

- If you have a Windows computer you will need to install Git and Git Bash first.

  - Download link: https://gitforwindows.org/

- You will need to install the Vagrant software. Please follow the installation instructions available here - https://www.vagrantup.com/intro/getting-started/index.html

  - Download link: https://www.vagrantup.com/downloads.html

- You will also need to install the VirtualBox software

  - Download link: https://www.virtualbox.org/wiki/Downloads

- Load and Configure Vagrant Box

  - Once all the prerequisite software is download and configured correctly open up Git Bash as an administrator.

  - Locate the “MJ-VM.box” file in the mj-dev branch.

  - Place the MJ-VM.box file into a directory where you want your virtual machine files to reside.

  - After placing the MJ-VM.box file into a folder navigate to that folder using the Git Bash terminal.

  - Run the following command to mount the MJ-VM box file to Vagrant:

    - vagrant box add MJ-Dev MJ-VM.box

  - After the Vagrant box was mounted and successfully added the box to virtualbox run the following command to initialize Vagrant and make it aware of this virtualbox instance:

    - vagrant init MJ-Dev

  - After initializing the vagrant box you can now start up the virtual machine using Vagrant, run the following command to start up the virtual machine:

    - vagrant up

  - You can check the status by running the following command:

    - vagrant status

  - Once the Vagrant virtual machine is up edit the Vagrantfile in that same directory and make the following changes:

    - Uncomment line 26 which says, “config.vm.network”

    - Uncomment line 47 which says, “config.vm.synced_folder” and set it to the folder that contains the Mobile Judge source code.

  - After making the changes to the Vagrantfile configuration run the code below to reload the vagrant virtual machine:

    - vagrant reload

  - Once the vagrant box finishes reloading you can ssh into the virtual machine by running:

    - vagrant ssh

- Configure the Development Environment

  - Once inside the virtual machine navigate to the nginx root directory:

    - cd /usr/share/nginx/html

  - Remove and reinstall oauthd:

    - sudo rm-r oauthd

    - sudo oauthd init

  - Check to make sure oauthd is working by starting it:

    - cd oauthd

    - sudo oauthd start

  - After oauthd reinstalling and checking that oauthd is running correctly go ahead and navigate to the api folder

    - cd /usr/share/nginx/html/api

  - Reload all node packages by running the following command:

    - npm install

  - Now start the node server

    - sudo node index.js

  - You will now be able to see your local development version of the Mobile Judge website at 192.168.33.10

- Installing Sencha:

  - Sencha CMD is what you will need to use to compile/build your application after making any changes to the front end code.

    - Download link: https://www.sencha.com/products/extjs/cmd-download/

- Building Your Project

  - If you followed the getting started guide for the Sencha Framework you should have a folder structure with everything  in place. You can then grab the code from the bitbucket repository and overwrite everything and run the following commands:

    - sencha app refresh

    - sencha app build production

  - The above commands will create a compiled minified version of your app with all the styles and toolkits under the build/production folder.

  - Copy the files created in the build/production folder and put them into their corresponding folders in the project root directory (project-root/classic/ and project-root/modern/).

- Deployment to Production and Development

  - Copy the output from the Sencha CMD build process above under the root of your nginx server (usually /usr/share/nginx/html).

  - Copy the api folder to the same folder as above and execute “npm install” to rebuild the dependencies.

  - Deploy the database if any changes were made using either PHPMyAdmin or the MySQL CLI tool.

  - Update the api/config/database.json file accordingly if any changes were made to the connection.

  - Start the backend processes

    - node index.js

    - nodemon index.js

    - pm2 start index.js --watch

- Node Process Management and Server Monitoring

  - Create an account at https://app.keymetrics.io

  - This will allow us to monitor the health of the server remotely and inspect what’s is happening.

  - It will also allow node applications to keep running and restart them in the event of a server failure or when any files are updated.

  - Documentation and quick start reference: http://docs.keymetrics.io/  http://pm2.keymetrics.io/docs/usage/quick-start/

    - wget -qO- http://install.keymetrics.io/install.sh | SECRET_ID=c4oqalvhmicddmz PUBLIC_ID=7wu2tbb2eyc6sh1 sudo bash

    - sudo pm2 link c4oqalvhmicddmz 7wu2tbb2eyc6sh1 mj.cis.fiu.edu

    - sudo pm2 install pm2-server-monit

    - sudo pm2 install pm2-mysql

    - sudo pm2 install pm2-redis

    - sudo pm2 set pm2:passwd Judge2016

    - cd /usr/share/nginx/html/api

    - sudo pm2 start index.js -i 0 --watch --name "mj-api"

    - cd /usr/share/nginx/html/oauthd

    - sudo pm2 start index.js -i 0 --watch --name "mj-oauthd"

    - sudo pm2 save

    - sudo pm2 startup ubuntu

- Email Server Setup

  - sudo apt-get install sendmail

  - sudo sendmailconfig

  - sudo vi /etc/mail/sendmail.mc

  - Add the following piece of code in sendmail.mc before “MAILER_DEFINITIONS”:

    - define(`SMART_HOST', `mail.cs.fiu.edu')dnl

  - sudo /etc/init.d/sendmail restart

OAuthd admin

To be able to access the oauthd instance just remove or rename the config.local.js from the oauthd folder. This will reset all the bindings to listen to all ip address instead of just localhost. After working with the admin, restore the config.local.js to its original so the admin is not accessible from outside.

You can access the admin site at c

username: sadjadi@cs.fiu.edu

password: Judge2015

We are using the following keys:

| Provider | ClientId | Secret | Scope | Extra |
| --- | --- | --- | --- | --- |
| LinkedIn2 | 77f7r4zh0rdc5s | TcWFVKGW3OnP0lDz | r_basicprofile, r_emailaddress |  |
| Twitter | IxufoHxASt5wkzLr9MpMJw754 | SYi8X9t8x0bHRCbOy9xhATwvoznKfIJ5Jry4Y5n1roAz2gDx95 |  |  |
| Facebook | 1657227221222913 | 97979fb246a2c3fbb7444dfbb6b151b4 | email, user_about_me | api_version: v2.3 |
| Google | 153038497251-idf2tmj 3hljvdppk5g5tr6jb849q91st.apps.googleusercontent.com | MiEkCeUXVF6Lza9Gdkp_D-A_ | openid, email, https://www.googleapis.com/auth/userinfo.profile | access_type: online |
| FIU | same as above |  |  | domain: fiu.edu |

# References

- Mobile Judge v11.0

- Mobile Judge v10.1

- Mobile Judge v10.0

- Mobile Judge v9.0