Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Vertically Integrated Projects Ver. 10.0

Team Members:﻿ Jesus E. Barrios, Ronny Pacheco

Product Owner(s): Dr. Masoud Sadjadi

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

The Vertically Integrated Projects web application (“VIP”) builds upon its predecessors by expanding existing functionality of the site, and increasing value through the addition of new features and bug fixes. This document presents the changes made during the ninth version of the project (release 10.0).

This document contains a brief overview of the current system, followed by a detailed catalogue of the user stories upon which this application cycle focuses. The goal of this application cycle is to bring it to a more deployable state, as well as giving it more flexible communication options for the Mobile Judge app.

The software development process is discussed through the provision a brief summary of VIP’s system architecture,  design, and deployment. In addition,  sample test-cases are included, which test VIP’s actual functionality against expected outcomes.  The appendices contain additional materials including: screenshots, diagrams, and manuals.

Table of Contents

Introduction	6

Current System	6

Purpose of New System	6

User Stories	7

Implemented User Stories	7

Project Plan	13

Hardware and Software Resources	13

Sprints Plan	15

Sprint 2	15

Sprint 3	16

Sprint 4	18

Sprint 5	20

Sprint 6	21

System Design	24

Architectural Patterns	24

3 Tier Architecture	24

MVC	24

System and Subsystem Decomposition	25

Web Client Subsystem	25

Business Logic Subsystem	26

Data Subsystem	26

Deployment Diagram	27

Design Patterns	27

Facade	27

Repository	28

Appendix	29

Appendix A - UML Diagrams	29

Appendix B - Sprint Review Reports	52

Sprint 2 - Review Meeting Minutes	52

Sprint 3 - Review Meeting Minutes	53

Sprint 4 - Review Meeting Minutes	54

Sprint 5 - Review Meeting Minutes	56

Sprint 6 - Review Meeting Minutes	57

Appendix C - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	59

User Manuals	59

Installation / Maintenance Document	67

Prerequisites	67

First-time installation	67

Running the server locally	68

Launching mongodb	68

Restoring a local database backup (optional)	68

Launching the website locally to form testing	69

Deploying to production / development	69

Pulling the latest code from BitBucket / Github	69

Running the production / development server	69

Verifying the site is running / Viewing the server uptime	70

Adding javascript or css files to the website (IMPORTANT!)	70

Tips	70

Troubleshooting / Common Errors	71

Understanding the certificate renewal cron job	71

High level overview of the process	71

Detailed explanation of the important steps:	72

Shortcomings/Wish-list Document	74

References	76

# Introduction

The Vertically Integrated Projects (VIP) program aims to involve everyone on campus in innovation. VIP unites undergraduate education and faculty research in a team-based context. Undergraduate VIP students earn academic credits, while faculty and graduate students benefit from the design/discovery efforts of   their teams.

## Current System

The Current System had a multitude of bugs and features that had not been fully tested. It also gave the ability for the Mobile Judge system to request student information from our database, but in a very limited manner, as it could only request for students in the current semester. The admin tabs showed impressive features, but they did not seem user-friendly, due to their lack of clarity in the functionality, and the amount of pop-ups they would cause.

## Purpose of New System

The New System addressed a good amount of bugs that were left from the last production cycle, as well improving general functionality to the site. The admin tools got improved usability; no longer requiring the admin to double click to make changes within table nor giving a pop-up any time a change was made. The scope of the connectivity to Mobile Judge was broadened, by allowing the Mobile Judge admins to fetch students by either one, multiple, or all semesters. The process of registering for projects was streamlined by allowing the users to search and sort the projects, this allows the users to find projects that best fit their interests.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Vertically Integrated Projects project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

VIP-33: Filter on Project Search Page

Description: As a VIP user, I would like to be able to use a search bar to find projects that best suit my skills

Acceptance criteria:

- Search bar must return all projects that fit the criteria

- Search bar must accept different entries by using spaces as separators

- Search bar must use AND logic for entries separated by spaces.

VIP-188: Increase Robustness of Security for MJ Connection

Description: The connection between MJ and VIP should be secure as to not allow outside connections to view the student information.

Acceptance Criteria

- There is a key in the fetch request sent from MJ that is checked by VIP.

- If the key matches, allow data to be sent back in response. If not, instead send back a message of no authorization.

- The admin should be able to change that key in the VIP admin tab (would need to also be changed within MJ).

VIP-190: Super Search

Description: As an admin, I want to have a super-search bar in each of the admin tabs to make more thorough searches through the tables.

Acceptance Criteria:

- All admin tabs with tables should have a super-search bar with them.

- Except for the Skills tab, as it only needs the column search bar it already has. Anything more than that would be redundant.

- The super-search bars should update the table whenever a change is made in them (whenever something is typed or deleted).

- The super-search should also work along with the functionality that the column search bars have.

VIP-198: Semester Checkmarks for True/False

Description: As an Admin, I want to use checkmarks on sections that only require True or False inputs, so that I can fill out forms more efficiently.

Acceptance criteria:

- Check-boxes should reflect the same value in the database (i.e. True values should be checked in check-boxes)

- Making changes in the grid should update the values in the database.

- Manual changes in database should be reflected in check-boxes.

VIP-200: Date filter Should Work with what is Displayed

Description: As an admin, I want to be able to select dates by typing date information on the format that they're given, as they currently only filter with numbered dates, even though they display named month dates.

Acceptance Criteria:

- Typing any sort of information in the format that is being shown should result in anything that matches(ie. typing feb should return all the February results).

- Typing a number should only match the numbers of days and years (ie. typing 03 should result in any date with "03" on it, and not March).

VIP-201: Multiple Changes Within the Table Bug Fix

Description: As an admin, I want to be able to make changes and be able to see them without refreshing the portal, so that I can make multiple changes at once.

Acceptance Criteria:

- After every change that is made within the table, there should be a pop-up message to confirm the change has gone through. (This was changed later in VIP-206)

- After refreshing the page, the table should reflect the changes that had just been made, to prove that the changes have been made in the database. (This was changed later)

VIP-202: Default Semester Functionality Added to Semester Tab, and Shows Up in Project Proposal

Description: As an admin, I want to have a “default semester” so that when I create new projects, I do not waste time selecting the current semester.

Acceptance Criteria

- There should only be one default semester at any given time.

- If a semester is turned into the default semester, the last one "marked" to be default would lose that attribute.

- The default semester should show up at the top of the admin page.

- When adding a new semester, one should have the option of making it the default semester.

- The default semester should show up on the drop-down semester menu for Project Proposals as the default option

VIP-204: Setup Local Environment

Description: As a team, we would like to have a working environment so that we can streamline the development process

Acceptance Criteria

- Be able to run the website locally.

- Website has to be connected to the database for testing.

- Install dependencies.

VIP-205: Maintenance Tabs, fix saving bug.

Description: Fix the bug of all other non-semester tabs, in which changes to the tables stop working.

Acceptance criteria:

- All changes must be reflected in database.

- Changes must be saved no matter where the edition takes place in the grid.

- User should be able to edit multiple fields without having to refresh website.

VIP-206: Remove Pop-ups After Changes in Admin Tables

Description:As an admin, I would like to make changes without being interrupted by pop-ups.

Acceptance Criteria

- After making a change in a table in the admin tab, there should be a pop-up after every change.

- The functionality of the table should still be there (be it saving the moment the column is clicked away from, or if later implemented, make the row dirty).

VIP-207: Allow Single click for to start edit on Maintenance Tabs

Description: As an Admin, I would like to edit cells in the tables without having to double click them.

Acceptance criteria:

- All cells in which edits is allowed, should only need a single click to activate edit mode.

- Some cells must not allow to be edited.

- All changes must be saved in database.

VIP-209: Grooming Backlog User Stories

Description: As a developer, I would like to have a backlog that is up to date so that I can streamline development.

Acceptance criteria:

- Test all user stories to determine which stories have been completed by either the current VIP team or past teams.

- Record and send video submissions about completed stories to Product Owner so that the stories can be marked as "Done"

- Keep stories that are not done in the backlog, so that they can be worked on during the upcoming sprints.

VIP-210: Fields in Maintenance tab that require date inputs should have a date picker.

Description: As a VIP Admin, I would like to be able to update the Project' Start and End deadline using a date picker so that I can improve efficiency of the website as well as avoiding mistakes.

Acceptance criteria:

- Current Start and End dates should be displayed.

- Updated dates should be saved in the database,

- Dates should be checked when a student tries to register to a project.

VIP-215: Retrieve multiple semesters from MJ and send back users from those semesters.

Description: As a Mobile Judge Admin, I would like to be able to request students from a one or more semesters that are currently enrolled in projects on the VIP website, so that I can add them to the mobile judge database.

Acceptance criteria:

- System should parse the separate request string into an string array of semesters.

- All students enrolled in projects should be returned.

- Admin should be prompted if key provided is not valid.

- Students returned must be from requested semester/s

- API should be able to return students from more than one semester.

VIP-219 No Student Options in the Registration Form

Description:There shouldn't be anything relating to students in the registration page, as they don't have to sign up. This can lead to confusion in the sign-up process.

Acceptance Criteria:

- There should not be any options relating to students in the registration form.

- No selections in the registration process should give a pop-up about how students are not able to register.

- There should be a small information message at the bottom of the registration page in case a student wonders into the page, notifying them to use the FIU Student Login.

VIP-220 Change the Admin Panel Layout

Description: As an admin, I want the admin tabs to be ordered in a more thoughtful manner relating to how often they are used.

Acceptance Criteria:

- The tabs, from left-to-right, should be ordered in the following: Semester, Course, Project, User, and Skill Maintenance.

VIP-221: Merge and Deploy to Dev Server

Description: As an Admin, I would like to be able to have a development server. So that I can test the latest version of VIP, find bugs, and be able to report these bugs to the development team.

Acceptance criteria:

- VIP version 10.0 should be running in https://vip-dev.cis.fiu.edu/#/

- VIP version 10.0 should be connected to a MongoDB.

- Vip-dev should be have all the changes done by the VIP10 team as of Spring #2.

VIP-222: Fix Bugs.

Description: As a VIP developer, I would like to be able to fix all the bugs that the team/product-owner report, so that the VIP users can have a better experience while using the system.

Acceptance Criteria

- Fix bugs reported by the team and product-owner.

- Report bugs found and mark them on Jira

- Mark bugs depending on the priority.

VIP-223: Retrieve all users if no semester is sent.

Description: As a Mobile Judge Admin, I would like to be able to request all the students that are currently enrolled in projects on the VIP website, so that I can add them to the mobile judge database.

Acceptance criteria:

- System should check if the word "all" is sent.

- All students enrolled in projects should be returned.

- Admin should be prompted if key provided is not valid.

VIP-226: Add Course ID, Semester, and Semester ID to MJ connection JSON tags.

Description: As a Mobile Judge Admin, I would like to be able to retrieve the Course ID, Semester Name, and Semester ID so that I can have updated tables of Courses and Semesters.

Acceptance criteria:

- System should check if the word "all" is sent.

- All students enrolled in projects should be returned.

- System must return student information requested as well as information for the Semester (Semester name and Semester ID).

- System must return student information requested as well as information for the Course (Course and Course ID).

VIP-228: Only Projects Within the Active Semesters Should Show.

Description: As a VIP user, I would like to only be shown the projects that are available this semester.

Acceptance criteria:

- VIP-Projects page should only show projects from the semesters that are marked as current.

- VIP-Projects should be able to show projects from multiple current semesters.

- VIP-Projects should show the names of the students that are part of the projects.

- Page should be dynamic, if current semesters are changed, so are the projects showed.

VIP-229: Sort Dropdown Should Sort the Projects Shown Alphabetically A-Z or Z-A

Description: As a VIP user, I would like to be able to sort my projects in a way that will help me to find the projects more efficiently.

Acceptance criteria:

- Dropdown should provide an option to sort in increasing order.

- Dropdown should provide an option to sort in decreasing order.

- Dropdown should allow users to switch back and forth between increasing and decreasing order.

- Sorting should work with search bar.

VIP-230: The project filter should also filter through the students withing the projects.

Description: As a VIP user, I would like to be able to search for student names within the projects, so that I can find teammates that I best fit my interests.

Acceptance Criteria

- Add current students to the search criteria.

- Search bar should be able to check within all current students

VIP-234: Fix up the Course-Adding Procedure

Description: Fix up the course-adding procedure to be more informative and user-friendly.

Acceptance Criteria

- When adding a course, the students shouldn't be added automatically.

- There should be a confirmation window that opens, allowing the user to confirm and cancel the student changes.

- The window with the student changes should be more informative.

- A list of students would be used to show which students have been added, modified, or removed from the course in question.

VIP-236: Deploy to production

Description: The current build should be available in the production server, with all the features that have been implemented throughout this semester's sprints.

Acceptance Criteria:

- Accessing the website vip.fiu.edu should lead to the up-to-date website developed during Spring 2019.

- The website should be easy to update through the use of git commands from the Jira repository.

VIP-237: Display Current Semesters.

Description: As a VIP User/Admin, I would like to be able to see what are the current semesters, so that I can be assured of which are the projects that are available.

Acceptance Criteria:

- Current Semesters should be displayed everywhere in the system.

- Current Semesters must be updated if the admin changes them in the admin panel.

- Must be able to display multiple semesters.

VIP-239: Tags at the bottom of the project proposal page should be functional.

Description: When proposing a project, a college tags at the bottom of the page should be fully functional and easy to use.

Acceptance Criteria:

- All of the drop-down menus should have a least one option within them.

- Moving the mouse downwards into the drop-down menu options should not open another one of the drop-down menus.

- The drop-down menus should have spaces in their titles, not underscores.

VIP-240: Make currentSemester variable dynamic.

Description: As a VIP admin, I would like to be able to switch the current semesters so that I can switch semesters without restarting the server.

Acceptance Criteria:

- Be able to switch current semesters without restarting the server

- Have the current semesters variable reflecting the changes in the projects.

- Allow to have multiple semesters that are also dynamic.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Development:

- Intel(R) Core(TM) i5-7300U CPU @ 2.60GHz, 2712 Mhz, 2 Core(s), 4 Logical Processor(s), 8GB RAM, 250GB SSD: for development laptop.

- AMD Ryzen 5 1400 Quad-Core Processor, 3200 Mhz, 4 Core(s), 8 Logical Processor(s), 16GB RAM, 500GB SSD: for development desktop.

- Intel(R) Core(TM) i5-5200U CPU @ 2.20GHz, 2201 Mhz, 2 Core(s), 4 Logical Processor(s), 8GB RAM, 1T HDD: for development laptop.

Production Server:

- Quad core 2GHz CPU, 200GB HDD, 4GB RAM: for hosting both the web server and mongo server in production.

Client:

- Any device running the latest version of Google Chrome, Safari, Mozilla Firefox or Microsoft Edge with an internet connection with a minimum download speed of 1Mbps should be enough to use the website/system.

Software:

Development:

- NodeJS v4.3.2 to v8.x.x: NodeJS interpreter

- NPM v2.14.12 to 6.4.x: NodeJS package manager

- MongoDB v3.4.10 to 4.x.x: database server

- Mongo Compass or Robo 3T: v1.1.1 Mongo client with a GUI

- Confluence: collaboration software used to record team meetings.

- Jira (web): project management software

- Bitbucket (web): git repository posting

- Google Drive (web): file sharing

Production:

- Ubuntu 14.04.3 LTS: production server OS

- NodeJS v4.3.2: NodeJS interpreter

- NPM v2.14.12: NodeJS package manager

- MongoDB v3.4.10: database server

## Sprints Plan

### Sprint 1

Sprint 1 Planning Meeting Minutes

Attendees: Jesus Barrios, Ronny Pacheco, Masoud Sadjadi

Start time: 4:00 pm

End time: 5:00 pm

After discussion, the velocity of the team were estimated to be 50 hours.

Our goal is to fix a number of admin features within the administrative tabs.

#### The team members indicated their willingness to work on the following user stories:

Jesus Barrios

- VIP-200 - As an admin, I want to be able to select dates by either typing the month’s name or typing the number of the month, so that I can have versatility when using forms.

- VIP-202 - As an admin, I want to have a “default semester” so that when I create new projects, I do not waste time selecting the current semester.

- VIP-190 - Super Search

- VIP-166 - User should be able to see only the available options in a filter dropdown.

- VIP-203 - As an Admin, I don't want to have redundant filter bars on my administrative tabs.

Ronny Pacheco

- VIP-198 - As an admin, I want to use checkmarks on sections that only require True or False inputs, so that I can fill out forms more efficiently.

- VIP-201 - As an admin, I want to be able to make changes and be able to see them without refreshing the portal, so that I can make multiple changes at once

- VIP-167 - Filters should update dynamically as new options are added.

- VIP-204 - As a team, we want to have a working environment so that we can streamline the development process.

### Sprint 2

Sprint 2 Planning Meeting Minutes

Attendees: Masoud Sadjadi, Jesus Barrios,Ronny Pacheco

Start time: 4:22 P.M.

End time: 4:38 P.M.

After discussion, the velocity of the team were estimated to be 56 hours

Our goal for this sprint is to fix admin panel and groom user story backlog.

The team members indicated their willingness to work on the following user stories.

Ronny Pacheco

- VIP-205 - Fix the bug of all other non-semester tabs, in which changes to the tables stop working.

- VIP-207 - As an admin, I would like to edit cells in the tables without having to double click them.

- VIP-209 - Grooming Backlog User Stories.

Jesus Barrios

- VIP-200 - As an admin, I want to be able to select dates by either typing the month’s name or typing the number of the month, so that I can have versatility when using forms.

- VIP-206 - As an admin, I would like to make changes without being interrupted by pop-ups.

- VIP-208 - Enable dirty data on the tables, so changes are not made automatically.

### Sprint 3

Sprint 3 Planning Meeting Minutes

Attendees: Jesus Barrios Ronny Pacheco Masoud Sadjadi

Start time: 5:00 P.M.

End time: 5:30 P.M

After discussion, the velocity of the team were estimated to be 56 hours

Our main goal for this sprint is to deploy our changes into the development server.

The team members indicated their willingness to work on the following user stories.

Jesus Barrios

- VIP-190 - Super Search

- VIP-220 - Admin Panel Layout

- VIP-219 - There shouldn't be anything relating to students in the registration page, as they don't have to sign up.

- VIP-215 - Retrieve multiple semesters from MJ and send back users from those semesters.

- VIP-223 - Retrieve all users if no semester is sent

Ronny Pacheco

- VIP-221 - Merge and Deploy to Dev Server

- VIP-215 - Retrieve multiple semesters from MJ and send back users from those semesters.

- VIP-209 - Grooming Backlog User Stories

- VIP-223 - Retrieve all users if no semester is sent

- VIP-222 - Fix Bugs

### Sprint 4

Sprint 4 Planning Meeting Minutes

Attendees: Jesus Barrios Ronny Pacheco, Masoud Sadjadi

Start time: 4: 40 P.M.

End time: 5:15 P.M.

After discussion, the velocity of the team were estimated to be 52 hours

Our goal for this sprint is to improve API by adding security, and  adding fields requested by Mobile Judge developers.

The team members indicated their willingness to work on the following user stories.

Jesus Barrios

- VIP-188 - Improve robustness of API authentication for the endpoints accessed by Mobile Judge

- VIP-212 - Fix project description.

Ronny Pacheco

- VIP-226 - Add Course ID, Semester, and Semester ID to the MJ connection JSON tags.

- VIP-210 - Fields in Maintenance tab that require date inputs should have a date picker.

- VIP-222 - Fix Bugs

### Sprint 5

Sprint 5 Planning Meeting Minutes

Attendees: Masoud Sadjadi Jesus Barrios Ronny Pacheco

Start time: 4:30 P.M.

End time:  5:00 P.M.

After discussion, the velocity of the team were estimated to be 51 Hours

Our goal for this sprint is fix the course adding feature, and fix VIP-Projects page.

Jesus Barrios

- VIP-234 - Fix up the course-adding procedure.

- VIP-233 - Re-opening the add-a-course window should not keep any data.

- VIP-211 - When a project is created, the semester information from the tab is not being saved in the database

Ronny Pacheco

- VIP-232 - Add a setting to MJ connection to send all semesters, and noting which ones are active.

- VIP-229 - Sort dropdown should sort the projects shown alphabetically A-Z or Z-A

- VIP-228 - Only projects within the active semesters should show.

- VIP-227 - Errors when some of the values in the project search are null.

- VIP-33 - Filter on project search page doesn't work

- VIP-230 - The project filter should also filter through the students within the projects.

### Sprint 6

Sprint 6 Planning Meeting Minutes

Attendees: Jesus Barrios Ronny Pacheco, Masoud Sadjadi

Start time: 4: 40 P.M.

End time: 5:15 P.M.

After discussion, the velocity of the team were estimated to be 52 hours

The team members indicated their willingness to work on the following user stories.

Jesus Barrios

- VIP-236 - Deploy current dev-build into production.

- VIP-238 - Make the poster for the project presentation.

- VIP-239 - Tags at the bottom of the project proposal page should be functional.

Ronny Pacheco

- VIP-236 - Deploy current dev-build into production.

- VIP-238 - Make the poster for the project presentation.

- VIP-240 - Make currentSemester variable dynamic.

- VIP-237 - Display Current Semesters.

- VIP-222 - Fix Bugs.

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

### 3 Tier Architecture

Our website is based on an overarching three tier architecture. These three tiers is composed of presentation, applications, and data. A user will interact with the presentation layer in the form of the physical website whether it be through their personal computers of mobile devices. All interactions will send information into our applications layer, where we handle all business logics and algorithms. The results of these business logic and algorithms will eventually pass into our data layer, which is our mongoDB. Data layer will hence relay information back to the application layer. From the application layer, information can be extracted, transformed, and packaged back to the presentation layer. The benefit of such architecture is that it allows for clear and defined subsystems. This allows for easier debugging due to the capability to trace back errors and bugs. Scalability can also be benefited from this architecture, by componentizing the data layer. Developer is free to enhance and scale databases horizontally, reducing workload on one single database without the worry about the effect on other tiers.

### MVC

The pattern of choice for front-end MVC. This concept involve a circular and bidirectional flow of data and presentation. Data that originates from the model will reflect changes in controller which in turns, modify the view in which user interact with. Ability to have bidirectional data flow allow for flexibility when designing the front end. Working in our favor, is the asynchronous calls and operations that is possible due to the well separated and well defined views and controller.

## System and Subsystem Decomposition

The VIP Website employs the 3-tier architecture, meaning it is composed of three major subsystems: The Presentation tier is represented by the Web Client Subsystem, The Application Tier is represented by the Business Logic Subsystem, and the Data Tier is represented by the Data Subsystem.

### Web Client Subsystem

The Web Client Subsystem is responsible for providing the interface for our customers and clients to interact with the system. Since this subsystem was developed using AngularJS, this subsystem was also implemented using the MVC architectural pattern.

As part of the Presentation tier, this subsystem is also responsible for communicating with the Business Logic Subsystem when the Web Client System needs to either query or update the system data managed in the Data Subsystem. As far as management of the presentation layer logic goes, it is all self-contained and independent of the other subsystems.

### Business Logic Subsystem

The Business Logic Subsystem is responsible for all of the core logic of the system, and acts as the intermediary between the Data Subsystem and the Web Client Subsystem.

This subsystems lives completely on a backend server running on our NodeJS-Express web server whose main concern is to host a web application. In general this subsystem is primarily concerned with processing requests given by the Web Client Subsystem and making the necessary queries to the Data Subsystem to accomplish those requests. Therefore, it is the sole determinator for when the state of the system changes and how.

### Data Subsystem

The Data Subsystem is responsible for the management, access and storage of the system’s database, involving the database access logic/API and the database server itself. This is a backend “service” and should only be accessible by the Business Logic Subsystem for security/data integrity reasons. Therefore, the database access logic must be deployed with the Business Logic Subsystem, while the database server can be on a separate directory or server, even though as of this moment, they are located on the same server.

## Deployment Diagram

## Design Patterns

### Facade

This design pattern is used in a project in order to simplify changes made to a complex system. In VIP Website, the facade design pattern is used to simplify the interactions between the Web Client Subsystem and the Business Logic Subsystem. This is implemented in any portion of the Web Client Subsystem that is handling any interaction between the Business Logic Subsystem and the API layer. This is done by creating Services that handle any interaction with the API, while also abstracting all http protocol details away from our controllers for the front end.

Additional benefits to using the Facade Design Pattern are that it speeds up development time and onboarding as the Services act as boilerplate code allowing developers to interact with the API without needing a deep understanding of the API route.

### Repository

This design pattern is used to allow data access logic to be accessed in an organized manner, preventing access from unneeded controllers in the code. The pattern is used in the Data Subsystem, particularly in the sections that interact with the Business Logic Subsystem. It allows the Business Logic Subsystem a simple interface to access and modify the Data Subsystem.

# Appendix

## Appendix A - UML Diagrams

VIP-33: Project Search

VIP-188: Increase robustness of security for MJ connection

VIP-190: Super-Search

VIP-198: Semester Checkmarks for True/False:

VIP-215: Retrieve Multiple Semesters from MJ and send back users from those semesters.

VIP-223: Retrieve all Users if No Semester is Sent:

VIP-228: Project Sort

VIP-229: Only Projects Within the Active Semesters Should Show

VIP-234: Fix-up the course-student adding procedure

## Appendix B - Sprint Review Reports

### Sprint 1 - Review Meeting Minutes

20190201- Sprint 1 Review Meeting Minutes

Attendees: Jesus Barrios Ronny Pacheco Masoud Sadjadi

Start time: 4:00 P.M.

End time: 4:17 P.M.

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

Jesus Barrios

- VIP-202 - As an admin, I want to have a “default semester” so that when I create new projects, I do not waste time selecting the current semester. DONE

- VIP-201 - As an admin, I want to be able to make changes and be able to see them without refreshing the portal, so that I can make multiple changes at once DONE

Ronny Pacheco

- VIP-204 - As a team, we want to have a working environment so that we can streamline the development process. DONE

- VIP-198 - As an admin, I want to use checkmarks on sections that only require True or False inputs, so that I can fill out forms more efficiently. DONE

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- VIP-166 - User should be able to see only the available options in a filter dropdown. TO DO  -  I had misunderstood what that story actually required. Now I know it requires to have drop-down menus within filters that are filled with the columns' contents.

### Spring 2 - Review Meeting Minutes

20190218 - Sprint 2 Review Meeting Minutes

Attendees: Jesus Barrios Ronny Pacheco Masoud Sadjadi

Start time: 4:20 P.M

End time: 4:40 P.M

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

Jesus Barrios

- VIP-200 - As an admin, I want to be able to select dates by either typing the month’s name or typing the number of the month, so that I can have versatility when using forms. DONE

- VIP-206 - As an admin, I would like to make changes without being interrupted by pop-ups. DONE

Ronny Pacheco

- VIP-207 - As an admin, I would like to edit cells in the tables without having to double click them. DONE

- VIP-205 - Fix the bug of all other non-semester tabs, in which changes to the tables stop working. DONE

- The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- VIP-209 - Grooming Backlog User Stories IN-PROGRESS

The Product Owner is going to be testing the development site of the website to improve this story.

VIP-208 - Enable dirty data on the tables, so changes are not made automatically. TO DO

The tables weren't made with dirty-data in mind, so implementing it has not been easy. I couldn't get the tables to recognize when a cell had been changed.

### Sprint 3 - Review Meeting Minutes

20190304 - Sprint 3 Review Meeting Minutes

Attendees: Jesus Barrios Ronny Pacheco Masoud Sadjadi

Start time: 4:00 P.M

End time: 4:30 P.M.

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

Jesus Barrios

- VIP-190 - Super Search DONE

- VIP-219 - There shouldn't be anything relating to students in the registration page, as they don't have to sign up. DONE

- VIP-220 - Admin Panel Layout DONE

Ronny Pacheco

- VIP-209 - Grooming Backlog User Stories DONE

- VIP-215 - Retrieve multiple semesters from MJ and send back users from those semesters. DONE

- VIP-221 - Merge and Deploy to Dev Server DONE

- VIP-223 - Retrieve all users if no semester is sent DONE

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Due to being broad and a constant issue to work on:

- VIP-222 - Fix Bugs DONE

### Sprint 4 - Review Meeting Minutes

20190319 - Sprint 4 Review Meeting Minutes

Attendees: Masoud Sadjadi Jesus Barrios Ronny Pacheco

Start time: 4:00 P.M.

End time: 4:30 P.M.

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

Jesus Barrios

- VIP-188 - Improve robustness of API authentication for the endpoints accessed by Mobile Judge DONE

Ronny Pacheco

- VIP-210 - Fields in Maintenance tab that require date inputs should have a date picker. DONE

- VIP-226 - Add Course ID, Semester, and Semester ID to the MJ connection JSON tags. DONE

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- VIP-212 - Fix project description. TO DO

- Couldn't get to work on it since all the work was focused on VIP-188

- VIP-222 - Fix Bugs DONE - Due to being broad and a constant issue to work on

Sprint 5 - Review Meeting Minutes

20190401- Sprint 5 Review Meeting Minutes

Attendees: Jesus Barrios Ronny Pacheco Masoud Sadjadi

Start time: 4:00 P.M

End time: 4:30 P.M.

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

Jesus Barrios

- VIP-234 - Fix up the course-adding procedure. DONE

- VIP-233 - Re-opening the add-a-course window should not keep any data. DONE

- VIP-231 - When a new course is added or updated, the course table should update without refreshing. DONE

- VIP-211 - When a project is created, the semester information from the tab is not being saved in the database DONE

- VIP-225 - Make the API connection safer so student information is not available to the public. DONE

Ronny Pacheco

- VIP-33 - Filter on project search page doesn't work DONE

- VIP-232 - Add a setting to MJ connection to send all semesters, and noting which ones are active. DONE

- VIP-227 - Errors when some of the values in the project search are null. DONE

- VIP-229 - Sort dropdown should sort the projects shown alphabetically A-Z or Z-A DONE

- VIP-230 - The project filter should also filter through the students within the projects. DONE

- VIP-228 - Only projects within the active semesters should show. DONE

- VIP-211 - When a project is created, the semester information from the tab is not being saved in the database DONE

Sprint 6 - Review Meeting Minutes

20190415 - Sprint 6 Review Meeting Minutes

Attendees: Masoud Sadjadi Jesus Barrios Ronny Pacheco

Start time: 5:00 P.M.

End time: 5:30 P.M.

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

Jesus Barrios

- VIP-239 - Tags at the bottom of the project proposal page should be functional. DONE

- VIP-238 - Make the poster for the project presentation DONE

- VIP-236 - Deploy current dev-build into production. DONE

Ronny Pacheco

- VIP-222 - Fix Bugs DONE

- VIP-240 - Make currentSemester variable dynamic. DONE

- VIP-237 - Display Current Semesters DONE

## Appendix C - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

### User Manuals

- Student Manual

  - Logging In

    - Click on the “Log In” button on the right top corner of this website.

    - Students do not need to make an account and may login through google using their FIU email account. Click the red “G” button and follow the prompts.

    - If the user has cookies enabled, he / she will stay logged into the site on subsequent visits.

  - Editing Profile / Opt-out from Notifications

    - Log in to the VIP website (see IA).

    - Click on the user icon found on the page header. (Icon can be found directly left of the “Log Out” button).

    - Use the form and follow instructions to update profile information.

    - To disable e mail notifications, uncheck the “Allow Notifications” box found near the bottom of the form.

    - Press the “Update” button to commit changes.

  - Viewing Projects

    - Click on the “Projects” link on the header navigation.

    - To view more detail, click on the project’s name. This will allow you to see a project’s team members, as well as any associated videos and / or links.

  - Applying to Project

    - Log in to the VIP website (see IA).

    - To access a project application, you may…

      - Click on the “Apply For a Project” button

      - Use the header navigation. An application link can be found under “Prospective Students” >> “Apply”

      - Click the “Apply” button located on the right hand side while viewing a project detail page (IC).

    - Fill out the application form with the instructions provided.

    - Upon submitting the form, your application will be sent out for approval. Your application will be reviewed by staff. If accepted, you will be added to the project roster.

  - Leaving Project

    - Log in to the VIP website (see IA).

    - Go to the project’s detail page (IC).

    - Click the “Leave” button located on the right side of the projects detail page.

    - To finish, dismiss the dialog message by selecting the “I’m sure” button.

- Faculty Manual

  - Account Creation / Logging In

    - Click on the “Log In” button on the right top corner of this website.

    - To create an account, click on the “Create an account” link under the “Non-Student Login” section. Note that all faculty accounts MUST be associated with an fiu e-mail address.

    - On the “Log In” page, enter your email and password in the forms under the “Non-Student Login” section. Press the blue “Log in” button to submit.

    - If the user has cookies enabled, he / she will stay logged into the site on subsequent visits.

  - Editing Profile / Opt-out from Notifications

    - Log in to the VIP website (see IIA).

    - Click on the user icon found on the page header. (Icon can be found directly left of the “Log Out” button).

    - Use the form and follow instructions to update profile information.

    - To disable e mail notifications, uncheck the “Allow Notifications” box found near the bottom of the form.

    - Press the “Update” button to commit changes.

  - Proposing Project

    - Log in to the VIP website (see IIA).

    - To propose a project, you may…

      - Click on the “Propose a Project” button

      - Use the header navigation. A project proposal application link can be found under “Faculty” >> “Propose Project”

    - Fill out the project proposal form with the instructions provided.

    - Upon submitting the form, your project proposal will be sent out for approval. If accepted, the project will added to the website.

  - Editing Project

    - Log in to the VIP website (see IIA).

    - Click “Projects” on the navigation bar. Go to the projects details page by clicking the name of the project that you wish to edit.

    - On the projects detail page, click on the “Edit” button on the right hand side.

    - Fill out the project edit form. This process is identical to proposing a project (see IIC).

    - Upon submitting the form, your edits will be sent to admin for approval. The unedited project will still be available for viewing on the Projects page.

  - Applying to Project:

    - Log in to the VIP website (see IIA).

    - To join a project, you may…

      - Click on the “Apply For a Project” button

      - Click the “Join” button located on the right hand side while viewing a project detail page (IC).

    - Fill out the application form with the instructions provided. Form in similar to the one that students fill out when applying to join a project.

    - Upon submitting the form, your application will be sent out for approval. Your application will be reviewed by staff. If accepted, you will be added to the project roster.

  - Leaving Project

    - Log in to the VIP website (see IIA).

    - Go to the project’s detail page (IC).

    - Click the “Leave” button located on the right side of the projects detail page.

    - To finish, dismiss the dialog message by selecting the “I’m sure” button.

- Pi/CoPi Manual

  - Account Creation/ Logging in

    - Click on the “Log In” button on the right top corner of this website.

    - To create an account, click on the “Create an account” link under the “Non-Student Login” section.

    - On the “Log In” page, enter your email and password in the forms under the “Non-Student Login” section. Press the blue “Log in” button to submit.

    - If the user has cookies enabled, he / she will stay logged into the site on subsequent visits.

  - Project Proposal Review

    - Log in to the VIP website (see IIIA)

    - Access the review projects proposal page by going to “Faculty” >> “Review Project Proposals” on the header navigation menu.

    - Projects may be accepted by pushing the green “Yes” button, or rejected by pushing the red “No” button.

    - If you wish to put an accepted / rejected project back into review, find the appropriate project under “Review Project Proposal History” and press “Undo”.

  - Faculty Registration Review

    - Log in to the VIP website (see IIIA)

    - Access the user registration review page by going to “Prospective Students” >> “Review Faculty Registrations” on the header navigation menu.

    - Faculty account registration requests can be  accepted by pushing the green “Yes” button, or rejected by pushing the red “No” button.

    - If you wish to move a faculty account back into review, locate it under “Review Faculty Application History” and press “Undo”. (*Note, this only works for previously-accepted users. To review a rejected account, please ask that user to attempt signing up again.)

  - Student Application Review

    - Log in to the VIP website (see IIIA)

    - Access the student application review page by going to “Prospective Students” >> “Review Student Applications” on the header navigation menu.

    - Student application requests can be  accepted by pushing the green “Yes” button, or rejected by pushing the red “No” button.

    - f you wish to move a student application back into review, locate it under “Review Student Application History” and press “Undo”. (*Note, this only works for previously-accepted students. To review a rejected application, please ask the user to submit a new application.)

  - Admin Panel

    - Log in to the VIP website (see IIIA)

    - Access the admin panel by clicking the wrench icon on the top-right corner of the page header.

    - Select the requisite tab to access a different section of the admin panel:

    - Admin Maintenance:

      - Set the administrator email that will receive the notifications of the VIP Website by entering the desired email into the input box and selecting the ‘Add New’ button. Then select the newly created email and select the ‘change’ button.

      - Set the email signature for the administrator email by modifying the email signature input box and selecting the ‘change’ button.

    - Users Maintenance:

      - Toggle display of user’s information from partial to full using the ‘simple display’ and complex display’ buttons

      - Filtering users can be achieved by either using one of the selection boxes (i.e. select a semester in the Semester selection box and only users in that semester will appear) and/or using the input boxes below the column headers that will correspond to filtering based on that column

      - Filters can be quickly removed using the ‘Refresh Filters’ button

      - Select the title for a given column to sort the users in ascending or descending order by that property.

      - Add a user by selecting the ‘add user’ button (depicted with a user and plus icon), fill in the required information into the prompted modal and select the ‘Add User’ button. The new user will now be present in the User Panel

      - Edit a user by selecting the ‘edit user’ button next to the user you wish to modify (depicted with a pencil icon), modify the information in the prompted modal and select the ‘Save Changes’ button. The user will now be updated in the User Panel.

      - Impersonate a user by selecting the ‘impersonate user’ button next to the user you wish to impersonate (depicted with an eye icon), you will now be redirected to the home page as the impersonated user. Select the ‘logout’ button in the upper right corner to stop impersonating the user.

      - Remove a user by selecting the remove user’ button next to the user you wish to remove (depicted with a red X icon), select the ‘Yes’ button to confirm the removal. The user will then be removed from the system.

      - Approve/Unapprove a user by selecting the approve/unapprove user’ button next to the user you wish to Approve/Unapprove (depicted with either a blue thumbs up icon or red thumbs-down icon).The user will then be updated to be approved/unapproved.

      - The super-search bar works in conjunction with the filters within the table. To use the search bar, simply type and the table will be filtered to meet the criteria. Using space in the search bar works with AND logic, refining the search further.

    - Projects Maintenance:

      - Toggle display of project’s information from partial to full using the ‘simple display’ and complex display’ buttons

      - Filtering projects can be achieved by either using one of the selection boxes (i.e. select a semester in the Semester selection box and only projects in that semester will appear) and/or using the input boxes below the column headers that will correspond to filtering based on that column

      - Filters can be quickly removed using the ‘Refresh Filters’ button

      - Select the title for a given column to sort the projects in ascending or descending order by that property.

      - Edit a project’s properties by selecting the ‘edit project’ button next to the project you wish to modify (depicted with a pencil icon), modify the information in the prompted modal and select the ‘Save Changes’ button. The project will now be updated in the Projects Panel.

      - Edit a project’s members (students, faculty, and mentors) by selecting the ‘add/remove project users’ button next to the project you wish to modify (depicted with a user icon), to add a user, select that user in the selection box and selecting the ‘add user’ button (blue user with plus icon). To remove a user, select the ‘remove user’ button (red user with X icon). Then select the ‘Save Changes’ button. The project should now be updated in the Projects Panel.

      - Remove a project by selecting the remove project’ button next to the project you wish to remove (depicted with a red X icon), select the ‘Yes’ button to confirm the removal. The project will then be removed from the system.

      - The super-search bar works in conjunction with the filters within the table. To use the search bar, simply type and the table will be filtered to meet the criteria. Using space in the search bar works with AND logic, refining the search further.

    - Semesters Maintenance:

      - Filtering Semesters can be achieved by using the filters for Name/Start Date/End Date.

      - Selecting any of the Column TItles will sort based on the column in both ascending or descending order(click multiple times to switch between)

      - Before any rows of semesters you are given an Add Semester Button that will bring up a modal to create a new semester, with information that must be provided.

      - Each Semester will have 3 buttons on the left, Set Default, Edit, and Delete.

      - If a semester is open for project proposals, there will be a button active next to the checkmark icon for Project Proposals.

      - If a Semester is Applicable, than the Apply button will be visible for students, otherwise it will be hidden.

      - If a Semester is Proposable, then those semesters will be visible in the Semester dropdown for Faculty/Staff in the Project Proposal Form.

      - The super-search bar works in conjunction with the filters within the table. To use the search bar, simply type and the table will be filtered to meet the criteria. Using space in the search bar works with AND logic, refining the search further.

    - Courses Maintenance

      - Filtering courses can be achieved by either using one of the selection boxes (i.e. select a semester in the Semester selection box and only courses in that semester will appear) and/or using the input boxes below the column headers that will correspond to filtering based on that column

      - Filters can be quickly removed using the ‘Refresh Filters’ button

      - Select the title for a given column to sort the courses in ascending or descending order by that property.

      - Add a course by selecting the ‘add course’ button (depicted with a blue plus icon), fill in the required information into the prompted modal and select the ‘Add Course’ button. The new course will now be present in the Courses Panel

      - Edit a course by selecting the ‘edit course’ button next to the course you wish to modify (depicted with a blue pencil icon), modify the information in the prompted modal and select the ‘Save Changes’ button. The course will now be updated in the Courses Panel.

      - Remove a course by selecting the remove user’ button next to the user you wish to remove (depicted with a red X icon). The user will then be removed from the system.

      - Synchronize the users database with course data from panthersoft by selecting the ‘Upload Course Data’ button. To add a file to the list of courses, follow these steps:

        - Select the ‘Choose file’ button under the File column. Select a .xls file from the file dialog.

        - If the file name refers to a course present in the system, just select the ‘add course file’ button and the file will either be accepted or rejected depending on the validity of the file’s formatting.

        - If the file refers to a course not present in the system, the modal will prompt you to add a new course, after selecting the ‘add course’ button, select the ‘add course file’ button and the file will either be accepted or rejected depending on the validity of the file’s formatting.

      - To submit the list of process files to be uploaded to the system, select the ‘Sync Database’ button. The changes that would occur in the database will be displayed, and one can then let the changes go through, or cancel them. Alternatively, to clear the list of course files in one go, select the ‘Clear List’ button. To get a template for the required format of the file, select the ‘Download Template’ button.

      - The super-search bar works in conjunction with the filters within the table. To use the search bar, simply type and the table will be filtered to meet the criteria. Using space in the search bar works with AND logic, refining the search further.

    - Skill Maintenance

      - Filtering skills can be achieved by using the filter box in the “Skill” column of the table.

      - A skill may be added by pressing the “+” button at the bottom of the table, which will bring a simple modal window to add a skill.

      - A skill may be removed by selecting the skill(s) with a checkmark on the left side of the table, and pressing the “X” button at the bottom of the table, which will bring a modal window for confirmation.

      - Skills may be merged to remove redundancy by pressing the blue button with four squares at the bottom of the table. A modal window will ask for which skills to be merged, and for which one to be the one to be displayed (the one that will encompass all the other ones).

### Installation / Maintenance Document

#### Prerequisites

- NodeJS: Any version after 5.6.x but before 10.x.x should be fine. It installs NodeJS+NPM, which is used for downloading dependencies and launching the web server.

- MongoDB Community Server: You will need a MongoDB database server to run this application. You can install and run it on your own development laptop/desktop, no special configuration is required. Any version after v3.4.x should be fine.

- Git: Git will be used for source control and for pulling from (and pushing to) the Jira codebase. Jira has a good tutorial on git if you need a refresher.

- An IDE: Any IDE that can deal with NodeJS/HTML/CSS should do. Visual Studio Code is the recommended IDE for this as it contains great syntax highlighting and debugging tools.

- MongoDB Compass (recommended): Compass is a GUI that allows you to view and edit your local database more easily.

#### First-time installation

- Obtain the git repository link from the BitBucket on the Jira server, Navigate to Vertically Integrated Projects > VIP Website Ver10. You should be able to see the source code here. On the left hand side, click the "Clone" icon and obtain the link to the repository. It should be in the form: https://server.com/repo-name.git

- Download the repo into a local folder with the command

git clone <repository-link> <local directory to clone into>

- Now, checkout the branch that has been assigned to you by the Product Owner using:

git fetch

git checkout <assigned branch>

- Once the repo has downloaded, open your terminal (or Powershell if on Windows 10) and change into the directory you downloaded the repo into with using

cd <your local directory>/Code

- Now, you need to install the /node_modules/ directory. With the command

npm run setup

This command simply calls bower and npm install in both the ./Code/ and the ./Code/deployment/ directories to install the needed dependencies for the application.

#### Running the server locally

To run the website locally, we must launch both the database server (MongoDB) and the actual web server.

##### Launching mongodb

First, start mongodb locally. You can do this in the command prompt using the command

mongod --port 27017 --dbpath <path to store data>

Now, enter the mongo CLI interface with

mongo

and create a new local database named admin with

use admin

Now you can view if the db was created with the command

show dbs

Once done, simply exit the mongo shell with the command

exit

##### Restoring a local database backup (optional)

If you run the server without data in it currently, the server will give a few errors. This has been fixed; therefore, this step is now optional.

**Note: the following steps in this section work only if you get a backup, and any attempts to get a backup from the servers have failed. If you figure out how to obtain a backup, add the steps here. Nonetheless, the local site is still functional without one, and you can just log-in using the admin account(see next section) and add information to the new database without any problems.**

With your mongo installation, your terminal should also have the mongorestore command. Download the backup and unzip (if its still a zip file). Now, to restore the backup, use the command:

mongorestore -d <database-name> <directory-of-backup>

If you did not edit the config.js file, the database name for the local config should simply be 'admin'. Once done, you can enter the mongo shell in the terminal with the command 'mongo' and use the 'show dbs' command to see if the restoration worked. You should see that the admin database is consuming some space now.

##### Launching the website locally to form testing

After the previous steps of the installation have been completed, run the server with the command

npm run start:local

Now, open your web browser and navigate to localhost:3000. The site should be up and running locally.

You can create a PI account with Sadjadi’s email for testing purposes on your local environment since that account requires no verification

#### Deploying to production / development

The deployment instructions are similar for both prod and dev. The instructions here outline how it works for the dev server. First, you must ssh into the vip-dev server and change to the directory in which the code is launched. From your local computer, run

ssh <fiu_username>@vip-dev.cis.fiu.edu

then use the password that you use in the PG-106 / ECS 134 computer labs. Now change into the directory containing the different versions of the VIP website. The version that is running is the folder VIP-FINAL:

cd /var/www/

From here, you can rename the VIP-FINAL folder to anything else (as a back-up, in case anything goes wrong), and make a new VIP-FINAL folder. This is done by running:

mv VIP-FINAL <new_folder_name>

mkdir VIP-FINAL

Then just access the folder using “cd VIP-FINAL”.

##### Pulling the latest code from BitBucket / Github

Make sure to have the clone url of the repository for Jira. Within this new folder, you can clone the remote repository by using:

sudo git clone <repository_url> .

(please note that the “.” is required as to not create a subfolder)

Example of repository url: https://sp-jira.cis.fiu.edu:7443/scm/vip/vip-website-ver9.git

Next you’ll need to install the /node_modules/ directory which are the Node dependencies to be able run the website. To do this, go to the Code folder using “cd Code”, and then run:

sudo npm run setup

Now the site is ready to be started.

Note that if any changes to the certificateRenewal.bash file are to be really used, this file needs to be copied to the /var/www/ folder and you have to execute

sudo chmod 711 /var/www/certificateRenewal.bash

afterwards to make the script executable.

##### Running the production / development server

The deployment process has been mostly simplified. The following command does all the preparation for you.

sudo npm run deploy:dev

sudo npm run deploy:prod # for production

This run script kills all node processes currently being run by the user (in this case, the user is sudo), copies the new HTTPS/SSL certificates into the proper folder, starts the mongodb server (if not already running), then starts the web server using the npm forever library. For more info, view the deploy.sh script in the /Code/ directory.

#### Verifying the site is running / Viewing the server uptime

Since the process was run using the forever script under the sudo user, you must also use the sudo user to view the process' status. This can be done with the command

sudo forever list

To view if mongo was deployed, run the command:

ps aux | grep mongo

#### Adding javascript or css files to the website (IMPORTANT!)

Background

If you look at the “{{gitCheckoutDir}}/Code/webapp/index.html” file you will see that almost the only javascript and css files referenced are “distrib/styles.css” and “distrib/scripts.js”. This is because all the js and css files are combined into one(one js and one css) so as to minimize the number of browser requests and therefore improve performance of the website. The files in the distrib folder are auto-generated whenever the web server starts(it’s triggered from server.js).

Consequences

- All js and css files added to the system will need to be added in the “{{gitCheckoutDir}}/Code/deployment/gulpfile.js”. See this document for details on how to add them.

- If changes are made to any of the js files(or css), the server has to be restarted for the changes to take effect.

Note that all of this means you will not add any link(for css) or script(for js) tags to the index.html file since adding the files to the gulpfile.js file mentioned above will take care of this files to be delivered to the browser/client.

#### Tips

- Force stopping the web server.

  - You can run sudo forever stopall should work, if it doesn't then execute sudo kill $(pidof nodejs) to force close/kill the process.You can check the pid of node instances with ps aux | grep node.

- Manually starting the MongoDB instance

  - Run the command sudo mongod --dbpath /var/lib/mongodb --fork --logpath /dev/null

- Copy new database to server (if schema or other large changes were made):

  - Note: Only perform this step if necessary (i.e. if schema/model changes were made in your local/dev environment) Copy the files from your local/dev database environment into the /var/lib/mongodb directory on the server. If write permission is denied on this directory, use sudo chmod to update the permissions. Do not forget to lower the permissions once the copy is complete.

#### Troubleshooting / Common Errors

Q: I get the following error:

...

npm ERR! code ELIFECYCLE

npm ERR! errno 1

npm ERR! vip@0.0.0 start:local: `cross-env NODE_ENV=local node server.js`

...

A: The ELIFECYCLE error likely indicates that there is already an instance of the server running on your system. You might need to kill the previous processes first.

Q: Where can I view the scripts used to run the server?

A: The file /Code/spackage.json has a json object called scripts that shows the commands being run when npm run <script_name> is called.

Q: The site is running, but why does it look weird?

A: Make sure to install the /node_modules/ folder before running the site, these are the node dependencies required to run the site properly

Q: Having problems with git being slow, or saying the transfer file names are too large.

A: This is likely because of the /Code/node_modules/ directory. There are way too many files there, and they are within way too many subfolders, which causes problems, so the original repository had them within the git ignore file. Set one up to ignore the repository, or use the last working repository.

#### Understanding the certificate renewal cron job

##### High level overview of the process

From a high level the automated certificate renewal process for the vip website is

quite simple. The first step it to obtain/install the certbot-auto command line utility which we will use to obtain and manage our certificates(note most of the subsequent steps will use this tool). Then, we will obtain a new certificate for the domain you will be serving requests on. Once we have a certificate, we need a process to ensure that it is automatically renewed by having a cron job that executes monthly(it could be more often if you want). This cron job will execute the certificateRenewal.bash which it expects to be under the /var/www/ folder in your server. This bash script will then be the one to call the certbot-auto command line tool, which it expects to be under the /var/www/ folder in your server, to attempt to renew the certificates. If it is too early to renew your certificates(they have more than 30 days left until expiration), then nothing else is done by the script. However, if the certificates were close enough to the expiration date, they will be renewed and the new certificates will be placed in the /etc/letsencrypt/live/{{domain}}/ folder, where {{domain}} should be replaced by your domain. Once that the certificates have been renewed, the script will copy the new certificate files to the website’s root folder, which it will assume to be located at /var/www/VIP-FINAL/Code. Finally, the script will restart the web server so that it can start using the new certificates.

It is important that you note that as a consequence of the above process, the

deployment folder for your code in the dev and prod servers has to be /var/www/VIP-FINAL. If you violate this, the automated certificate renewal process will “fail”(technically it will work, it just won’t be useful since it will try to copy the new certificates to the wrong folder). It is recommended that you don’t change the deployment folder in the dev and prod environments. However, if you do change it, you will be responsible for updating the cron job and the certificate renewal script accordingly on both servers.

##### Detailed explanation of the important steps:

Note all of this has to be done in the hosting(dev or prod) server and some of this operations may need the web server to be restarted to take effect. Also note, that you should not have to do any of the below operations since they have already been performed by the VIP-6.0 team in both dev and prod servers. This is mostly for informational purposes so that future developers are aware of how it all works.

To obtain a new certificate(linux):

- Get certbot if you don’t yet have it in the server

cd /var/www/

wget https://dl.eff.org/certbot-auto

chmod a+x ./certbot-auto

- Run certbot to get the certificate:

sudo /var/www/certbot-auto certonly --webroot -w /var/www/VIP-FINAL/Code/webapp/ -d vip-dev.cis.fiu.edu

- Here -w is the location of your webapp folder and -d is the domain on which you are serving(the domain may be different from the one above)

- Note the web server needs to be running before this step, otherwise, you will be unable to “prove you own this domain”. See the documentation at https://certbot.eff.org/docs if you want to know what this means.

- Reply to any prompts you get

  - Enter the vip admin email when prompted for an email address, if you don’t know it, ask your PM

- Copy certificate files to the website root:

sudo su

cp  /etc/letsencrypt/live/vip-dev.cis.fiu.edu/* /var/www/VIP-FINAL/Code/

- Replace “vip-dev.cis.fiu.edu” by your domain.

- Restart the vip website.

Note this requires the nodejs server to be running and serving on the domain you want to get the certificate for.

To renew a certificate manually(linux, where the certificate was obtained through the process above):

- cd into the folder you previously downloaded certbot to.

- ./certbot-auto renew

- Restart the vip website.

Note this will only renew the certificate if it’s close to expiration(less than 30 days).

Create a cron job to attempt certificate renewal weekly:

- Create cron job to run the script on a regular basis at a convenient time

cd /var/www/

sudo cp /var/www/VIP-FINAL/certificateRenewal.bash ./

chmod 711 certificateRenewal.bash

- Open with your text editor of choice the certificateRenewal.bash file and make sure that this line VIP_WEB_DOMAIN="vip-dev.cis.fiu.edu" is correct, meaning that the domain is that of the server you are creating the cron job on.

sudo crontab -e

- Scroll to the bottom of the file and type the following in a new line:

CronPattern /var/www/certificateRenewal.bash

- Here replace CronPattern for an appropriate pattern, for example, ‘0 0 1 * *’ without the quotes will attempt renewing the certificates every month on the first day.

- Save and Close the file

We got this certificate through Certbot from EFF. More documentation on Certbot is available at https://certbot.eff.org/docs.

Note the environment variables referred to in that document(the link) are no longer necessary since they are now found in the certificateRenewal.bash script itself(hardcoded).

### Shortcomings/Wish-list Document

This section will list, and offer a high level explanation of some of the main shortcomings of the system as of the end of release 10.0; as well as a list of potential features to implement for future versions of the system.

Improve Admin Panel: The admin panel currently needs a few modifications to improve the work previously done on the panel on during this and previous semesters.

- Allow dirty-data in admin tabs.

- Semesters Tab: Default semester must be a current semester. If no current semester is marked, the system should automatically mark the default semester as current semester. If the default semester is changed, the table must make sure the change is to a current semester, if not, it should change to the last one it was checked for.

- Add functionality to default semesters throughout the site, as currently, there really isn’t any. You’d have to ask the product owner for what functionality it should have.

- Improve the way how profile pictures are stored. This will require a little restructuring of the site’s API and routing services.

- Impersonation feature: Whenever the admin finishes impersonating an user, the admin should be redirected to the users tabs (where the admin originally was before starting the impersonation mode)

Update Database Schemas: Even though we store our databases in MongoDB database, the schemas we enforce are still relational in nature. The problem lies that foreign keys within a schema are not tied to the ID of the document, meaning that relational integrity can be easily broken without proper attention. Since this was present from the previous version of the website, we chose to avoid changing this shortcoming, as it would involve sweeping changes across the website.

- A record of a student’s course history should be kept somehow. ·When searching for any class a student has taken in the past, the student should appear in the results.

  - Recommended fix: Create another table containing only “student-course” information, like in a relational database

- Redesign parts of the database to prevent N-to-N relationships

- Increase security for API endpoint for Mobile Judge. Currently it can be accessed with just the URL.

  - Recommended fix: Token-based authentication

# References

- “Agile Tutorial for the Senior Project Class School of Computing and Information Sciences Florida International University” (Adapted from Agile!: The Good, the Hype and the Ugly by Bertrand Stabley (ISBN 978-3-319-05154-3).

- Driessen, Vincent “A Successful Git Branching Model” <http://nvie.com/posts/a-successful-git-branching-model/>

- Florida International University, WReSTT-CyLE <http://wrestt.cis.fiu.edu/about-wrestt-com>

- VIP-Website-7.0 Github Repo <https://github.com/FIU-SCIS-Senior-Projects/VIP-Website-7.0>

- VIP-Website-9.0 Bitbucket Repo <https://sp-jira.cis.fiu.edu:7443/scm/vip/vip-website-ver9.git>

- VIP-Website-10.0 Bitbucket Repo

<https://sp-jira.cis.fiu.edu:7443/projects/VIP/repos/vip-website-ver10/>