Florida International University

School of Computing and Information Sciences

Software Engineering Focus

# Virtual Roll Call Briefing 6.0

Final Deliverable

Senior Project Spring 2019

Team Members: Pablo Velazquez, Eddie Caraballo

Product Owner(s): Jason Cohen, Frank Alvarado

Instructor: Dr. Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to

the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial

portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR

IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY,

FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER

LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM,

OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

## Abstract

The Village of Pinecrest Police Department, like many other police departments, participates in Roll Call – an intradepartmental briefing in which shift supervisors share the day’s pertinent information with officers. This informative meeting serves to keep officers up to date with necessary information prior to them going out on patrol. One section of the day’s pertinent information relayed consists of Watch Orders. Watch Orders are notices of locations for officers to visit while on patrol that require police presence. While the information relayed in the briefing is essential to an officer’s duties, officers often are unable to attend an in-person roll call due to various circumstances such as court obligations and time-sensitive assignments occurring during roll call. Additionally, in a roll call, the day’s important information is usually communicated through paper or vocal means. Should information need to be shared during the middle of any given shift, there isn’t a streamlined way to share this data in real-time.

To overcome meeting interferences and utilize the latest technologies available, the Village of Pinecrest Police Department revolutionized the way they carry out their daily roll call. The Virtual Roll Call Briefing web application was developed and implemented to replace antiquated in-person meetings. This application provides supervisors with the ability to upload documents for officers in specific shifts, allowing officers to review the information in real-time. Supervisors also have the ability to hold officers accountable to the information they are required to review using View Logs, a spreadsheet that details which officers have viewed which documents. The application also provides a method to view all the day’s Watch Orders with a Google Maps API powered map feature so that they can optimize their drive time by visiting locations in similar zones and locations in the same trip. All of this information is updated in real-time for officers to view while they are out on patrol, allowing for less time in the department and more time out in the community.

# TABLE OF CONTENTS

Virtual Roll Call Briefing 6.0	1

Abstract	3

TABLE OF CONTENTS	4

INTRODUCTION	7

USER STORIES	8

PROJECT PLAN	9

SYSTEM DESIGN	16

SYSTEM VALIDATION	20

APPENDIX	31

USER MANUALS	45

INSTALLATION AND MAINTENANCE	46

SHORTCOMINGS AND WISH LIST FEATURES	46

REFERENCES	47

| Version | Description of Change | Authors | Date |
| --- | --- | --- | --- |
| 1.0 | First Version, Initial System Design. | Shalisha Witherspoon Shonda Witherspoon Ivana Rodriguez | 11/27/2016 |
| 2.0 | The second release of the VRC app and the main objective was to fix some bugs from previous version as well as develop some new critical features that could make the application usable for the first time in production. New Features: -Document Status and Confirmation -Document Log and Log Report. -Archive Documents | Eric Fernandez Oscar Yannelli | 7/17/2017 |
| 3.0 | The third version of the project, which focuses on adding new features to enhance the usability and utility of the VRC app. | Juan Lopez Jean Faustin | 12/1/2017 |
| 4.0 | The forth version of the project has great additions to VRC. Listed below are some of the most relevant enhancements and new features of this release: -Enhanced view document feature by creating visibility layer based in shifts. -Improved system security by enforcing session timeout. -Added flexibility to control system settings like map position and timeout period. -Ability to track visited locations. -Ability to archive “Done” documents. -Improved Watch Order Form. | Darilys Pereira Lopez Juan Hernandez | 4/20/2018 |
| 5.0 | This iteration includes bug fixes from previous iterations concerning Watch Orders (adding, viewing, and tracking) and View Logs. Added new feature Reference Documents | Grace Deehl Darrell Garth | 12/7/18 |
| 6.0 | This iteration includes bug fixes from previous iterations, improvements to user feedback, input validation for document uploading and password changing, and archive all documents feature for given user. Enhanced website performance by restructuring the database and creating optimized indexing, as well as fixed various bugs with document uploading/deleting. | Eddie Caraballo Pablo Velazquez | 4/14/19 |

## INTRODUCTION

As a daily function of police departments, the first fifteen minutes of an officer’s shift are spent at the police station to take part in a roll call briefing. This briefing allows the shift supervisor to relay the day’s information to keep officers up-to-date when out on the field. Information communicated ranges from the latest area reports and assignments to intradepartmental matters and watch orders.

Current System

The current in-person roll call briefing requires officers to be physically present. As the information relayed during this briefing is essential to the officers’ daily duties, it can be very problematic, inconvenient, and potentially dangerous for an officer to miss out on a given day’s roll call. Officers often miss roll calls due to job-specific tasks such as court appearances and other shift assignments. To review the material from roll call, officers have to recall information from the memory of a voice-relayed message or, in the event of a time-sensitive matter, have to rifle through many of the day’s distributed paper documents.

Purpose of New System

These in-person roll call briefings just aren’t efficient enough for any community’s officers. Virtual Roll Call Briefing is a web application that replaces these in-person meetings with a convenient online repository that can be updated throughout the day to get the latest information out to officers while they are out on patrol. Instead of starting the day at the station, officers are out on patrol, spending more vital time in the community they protect and serve.

## USER STORIES

The following section provides the detailed user stories that were implemented in this iteration of the Virtual Roll Call Briefing project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

#### Implemented User Stories

- VRC-48: Debug and Fix Issue w/ Existing File Name in DB

- VRC-54: Fix Watch Order description too long error

- VRC-55: Fix issue with Officer's being able to access 'Manage Documents' section

- VRC-56: Fix issue in 'Manage Documents' section so uploaded docs can be deleted

- VRC-57: Enhance navigation bar, keep it consistent across all pages

- VRC-58: Fix error handling when uploading documents

- VRC-59: Fix watch order date logic

- VRC-60: Improve Edit User Form

- VRC-62: Database Normalization

- VRC-63: Rename Database References

- VRC-64: Apply Query Optimization Theory

- VRC-65: Bulk Document Archive UI

- VRC-66: Bulk Document Archive Back-end

- VRC-67: Admin Change User Password

- VRC-68: Archive Old Document For New User

- VRC-69: Manage Reference Documents Delete Document Issue

- VRC-70: Fix Change Password for Officer Role

- VRC-72: Update DB Tables with Removed User

- VRC-74: Special Characters in Uploaded Document Filename

- VRC-76: Finish Moving Old Data to New DB

- VRC-78: Fix Issue with Auto-Archive Event

Pending User Stories

- VRC-9: Wishlist features

## PROJECT PLAN

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques which requires planned sprints. This section will detail the sprint plans as well as describe the components, both software and hardware, chosen for this project.

#### Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

##### ● WAMP: Windows, Apache, MySQL, and PHP or MAMP: Mac, Apache, MySQL, and

PHP

○ Web Server: Apache2

○ Database Server: MySQL

- Back-End: PHP 5.5.9

- Front-End: HTML5, CSS3, JavaScript, Angular JS, and the Bootstrap Framework

- Application tested for use in Apple’s Safari, Google Chrome, and Mozilla Firefox

Sprint Plans

Sprint #1

##### January 22nd – February 2nd, 2019

During the initial sprint, developers worked to setup the necessary frameworks and applications with the existing software code. As well, developers reviewed training material to work with new programming languages and frameworks.

User Story VRC-48: Debug and Fix Issue w/ Existing File Name in DB

“As a Supervisor, I would like to be able to know when the file I am uploading has a name that already exists in the database so that I can upload it under an unused name.“

##### Acceptance Criteria

- Supervisor is shown a success message when the document has successfully been uploaded.

- Supervisor is shown an alert message and the document is not uploaded when the document name already exists in the database.

- Works on both pages, manage documents and manage reference documents.

Sprint #2

##### February 4th – 15th, 2019

User Story VRC-54: Fix Watch Order description too long error

“As a Supervisor, I would like feedback on the character limit for Watch Order descriptions so that I can upload an appropriate description. ”

##### Acceptance Criteria

- Supervisor is unable to enter more characters than the limit for Watch Order descriptions.

- Supervisor can see the character limit as they enter the description into the text field.

User Story VRC-55: Fix issue with Officer's being able to access 'Manage Documents' section

“As an Officer, I would like to be blocked from accessing the portion of the website that is only allowed for Supervisors so that no Supervisor functions can be accessed as an Officer. ”

##### Acceptance Criteria

- Double-clicking on the 'Reference' tab as an Officer does not take the user to a supervisor-only page.

User Story VRC-56: Fix issue in 'Manage Documents' section that does not allow deletion of uploaded documents

“As a Supervisor, I would like the delete document function in the 'Manage Documents' page to work correctly so that I can delete uploaded documents. ”

##### Acceptance Criteria

- Clicking delete on a document in the Edit Documents section of Manage Documents works correctly.

User Story VRC-57: Enhance navigation bar, keep it consistent across all pages

“As an Officer/Supervisor/Admin, I would like the navigation bar to be consistent across all pages so that navigating the website is simple and intuitive. ”

##### Acceptance Criteria

- Navigation bar behaves consistently across Officer/Supervisor/Admin profiles.

User Story VRC-58: Fix error handling when uploading documents

“As a Supervisor, I would like to receive feedback whenever I make a mistake in uploading a document so that I can correct it and upload successfully. ”

##### Acceptance Criteria

- Supervisor is alerted and document is not uploaded when a category is not selected.

- Supervisor is alerted and document is not uploaded when a quiz is incomplete (questions missing answers and vice versa).

User Story VRC-59: Fix watch order date logic

“As a Supervisor, I would like the date logic in watch orders to be correct so that watch orders do not expire before the actual expiration date. ”

##### Acceptance Criteria

- Watch order start date and end date do not get swapped.

- Watch order does not get removed from the edit watch orders list when edited.

User Story VRC-60: Improve Edit User Form

“As an Administrator, I would like the Edit User form to keep the current officer's shift if I do not select one so that the edit is successful. ”

##### Acceptance Criteria

- When editing a user, if the shift field is left empty, that user's previous shift is used and the edit is successful.

Sprint #3

###### February 18th – March 1st, 2019

Task VRC-62: Database Normalization

“Database schema is in need of naming and structure normalization. ”

User Story VRC-65: Bulk Document Archive UI

“As an Administrator, I would like a button for archiving user documents so that I can easily interact with the database. ”

##### Acceptance Criteria

- A button exists in the Edit User section of the User Management page for archiving documents.

User Story VRC-66: Bulk Document Archive Back-end

“As an Administrator, I would like to archive all documents assigned to an officer so that they do not have to review old documentation. ”

##### Acceptance Criteria

- Documents for selected user are archived and their document status is changed.

- Pinned documents are not archived.

- Administrator is shown a success message after archiving documents.

Sprint #4

###### March 4th – 15th, 2019

Task VRC-63: Rename Database References

“Go through our database services files and rename any column/table references to correctly reference new schema. ”

User Story VRC-67: Admin Change User Password

“As an Administrator, I would like the ability to change a user's password from the User Management section so that they can log into their account if they are unable to. ”

##### Acceptance Criteria

- Admin can change user password from the Edit User section of User Management.

- New password is correctly assigned to the desired user.

- User lock status is reset once password is changed.

User Story VRC-68: Archive Old Document For New User

“As an Administrator, I would like the irrelevant documents available to a new user to be archived so that they have a clean dashboard with only the currently relevant documents displayed. ”

##### Acceptance Criteria

- A new user only has the pinned documents in their main dashboard.

- The remaining documents are archived for the user.

User Story VRC-69: Manage Reference Documents Delete Document Issue

“As a Supervisor, I would like the delete reference document button to function correctly so that I can delete the selected reference document from the database. ”

##### Acceptance Criteria

- Delete button in Edit Documents section of Manage Reference Documents page deletes the chosen reference document.

Sprint #5

###### March 18th – 29th, 2019

Task VRC-64: Apply Query Optimization Theory

“Go through data services and apply query optimization theory in order to increase website performance when communicating with the database. “

User Story VRC-70: Fix Change Password for Officer Role

“As an Officer, I would like the Change Password function to work properly so that I can change my password when needed. ”

##### Acceptance Criteria

- Change Password function works correctly when logged in as an Officer.

- Current Password verification works correctly, was previously not working.

User Story VRC-72: Update DB Tables with Removed User

“As an Administrator, I would like the user_doc_status and logs table to be updated when a user is deleted so that the database remains up-to-date and not bloated with irrelevant information. ”

##### Acceptance Criteria

- The information corresponding to the deleted user is removed from the user-doc-status and logs tables in the database.

User Story VRC-74: Special Characters in Uploaded Document Filename

“As a Supervisor, I would like uploaded files with special characters in their filename to open correctly so that users can view them. ”

##### Acceptance Criteria

- Special characters (!@#$%^&*) in filename of uploaded documents do not prevent the document from being opened by users.

Sprint #6

###### April 1st – 12th, 2019

Task VRC-76: Finish Moving Old Data to New DB

“Finish moving VRC's old data from prior database to the new database. ”

User Story VRC-78: Fix Issue with Auto-Archive Event

“As an Administrator, I would like the Auto-Archive event in the database to work properly so that documents get archived as their upload date passes the archival timer. ”

##### Acceptance Criteria

- Document is archived after 7 days have passed since it was uploaded.

## SYSTEM DESIGN

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

Architectural Patterns

Figure 1.1: Client-Server and Model-Viewer Controller

Client-Server

Virtual Roll Call Briefing utilizes the Client-Server model. In an application distributed internally as this one is, the client and server communicate with one another through the internet. When the client makes a request to the server, the server responds with the requested data or function. This setup is optimal for the client as Virtual Roll Call is hosted on a Windows Server virtual machine, thus conserving the client’s machine’s resources. As well, clients can access the application anywhere by remoting into the Virtual Machine that hosts the application. Clients are able to use the application and perform actions through the server.

Model-Viewer Controller

As the name suggests, the Model-Viewer Controller model has three main components: the model, the view, and the controller. The model handles logic and data management while the view is how the user interfaces and interacts with the application. As indicated in Figure 4.1 above, the controller handles communications from the model to the controller and vice versa.

System and Subsystem Decomposition

Figure 1.2: Entity Relation Diagram for Virtual Roll Call Briefing 6.0

Deployment Diagram

Figure 1.3: Deployment Diagram from Virtual Roll Call Briefing 4.0 Report

## SYSTEM VALIDATION

User Story VRC-48: Debug and Fix Issue w/ Existing File Name in DB

“As a Supervisor, I would like to be able to know when the file I am uploading has a name that already exists in the database so that I can upload it under an unused name.“

##### Acceptance Criteria

- Supervisor is shown a success message when the document has successfully been uploaded.

- Supervisor is shown an alert message and the document is not uploaded when the document name already exists in the database.

- Works on both pages, manage documents and manage reference documents.

Unit Test

- Test case ID: VRC-48-1

- Description/Summary of Test: Detect document name conflict in database.

- Pre-condition:

  - Supervisor logged in with valid credentials.

  - A document category exits in database.

  - A document of the same name as the one being uploaded already exists in the database.

- Expected Results: Return acknowledgment of document name conflict.

- Actual Result: Return key => value pair confirming the document name was found in database.

- Status (Fail/Pass): Pass

Integration Test

- Test case ID: VRC-48-2

- Description/Summary of Test: Display message according to status of document upload.

- Pre-condition:

  - Supervisor logged in with valid credentials.

  - A document category exits in database.

- Expected Results: Show success/fail message depending on status of document upload.

- Actual Result: User is alerted with a success or fail message depending on the status of the document upload.

- Status (Fail/Pass): Pass

User Story VRC-54: Fix Watch Order description too long error

“As a Supervisor, I would like feedback on the character limit for Watch Order descriptions so that I can upload an appropriate description. ”

Acceptance Criteria

- Supervisor is unable to enter more characters than the limit for Watch Order descriptions.

- Supervisor can see the character limit as they enter the description into the text field.

Unit Test

- Test case ID: VRC-54-1

- Description/Summary of Test: Confirm that description text box has a character limit

- Pre-condition:

  - Supervisor logged in with valid credentials.

  - A new watch order needs to be added.

  - Supervisor has a predetermined description to add to the watch order.

  - Supervisor cannot put in more characters in the description text-box than what the database can handle.

- Expected Results: There is some kind of safe-guard that prevents supervisors from entering more than 255 characters to the description.

- Actual Result: Text-box has a character counter with a limit of 255, and does not allow the user to put more than 255 characters in.

- Status (Fail/Pass): Pass

Integration Test

- Test case ID: VRC-54-2

- Description/Summary of Test: Database accepts new watch order regardless of the length of the description

- Pre-condition:

  - Supervisor logged in with valid credentials.

  - A new watch order needs to be added.

  - Supervisor has a predetermined description to add to the watch order.

  - Supervisor cannot put in more characters in the description text-box than what the database can handle.

- Expected Results: Watch order is added to database upon clicking the submit button, even when description is at max character length

- Actual Result: Watch order is added to the database with the appropriate description length without errors and is seen in the watch orders page.

- Status (Fail/Pass): Pass

User Story VRC-58: Fix error handling when uploading documents

“As a Supervisor, I would like to receive feedback whenever I make a mistake in uploading a document so that I can correct it and upload successfully. ”

Acceptance Criteria

- Supervisor is alerted and document is not uploaded when a category is not selected.

- Supervisor is alerted and document is not uploaded when a quiz is incomplete (questions missing answers and vice versa).

Unit Test

- Test case ID: VRC-58-1

- Description/Summary of Test: Confirm that selected category is not empty or undefined.

- Pre-condition:

  - Supervisor logged in with valid credentials.

  - A document category exits in database.

  - Supervisor fills upload document form but does not select a document category.

- Expected Results: Detect empty category and return.

- Actual Result: addDocuments function in supervisor control detects empty category and returns.

- Status (Fail/Pass): Pass

- Test case ID: VRC-58-2

- Description/Summary of Test: Confirm that quiz is complete.

- Pre-condition:

  - Supervisor logged in with valid credentials.

  - A document category exits in database.

  - Supervisor correctly fills upload document form.

  - Supervisor fills quiz form.

- Expected Results: Detect empty quiz question or existing quiz question without answer.

- Actual Result: addDocuments function in supervisor control does verification on quiz and detects either a question without answer or answer without question.

- Status (Fail/Pass): Pass

Integration Test

- Test case ID: VRC-58-3

- Description/Summary of Test: Prevent user from uploading incomplete document form.

- Pre-condition:

  - Supervisor logged in with valid credentials.

  - A document category exits in database.

  - Supervisor fills upload document form.

  - Category field is left empty.

  - Supervisor clicks Open Quiz Maker.

  - Supervisor enters answers without questions and questions without answers into quiz.

  - Supervisor clicks Upload.

- Expected Results: User is alerted of empty category field, questions without answers and answers without questions, document is not uploaded.

- Actual Result: An alert message pops up for each error. Empty category has it's own alert. Context-sensitive alert messages for the quiz pop up. Document is not uploaded.

- Status (Fail/Pass): Pass

User Story VRC-59: Fix watch order date logic

“As a Supervisor, I would like the date logic in watch orders to be correct so that watch orders do not expire before the actual expiration date. ”

Acceptance Criteria

- Watch order start date and end date do not get swapped.

- Watch order does not get removed from the edit watch orders list when edited.

- "Manage Watch Orders" page can successfully take addresses and add them to the Watch Orders table.

Unit Test

- Test case ID: VRC-59-1

- Description/Summary of Test: Confirm that watch order start date and end date do not get swapped.

- Pre-condition:

  - Supervisor logged in with valid credentials.

  - A watch order exits in database.

  - Watch order end date is ahead current date.

  - Watch order start date is behind current date.

- Expected Results: Database receives correct start date and end date for watch order.

- Actual Result: Watch order start date and end date do not get swapped when posted to database by updateWatchOrder function in data-service.

- Status (Fail/Pass): Pass

Integration Test

- Test case ID: VRC-59-2

- Description/Summary of Test: Keep watch order active after editing it.

- Pre-condition:

  - Supervisor logged in with valid credentials.

  - A watch order exits in database.

  - Watch order end date is ahead current date.

  - Watch order start date is behind current date.

- Expected Results: Watch order remains in Edit Watch Orders section after user edits it.

- Actual Result: Watch order is not archived erroneously after user edits it.

- Status (Fail/Pass): Pass

User Story VRC-60: Improve Edit User Form

“As an Administrator, I would like the Edit User form to keep the current officer's shift if I do not select one so that the edit is successful. ”

Acceptance Criteria

- When editing a user, if the shift field is left empty, that user's previous shift is used, and the edit is successful.

Unit Test

- Test case ID: VRC-60-1

- Description/Summary of Test: Confirm that officer's current shift id is fetched from database.

- Pre-condition:

  - Administrator logged in with valid credentials.

  - An officer already exists in the database.

  - Administrator click the edit button next to a user.

- Expected Results: Get the officer's data along with their current shift id.

- Actual Result: getOfficers function in DBHandler is called and returns the officer's data along with their current shift id.

- Status (Fail/Pass): Pass

- Test case ID: VRC-60-2

- Description/Summary of Test: Confirm that the correct shift id is posted to database.

- Pre-condition:

  - Administrator logged in with valid credentials.

  - An officer already exists in the database.

  - Administrator edits user but leaves Shift field empty.

  - Administrator clicks Update.

- Expected Results: Detect empty shift selection and use the officer's current shift.

- Actual Result: updateUser function in admin control detects empty shift id and uses the officer's current shift id.

- Status (Fail/Pass): Pass

Integration Test

- Test case ID: VRC-60-3

- Description/Summary of Test: Allow admin to commit user edits while leaving shift field empty.

- Pre-condition:

  - Administrator logged in with valid credentials.

  - An officer already exists in the database.

  - Administrator clicks the edit user button.

  - Administrator edits fields and leaves shift field empty.

  - Administrator clicks Update.

- Expected Results: User update executes successfully.

- Actual Result: User update is posted with the current officer's shift to the database successfully.

- Status (Fail/Pass): Pass

User Story VRC-65: Bulk Document Archive UI

“As an Administrator, I would like a button for archiving user documents so that I can easily interact with the database. ”

##### Acceptance Criteria

- A button exists in the Edit User section of the User Management page for archiving documents.

User Story VRC-66: Bulk Document Archive Back-end

“As an Administrator, I would like to archive all documents assigned to an officer so that they do not have to review old documentation. ”

##### Acceptance Criteria

- Documents for selected user are archived and their document status is changed.

- Pinned documents are not archived.

- Administrator is shown a success message after archiving documents.

Unit Test

- Test case ID: VRC-66-1

- Description/Summary of Test: Get all documents available to user.

- Pre-condition:

  - A user already exists in the database with an unpinned document available to them.

- Expected Results: Get all user-specific documents.

- Actual Result: archiveUserDocuments function in DBHandler selects all unpinned, non-reference documents available to the user from the documents table.

- Status (Fail/Pass): Pass

- Test case ID: VRC-66-2

- Description/Summary of Test: Archive all documents available to user.

- Pre-condition:

  - A user already exists in the database with an unpinned document available to them.

  - All documents assigned to user have been selected from documents table.

- Expected Results: Archive all user-specific documents.

- Actual Result: archiveUserDocuments function in DBHandler inserts all unpinned, non-reference documents available to the user into the user_doc_status table,
with their status set to "Admin_Archived" and "Archived".

- Status (Fail/Pass): Pass

Integration Test

- Test case ID: VRC-66-3

- Description/Summary of Test: Archive all user documents.

- Pre-condition:

  - Administrator logged in with valid credentials.

  - A user already exists in the database with an unpinned document available to them.

  - Administrator clicks Archive button.

- Expected Results: Documents are archived and admin is informed.

- Actual Result: Documents are successfully archived for the given user account and admin receives confirmation message.

- Status (Fail/Pass): Pass

User Story VRC-67: Admin Change User Password

“As an Administrator, I would like the ability to change a user's password from the User Management section so that they can log into their account if they are unable to. ”

##### Acceptance Criteria

- Admin can change user password from the Edit User section of User Management.

- New password is correctly assigned to the desired user.

- User lock status is reset once password is changed.

Unit Test

- Test case ID: VRC-67-1

- Description/Summary of Test: Change password of given user.

- Pre-condition:

  - A user already exists in the database.

- Expected Results: Update user button changes the user's password.

- Actual Result: When the Update button is clicked, DBHandler updates the given id's password.

- Status (Fail/Pass): Pass

- Test case ID: VRC-67-2

- Description/Summary of Test: User lockout status change.

- Pre-condition:

  - A user already exists in the database.

  - User is unable to log in due to being locked out after multiple failed login attempts.

- Expected Results: User lock is reset, allowing the user to login.

- Actual Result: After the admin resets the user's password, the lock is reset and the user can login.

- Status (Fail/Pass): Pass

Integration Test

- Test case ID: VRC-67-3

- Description/Summary of Test: Reset user password.

- Pre-condition:

  - Administrator logged in with valid credentials.

  - A user already exists in the database.

  - Administrator clicks Edit button in Edit User section of User Management section.

  - Administrator enters a new password and confirms it in the confirmation input box.

- Expected Results: User's profile is updated with the new password.

- Actual Result: Admin receives a success message and the user's password is updated in the database.

- Status (Fail/Pass): Pass

User Story VRC-68: Archive Old Document For New User

“As an Administrator, I would like the irrelevant documents available to a new user to be archived so that they have a clean dashboard with only the currently relevant documents displayed. ”

##### Acceptance Criteria

- A new user only has the pinned documents in their main dashboard.

- The remaining documents are archived for the user.

Unit Test

- Test case ID: VRC-68-1

- Description/Summary of Test: Archive documents for new user.

- Pre-condition:

  - Administrator adds new user to the database.

  - New user has documents available to them.

- Expected Results: Only the pinned documents are displayed in the dashboard, the rest are archived.

- Actual Result: Pinned documents remain as notifications, the reset are archived.

- Status (Fail/Pass): Pass

Integration Test

- Test case ID: VRC-68-2

- Description/Summary of Test: New user document archival.

- Pre-condition:

  - New user logs in with credentials.

  - Documents are available to new user.

  - New user navigates to Dashboard.

- Expected Results: Only the pinned documents remain as notifications, other documents are archived.

- Actual Result: User clicks on document category and sees only pinned documents, 
clicks archived and sees the archived documents.

- Status (Fail/Pass): Pass

## APPENDIX

#### Appendix A - UML Diagrams

VRC-48: Debug and Fix Issue w/ Existing File Name in DB

VRC-56: Deletion of Uploaded Document

VRC-58:  Fix error handling when uploading documents

VRC-66: Bulk Document Archive Back-end

Appendix B – User Interface Design

Figure Screenshot 1-1: Front Page prompting user for login.

Figure Screenshot 1.2: Watch Orders displayed on ‘View Watch Order’ page.

Figure Screenshot 1-3: Watch Orders selected, showcasing that orders 3, 4, and 6 have been removed from scope.

Figure Screenshot 1.4: Reference Document view, showcasing several documents listed under

‘Code’

Figure Screenshot 1.5: User Management from the Admin Profile view

Figure Screenshots 1.6, 1.7, 1.8, & 1.9: From the Supervisor view, showcasing the Manage Watch Orders feature.

Figure Screenshots 1.10 & 1.11: Showcasing Officer Dashboard and ability to open documents.

Figure Screenshots 1.12 & 1.13: Showcasing Admin Archive Documents feature.

Appendix C - Sprint Review Reports

##### Sprint #1 Review Meeting Minutes

Attendees: Eddie Caraballo, Pablo Velazquez, Frank Alvarado

Start time: 20190201 15:00

End time: 20190201 15:30

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- Bug VRC-48 - Debug and Fix Issue w/ Existing File Name in DB Done

- Improvement VRC-51 - Review Database Schema and log any improvements to be made Done

- Task VRC-52 - Set up GIT Environment Done

- Task VRC-50 - Set up Dev Environment Done

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- None!

##### Sprint #2 Review Meeting Minutes

Attendees: Pablo Velazquez, Eddie Caraballo, Jason Cohen, Frank Alvarado

Start time: 20190215 15:00

End time: 20190215 15:20

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- VRC-54 - Fix Watch Order description too long error Done

- VRC-55 - Fix issue with Officer's being able to access 'Manage Documents' section Done

- VRC-56 - Fix issue in 'Manage Documents' section that does not allow deletion of uploaded documents Done

- VRC-57 - Enhance Navigation bar Done

- VRC-58 - Fix error handling when uploading documents Done

- VRC-59 - Fix watch order date logic Done

- VRC-60 - Improve Edit User Form Done

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting:

- None

##### Sprint #3 Review Meeting Minutes

Attendees: Pablo Velazquez, Frank Alvarado, Jason Cohen, Eddie Caraballo

Start time: 20190301 13:50

End time: 20190301 14:35

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

  - VRC-62 - Database Normalization Done

  - VRC-65 - Bulk Document Archive UI Done

  - VRC-66 - Bulk Document Archive Back-end Done

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

  - User Story VRC-64 - Apply Query Optimization Theory In Progress

  - User Story VRC-63 - Rename Database References In Progress

##### Sprint #4 Review Meeting Minutes

Attendees: Pablo Velazquez, Eddie Caraballo, Frank Alvarado

Start time: 20190315 16:00

End time: 20190315 16:20

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- Task VRC-63 - Rename Database References Done

- Improvement VRC-67 - Admin Change User Password Done

- Improvement VRC-68 - Archive Old Document For New User Done

- Bug VRC-69 - Manage Reference Documents Delete Document Issue Done

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- Task VRC-64 - Apply Query Optimization Theory In Progress due to Spring Break

##### Sprint #5 Review Meeting Minutes

Attendees: Eddie Caraballo, Pablo Velazquez, Frank Alvarado

Start time: 20190329 18:00

End time: 20190329 18:30

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- Task VRC-64 - Apply Query Optimization Theory Done

- Bug VRC-70 - Fix Change Password for Officer Role Done

- Bug VRC-72 - Update DB Tables with Removed User Done

- Task VRC-73 - Confirm Website Functionality Done

- Bug VRC-74 - Special Characters in Uploaded Document Filename Done

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- None!

Sprint #6 Review Meeting Minutes

Attendees: Eddie Caraballo, Pablo Velazquez, Frank Alvarado

Start time: 20190412 16:00

End time: 20190412 16:30

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- Task VRC-75 - Continued Website Functionality Testing Done

- Task VRC-76 - Finish Moving Old Data to New DB Done

- Task VRC-77 - CLONE - Continued Website Functionality Testing Done

- Bug VRC-78 - Fix Issue with Auto-Archive Event Done

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- None!

Appendix D - User Manuals, Installation/Maintenance Document,

Shortcomings/Wishlist Document and other documents

## USER MANUALS

ADMIN

- Visit Virtual Roll Call Briefing site

- Login with username and password

- As an Admin, users are also able to utilize the Supervisor and Officer dashboards

- User Management

- Document Categories Management

- Site Settings

- Archive Documents

- Shift Management

- Unit Management

SUPERVISOR

- Visit Virtual Roll Call Briefing site

- Login with username and password

OFFICER

- Visit Virtual Roll Call Briefing site

- Login with username and password

- The Officer profile provides the following features

- View Documents by Category

- View Watch Orders

- Track the Watch Orders already visited by clicking on the specific Watch

- Order on the list appearing below the map

- Selecting a Watch Order will turn the listed address from white to blue and remove the Watch Order marker from the map

- Unselecting a Watch Order will turn the listed address from blue to white and will re-add the Watch Order marker to the map

- Toggle between Day and Night mode

- Changes the appearance of the web application to accommodate night shift

## INSTALLATION AND MAINTENANCE

The following video showcases how to setup the application in a development environment:

macOS Installation Instructions: https://youtu.be/AtXayz-YFFc

Windows Installation Instructions: https://youtu.be/lx2pcbDUKdc

## SHORTCOMINGS AND WISH LIST FEATURES

Virtual Roll Call Briefing 6.0 has the following shortcomings:

- Limited search capabilities

- Pages with full features that do not work

As communicated by product owners Jason Cohen and Frank Alvarado, the following user stories are Wish List items they would like to have implemented in the future:

- Move web application from http to https

- Search within the contents of uploaded PDFs

  - Officers and supervisors would be able to search for content within uploaded PDFs.  -

- Inboxes for Officers

  - Personal: Supervisors can assign documents to specific officers

  - Unit: Supervisors can assign documents to specific units

## REFERENCES

Overall, Web Technologies

- W3Schools

- Google

- Github

HTML/CSS

- Bootstrap CSS

- Bootswatch

- Angular UI

AngularJS

- Core AngularJS & Additional Modules

- Ng-Flow

- Code School

- Team Treehouse

- Stack Overflow

- AngularJS Documentation

PHP/MySQL

- Team Treehouse

- Stack Overflow

- PHP Documentation