Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Mobile Judge 11.0

Team Members: Manuel De Armas, Pedro Ramos, Carlos Larrauri

Product Owner: Masoud Sadjadi

Mentor: Masoud Sadjadi

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the Mobile Judge application as well as the changes that were made in this latest version. The document begins with an introduction of the purpose for this system and will then go through an overview of the current system’s architecture. Following will be a detailed review of the user stories and changes made through the fall semester that comprise version 11 as well as those user stories which are still pending. Lastly, the product plan, system design,, and system testing verification will be reviewed. All these topics will provide the reader with a high-level view of the system architecture, features, and new implementations that occurred through the Fall 2018 semester.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 6

User Stories

Implemented User Stories  ………………………………………….…………………………………..9

Pending User Stories  …………………………………………………………………...……………………………….... 12

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 14

Sprints Plan  ……………………………………………………………..………………………………………………………. 16

Sprint 1  …………………………………………………………………………………………………………………………... 16

Sprint 2  …………………………………………………………………………………………………………………………... 16

Sprint 3  …………………………………………………………………………………………………………………………... 17

Sprint 4  …………………………………………………………………………………………………………………………... 18

Sprint 5  …………………………………………………………………………………………………………………………... 20

Sprint 6  …………………………………………………………………………………………………………………………... 22

System Design

Architectural Patterns  …………………………………………………………………………………………………..  23

System and Subsystem Decomposition  …………………………………………………………………………….	24

Deployment Diagram  …………………………………………………………………………………………………….….. 	26

Design Patterns  ………………………………………………………………………………………………………….…....  27

System Validation  ……………………………………………………………………………………………………………….  28

Glossary  ……………………………………………………………………………………………………………………………….	33

Appendix  ……………………………………………………………………………………………………………………………….	34

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	34

Appendix B - User Interface Design  …………………………………………………………………………….…...	47

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	52

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	57

References ……………………………………………………………………………………………………………………...…...	68

# Introduction

Every semester the Senior Project Showcase is held for graduating students to present their capstone projects. The Senior Project Showcase is a highly visited event, typically drawing hundreds of industry professionals and showcasing an upwards of 25 student projects. Organizing an event like this efficiently poses a challenge, thus the idea for Mobile Judge was born. The Mobile Judge application was created in order to streamline and automate some of the logistical and intricate details that go into organizing and hosting the Senior Project Showcase. Mobile Judge has three user groups: the administrative user, the judge, and the student. Mobile Judge allows the application administrator, the showcase organizer, grade stto set the details of the event such as the term, the showcase location, event duration, judge registration, and many more logistical details. Another important administrator features is the ability to send email blasts off of templates created which will allow our system to track the number of potential judges and attendees who will attend the event. Showcase judges use the system to register, receive their assigned students to grade, and grade said students and provide any comments as needed. Students can use the application to see their grades as given by judges and to read any comments left by judges. The organizer’s workload is dramatically reduced and the complicated process of assigning judges to students and receiving the judges grades is streamlined and funneled into a single application.

## Current System

Mobile Judge is now in its eleventh iteration. Over the previous semesters that application has continued to be improved in order to better serve its purpose, streamlining and reducing the workload of the showcase organizer. Mobile Judge is built on the shoulders of many frameworks and tools. Mobile Judge’s main web and user interface framework is Sencha. Sencha provides developers with a library to make cross-platform and mobile friendly websites quickly and efficiently. On the backend, Mobile Judge utilizes the Node.js as the server run-time environment for routing request, connecting to our databases, and communicating with all the APIs used within the system. For the database we use both MySQL and MariaDB due to their use of the relational model and SQL. For the web server, NGINX is used for its high performance, simple configuration, and low resource consumption.

Mobile Judge is setup for three different types of actors in the system: Administrators, Judges, and Students. Each actor has access to their own set of views and features. The entire application revolves around these three actors, without each other the application would be incomplete. The administrator needs to set the parameters and invite judges. On the day of the showcase invited judges complete the registration process and are assigned students to judge. At the end of the showcase all of grades given by judges are compiled together and the administrator assigns final grades to each student. This is the complete sequence of events that the Mobile Judge system accommodates. Below is a more in-depth look at each actor and the features they have access to.

The administrators have the most functionality and views out of all the user types. The administrator's job, as the organizer of the showcase, involves a lot of planning, scheduling, and communication. Mobile Judge houses features for the administrator to achieve all those tasks such as: defining the parameters of the showcase, creating and assigning new questions, syncing student data between MJ and VIP, grading students, and sending out emails to prospective judges.

The Judge actor is more limited in features and site access. Judges have access to view the showcase map and are assigned to students along with questions to ask those students. After meeting students and asking them their questions Judges are able to grade and provide feedback for these students. All grades and feedback will later be made available to the Administrative user for final grading. The last system actor, Students, have the least amount of features.

Students only have access to two views, the first one being the event map where they can see their presentation location for the showcase. The second view is their final grade.

## Purpose of New System

The eleventh version of Mobile Judge was focused on expanding existing features in order to accommodate the growing demand of the system to be used not just for the judging projects from the School of Computer Science but for other colleges within FIU. The new features required for this version will be described in the following page.

- Support an “attendee” user type for participants who want to attend the showcase but not judge.

  - Create a link in the invitation  email template to allow invitees to choose whether they would  like to judge or just attend the showcase.

  - Create a new user type in order to keep track of attendees within the system and differentiate them between judges.

- Add functionality in the settings tab to accommodate Courses.

  - Create a database table to house all the course data.

  - Allow the administrator to add courses through the view.

  - Allow the administrator to edit course data within the view.

  - Allow the administrator to delete a course record through the view.

- Add functionality to allow question per course assignment.

  - Create a database table to house the course to question relation.

  - Create a view where the administrator is able to assign a question to a specific course.

  - Allow the administrator to add a new question for a specific course.

  - Allow the administrator to delete a question for a specific course.

  - Modify the question assignment algorithm to utilize the newly implemented question per course table to drive the question assignment for judges.

- Fix and extend the API sync to pull new data.

  - Fix the existing API and make sure it is able to pull the existing data (students and projects).

  - Extend the API to pull new data such as courses.

  - Work with the VIP team to implement the new API endpoints.

- Make deployment of a Mobile Judge development environment quicker and less error prone.

  - Create an instance of Ubuntu 14.04 with all prerequisites needed to run the Mobile Judge environment.

  - Use Vagrant to encapsulate the operating system to allow rapid deployment of the environment regardless of the host system’s operating system.

  - Configure the .box’s Vagrantfile to allow communication between the virtual machine and the host operating system.

These new features will extend the Mobile Judge applications ability to support multiple courses and assign students questions based on their course. Thus, allowing Mobile Judge to be used for any college that also wants to showcase their students capstone projects and have external judges grade students and their contributions. The addition of the attendee user type also allows Mobile Judge to accept more participants to the showcase and still provide statistics on all persons who attend the showcase.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Mobile Judge project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

- MJ-28: Setup Local Development Environment

  - As a developer, I need to install the latest version of Mobile Judge into my local environment in order to begin development and testing.

- MJ-29: Review Project Structure and Code

  - As a developer, I need to be familiar with the architecture and implementation of Mobile Judge.

- MJ-35: Research Vagrant

  - As a developer, I need to know how the Vagrant software works so I can properly implement the Virtual Machine and encapsulate it with the Vagrant software.

- MJ-37: Create a Vagrant Box for Mobile Judge

  - As a developer, I would like to be able to clone a repository containing a Vagrant box file that contains a virtual machine with all the prerequisites and dependencies needed to quickly deploy a local development environment for Mobile Judge.

- MJ-40: Fix Development Server After Crash

  - As a developer, the production and development servers need to be running smoothly and efficiently so that we can rapidly deploy and test all changes made.

- MJ-32: Research the Question System

  - As a developer, I need to understand how the current system handles student questions in order to further improve this feature.

- MJ-33: Create Question Bank View

  - As an administrator, I would like to be able to see all questions available regardless of course or semester.

- MJ-42: Fix 500 Redirect Error in Local Development Environments

  - As a developer, my local development environment should not have any errors upon deployment and should have the same functionality as the version in production/development

- MJ-43: Fix Connection to VIP Website

  - As an administrator, I want to be able to connect to the VIP website in order to initiate the synchronization of data between both sites.

- MJ-45: Fix Vagrant Environment Not Displaying Changes

  - As a developer, after making changes to the code base all changes should be displayed in the local Vagrant environment after compilation. Fix any issues that do not allow this behavior.

- MJ-38: Create Placeholder for Attendees

  - As a prospective showcase attendee, I want to be able to attend the showcase without having to judge and student projects.

- MJ-39: Add Placeholder for Attendees in Email Invitation Templates

  - As a prospective attendee, I want to be able to confirm my attendance to the showcase through the initial email invitation.

- MJ-46: Implement the Courses Table in the Database

  - As a developer, I need to implement a Courses table in the database so the application is able to keep a record of Courses that Mobile Judge supports and so CRUD operations can be performed.

- MJ-47: Implement the Questions per Course Table in the Database

  - As a developer, I need to add a Questions per Course table in the database so the application can keep track of which questions to assign a student based on the course.

- MJ-48: Add a Course Data Model to the Mobile Judge Application

  - As a developer, I need to implement a data model for the Courses table so operations can be performed on this data within the application.

- MJ-49: Create a Course View

  - As an administrator, I want to be able to see a list of Courses in the settings tab of Mobile Judge so I can see what courses are available and either add, delete, or update that data.

- MJ-55: Create Attendee Confirmation Email Template

  - As an attendee, I want to know that my attendance has been confirmed and that I will be expected to at the showcase.

- MJ-57: Show the Name of a Term Instead of the ID in the Courses View

  - As a administrator, I want to see the name of the Term in the Courses view so that it is easier to identify whether this term is currently active or needs to be deleted from the view.

- MJ-51: Review the Question Assignment Algorithm

  - As a developer, I need to be familiar with the set of algorithms that assigns judges students and questions so that I can effectively make changes to these algorithms to support the new question per courses feature.

- MJ-52: Update Courses in the Courses View

  - As an administrator, I want to be able to update course information from the Courses view in the Settings tab so that if any information was imported incorrectly I can fix it manually.

- MJ-53: Delete Courses in the Courses View

  - As an administrator, I want to be able to delete a course record from the Courses view in the Settings tab so that if the course is not part of the showcase I can delete from the user interface in a safe manner.

- MJ-56: Connect Attendee Placeholder to Attendee Confirmation Template

  - As an attendee, I want my status in Mobile Judge to show as Attendee so that I do not have to judge any students during the showcase.

- MJ-63: Fix API Sync for Version 10.1

  - As an administrator, I want to be able to sync student and project data from the VIP website into Mobile Judge’s database so that we have the most current and up to date information of the students and projects that are active for the current semester.

- MJ-66: Fix Development and Production Server After Hack

  - As a developer, I need to get both development and production servers up and running after an unauthorized intrusion caused the servers to be shut down and rolled back.

## Pending User Stories

- MJ-58: Modify Question Assignment Algorithm

  - As a student, I want the Judges to ask me questions that correspond to the course I am enrolled in.

- MJ-65: Create Attendee User Group

  - As a developer, I need to create an attendee user group on the applications backend to keep track of users who want to attend the showcase.

- MJ-60: Allow Judges to Select the Number of Students They Want to Judge

  - As a judge, I want to be able to select the number of students I want to judge so that I can only judge a specific amount of students.

- MJ-61: Allow Judges to Select the Students Based on the Courses

  - As a judge, I want to be able to only judge students based of course so that I can judge students based off my expertise.

- MJ-64: Fix Attendee Link Bug

  - As an attendee, I want to be able to confirm my attendance to the showcase and have the application take note of my decision.

- MJ-54: Only Show Courses in the Scope of Active Term

  - As an administrator, I only want to see courses that relate to the current active term so that I can only focus on the courses offered for that specific semester.

- MJ-44: Import Data from VIP Website

  - As an administrator, I want to be able to import the necessary data from VIP that is needed to make Mobile Judge run correctly for a term.

- MJ-50: Create a Question per Course View

  - As an administrator, I want to be able assign questions to a specific course through a view from the settings page.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for Mobile Judge.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

- Ubuntu: The operating system that runs on our web server. Ubuntu v14.04.5, also known as Trusty Tahr, is used due to it’s low system requirements, long-term support, and longevity.

- NGINX: The web server used to handle all request. NGINX was chosen mainly for its high performance, stability, simple configuration, and low resource consumption.

- Sencha & ExtJS: This was the web and user interface framework and library used to build Mobile Judge. Sencha provides a rapid deployment and development through its library and framework and has built in support for mobile and cross-platform compatibility.

- Sencha CMD: This tool works in conjunction with the Sencha framework and libraries. Sencha CMD provides the building process to optimize and compile the system’s client code.

- Node.js: The server runtime environment used as the backend of the Mobile Judge application. NodeJS handles all website routing, database communication, and handling API requests.

- OAuth: This tool allows our application to use the login credentials and verify users of 100+ other websites without having to worry about specific configuration for each of the websites.

- MySQL & MariaDB: These technologies are used as our database systems. They both follow the relational model and utilize SQL as their query language. They were chosen due to their high reliability, security, scalability, and community support.

- phpMyAdmin: Used as the application’s database management system. Through this tool developers can use a GUI to view, manipulate, and configure the databases as needed.

- Grunt: A tool used to perform frequent tasks such as compilation, unit testing, linting, etc… It is a command line tool and can be configured to run tasks as defined.

- Git: Used as our source code version control system in conjunction with Bitbucket which is our code repository.

- PM2: Utilized as the process manager for the Node.js application. This tool contains a built-in load manager and allows application processes to stay alive for extended periods of time, reload with minimal down-time, and to facilitate common system administrative tasks from the command line. PM2 also allows developers and site administrators to view the health of processes via an online website: https://keymetrics.io.

- Bitbucket: Used as the application’s code repository. Bitbucket is an essential tool that houses are application’s source code in a secure website and is used in conjunction with git for version control functionality.

## Sprints Plan

### Sprint 1

MJ-1: Gather Requirements and Become Familiar with the Project

- As developers, we need to be familiar with what is expected of us and the requirements that need to be fulfilled throughout the semester. We also need to be familiar with the project assigned in order to properly develop the requirements.

- Acceptance Criteria:

  - List of requirements for each group member to work on.

  - Familiarize ourselves with the project and its objective.

### Sprint 2

MJ-28: Setup Local Development Environment

- As a developer, I need to install the latest version of Mobile Judge into my local environment to begin development and testing.

- Acceptance Criteria:

  - Able to run a local instance of the Mobile Judge website.

MJ-29: Review Project Structure and Code

- As a developer, I need to be familiar with the architecture and implementation of Mobile Judge.

- Acceptance Criteria:

  - Developer is familiar with the project structure and code design.

MJ-32: Research the Question System

- As a developer, I need to understand how the current system handles student questions in order to further improve this feature.

- Acceptance Criteria:

  - Developer is familiar with the way the application handles questions.

MJ-33: Create Question Bank View

- As an administrator, I would like to be able to see all questions available regardless of course or semester.

- Acceptance Criteria:

  - Administrator is able to see questions in a question bank format.

  - Administrator is able to perform CRUD operation on the question records.

MJ-38: Create placeholder for attendees

- As a prospective judge, I would like to be able to only attend the showcase instead of having to judge students.

- Acceptance Criteria

  - Administrator should be able to add attendee placeholder to invitation template.

MJ-39: Add placeholder for attendees to the invitation email template

- As a prospective judge, I would like to be able confirm my attendance as a attendee instead of as a judge.

- Acceptance Criteria

  - Attendee placeholder is visible in the invitation email template.

MJ-43: Fix connection to VIP

- As an administrator, I want to be able to connect to the VIP website in order to initiate the synchronization of data between both sites.

MJ-44: Import data from VIP

- As an administrator, I want to be able to import the necessary data from VIP that is needed to make Mobile Judge run correctly for a term.

### Sprint 3

MJ-32: Research the Question System

- As a developer, I need to understand how the current system handles student questions in order to further improve this feature.

- Acceptance Criteria:

  - Developer is familiar with the way the application handles questions.

MJ-33: Create Question Bank View

- As an administrator, I would like to be able to see all questions available regardless of course or semester.

- Acceptance Criteria:

  - Administrator is able to see questions in a question bank format.

  - Administrator is able to perform CRUD operation on the question records.

MJ-38: Create placeholder for attendees

- As a prospective judge, I would like to be able to only attend the showcase instead of having to judge students.

- Acceptance Criteria:

  - Administrator should be able to add attendee placeholder to invitation template.

MJ-42: Fix 500 Redirect Error in Local Development Environment

- As a developer, my local development environment should not have any errors upon deployment and should have the same functionality as the version in production/development.

- Acceptance Criteria:

  - Able to access the Settings page without the 500 redirect error occuring and redirecting users to an error page.

MJ-45: Vagrant Environment Not Displaying Changes

- As a developer, after making changes to the code base all changes should be displayed in the local Vagrant environment after compilation. Fix any issues that do not allow this behavior.

- Acceptance Criteria:

  - Able to see changes in the local environment after compilation.

### Sprint 4

MJ-46: Implement the Courses Table in the Database

- As a developer, I need to implement a Courses table in the database so the application is able to keep a record of Courses that Mobile Judge supports and so CRUD operations can be performed.

- Acceptance Criteria:

  - Existence of a table in MySQL for Courses.

  - The table has all the correct relations to term and any other table.

  - Has the appropriate constraints to allow many to many relations to students.

MJ-47: Implement the Questions per Course Table in the Database

- As a developer, I need to add a Questions per Course table in the database so the application can keep track of which questions to assign a student based on the course.

- Acceptance Criteria:

  - Existence of a table in MySQL for Questions Per Course

  - The table has all the correct relations to questions and courses.

  - Has the appropriate constraints to allow many to many relations to courses and questions.

MJ-48: Add A Course Data Model to the Mobile Judge Application

- As a developer, I need to implement a data model for the Courses table so operations can be performed on this data within the application.

- Acceptance Criteria:

  - Course data model exists and communicates between the application’s view and the application’s database.

MJ-49: Create A View for Courses

- As an administrator, I want to be able to see a list of Courses in the settings tab of Mobile Judge so I can see what courses are available and either add, delete, or update that data.

- Acceptance Criteria:

  - A view in the settings page exists with Course data.

  - All courses are listed in this view and the administrator is able to manipulate those records.

MJ-52: Update Courses in the Courses View

- As an administrator, I want to be able to update course information from the Courses view in the Settings tab so that if any information was imported incorrectly I can fix it manually.

- Acceptance Criteria:

  - The administrator is able to update the course information for a specific record and those changes are also reflected in the database.

MJ-53: Delete Courses in the Courses View

- As an administrator, I want to be able to delete a course record from the Courses view in the Settings tab so that if the course is not part of the showcase I can delete from the user interface in a safe manner.

- Acceptance Criteria:

  - The administrator is able to delete a course record from the Courses view and that change is reflected in the database.

MJ-54: Only Show Courses in the Scope of Active Term

- As an administrator, I only want to see courses that relate to the current active term so that I can only focus on the courses offered for that specific semester.

- Acceptance Criteria:

  - Only Courses related to the active term are showed

MJ-56: Connect Attendee Placeholder to Attendee Confirmation Email Template

- As an attendee, I want my status in Mobile Judge to show as Attendee so that I do not have to judge any students during the showcase.

MJ-55: Create Attendee Confirmation Email Template

- As an attendee, I want to know that my attendance has been confirmed and that I will be expected to at the showcase.

- Acceptance Criteria:

  - Able to click on the attendee placeholder an be redirected to attendee confirmation template.

### Sprint 5

MJ-52: Update Courses in the Courses View

- As an administrator, I want to be able to update course information from the Courses view in the Settings tab so that if any information was imported incorrectly I can fix it manually.

- Acceptance Criteria:

  - The administrator is able to update the course information for a specific record and those changes are also reflected in the database.

MJ-53: Delete Courses in the Courses View

- As an administrator, I want to be able to delete a course record from the Courses view in the Settings tab so that if the course is not part of the showcase I can delete from the user interface in a safe manner.

- Acceptance Criteria:

  - The administrator is able to delete a course record from the Courses view and that change is reflected in the database.

MJ-51 Review the Question Assignment Algorithm

- As a developer, I need to be familiar with the set of algorithms that assigns judges students and questions so that I can effectively make changes to these algorithms to support the new question per courses feature.

- Acceptance Criteria:

  - Able to identify the algorithms that assign question to judges to ask students.

  - Able to identify the blocks of code in the algorithm that pull questions into the assignment.

MJ-58 Modify the Question Assignment Algorithm

- As a student, I want the Judges to ask me questions that correspond to the course I am enrolled in.

- Acceptance Criteria:

  - Algorithm takes into account a student’s course when assigning questions.

  - Question assigned to a specific course will be assigned to a judge to ask a student enrolled in that course.

MJ-50 Create a Question per Course View

- As an administrator, I want to be able assign questions to a specific course through a view from the settings page.

- Acceptance Criteria:

  - A view in settings is created for Questions Per Course

  - The administrator is able to assign questions to a specific course.

  - The administrator is able to see questions assigned to a specific course.

MJ-54 Only Show Courses in the Scope of Active Term

- As an administrator, I only want to see courses that relate to the current active term so that I can only focus on the courses offered for that specific semester.

- Acceptance Criteria:

  - Only Courses related to the active term are showed

MJ-60 Allow Judges to Select the Number of Students They Want to Judge

- As a judge, I want to be able to select the number of students I want to judge so that I can only judge a specific amount of students.

- Acceptance Criteria:

  - Judges be able to select the number of students

MJ-61 Allow Judges to Select the Students Based on the Courses

- As a judge, I want to be able to only judge students based of course so that I can judge students based off my expertise.

- Acceptance Criteria:

  - Judges be able to select the courses to judge.

MJ-65 Create Attendee User Group

- As a developer, I need to create an attendee user group on the applications backend to keep track of users who want to attend the showcase.

- Acceptance Criteria:

  - Prospective user can register as attendee and has access to student and project  names.

### Sprint 6

MJ-63 Fix API Sync

- As an administrator, I want to be able to sync student and project data from the VIP website into Mobile Judge’s database so that we have the most current and up to date information of the students and projects that are active for the current semester.

- Acceptance Criteria:

  - Administrator is able to click the Sync button to trigger the synchronization event.

  - Data is populated for students and projects for the current active term.

MJ-66 Fix Development and Production Server After Hack

- As a developer, I need to get both development and production servers up and running after an unauthorized intrusion caused the servers to be shut down and rolled back.

- Acceptance Criteria:

  - Development server is brought back up.

  - Production server is brought back up and is hosting v10.1 of Mobile Judge with the API changes implemented.

  - All security issues are patched up in the development server.

MJ-67 Documentation

- Ad a developer, all of our project documentation needs to be completed and up to date.

- Acceptance Criteria:

  - All documents are turned in on time.

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

## System and Subsystem Decomposition

- Models: Contain all the data models of the system. Each represent the structure of the data objects and the methods used to interact with them and their respective data stores.

- Views: Contain the content of the pages to be rendered by Sencha. These views are data and event driven.

- Controllers: Classes used to encapsulate the communication between the model and the view in order to decouple the dependency between the two.

Below is a diagram showing the system:

## Deployment Diagram

## Design Patterns

In Mobile Judge version 11.0, there was no recognizable design patterns implemented such that a reusable solution would be created.

# System Validation

MJ- 28: Setup Local Development Environment

- Test Case ID: MJ-28 Test 1

  - Description/Summary of Test: Start a local instance of the Mobile Judge website.

  - Pre-condition: N/A

  - Expected Results: Able to login and execute various actions just like the Production and Development versions of the Mobile Judge website.

  - Actual Result: Developer was able to start a local instance of the Mobile Judge website.

  - Status (Fail/Pass): PASS

MJ-37: Create A Vagrant Box for Mobile Judge Local Development Environment

- Test Case ID: MJ-37 Test 1

  - Description/Summary of Test: Install a new virtual environment starting from the .box file. Ensure that the Mobile Judge website runs as it should in the local virtual machine environment managed by Vagrant.

  - Pre-condition: No pre-existing instances of a virtual environment that supports Mobile Judge.

  - Expected Results: The Vagrant box should be installed and create a virtual machine environment that runs Mobile Judge with minimal configuration.

  - Actual Result: Test showed that the developers were able to deploy the .box file and set up an instance of the Mobile Judge website with ease and minimal configuration.

  - Status (Fail/Pass): Pass

MJ-40: Fix Development Server After Crash

- Test Case ID: MJ-40 Unit Test #1

  - Description/Summary of Test: The user is able to connect to mj-dev.cis.fiu.edu and sign into the Mobile Judge website successfully.

  - Pre-condition: The user testing is an administrator.

  - Expected Results: The user is able to sign in on the development server.

  - Actual Result: The user is able to sign in on the development server.

  - Status (Fail/Pass): PASS

MJ-42: Fix 500 Redirect Page Error in Vagrant Environment

- Test case ID: MJ-42 Unit Test #1

  - Description/Summary of Test: Administrator signs into the Mobile Judge website and navigates themselves to the Settings page. Within the settings page the administrator is able to navigate to the term and question view without being directed to the "500 Error Page".

  - Pre-condition: The user testing is an administrator.

  - Expected Results: The application never throws a 500 Redirect Error Page.

  - Actual Result: The application does not redirect the user to a 500 Error Page.

  - Status (Fail/Pass): PASS

MJ-45: Fix Vagrant Environment Not Displaying Changes

- Test Case ID: MJ-45 Test#1

  - Description/Summary of Test: Test to see if after fixing issues of the Sencha build process and Vagrant configuration that changes are mirrored by the local development environment.

  - Pre-condition: Must be using Vagrant to deploy and create a VM for the Mobile Judge application.

  - Expected Results: Changes made in local computer are then pushed and shown in the Vagrant virtual machine.

  - Actual Result: Changes made in local computer are then pushed and shown in the Vagrant virtual machine.

  - Status (Fail/Pass): PASS

MJ-46: Add A Courses Table to the Mobile Judge Database

- Test Case ID: MJ-46 Unit Test #1

  - Description/Summary of Test: Validate table is created in the onlinejudges7 database. Make sure data persist in the table and operations are able to take place.

  - Pre-condition: Table did not exist before.

  - Expected Results: Table exists and data is able to be inserted, updated, or deleted.

  - Actual Result: As expected, table exists and data is able to be inserted, updated, or deleted.

  - Status (Fail/Pass): PASS

MJ-47: Implement the Questions Per Course Table in the Mobile Judge Database

- Test Case ID: MJ-47 Unit Test #1

  - Description/Summary of Test: Validate table is created in the onlinejudges7 database. Make sure data persist in the table and operations are able to take place.

  - Pre-condition: Table did not exist before.

  - Expected Results: Table exists and data is able to be inserted, updated, or deleted.

  - Actual Result: As expected, table exists and data is able to be inserted, updated, or deleted.

  - Status (Fail/Pass): PASS

MJ-48: Add A Course Data Model

- Test Case ID: MJ-48 Unit Test #1

  - Description/Summary of Test: Administrator signs on and navigates to the Courses view within Settings. In the Courses view the administrator will be able to view all courses available and are able to perform operations on those courses.

  - Pre-condition: MJ-49 is completed.

  - Expected Results: Administrator can view all courses and perform CRUD operations on course records from within the view.

  - Actual Result: Administrator is able to view all courses and perform CRUD operations on course records from within the view.

  - Status (Fail/Pass): PASS

MJ-49: Create A Course View

- Test Case ID: MJ-49 Unit Test #1

  - Description/Summary of Test: Administrator signs on and navigates to the Courses view within Settings. In the Courses view the administrator will be able to view all courses available and are able to perform operations on those courses.

  - Pre-condition: User is an administrator. MJ-52 and MJ-53 are completed.

  - Expected Results: The user can view all courses and perform CRUD operations from the Courses view.

  - Actual Result: The user is able to see all the courses and perform CRUD operations.

  - Status (Fail/Pass): PASS

MJ-57: Show the Name of the Term In Courses Data Grid

- Test Case ID: MJ-57 Unit Test #1

  - Description/Summary of Test: Administrator signs on and navigates to the Courses view within Settings. In the Courses view the administrator will be able to view all courses available and in the term column the user will see the name of the term instead of the ID.

  - Pre-condition: User is an administrator. MJ-52 and MJ-53 are completed.

  - Expected Results: The user can view all courses and the term column displays the name of the term instead of the ID

  - Actual Result: The user is able to see all the courses and the column term displays the name of the term.

  - Status (Fail/Pass): PASS

MJ-63: Fix the API Sync in Version 10.1

- Test Case ID: MJ-63 Unit Test #1

  - Description/Summary of Test: Administrator navigates to the people page where they trigger the sync event. The sync event will request data from the VIP API and return student and project data to load into the Mobile Judge database and reload the views.

  - Pre-condition: The user has administrative privileges.

  - Expected Results: The sync functionality works as expected and requests student and project data from VIP and returns that data to Mobile Judge.

  - Actual Result: The sync call sent a request to the VIP API and returns student and project data.

  - Status (Fail/Pass): PASS

MJ-52: Update Course Data in the Courses View

- Test case ID: MJ-52 Unit Test #1

  - Description/Summary of Test: Administrator signs on and navigates to the Courses view within Settings. In the Courses view the administrator will be able to view all courses available and can update the course data.

  - Pre-condition: The user is an administrator.

  - Expected Results: The administrator can update course information from the Courses view.

  - Actual Result: The administrator was able to update course information from the Courses view.

  - Status (Fail/Pass): PASS

MJ-52: Update Course Data in the Courses View

- Test Case ID: MJ-53 Use Case #1

- Description/Summary of Test: Administrator signs on and navigates to the Courses view within Settings. In the Courses view the administrator will be able to view all courses available and can delete the course data by clicking the x icon at the row level of the data grid.

- Pre-condition: The user is an administrator.

- Expected Results: The user should be able to delete the course record by pressing the X icon.

- Actual Result: The user was able to delete the course record by pressing the X icon.

- Status (Fail/Pass): PASS

# Glossary

- Class Diagram: A static structure diagram that describes the structure of a system by showing the system’s classes, their attributes, methods, and the relationships among them.

- MariaDB: An open-source relational database management system supported by a community of developers.

- MySQL: An open-source relational database management system.  Regarded as one of the most popular open-source databases.

- NGINX: An open source HTTP server and reverse proxy. NGINX is known for its stability, high performance, and simple configuration.

- NodeJS: An open-source, cross platform JavaScript runtime environment.

- Sencha: A web framework and set of JavaScript libraries that were built specifically to support development for mobile friendly web applications.

- Sequence Diagram: A diagram showing object interactions arranged in time sequence.

- Unified Modeling Language (UML): A general purpose, developmental, modeling language in the field of software engineering, developed as a way to standardize the way to visualize the design of a software system.

- Use Case Diagram: A diagram representing the user’s interaction with the software system.

- User Story: An informal natural language description of one or more features of a software system.

- Vagrant: An open-source software product for building and maintaining portable virtual software environments.

# Appendix

## Appendix A - UML Diagrams

Application Use Case Diagram

## Application Minimal Class Diagram

## Vagrant Box Use Case Diagram

## Vagrant Box Sequence Diagram

## Question Use Case Diagram

Question Sequence Diagram

## Question Class Diagram

## Courses and Question Per Course Database Table Diagram

Courses Sequence Diagram

Courses Use Case Diagram

Courses Class Diagram

API Sync Use Case Diagram

API Sync Sequence Diagram

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

Sprint 1 Review Meeting Minutes

Attendees: Manuel De Armas, Pedro Ramos, Carlos Larrauri

Start time: 8:30pm

End time: 9:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story: MJ-1 Requirements Gathering and Become Familiar With Our Project

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

Sprint 2 Review Meeting Minutes

Attendees: Manuel De Armas, Pedro Ramos, Carlos Larrauri

Start time: 8:30pm

End time: 9:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story: MJ-35 Research Vagrant

- User Story: MJ-37 Create a Vagrant box for Mobile Judge

- User Story: MJ-28 Setup Local Development Environment

- User Story: MJ-40 Development Server Down

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story: MJ-32 Research the Question System

  - This user story was put in the backlog to allow the developer to focus on researching and implementing a Vagrant box to help streamline the setting up of the local development environment.

- User Story: MJ-33 Create Question Bank View

  - This user story was put in the backlog to allow the developer to focus on researching and implementing a Vagrant box to help streamline the setting up of the local development environment.

- User Story: MJ-38 Create please holder named attend

  - This user story was put in the backlog to allow the developer to focus on researching and implementing a Vagrant box to help streamline the setting up of the local development environment.

- User Story: MJ-39 Add placeholder to invitation email templates

  - This user story was put in the backlog to allow the developer to focus on researching and implementing a Vagrant box to help streamline the setting up of the local development environment.

- User Story: MJ-43 Fix connection to VIP

  - This user story was put in the backlog to allow the developer to focus on researching and implementing a Vagrant box to help streamline the setting up of the local development environment.

- User Story: MJ-44 Import data from VIP

  - This user story was put in the backlog to allow the developer to focus on researching and implementing a Vagrant box to help streamline the setting up of the local development environment.

Sprint 3 Review Meeting Minutes

Attendees: Manuel De Armas,  Pedro Ramos, Carlos Larrauri

Start time: 9:00pm

End time: 9:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story: MJ-32 Research the Question System

- User Story: MJ-33 Create Question Bank View

- User Story: 500 Error in Local Development Environment

- User Story: Vagrant Environment Not Displaying Changes

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story: MJ-34 Add Link On the Invitation Template With Place Holder for Attendees

  - Story was not completed and moved to the backlog.

- User Story: MJ-38 Create Placeholder Named Attendee

  - Story was not completed and moved to the backlog.

- User Story: MJ-39 Add Placeholder to Invitation Email Templates

  - Story was not completed and moved to the backlog.

- User Story: MJ-43 Fix Connection to VIP

  - Story was not completed and moved to the backlog.

- User Story: MJ-44 Import Data from VIP

  - Story was not completed and moved to the backlog.

Sprint 4 Review Meeting Minutes

Attendees: Manuel De Armas, Pedro Ramos, Carlos Larrauri

Start time: 6:00pm

End time: 6:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story: MJ-46 Implement the Courses Table in the Database.

- User Story: MJ-47 Implement the Question per Course Table in the Database.

- User Story: MJ-48 Add a Course data model to the Mobile Judge Application.

- User Story: MJ-49 Create a Course view.

- User Story: MJ-56 Connect Attendee Placeholder to Attendee Confirmation Email Template.

- User Story: MJ-55 Create Attendee Confirmation Email Template.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story: MJ-52 Update Courses in Course View

  - Did not complete by the end of sprint.

- User Story: MJ-53 Delete Courses in Course View

  - Did not complete by the end of sprint.

- User Story: MJ-54 Only Show Courses of Active Term

  - Did not complete by the end of sprint.

- User Story: MJ-55 Create Attendee Confirmation Email Template

  - Completed

- User Story: MJ-56 Connect Attendee Placeholder to Attendee Confirmation Email Template

  - Completed

Sprint 5 Review Meeting Minutes

Attendees: Manuel De Armas, Pedro Ramos, Carlos Larrauri

Start time: 8:45pm

End time: 9:15pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: MJ-52 Update Courses in the Courses View

- User Story: MJ-53 Delete Courses in the Courses View

- User Story: MJ-51 Review the Question Assignment Algorithm

- User Story: MJ-63 Fix API Sync

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story: MJ-58 Modify the Question Assignment Algorithm

  - Moved to the backlog to focus on another high priority issue, MJ-63 - Fix API Sync.

- User Story: MJ-50 Create a Question per Course View

  - Moved to the backlog to focus on another high priority issue, MJ-63 - Fix API Sync.

- User Story: MJ-54 Only Show Courses in the Scope of Active Term

  - Moved to the backlog to focus on another high priority issue MJ-63 - Fix API Sync.

- User Story: MJ-64 Fix Attendee Link Bug

  - Introduced towards the end of Sprint 5. Manuel De Armas  was working on it but  MJ-63 - Fix API Sync Done became a higher priority.

- User Story: MJ-60 Allow judges to select the number of students they want to judge

  - Moved to the backlog to focus on another high priority issue, MJ-65 - Create Attendee User Group.

- User Story: MJ-61 Allow judges to select the students based on the courses

  - Moved to the backlog to focus on another high priority issue, MJ-65 - Create Attendee User Group.

Sprint 6 Review Meeting Minutes

Attendees: Manuel De Armas, Pedro Ramos, Carlos Larrauri

Start time: 7:00pm

End time: 7:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story: MJ-63 Fix API Sync

- User Story: MJ-66 Fix Development and Production Server After Hack

- User Story: MJ-67 Final Documentation

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Shortcomings and Wishlist

For this version of Mobile Judge the main objectives were to support assignment of questions per course, ability to allow attendee user types in the system, and enhance the API to support course data. Most of these features were fully implemented but below is a list of the shortcomings of features we were not able to implement.

- Shortcomings:

  - Create the view for the administrator to assign questions to a specific course.

  - Log a user as an attendee.

  - Allow the judge user to pick which courses he/she would like to judge.

  - Allow the judge user to specify how many students he/she would like to judge.

  - Import course data from the API.

Installation & Maintenance Using Vagrant Document

- Please note if you follow the Vagrant installation and maintenance guide you will not need to worry about installing or configuring any of the NGINX, MySQL, MariaDB, PHPMyAdmin, or Node configuration portions. If you are not using the Vagrant software please follow the legacy guide.

- Install Prerequisite Software:

- If you have a Windows computer you will need to install Git and Git Bash first.

  - Download link: https://gitforwindows.org/

- You will need to install the Vagrant software. Please follow the installation instructions available here - https://www.vagrantup.com/intro/getting-started/index.html

  - Download link: https://www.vagrantup.com/downloads.html

- You will also need to install the VirtualBox software

  - Download link: https://www.virtualbox.org/wiki/Downloads

- Load and Configure Vagrant Box

  - Once all the prerequisite software is download and configured correctly open up Git Bash as an administrator.

  - Locate the “MJ-VM.box” file in the mj-dev branch.

  - Place the MJ-VM.box file into a directory where you want your virtual machine files to reside.

  - After placing the MJ-VM.box file into a folder navigate to that folder using the Git Bash terminal.

  - Run the following command to mount the MJ-VM box file to Vagrant:

    - vagrant box add MJ-Dev MJ-VM.box

  - After the Vagrant box was mounted and successfully added the box to virtualbox run the following command to initialize Vagrant and make it aware of this virtualbox instance:

    - vagrant init MJ-Dev

  - After initializing the vagrant box you can now start up the virtual machine using Vagrant, run the following command to start up the virtual machine:

    - vagrant up

  - You can check the status by running the following command:

    - vagrant status

  - Once the Vagrant virtual machine is up edit the Vagrantfile in that same directory and make the following changes:

    - Uncomment line 26 which says, “config.vm.network”

    - Uncomment line 47 which says, “config.vm.synced_folder” and set it to the folder that contains the Mobile Judge source code.

  - After making the changes to the Vagrantfile configuration run the code below to reload the vagrant virtual machine:

    - vagrant reload

  - Once the vagrant box finishes reloading you can ssh into the virtual machine by running:

    - vagrant ssh

- Configure the Development Environment

  - Once inside the virtual machine navigate to the nginx root directory:

    - cd /usr/share/nginx/html

  - Remove and reinstall oauthd:

    - sudo rm-r oauthd

    - sudo oauthd init

  - Check to make sure oauthd is working by starting it:

    - cd oauthd

    - sudo oauthd start

  - After oauthd reinstalling and checking that oauthd is running correctly go ahead and navigate to the api folder

    - cd /usr/share/nginx/html/api

  - Reload all node packages by running the following command:

    - npm install

  - Now start the node server

    - sudo node index.js

  - You will now be able to see your local development version of the Mobile Judge website at 192.168.33.10

- Installing Sencha:

  - Sencha CMD is what you will need to use to compile/build your application after making any changes to the front end code.

    - Download link: https://www.sencha.com/products/extjs/cmd-download/

- Building Your Project

  - If you followed the getting started guide for the Sencha Framework you should have a folder structure with everything  in place. You can then grab the code from the bitbucket repository and overwrite everything and run the following commands:

    - sencha app refresh

    - sencha app build production

  - The above commands will create a compiled minified version of your app with all the styles and toolkits under the build/production folder.

  - Copy the files created in the build/production folder and put them into their corresponding folders in the project root directory (project-root/classic/ and project-root/modern/).

- Deployment to Production and Development

  - Copy the output from the Sencha CMD build process above under the root of your nginx server (usually /usr/share/nginx/html).

  - Copy the api folder to the same folder as above and execute “npm install” to rebuild the dependencies.

  - Deploy the database if any changes were made using either PHPMyAdmin or the MySQL CLI tool.

  - Update the api/config/database.json file accordingly if any changes were made to the connection.

  - Start the backend processes

    - node index.js

    - nodemon index.js

    - pm2 start index.js --watch

- Node Process Management and Server Monitoring

  - Create an account at https://app.keymetrics.io

  - This will allow us to monitor the health of the server remotely and inspect what’s is happening.

  - It will also allow node applications to keep running and restart them in the event of a server failure or when any files are updated.

  - Documentation and quick start reference: http://docs.keymetrics.io/  http://pm2.keymetrics.io/docs/usage/quick-start/

    - wget -qO- http://install.keymetrics.io/install.sh | SECRET_ID=c4oqalvhmicddmz PUBLIC_ID=7wu2tbb2eyc6sh1 sudo bash

    - sudo pm2 link c4oqalvhmicddmz 7wu2tbb2eyc6sh1 mj.cis.fiu.edu

    - sudo pm2 install pm2-server-monit

    - sudo pm2 install pm2-mysql

    - sudo pm2 install pm2-redis

    - sudo pm2 set pm2:passwd Judge2016

    - cd /usr/share/nginx/html/api

    - sudo pm2 start index.js -i 0 --watch --name "mj-api"

    - cd /usr/share/nginx/html/oauthd

    - sudo pm2 start index.js -i 0 --watch --name "mj-oauthd"

    - sudo pm2 save

    - sudo pm2 startup ubuntu

- Email Server Setup

  - sudo apt-get install sendmail

  - sudo sendmailconfig

  - sudo vi /etc/mail/sendmail.mc

  - Add the following piece of code in sendmail.mc before “MAILER_DEFINITIONS”:

    - define(`SMART_HOST', `mail.cs.fiu.edu')dnl

  - sudo /etc/init.d/sendmail restart

OAuthd admin

To be able to access the oauthd instance just remove or rename the config.local.js from the oauthd folder. This will reset all the bindings to listen to all ip address instead of just localhost. After working with the admin, restore the config.local.js to its original so the admin is not accessible from outside.

You can access the admin site at c

username: sadjadi@cs.fiu.edu

password: Judge2015

We are using the following keys:

| Provider | ClientId | Secret | Scope | Extra |
| --- | --- | --- | --- | --- |
| LinkedIn2 | 77f7r4zh0rdc5s | TcWFVKGW3OnP0lDz | r_basicprofile, r_emailaddress |  |
| Twitter | IxufoHxASt5wkzLr9MpMJw754 | SYi8X9t8x0bHRCbOy9xhATwvoznKfIJ5Jry4Y5n1roAz2gDx95 |  |  |
| Facebook | 1657227221222913 | 97979fb246a2c3fbb7444dfbb6b151b4 | email, user_about_me | api_version: v2.3 |
| Google | 153038497251-idf2tmj 3hljvdppk5g5tr6jb849q91st.apps.googleusercontent.com | MiEkCeUXVF6Lza9Gdkp_D-A_ | openid, email, https://www.googleapis.com/auth/userinfo.profile | access_type: online |
| FIU | same as above |  |  | domain: fiu.edu |

Installation & Maintenance Legacy Document

The below instructions are a combination of instructions given by teams from previous semester and new instructions that the Fall 2018 team has added in order to fix errors that were occurring. Most of these instructions are now obsolete due to the fact that a Vagrant box was implemented and now contains all the necessary prerequisite software and node modules needed to run Mobile Judge.

- Install Ubuntu 14.04:

  - ubuntu-14.04.5-desktop-amd64

- Update the package lists to look for any packages that need upgrading:

  - sudo apt-get update

- Upgrade any packages that need to be by fetching their new versions:

  - sudo apt-get upgrade

- Reboot system:

  - sudo reboot

- Retrieve the latest version of node:

  - curl -sL https://deb.nodesource.com/setup_10.x | sudo -E bash –

- Install the nodejs packages:

  - sudo apt-get install -y nodejs

- Install the JavaScript package manager:

  - sudo npm install npm –global

- After installing downgrade your version of node and npm to the same one as in production server:

  - sudo npm cache clean -f

  - sudo npm install -g n

  - sudo n 6.11.3

  - node -v (verify that version is v6.11.3)

  - sudo npm install -g npm@3.10.10

- sudo apt-get install build-essential

- sudo apt-get install tcl8.5

- Complete Redis Installation and Configuration:

  - wget http://download.redis.io/releases/redis-stable.tar.gz

  - tar xzvf redis-stable.tar.gz

  - cd redis-stable

  - make

  - make test

  - sudo make install

  - cd  utils

  - sudo ./install_server.sh

  - redis-cli -v

  - cd ../..

  - sudo rm -rf redis-stable/

  - rm redis-stable.tar.gz

- Install Git:

  - sudo apt-get install git

- sudo npm install -g grunt-cli

  - grunt -V

- sudo npm install -g oauthd

  - oauthd -v

- sudo apt-get install software-properties-common

- sudo apt-key adv –recv-keys –keyserver hkp://keyserver.ubuntu.com:80 0xcbcb082a1bb943db

- sudo add-apt-repository ‘deb [arch=amd64,i386] http://nyc2.mirrors.digitalocean.com/mariadb/repo/10.1/ubuntu trusty main’

- sudo apt-get update

- sudo apt-get install mariadb-server

- sudo mysql_secure_installation

- sudo apt-get install php5-fpm php5-mysql php5-mcrypt

- Find the line with “;cgi.fix_pathinfo=1” and replace it with “;cgi.fix_pathinfo=0”

  - sudo vi /etc/php5/fpm/php.ini

- sudo php5enmod mcrypt

- sudo service php5-fpm restart

- Note: When installing phpMyAdmin, do not check any of the webservers as nginx is not part of the list. Check yes to “Configure database for phpMyAdmin with dbconfig-common?”. It will also ask you for the root password that you specified in the MariaDB installation and set a new password for phpMyAdmin user.

  - sudo apt-get install phpMyAdmin

- Install NGINX:

  - sudo apt-get install nginx

  - Add some fonts mime types to nginx:

    - sudo vi /etc/nginx/mime.types

      - font/ttf ttf;

      - font/opentype otf;

      - application/font-woff woff;

      - application/vnd.ms-fontobject eot;

- Add “client_max_body_size 5M; before the include of mime types:

  - sudo vi /etc/nginx/nginx.conf

- Setup the site configuration as the one I’ve uploaded to this folder:

  - sudo vi /etc/nginx/sites-enabled/default

- Apache may still be running. Check with this command, if so stop it.

  - service –status-all

  - sudo service apache2 stop

- Restart and browse to http://yourserverip/ and http://yourserverip/phpmyadmin

  - sudo service nginx restart

  - sudo ln -s /usr/share/phpMyAdmin /usr/share/nginx/html

- Navigate to nginx directory

  - cd /usr/share/nginx/

- Clone repo into directory:

  - sudo git clone https://sp-jira.cis.fiu.edu:7443/scm/hltc/mobilejudge-v11.git

  - Note: If you haven’t configured git to your credentials please do so

    - git config –global user.name “<FirstName LastName>”

    - git config –global user.email “<your email>”

- The above clone will create a folder in the nginx directory called mobilejudge-v11. Now we must move all the content within that folder (the html folder inside) and move it to the html folder in the nginx directory.

  - sudo mv /usr/share/nginx/mobilejudge-v11/* /usr/share/nginx/html

- Navigate to HTML directory and remove oauthd file to reinitialize an instance of it. Name the instance oauthd and select “y” to install all the plugins.

  - cd html

  - sudo rm -r oauthd

  - sudo oauthd init

- Start the oauthd instance

  - cd oauthd

  - oauthd start

- Navigate to the api folder and build all the JavaScript packages and start the application.

  - cd ..

  - cd api

  - npm rebuild

    - If there are issues try the following:

      - npm install

      - npm rebuild

  - sudo node index.js

- Note: If you receive an error about cli.js after the rebuild command and it says something like “… refusing to delete /usr/share/nginx/html/api/node_modules/.bin/rc” then do the following:

  - sudo rm -r node_modules/.bin/rc

  - npm install

  - npm rebuild

- Note: If you receve an error about module bcrypt_lib.node being compiled against a different Node.js version please do the following:

  - sudo rm -r node_modules/bcrypt

  - npm install

  - npm rebuild

- Note: IF THIS STILL DOESN’T WORK DO THE FOLLOWING. Change the line where it says “bcrypt”: “^1.0xx” to “bcrypt”: “https://github.com/kelektiv/node.bcrypt.js.git#master”

  - sudo vi package.json (do the changes to bcrypt)

  - sudo npm install

  - sudo npm rebuild

  - sudo node index.js

- Note: If you receive any cannot find module errors when trying to run the “node index.js” command just do the following where <module_name> is the name of the module that is missing.

  - sudo npm install <module_name>

- Build Database. Obtain the sql file by extracting the database from the production MJ site (if needed). Login to your local phpMyAdmin at http://127.0.0.1/phpmyadmin use the credentials you selected during MariaDB/MySQL install. Add another user with the same credentials given by Dr. Sadjadi for MJ prod (judge).

  - sudo mysql < onlinejudges7.sql -u YOUR_USERNAME -p

- Installing Sencha and Java

  - sudo apt-get install default-jdk

  - Navigate to https://www.sencha.com/products/extjs/cmd-download/

  - Extract file to downloads

  - cd Downloads

  - sudo ./SenchaCmd-6.x.y.z-linux(-i386|-amd64.sh

  - Sencha

  - Note: The above command should return the version if not you need to set the environment path.

    - Sudo export PATH=$PATH:~/bin/Sencha/Cmd/6.6.0.13

    - Now go to project directory and go into the dev folder of the project and build the production version.

      - sencha app refresh

      - sencha app build production

# References

- Mobile Judge v10.1

- Mobile Judge v10.0

- Mobile Judge v9.0