Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title:

### Multi-Vehicle Patrolling for Assessing Port Disruptions Ver 1.0

Team Members: Mathew Silva, Alexander Campaneria

Product Owner(s): Leonardo Bobadilla

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

Ports represent a fundamental component of a country’s critical infrastructure. The increasing availability of Unmanned Autonomous Systems (e.g., UAVs, UGVs, and USVs) will enable the development of autonomous patrolling strategies. In this work, we consider the problem of port monitoring infrastructure using a group of heterogeneous vehicles and present a system that could be used to plan patrol routes for such vehicles. The system currently accounts for a number of factors including energy management, critically important areas, maximizing coverage and making the the routes unpredictable to outside observers. Our system was tested using a case study in the Port Everglades, FL.

Table of Contents

Introduction ………...………………………………………………………………………………………………………………..….....5

Current System ….………………………………………………………………………………………………………………....6

Purpose of New System  ……....……………………………………………..…………………………………………….…. 6

User Stories

Implemented User Stories  ….………………………………………….………………………………………………...…..7

Project Plan

Hardware and Software Resources  …………………………..……………………………………………...…….….	12

Sprints Plan  …………………………………..……………………………………………………………………………....……	13

Sprint 1 …………………………………………………………………………………………………………………………...... 13

Sprint 2  .………………………………………………………………………………………………………………………..….. 14

Sprint 3  ………………………………………………………………………………………………………………………..…... 15

Sprint 4  ……..………………………………………………………………………………………………………………....…... 16

Sprint 5  ………………………………………………………………………………………..…………………………………... 17

Sprint 6  ….………………………………………………………………………………………....……………………………... 	18

System Design

Route planning algorithm…………………………………………………………………………………………………...19

System and Subsystem Decomposition  ………………………………………………………………….………….….20

Deployment Diagram...………………………………………………………………………….….........................................21

Appendix

Appendix A - UML Diagrams ………………………………………………………………………………………………….22

Appendix B - User Interface Design  ………………………………………………………………….………………....23

Appendix C - Sprint Review Reports ………………………………………………………………...…………………..24

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  ...………………………………………………………………….…………………....27

References………………………………………………………………………………………...………………………………………...28

# Introduction

The Marine Transportation System MTS is an essential component of the country’s critical infrastructure and economy. As a result, attacks or other disruptions of port activity can have very wide reaching negative impacts. Surveillance is one of the main lines of defense against such disruptions. The current proliferation and use of Unmanned Autonomous Vehicles have paved the way to use them along with humans in surveillance and assessment tasks in port environments. Ports usually have several modes of transit that include ground, water, and air and these lend themselves to heterogeneous autonomous vehicles that include Unmanned Aerial Vehicles, Autonomous Underwater Vehicles, Autonomous Surface Vehicles, Unmanned Ground Vehicles, automated straddles, and human-driven patrol cars. We think that the use of an ensemble of disparate patrollers including unmanned ground vehicles UGVs, autonomous surface vehicles ASVs, and unmanned aerial vehicles UAVs, working along with humans, will prove a resilient way to gain awareness of potential port disruptions. This ensemble of vehicles may also provide the ability to gain multiple, independent sources of the same information about a port. In this paper we will detail a system we have developed to create randomized patrolling routes for autonomous patrol vehicles in Port Everglades, FL. The system is currently made specifically for Port Everglades but could be adapted for use with other ports and potentially more areas. We acknowledge that currently, the ability for ports to patrol using these autonomous vehicles may vary depending on regulations. For example, ports may need FAA approval to fly UAVs over port facilities.

## Current System

There is no current version of this project, the proposed version will be the first.

## Purpose of New System

The purpose of the new proposed system is to plot patrol routes for autonomous vehicles after being given information such as vehicle type, map files, and critical areas by an operator. The system will take into account the vehicles energy budget, view distance and possible traversable terrain to create randomized routes that check critical areas whenever possible. This ensures that the vehicles will be able to return to a hub for charging and maintenance while remaining somewhat unpredictable to outside observers.

# User Stories

User Story 1: Mapping

As a developer I need a virtual representation of the map so that I can associate virtual objects with physical port locations.

Acceptance Criteria

- Create a map that represents the port environment

- Map contains obstacles' locations

Use Case

- Name: Mapping

- Actor: Developer

- Preconditions: None

- Description <Flow of events>: Upon starting the program a map of the port is displayed in a coordinate system.

Unit Test

- Description/Summary of Test: View results in matplotlib

- Pre-condition:

- Expected Results: Displayed map and obstacles

- Actual Result: Displayed map and obstacles

- Status (Fail/Pass): Pass

User Story 2: Motion Modeling

As a developer I would like to be able to simulate motion with collision detection on a virtual map of the port so that I can better automate route creation.

Acceptance Criteria

- Given the map representation of the port environment, generate a motion map for each vehicle

## Use Case

- Name: Motion Modeling

- Actor: System

- Preconditions:  Working Virtual Map

- Description <Flow of events>: User enters two points and system generates route between them without passing through obstacles.

## Unit Test

- Description/Summary of Test:  Chose points on the graph and see if the plotted route goes around obstacles

- Pre-condition:

- Expected Results: Route avoids obstacles

- Actual Result: Displayed route avoids obstacles

- Status (Fail/Pass): Pass

User Story 3: Sensor Modeling

As a developer I would like to be able to track which points can be seen along a route to ensure better route planning.

Acceptance Criteria

- Given the map of the port environment, determine what would be visible from a robot's position

- Given the type of robot and it's sensors, determine the range of it's visibility

## Use Case

- Name: Sensor modeling

- Actor: System

- Preconditions: Working Virtual Map

- Description <Flow of events>: User  enters point and system shows all points visible in a specified distance.

## Unit Test

- Description/Summary of Test: Enter point near an obstacle and check output for visible area

- Pre-condition: Virtual map with obstacles is working

- Expected Results: Visible area is shown by blue points and does not extend beyond view range or obstacles.

- Actual Result: Shown in second image

- Status (Fail/Pass): Pass

User Story 4: Patrol Modeling

As a User I would like to generate patrol routes for robots so that I can cover the environment effectively with different robot types.

Acceptance Criteria

- Generate a patrol route for a given vehicle type

- Generate a patrol route from a given Motion Map

- Generate a patrol route with given energy budget

- Generate a patrol route with  randomization

- Track what area has been seen using sensor modeling

## Use Case

- Name:  Patrol Modeling

- Actor: User

- Preconditions: Working Motion map and Sensor models

- Description <Flow of events>: User enters map and vehicle information and system outputs a route.

## Unit Test

- Description/Summary of Test:

- Pre-condition: Working Motion map and Sensor models

- Expected Results: A random route within energy budget

- Actual Result: Displayed Route with visibility

- Status (Fail/Pass): Pass

User Story 5: Visualization

As a User I would like to see the patrol routes generated so that I can easily ensure the port environment is being covered.

Acceptance Criteria

- Display to the user the map of the environment

- Display to the user the route generated by the program

- Display to the user what was visible along the generate route

## Use Case

- Name:  Visualization

- Actor:  User

- Preconditions:  Working virtual map and route planning

- Description <Flow of events>:  User enters Map and vehicle info and system displays route visually

## Unit Test

- Description/Summary of Test: Enter information and see if route is displayed correctly

- Pre-condition: Working virtual map and route planning

- Expected Results: An image of all routes and areas view from those routes

- Actual Result: Displayed route

- Status (Fail/Pass): Pass

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

- Python 3

- Matplotlib

- NetworkX

- PythonRobotics

- Git

- BitBucket

## Sprints Plan

### Sprint 1

Attendees: Mathew Silva Alexander Campaneria

Start time: 3 pm

End time: 5 pm

After discussion, the velocity of the team were estimated to be 3 user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MVPT-30 - Research Mapping Methods

- MVPT-29 - Prototype Map

- MVPT-8 - Virtual Map

The team members indicated their willingness to work on the following user stories.

- Mathew

  - MVPT-30 - Research Mapping Methods

  - MVPT-29 - Prototype Map

- Alex

  - MVPT-30 - Research Mapping Methods

  - MVPT-8 - Virtual Map

### Sprint 2

Attendees: Alexander Campaneria Mathew Silva Leonardo Bobadilla

Start time: 3pm

End time: 5pm

After discussion, the velocity of the team were estimated to be 80 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MVPT-7 - Discretization

- MVPT-4 - Map attributes

- MVPT-10 - Motion mapping for land vehicles

- MVPT-9 - Motion mapping for air vehicles

- MVPT-11 - Motion mapping for sea vehicles

The team members indicated their willingness to work on the following user stories.

- Mathew

  - MVPT-4 - Map attributes

  - MVPT-10 - Motion mapping for land vehicles

  - MVPT-9 - Motion mapping for air vehicles

  - MVPT-11 - Motion mapping for sea vehicles

- Alex

  - MVPT-7 - Discretization

  - MVPT-10 - Motion mapping for land vehicles

  - MVPT-9 - Motion mapping for air vehicles

  - MVPT-11 - Motion mapping for sea vehicles

### Sprint 3

Attendees: Mathew Silva Alexander Campaneria Leonardo Bobadilla

Start time: 3pm

End time: 4pm

After discussion, the velocity of the team were estimated to be 80 Hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MVPT-13 - Sensor modeling for air vehicles

- MVPT-14 - Sensor modeling for ground and sea vehicles

- MVPT-20 - Model visibility for Ground and Sea Vehicles

- MVPT-21 - Model Visibility in 2.5D for air vehicles

- MVPT-34 - Research visibility modeling methods

The team members indicated their willingness to work on the following user stories.

- Mathew Silva

  - MVPT-34 - Research visibility modeling methods

  - MVPT-13 - Sensor modeling for air vehicles

  - MVPT-14 - Sensor modeling for ground and sea vehicles

  - MVPT-20 - Model visibility for Ground and Sea Vehicles

  - MVPT-21 - Model Visibility in 2.5D for air vehicles

- Alexander Campaneria

  - MVPT-34 - Research visibility modeling methods

  - MVPT-10 - Motion mapping for land vehicles

  - MVPT-13 - Sensor modeling for air vehicles

  - MVPT-14 - Sensor modeling for ground and sea vehicles

  - MVPT-20 - Model visibility for Ground and Sea Vehicles

  - MVPT-21 - Model Visibility in 2.5D for air vehicles

### Sprint 4

Attendees: Alexander Campaneria Leonardo Bobadilla

Start time: 2:20pm

End time: 2:40pm

After discussion, the velocity of the team were estimated to be 85 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MVPT-22 - Set Cover Patrolling

- MVPT-23 - Weighted Set Cover Patrolling

- MVPT-15 - Patrol modeling for land vehicles

- MVPT-16 - Patrol modeling for air vehicles

- MVPT-17 - Patrol modeling for sea vehicles

- MVPT-35 - Simplified visibility model

The team members indicated their willingness to work on the following user stories.

- Alexander Campaneria

  - MVPT-22 - Set Cover Patrolling

  - MVPT-23 - Weighted Set Cover Patrolling

  - MVPT-15 - Patrol modeling for land vehicles

  - MVPT-16 - Patrol modeling for air vehicles

  - MVPT-17 - Patrol modeling for sea vehicles

  - MVPT-35 - Simplified visibility model

- Mathew Silva

  - MVPT-22 - Set Cover Patrolling

  - MVPT-23 - Weighted Set Cover Patrolling

  - MVPT-15 - Patrol modeling for land vehicles

  - MVPT-16 - Patrol modeling for air vehicles

  - MVPT-17 - Patrol modeling for sea vehicles

  - MVPT-35 - Simplified visibility model

### Sprint 5

Attendees: Alexander Campaneria Mathew Silva Leonardo Bobadilla

Start time: 4:10pm

End time: 4:30pm

After discussion, the velocity of the team were estimated to be 80 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MVPT-24 - Identify and Utilize vantage points

- MVPT-17 - Patrol modeling for sea vehicles

- MVPT-16 - Patrol modeling for air vehicles

- MVPT-22 - Set Cover Patrolling

- MVPT-18 - Patrol randomization

- MVPT-19 - Create a visualization of program output

The team members indicated their willingness to work on the following user stories.

- Alexander Campaneria

  - MVPT-16 - Patrol modeling for air vehicles

  - MVPT-22 - Set Cover Patrolling

  - MVPT-19 - Create a visualization of program output

- Mathew Silva

  - MVPT-17 - Patrol modeling for sea vehicles

  - MVPT-24 - Identify and Utilize vantage points

  - MVPT-18 - Patrol randomization

### Sprint 6

Attendees: Alexander Campaneria Mathew Silva Leonardo Bobadilla

Start time: 4:15pm

End time: 4:30pm

After discussion, the velocity of the team were estimated to be 80 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- MVPT-36 - Code cleanup

- MVPT-37 - Enhance Visualization

- MVPT-38 - Review and solve documentation issues

- MVPT-39 - Code review and commenting

- MVPT-40 - Create User Story/Minutes Videos

- MVPT-41 - Update User Stories

- MVPT-42 - Display quantitative Input/Output of algorithm

The team members indicated their willingness to work on the following user stories.

- Alexander Campaneria

  - MVPT-37 - Enhance Visualization

  - MVPT-40 - Create User Story/Minutes Videos

  - MVPT-41 - Update User Stories

- Mathew Silva

  - MVPT-36 - Code cleanup

  - MVPT-38 - Review and solve documentation issues

  - MVPT-39 - Code review and commenting

  - MVPT-42 - Display quantitative Input/Output of algorithm

# System Design

Formal Route Planning Algorithm:

## System and Subsystem Decomposition

## Deployment Diagram

# Appendix

## Appendix A - UML Diagrams

## Appendix B - User Interface Design

Command Line interface for running program and displaying statistical data.

Uses Matplotlib GUI for displaying patrol route and visibility visualization.

| Sample Run Command | Sample Output |
| --- | --- |

| Sample Visuals (4 routes) | Sample Visuals (1 route |
| --- | --- |

## Appendix C - Sprint Review Reports

Sprint 1 Review Meeting Minutes

Attendees: Mathew Silva Alexander Campaneria

Start time: 3pm

End time: 3:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- MVPT-29 - Prototype Map

- MVPT-30 - Research mapping methods

- MVPT-8 - Virtual Map

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

Sprint 2 Review Meeting Minutes 2018/09/29

Attendees: Leonardo Bobadilla Alexander Campaneria Mathew Silva

Start time: 2pm

End time: 2:45pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- MVPT-4 - Map attributes

- MVPT-7 - Discretization

- MVPT-8 - Virtual Map

- MVPT-9 - Motion mapping for air vehicles

- MVPT-11 - Motion mapping for sea vehicles

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- MVPT-10 - Motion mapping for land vehicles

Sprint 3 Review Meeting Minutes 2018/10/13

Attendees: Alexander Campaneria  Leonardo Bobadilla Mathew Silva Tauhidul

Start time: 2pm

End time: 2:20pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- None

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- MVPT-13 - Sensor modeling for air vehicles

- MVPT-14 - Sensor modeling for ground and sea vehicles

- MVPT-20 - Model visibility for Ground and Sea Vehicles

- MVPT-21 - Model Visibility in 2.5D for air vehicles

2018/10/26 - Sprint 4 Review Meeting Minutes

Attendees: Alexander Campaneria Mathew Silva Leonardo Bobadilla

Start time: 3pm

End time: 4pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- MVPT-22 - Set Cover Patrolling

- MVPT-15 - Patrol modeling for land vehicles

- MVPT-16 - Patrol modeling for air vehicles

- MVPT-17 - Patrol modeling for sea vehicles

- MVPT-35 - Simplified visibility model

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- MVPT-23 - Weighted Set Cover Patrolling

2018/11/9 - Sprint 5 Review Meeting Minutes

Attendees: Alexander Campaneria Mathew Silva

Start time: 3:30pm

End time: 4pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- MVPT-22 - Set Cover Patrolling

- MVPT-18 - Patrol randomization

- MVPT-24 - Identify and Utilize vantage points

- MVPT-16 - Patrol modeling for air vehicles

- MVPT-17 - Patrol modeling for sea vehicles

- MVPT-19 - Create a visualization of program output

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

2018/11/21 - Sprint 6 Review Meeting Minutes

Attendees: Alexander Campaneria Mathew Silva Leonardo Bobadilla

Start time: 3pm

End time: 3:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- MVPT-36 - Code cleanup

- MVPT-42 - Display quantitative Input/Output of algorithm

- MVPT-41 - Update User Stories

- MVPT-39 - Code review and commenting

- MVPT-37 - Enhance Visualization

- MVPT-38 - Review and solve documentation issues

- MVPT-40 - Create User Story/Minutes Videos

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

USER MANUAL

Instructions

To run the program navigate to /Multi-Vehicle_Patrolling directory. Then run the following command with arguments for ground (-g), air (-a), or sea (-s).

On Linux: python3 NetXroutes.py [-g, -a, -s]

On Windows: py NetXroutes.py [-g, -a, -s]

Installation

There are 3 main components required to run the project code:

- Python 3.x

- Matplotlib

- NetworkX

Python can be downloaded from: https://www.python.org/downloads/

Download the latest version of Python 3.x based on your system Operating System.

Python includes the PIP installer which can be used to install the other 2 libraries.

Matplotlib can be installed following the instruction on: https://matplotlib.org/users/installing.html

python -m pip install -U pip
python -m pip install -U matplotlib

NetworkX can be installed following the instructions on: https://networkx.github.io/documentation/stable/install.html

$ pip install networkx

Shortcomings

- Simplified visibility model can “see” around corners in some fringe cases due to modeling technique used.

- Route generation is inflexible; only creates loops composed of 3 segments each under ⅓ energy budget.

- User must manually add obstacles to map.

Wishlist

- Use computer vision to automatically generate map with obstacles based off satellite images.

- Better optimize route generation algorithm to minimize redundant patrolling of areas

- Output generated patrol routes to a file that could be used by a robot as directions

# References

http://users.cis.fiu.edu/~talam005/MILCOM17.pdf

https://github.com/AtsushiSakai/PythonRobotics#path-planning

https://karlobermeyer.github.io/VisiLibity1/

https://networkx.github.io/

https://matplotlib.org/index.html