### Sprint 1

9/4/2018

Attendees: 	Carolina Karthik

Christian Canizares

Jeffrey Antoine

Jessiel Benitez

Shafeeque Khan

Start time: 	10:00AM

End time: 	10:15AM

Carolina Karthik

- How many hours did I work since the last meeting?

This is the first meeting.

- What did I do since the last meeting?

This is the first meeting.

- What am I doing before the next meeting?

We are going to make a work schedule for everyone and set up meeting times for daily scrums, sprint planning, retrospective meetings, and checkpoints.

- Are there any blockers?

We are waiting for the Product Owner to send us the updated database and installation instructions.

Christian Canizares

- How many hours did I work since the last meeting?

N/A: First meeting

2.   What did I do since the last meeting?

N/A: First meeting

3.   What am I doing before the next meeting?

Submit my work schedule to the team and decide meeting times.

4.   Are there any blockers?

Waiting on PO to send us requested documents

Jeffrey Antoine

- How many hours did I work since the last meeting?

N/A: First meeting

2.   What did I do since the last meeting?

N/A: First meeting

3.   What am I doing before the next meeting?

Finalize my free time / schedule.

4.   Are there any blockers?

Awaiting PO for further details

Jessiel Benitez

- How many hours did I work since the last meeting?
This is the first meeting.

- What did I do since the last meeting?

N/A: This is the first meeting.

- What am I doing before the next meeting?

Figuring out a work schedule that works with the rest of the team.

- Are there any blockers?

Waiting for the product owner to send documents that were agreed on.

Shafeeque Khan

- How many hours did I work since the last meeting?

N/A: First meeting

2.   What did I do since the last meeting?

N/A: First meeting

3.   What am I doing before the next meeting?

Finalize my free time / schedule.

4.   Are there any blockers?

Awaiting PO for further details

9/5/2018

Attendees: 	Carolina Karthik

Christian Canizares

Jeffrey Antoine

Jessiel Benitez

Shafeeque Khan

Start time: 	10:00AM

End time: 	10:15AM

Carolina Karthik

- How many hours did I work since the last meeting?

2 hours

2.   What did I do since the last meeting?

We got a working schedule for every team member. I got familiar with the code base and the working environment.

3.   What am I doing before the next meeting?

I will be doing the story mapping with other team members.

4.   Are there any blockers?

We are waiting for the Product Owner to send us the updated database and installation instructions.

Christian Canizares

1.   How many hours did I work since the last meeting?

2 Hours

2.   What did I do since the last meeting?

Submitted my working schedule, setup part of my working environment

3.   What am I doing before the next meeting?

Creating the story map with other team members

4.   Are there any blockers?

Waiting on PO to send us requested documents

Jeffrey Antoine

- How many hours did I work since the last meeting?

1 hour

2.   What did I do since the last meeting?

Download Deliverables from previous team.

3.   What am I doing before the next meeting?

Go over previous documents left behind by other team.

4.   Are there any blockers?

Await PO.

Jessiel Benitez

- How many hours did I work since the last meeting?

2 hours

- What did I do since the last meeting?

Tried to set up my development environment.

- What am I doing before the next meeting?

Rewatch videos from the previous team to install and set up the environment.

- Are there any blockers?

Awaiting PO documents

Shafeeque Khan

- How many hours did I work since the last meeting?

2 hours

2.   What did I do since the last meeting?

I got my environment set up and discussed meeting times with team members.

3.   What am I doing before the next meeting?

Story mapping.

4.   Are there any blockers?

We are waiting for the Product Owner to send us the updated database and installation instructions.

9/6/2018

Attendees: 	Carolina Karthik

Christian Canizares

Adrian Serrano

Shafeeque Khan

Jessiel Benitez

Jeffrey Antoine

Start time: 	10:00AM

End time: 	10:15AM

Carolina Karthik

- How many hours did I work since the last meeting?

2 hours

2.   What did I do since the last meeting?

I did the story mapping with Christian and Shafeeque.

3.   What am I doing before the next meeting?

Updating the JIRA board with the stories and choosing which stories I will work on.

4.   Are there any blockers?

We are waiting for the Product Owner to send us the updated database and installation instructions.

Adrian Serrano

- How many hours did I work since the last meeting?

2 hours

- What did I do since the last meeting?

Set up my development environment

- What am I doing before the next meeting?

Choosing which stories I will be working on from the JIRA board

- Are there any blockers?

We are waiting for the Product Owner to send us the updated database.

Shafeeque Khan

- How many hours did I work since the last meeting?

2 hours

- What did I do since the last meeting?

Story mapping and setting up my development environment

- What am I doing before the next meeting?

Deciding the stories to work on

- Are there any blockers?

We are waiting for the Product Owner to send us the updated database.

Jessiel Benitez

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?

Working on getting familiar with development tools and the source code.

- What am I doing before the next meeting?

Setting up my development environment as well as understanding the feasibility of some of the features that require implementation.

- Are there any blockers?
We are waiting for the Product Owner to send us the updated database in addition to other documents and instructions that were agreed upon during the initial meeting.

Christian Canizares

1.   How many hours did I work since the last meeting?

2 Hours

2.   What did I do since the last meeting?

Story mapping on sticky notes

3.   What am I doing before the next meeting?

Running the code, adding stories to JIRA

4.   Are there any blockers?

Waiting on PO to send us requested documents

Jeffrey Antoine

- How many hours did I work since the last meeting?

4

2.   What did I do since the last meeting?

Begin Setting up environment

3.   What am I doing before the next meeting?

Understand dependables needed to finish setting up

4.   Are there any blockers?

Awaiting PO for updated Database.

9/7/2018

Attendees: 	Carolina Karthik

Christian Canizares

Adrian Serrano

Shafeeque Khan

Jessiel Benitez

Start time: 	10:00AM

End time: 	10:15AM

Carolina Karthik

- How many hours did I work since the last meeting?

5 hours

- What did I do since the last meeting?

I worked on adding all of the stories to the JIRA board with Christian and Shafeeque. We decided which stories were important to tackle for Sprint 1. We also received the new database and installation instructions from the Product Owner.

- What am I doing before the next meeting?

I will choose a story to start working on.

- Are there any blockers?

Not currently.

Adrian Serrano

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?

I found out how the score was being evaluated based on the ingredients and was able to

convert the database from an excel file to insert statements to populate our database

with the data sent by our product owner

- What am I doing before the next meeting?

I will make the video showing how score is calculated and close SNAK-9 task

- Are there any blockers?

No

Christian Canizares

1.   How many hours did I work since the last meeting?

4 Hours

2.   What did I do since the last meeting?

Added all the stories to JIRA. Planned sprint 1. Got a reply from the PO with the database and installation instructions.

3.   What am I doing before the next meeting?

Creating the story map with other team members

4.   Are there any blockers?

None.

Jeffrey Antoine

- How many hours did I work since the last meeting?

5

2.   What did I do since the last meeting?

Maneuver around the code and picking a user story to tackle for this sprint.

3.   What am I doing before the next meeting?

Find what I need to do to complete the user story

4.   Are there any blockers?

None

Jessiel Benitez

How many hours did I work since the last meeting?

4

What did I do since the last meeting?
Continuing to set up development environment; studying existing code to decide on a user story.

What am I doing before the next meeting?

Deciding on a user story.

Are there any blockers?
No.

Shafeeque Khan

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?

Started getting familiar with how the consumed history and consumed button were implemented.

- What am I doing before the next meeting?

Continuing how the consumed history is implemented based on existing code.

- Are there any blockers?

No

9/10/2018

Attendees: Christian Canizares

Jeffrey Antoine

Adrian Serrano

Carolina Karthik

Jessiel Benitez

Shafeeque Khan

Start time: 	10:00AM

End time: 	10:15AM

Christian Canizares

1.   How many hours did I work since the last meeting?

4 Hours

2.   What did I do since the last meeting?

Worked on User story: “prioritize local database”. Initialized bitbucket repo. Finished user story by the end of the day

3.   What am I doing before the next meeting?

Picking up another user story/help other team members with their stories. Find source of bug from previous user stories.

4.   Are there any blockers?

None.

Jeffrey Antoine

- How many hours did I work since the last meeting?

4

2.   What did I do since the last meeting?

Begin searching probable fixes for my user story (Font issues)

3.   What am I doing before the next meeting?

Find solutions to the problem

4.   Are there any blockers?

None.

Adrian Serrano

1.   How many hours did I work since the last meeting?

4 Hours

2.   What did I do since the last meeting?

Worked on User story: Feedback

3.   What am I doing before the next meeting?

Continue working on feedback story

4.   Are there any blockers?

No

Carolina Karthik

- How many hours did I work since the last meeting?

5 hours

- What did I do since the last meeting?

Helped Christian work on his user story for prioritizing the local database. Started my user story for fixing the scaling of the snack score.

- What am I doing before the next meeting?

Continuing to work on my user story.

- Are there any blockers?

No.

Shafeeque Khan

1.   How many hours did I work since the last meeting?

4 Hours

2.   What did I do since the last meeting?

Familiarized myself with consumed history.

3.   What am I doing before the next meeting?

Continuing to work on consumed history.

4.   Are there any blockers?

No

Jessiel Benitez

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?

Continuing to set up development environment; chose a user story - working on removing the nutrition label.

- What am I doing before the next meeting?

Complete setting up development environment; Working on my user story; learning react.

- Are there any blockers?

None.

9/11/2018

Attendees: Carolina Karthik

Adrian Serrano

Jessiel Benitez

Jeffrey Antoine

Shafeeque Khan

Start time: 	10:00AM

End time: 	10:15AM

Carolina Karthik

- How many hours did I work since the last meeting?

6 hours

- What did I do since the last meeting?

Worked on my user story for scaling the snack score and fixing the first ingredient

- What am I doing before the next meeting?

Continuing to work on my user story and seeing if anyone needs help with their user story.

- Are there any blockers?

No.

Adrian Serrano

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?

Worked on user story: Feedback

- What am I doing before the next meeting?

Finish up feedback user story and help anyone with their stories if it is needed

- Are there any blockers?

No.

Jessiel Benitez

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?

Continuing to set up development environment; working on removing the nutrition label.

- What am I doing before the next meeting?

Working on my story to remove nutrition label.

- Are there any blockers?

Issues with snack search showing no results on my development environment.

Jeffrey Antoine

- How many hours did I work since the last meeting?

4

2.   What did I do since the last meeting?

Fixed font but found other error dealing with the fonts.

3.   What am I doing before the next meeting?

Find solutions to the problem

4.   Are there any blockers?

None.

Shafeeque Khan

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?

Worked on consumed history

- What am I doing before the next meeting?

Will continue to work on consumed history

- Are there any blockers?

No.

9/12/2018

Attendees: Adrian Serrano

Carolina Karthik

Christian Canizares

Jessiel Benitez

Jeffrey Antoine

Shafeeque Khan

Start time: 	10:00AM

End time: 	10:15AM

Adrian Serrano

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?

Worked on and finished user story: Feedback

- What am I doing before the next meeting?

Helping anyone that may need help

- Are there any blockers?

No.

Carolina Karthik

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?

I finished my user story of fixing the first ingredient and scaling the score to 10. I made a pull request to merge my changes to the master branch.

- What am I doing before the next meeting?

I will help anyone with their user stories if they need. I will also be making a video for my user story and working on the feasibility study.

- Are there any blockers?

No

Christian Canizares

1.   How many hours did I work since the last meeting?

4 Hours

2.   What did I do since the last meeting?

Helped Carolina with her user story, tested Carolina’s changes to make sure they worked. Helped start the feasibility study.

3.   What am I doing before the next meeting?

Start making video for user story. Help anyone with user stories.

4.   Are there any blockers?

None.

Jessiel Benitez

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?

Working on fully setting up development environment; progressing on user story.

- What am I doing before the next meeting?

Fix development environment; make a video for user story.

- Are there any blockers?

Search still not properly working on my development environment

Jeffrey Antoine

- How many hours did I work since the last meeting?

5

2.   What did I do since the last meeting?

Fixed Font situation.

3.   What am I doing before the next meeting?

Push to master.

4.   Are there any blockers?

None.

Shafeeque Khan

- How many hours did I work since the last meeting?

2

- What did I do since the last meeting?

Worked on consumed history

- What am I doing before the next meeting?

Encountered bug when searching for items. Will fix bug then continue working on consumed history.

- Are there any blockers?

No

9/13/2018

Attendees: Carolina Karthik

Adrian Serrano

Christian Canizares

Jessiel Benitez

Jeffrey Antoine

Shafeeque Khan

Start time: 	10:00AM

End time: 	10:15AM

Carlina Karthik

- How many hours did I work since the last meeting?

3 hours

- What did I do since the last meeting?

Worked on my user story video.

- What am I doing before the next meeting?

Finishing my user story video and working with Christian and Adrian to finish the feasibility study and the other videos by the end of the sprint. We are also having a sprint review meeting with the Product Owner.

- Are there any blockers?

No

Christian Canizares

1.   How many hours did I work since the last meeting?

4 Hours

2.   What did I do since the last meeting?

Added new stories to backlog for grooming. Helped Jeff with his user story.

3.   What am I doing before the next meeting?

Finishing feasibility study. Finishing user story videos. Sprint review meeting. Finishing development environment video.

4.   Are there any blockers?

None.

Adrian Serrano

1.   How many hours did I work since the last meeting?

4 Hours

2.   What did I do since the last meeting?

Looked over my group’s code

3.   What am I doing before the next meeting?

Helping with feasibility study and the group videos

4.   Are there any blockers?

None.

Jessiel Benitez

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?

Tried to fix search. Worked on video.

- What am I doing before the next meeting?

Working on fixing ‘no results’ from search.

- Are there any blockers?

Search still not properly working on my development environment

Jeffrey Antoine

- How many hours did I work since the last meeting?

3

2.   What did I do since the last meeting?

Pushed to master

3.   What am I doing before the next meeting?

Understand what needs to be done by end of sprint

4.   Are there any blockers?

None.

Shafeeque Khan

1.   How many hours did I work since the last meeting?

4 Hours

2.   What did I do since the last meeting?

Worked on saving consumed history to device instead of database.

3.   What am I doing before the next meeting?

Working on consumed history and fixing search bug.

4.   Are there any blockers?

Search bug.

9/14/2018

Attendees: Carolina Karthik

Adrian Serrano

Jeffrey Antoine

Jessiel Benitez

Shafeeque Khan

Christian Canizares

Start time: 	10:00AM

End time: 	10:15AM

Carolina Karthik

- How many hours did I work since the last meeting?

3 hours

- What did I do since the last meeting?

We met with the Product Owner for our sprint review. I worked on the videos we have to submit for the end of the sprint.

- What am I doing before the next meeting?

We are meeting to do a retrospective meeting and a sprint planning meeting for the next sprint that is starting on Monday. We will also be working on the videos we have to submit for the end of the sprint.

- Are there any blockers?

No

Adrian Serrano

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?

Helped with the creation of the feasibility and environment videos

- What am I doing before the next meeting?

This is the end of the sprint

- Are there any blockers?

No.

Jeffrey Antoine

- How many hours did I work since the last meeting?

5

2.   What did I do since the last meeting?

Began finalizing documents for sprint

3.   What am I doing before the next meeting?

Finalize sprint docs.

4.   Are there any blockers?

None.

Jessiel Benitez

- How many hours did I work since the last meeting?

4 hours

- What did I do since the last meeting?
Still working on fixing my dev environment; filled out documents for the sprint.

- What am I doing before the next meeting? 
Working on fixing ‘no results’ from search.

- Are there any blockers?

Search still not properly working on my development environment

Shafeeque Khan

- How many hours did I work since the last meeting?

4

- What did I do since the last meeting?

Fixed search bug

- What am I doing before the next meeting?

Finishing up consumed history story

- Are there any blockers?

No

Christian Canizares

1.   How many hours did I work since the last meeting?

4 Hours

2.   What did I do since the last meeting?

Had our first sprint review. Created documents for sprint review.

3.   What am I doing before the next meeting?

Setting up confluence. Finishing up development videos and user story videos.

4.   Are there any blockers?

None.

- End of Sprint 1 -