Sprint 1 9/14/18

Attendees: 	Carolina Karthik

Christian Canizares

Shafeeque Khan

Jessiel Benitez

Start time: 	2:00PM

End time:	2:45PM

What went wrong?

- Did we do a good job estimating our team's velocity?

Yes

- Did we do a good job estimating the points (time required) for each user story?

Yes

- Did each team member work as scheduled?

Yes

What went right?

- We fixed the scoring scale so that it included the first ingredient

- We prioritized the local database in the search results

- We fixed a font bug that would display errors when using the app

How to address the issues in the next sprint?

- How to improve the process?

- We are going to communicate more with each other when we are struggling with a story.

- We will be meeting together in person more often to reduce the risk of a team member not having a well rounded understanding of the stories being worked on.

- Pair Programming

- Try not to stick with similar user stories

- How to improve the product?

- Fix consumed history

- Reminder notifications

- Feedback based on consumed history

- Advanced search