Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Vertically Integrated Projects 9.0

Team Members:﻿ ﻿Rolando Martinez﻿, Marcelo Valencia, Andrew Sanzetenea,

﻿Tobechukwu Ezewike﻿

Product Owner(s): Dr. Masoud Sadjadi

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

The Vertically Integrated Projects web application (“VIP”) builds upon its predecessors by expanding existing functionality of the site, and increasing value through the addition of new features and bug fixes. This document presents the changes made during the ninth version of the project (release 9.0).

This document contains a brief overview of the current system, followed by a detailed catalogue of the user stories upon which this application cycle focuses. The goal of this application cycle is to introduce semester awareness into the application.

The software development process is discussed through the provision a brief summary of VIP’s system architecture,  design, and deployment. In addition,  sample test-cases are included, which test VIP’s actual functionality against expected outcomes.  The appendices contain additional materials including: screenshots, diagrams, and manuals.

Table of Contents

Introduction	6

Current System	6

Purpose of New System	6

User Stories	7

Implemented User Stories	7

Project Plan	13

Hardware and Software Resources	13

Sprints Plan	15

Sprint 2	15

Sprint 3	16

Sprint 4	18

Sprint 5	20

Sprint 6	21

System Design	24

Architectural Patterns	24

3 Tier Architecture	24

MVC	24

System and Subsystem Decomposition	25

Web Client Subsystem	25

Business Logic Subsystem	26

Data Subsystem	26

Deployment Diagram	27

Design Patterns	27

Facade	27

Repository	28

Appendix	29

Appendix A - UML Diagrams	29

Appendix B - Sprint Review Reports	52

Sprint 2 - Review Meeting Minutes	52

Sprint 3 - Review Meeting Minutes	53

Sprint 4 - Review Meeting Minutes	54

Sprint 5 - Review Meeting Minutes	56

Sprint 6 - Review Meeting Minutes	57

Appendix C - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	59

User Manuals	59

Installation / Maintenance Document	67

Prerequisites	67

First-time installation	67

Running the server locally	68

Launching mongodb	68

Restoring a local database backup (optional)	68

Launching the website locally to form testing	69

Deploying to production / development	69

Pulling the latest code from BitBucket / Github	69

Running the production / development server	69

Verifying the site is running / Viewing the server uptime	70

Adding javascript or css files to the website (IMPORTANT!)	70

Tips	70

Troubleshooting / Common Errors	71

Understanding the certificate renewal cron job	71

High level overview of the process	71

Detailed explanation of the important steps:	72

Shortcomings/Wish-list Document	74

References	76

# Introduction

The Vertically Integrated   Projects (VIP) program   aims to involve everyone   on campus in innovation.   VIP unites undergraduate   education and faculty   research in a team-based   context. Undergraduate   VIP students earn   academic credits, while   faculty and graduate   students benefit from the   design/discovery efforts of   their teams.

## Current System

The Current System had many bugs, a more limited admin panel, a way for dealing with skills that did not allow modification by the Administrator, and limited connectivity with Mobile Judge.

## Purpose of New System

The New system was supposed to address a lot of the bugs and shortcomings of the current system, as well as furth streamline the development and deployment process of the application. Many of the bugs were fixed, with the admin panel getting a complete redesign supporting new features while maintaining the functions of the last system. Skills were added to the admin panel, with new features being added to that table allowing the Administrator greater control over manipulating that data. Connectivity to Mobile Judge was improved, the data necessary for synchronization between both applications was added and updates to that information are now done automatically.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Vertically Integrated Projects project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

VIP-121 -As a Admin I would like to be able to edit rows by selecting a row column.

Description: As an Admin I would like to be to able to edit a row by selecting a column within the row.

Acceptance Criteria

- Clicking on a cell within the graph should make it a text box or a drop down.

- Changing the value within the cell and pressing enter should be reflected in the database.

VIP-134 - As a Admin I would like to be able to edit project members and have the changes reflect in the user’s projects

Description: As an Admin I would like to be to be able to edit a project’s members and have the edits be reflected in the students project column.

Acceptance Criteria

- Selecting a project should allow me to alter the members with the edit project members modal.

- Adding a student should update that student’s project column.

VIP-140 - As an Admin I would like to be able to sort columns in both ascending and descending order.

Description: As an Admin I would like to be to be able to click on a column heading and have that reorder the data beneath the column in either ascending or descending order.

Acceptance Criteria

- Clicking on the column heading should show an arrow indicating if data is ordered in ascending or descending order.

- The column must be reordered.

VIP-149 User should be able to sync the user database with data from an external database using the Upload Course data button.

Description: As an Admin, I would like for Student information such as Course and Semester to update when uploading course files, so that they appear in the User maintenance tab when searching.

Acceptance Criteria

- The User should be able to upload a file containing students already in the database

- Course and Semester fields in the Student object should be updated

- Student should appear in the filters when searching the mentioned updated fields

VIP-151 - Skill list breaks the page formatting when displaying the list

Description: As a Student or Faculty I would like to view the application page without the format breaking so that I can pick which skill to use without interference

Acceptance Criteria

- Given a user is on the application page for a project

- When the form for skills is accessed

- Then the given list of skills does not extend past the page format

VIP-153 - A user can choose to auto complete a skill if it matches on that already exists in a list of skill

Description: As a User I would like to have a skill autocomplete on command so that I can quickly and efficiently fill out the form for Skills and Experience

Acceptance Criteria

- Given a partially typed skill

- When a user presses the TAB key

- Then the first matching skill will fill in the remaining characters

VIP-169 - As a user I would like to be able to save my custom filters so that I can have them when I login again

Description: As a User I would like to be able to save my filters so that I can use them when I login again.

Acceptance Criteria

- I should be able to save the order of my columns and the columns being displayed.

- The columns should load whenever I open a tab.

VIP-170 - As a Admin I would like to be able to be able to customize the filters so that I can have different fields of data visible.

Description: As a Admin I would like to be able to customize my filters so that I can have different field of data visible and have them in an order that I deem best.

Acceptance Criteria

- I should be able to hide or display columns

- I should be able to reorder the columns.

VIP-172 - A skill should only count as new if a confidence value is not sufficiently high enough of a match with any other skill in the list

Description: As a Skill I would like to have a near match check so that I can limit duplicate or misspelt skills from being added to the system

Acceptance Criteria

- Given a skill to add

- When that skill does not closely resemble another skill

- Then that skill will be added to the list of skills

VIP-173 - Generate a log when a user is impersonated.

Description: As an administrator, I would like to have logs on when a user is impersonated, so that I may user them for troubleshoot an issue or bookkeeping at a later date.

Acceptance Criteria

- Save log when an impersonation session is created.

- Add admin id, user id, and timestamp to log.

- Remove unnecessary session information from log when impersonated user logs out.

VIP-174 - Refactor the storage of skills

Description: As an Admin I would like to have the skills stored individually so that I can have more control over reviewing skill information

Acceptance Criteria

- Given skills to save as permanent data

- When the system has to save it

- Then each skill is saved as an individual object in a collection

VIP-175 - Skill approval should be located in the admin controller

Description: As a Admin I would like to be able to review skills in a secure way so that I can approve, edit, or remove skills

Acceptance Criteria

- Given an admin is on the admin panel

- When he or she wants to edit a skill

- Then there should be a panel that displays every skill saved

VIP-176 - A user should have a skill autocomplete in line rather than choose from a long list of buttons

Description: As a User I would like to have a cleaner list of skills so that I have an easier time picking a skill

Acceptance Criteria

- Given a user has access to the Skills and Experience form

- When the form has focus

- Then only show skills that closely match a skill that is being typed

VIP-181 - An admin can edit a skill, whether approved or not, and see the changes reflected in the list of skills

Description: As an Admin I would like to be able to edit Skills so that I can ensure relevant skills stay in the database

Acceptance Criteria 1

- Given Skill objects displayed on an admin panel

- When an admin presses an Add Skill button and fills out the form

- Then a new Skill will be added to the database

Acceptance Criteria 2

- Given Skill objects displayed on an admin panel

- When an admin presses a Delete Skill button

- Then the selected skill will be removed from the database

Acceptance Criteria 3

- Given Skill objects displayed on an admin panel

- When an admin edits a skill

- Then the change will occur immediately to the skill and saved in the database

VIP-182 - Refactor deployment setup and fix issues that occur during installation/setup.

Description: As a developer, I would like to improve and streamline the deployment process, so that wasted development time is reduced and deployment to other environments is streamlined.

Acceptance Criteria

- Reduce all setup and launch commands to be ran via npm (Node Package Manager) run scripts.

- Setup which code is run to change based on environment (local, dev, production).

- Streamline installation process and make it cross-platform.

- Streamline deployment process.

- Reduce troubleshooting errors occurred via improperly loaded/installed dependencies.

- Fix bugs that can cause the site to crash on deployment.

VIP-191 - As an admin, I should be able to select multiple skills to merge together and pick which skill they should merge into

Description: As an Admin I would like to merge skills so that I can combine similar and relevant skills

Acceptance Criteria

- Given admin presses the merge skill button

- When admin selects specific skills

- Then all the selected skills but one chosen by admin will be deleted

VIP-192 Verify syncing of data works with Mobile Judge team

Description: As a Mobile Judge developer, I would like to know the API and database schema details, so that I can verify that the information in the MJ database is consistent with VIP

Acceptance Criteria

- The MJ developer should know the details of what is returned by the API endpoints

- The MJ developer should know the fields and data types of the Student, Course, Project, and Term object

- JSON-formatted information from https://vip.fiu.edu/vip/api/getall/123FIUspw/

VIP-193 - As a Admin I would like to be able to select multiple rows and delete them so that I can manipulate data more efficiently

Description: As an Admin I would like to be able to select multiple rows and be able to delete them so that I can manipulate data more efficiently.

Acceptance Criteria

- Be able to select multiple rows.

- Clicking delete will eliminate the selected rows and update the table.

VIP-194 - As an administrator, I would like to see a warning that I am current impersonating a user, so that it may prevent accidentally performing action under the assumption that I am a still on my own account.

Description: As an administrator, I would like to see a warning that I am current impersonating a user, so that it may prevent accidentally performing action under the assumption that I am a still on my own account.

Acceptance Criteria

- Update API to determine if a user is being impersonated or now.

- Create CSS+HMTL to display a banner only if the current user is being impersonated across all pages of the site.

- Warning should be clearly noticeable and display relevant info.

VIP-195 Include update of additional fields when updating Student information

Description: As an Admin, I would like for the system to verify that Course and Semester are changed for an existing Student during Course Upload, so that semester is also updated.

Acceptance Criteria

- The system should verify that the Course and Semester fields in the Student object have changed during Course Upload

- The Semester should be updated to the current semester

VIP-196 Fix missing project information in the Student object for current Semester

Description: As a Mobile Judge developer, I would like for the data we receive from the API endpoint to be consistent with the data in our database, so that we can easily add data to our database.

Acceptance Criteria:

- The Student object should include a Project field, as required by the MJ side.

- The Project information of Students for this semester should be added.

- The Project information of Students should be automatically updated in the future.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Development:

- 4 x Dual core 2.5GHz CPU, 8GB RAM, 500GB HDD: approximate specs for development laptops used in the project.

- Quad core 2GHz CPU, 200GB HDD, 4GB RAM: for hosting both the web server and mongo server in the main test environment.

- 3 x 8-core AMD FX-8300 , 320GB HDD, 8GB RAM: for hosting other testing environments in Docker containers in a Kubernetes cluster.

Production Server:

- Quad core 2GHz CPU, 200GB HDD, 4GB RAM: for hosting both the web server and mongo server in production.

Client:

- Any device running the latest version of Google Chrome, Safari, Mozilla Firefox or Microsoft Edge with an internet connection with a minimum download speed of 1Mbps should be enough to use the website/system.

Software:

Development:

- NodeJS v4.3.2 to v8.x.x: NodeJS interpreter

- NPM v2.14.12 to 6.4.x: NodeJS package manager

- MongoDB v3.4.10 to 4.x.x: database server

- Kubernetes v1.6: container orchestration engine

- Docker v17.06.0-ce: container engine

- Teamcity v2017.1.1: build server

- Mongo Compass or Robo 3T: v1.1.1 Mongo client with a GUI

- Jira (web): project management software

- Bitbucket (web): git repository posting

- Google Drive (web): file sharing

Production:

- Ubuntu 14.04.3 LTS: production server OS

- NodeJS v4.3.2: NodeJS interpreter

- NPM v2.14.12: NodeJS package manager

- MongoDB v3.4.10: database server

## Sprints Plan

### Sprint 2

Sprint 2 Planning Meeting Minutes

Attendees: Marcelo Valencia, Tobechukwu Ezewike, Andrew Sanzetenea, Rolando Martinez

Start time: 10:00pm

End time: 11:15pm

After discussion, the velocity of the team were estimated to be 168.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story VIP-8 - Fix login issue where session expires quickly TO DO

- User Story User VIP-139 - User should be able to filter Semesters by using filters for Name, Start Date, End Date DONE

- User Story User VIP-140 - User should be able to sort by individual columns in both ascending and descending order DONE

- User Story User VIP-151 - Skill list breaks the page formatting when displaying the list DONE

- User Story UserVIP-154 - If a user enters a skill that doesn’t match one in the list, that skill gets added to a list of skills that require approval. DONE

- User Story VIP-147 - User should be able to edit a course by selecting the edit course button, depicted by a pencil icon TO DO

- User Story VIP-132 - User should be able to clear all filters with a Refresh Filter button TO DO

- User Story VIP-165 - Develop unit and integration tests for the login sessions. TO DO

The team members indicated their willingness to work on the following user stories.

- Marcelo Valencia

  - VIP-151 - Skill list breaks the page formatting when displaying the list DONE

  - VIP-154 - If a user enters a skill that doesn’t match one in the list, that skill gets added to a list of skills that require approval. DONE

- Andrew Sanzetenea

  - VIP-132 - User should be able to clear all filters with a Refresh Filter button TO DO

  - VIP-147 - User should be able to edit a course by selecting the edit course button, depicted by a pencil icon TO DO

- Tobechukwu Ezewike

  - VIP-8 - Fix login issue where session expires quickly TO DO

  - VIP-165 - Develop unit and integration tests for the login sessions. TO DO

- Rolando Martinez

  - VIP-139 - User should be able to filter Semesters by using filters for Name, Start Date, End Date DONE

  - VIP-140 - User should be able to sort by individual columns in both ascending and descending order DONE

### Sprint 3

Sprint 3 Planning Meeting Minutes

Attendees: Andrew Sanzetenea, Rolando Martinez, Marcelo Valencia, Tobechukwu Ezewike
Start time: 10:30 pm
End time: 11:00 pm

After discussion, the velocity of the team were estimated to be 163 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story VIP-153 If a user enters a skill that doesn't match on one the list, that skill gets added to a list of skills that require approval VIP-154 - If a user enters a skill that doesn’t match one in the list, that skill gets added to a list of skills that require approval. DONE

- User Story VIP-171 Array of temporary skills should only add a new item if item does not exist in the array  VIP-171 - VIP-171 Array of temporary skills should only add a new item if item does not exist in the array DONE

- User Story VIP-172 A skill should only count as new if a confidence value is not sufficiently high enough of a match with any other skill in the list VIP-172 - A skill should only count as new if a confidence value is not sufficiently high enough of a match with any other skill in the lis DONE

- User Story VIP-155 An admin user can view the list of skills awaiting approval VIP-155 - An admin user can view the list of skills awaiting approval. DONE

- User Story VIP-139 User should be able to filter Semesters by using filters for Name, Start Date, End Date  VIP-139 - User should be able to filter Semesters by using filters for Name, Start Date, End Date DONE

- User Story VIP-159 User should be able to use advanced search to filter results  VIP-159 - User should be able to use advanced search to filter results DONE

- User Story VIP-163 Administrator/PI should be able to see and use SuperSearch text within Maintenance Bar  VIP-163 - Administrator/PI should be able to see and use Super Search text within Maintenance Bar DONE

- User Story VIP-161 User should be able to see when there are no results for a Search and given an appropriate response  VIP-161 - User should be able to see when there are no results for a Search and given an appropriate response DONE

- User Story VIP-149 User should be able to sync the user database with the data from an external database using the Upload Course data button VIP-149 - User should be able to sync the user database with data from an external database using the Upload Course data button DONE

- User Story VIP-147 User should be able to edit a course by selecting the edit course button depicted by a pencil icon VIP-147 - User should be able to edit a course by selecting the edit course button, depicted by a pencil icon TO DO

- User Story VIP-124 User should stop impersonating a user by logging out VIP-124 - User should stop impersonating a user by logging out DONE

- User Story VIP-165 Develop unit and integration tests for the login sessions VIP-165 - Develop unit and integration tests for the login sessions. TO DO

- User Story VIP-173 User Impersonating a user should generate a log VIP-173 - Admin impersonating a user should generate a log DONE

- User Story VIP-8 Fix login issue where session expires quickly  VIP-8 - Fix login issue where session expires quickly TO DO

The team members indicated their willingness to work on the following user stories.

Marcelo Valencia Jr

- VIP-154 - If a user enters a skill that doesn’t match one in the list, that skill gets added to a list of skills that require approval. DONE

- VIP-171 - VIP-171 Array of temporary skills should only add a new item if item does not exist in the array DONE

- VIP-172 - A skill should only count as new if a confidence value is not sufficiently high enough of a match with any other skill in the lis DONE

- VIP-155 - An admin user can view the list of skills awaiting approval. DONE

Rolando Martinez

- VIP-139 - User should be able to filter Semesters by using filters for Name, Start Date, End Date DONE

- VIP-159 - User should be able to use advanced search to filter results DONE

- VIP-163 - Administrator/PI should be able to see and use Super Search text within Maintenance Bar DONE

- VIP-161 - User should be able to see when there are no results for a Search and given an appropriate response DONE

Tobechukwu Ezewike

- VIP-124 - User should stop impersonating a user by logging out DON

- VIP-165 - Develop unit and integration tests for the login sessions. TO DO

- VIP-173 - Admin impersonating a user should generate a log DONE

- VIP-8 - Fix login issue where session expires quickly TO DO

Andrew Sanzetenea

- VIP-149 - User should be able to sync the user database with data from an external database using the Upload Course data button DONE

- VIP-147 - User should be able to edit a course by selecting the edit course button, depicted by a pencil icon TO DO

### Sprint 4

20181015 : Sprint 4 Planning Meeting Minutes

Attendees: Rolando Martinez, Andrew Sanzetenea, Tobechukwu Ezewike, Marcelo Valencia

Start time: 10:15 pm

End time: 10:40 pm

After discussion the velocity of the team were estimated to be 154 Story Points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story VIP-13 Add "super search" to filter tabs.  VIP-13 - Add "super search" to filter tabs. DONE

- User Story VIP-121 User should be able to edit a user by selecting the edit user button, depicted by a pencil icon. VIP-121 - User should be able to edit a user by selecting the edit user button, depicted by a pencil icon DONE

- User Story VIP-142 Each semester should have 3 buttons: Set Default, Edit, and Delete.VIP-142 - Each semester should have 3 buttons: Set Default, Edit, and Delete DONE

- User Story VIP-140 User should be able to sort by individual columns in both ascending and descending order.VIP-140 - User should be able to sort by individual columns in both ascending and descending order DONE

- User Story VIP-169 User should be able to save their custom set of filters.VIP-169 - User should be able to save their custom set of filters. DONE

- User Story VIP-170 User should be able to customize which filters they want to use.VIP-170 - User should be able to customize which filters they want to use. DONE

- User Story VIP-153 A user can choose to auto complete a skill if it matches on that already exists in a list of skill.  VIP-153 - A user can choose to auto complete a skill if it matches on that already exists in a list of skill. DONE

- User Story VIP-176 A user should have a skill autocomplete in line rather than choose from a long list of buttons VIP-176 - A user should have a skill autocomplete in line rather than choose from a long list of buttons DONE

- User Story VIP-174 Refactor the storage of skills  VIP-174 - Refactor the storage of skills DONE

- User Story VIP-175 Skill approval should be located in the admin controller VIP-175 - Skill approval should be located in the admin controller DONE

- User Story VIP-8 Fix login issue where session expires quickly  VIP-8 - Fix login issue where session expires quickly TO DO

- User Story VIP-177 A PI should be able to use the course upload feature intuitively. VIP-177 - A PI should be able to use the course upload feature intuitively. TO DO

- User Story VIP-178 Update database schema and fix invalid indices/ids.VIP-178 - Update database schema and fix invalid indices/ids. DONE

- User Story VIP-179 Assist Mobile Judge team with Retrieval of Data and Integration VIP-179 - Assist Mobile Judge team with Retrieval of Data and Integration DONE

- User Story VIP-180 Alter Course object in database to include list of students VIP-179 - Assist Mobile Judge team with Retrieval of Data and Integration DONE

The team members indicated their willingness to work on the following user stories.

- Rolando Martinez

  - VIP-13 - Add "super search" to filter tabs. DONE

  - VIP-121 - User should be able to edit a user by selecting the edit user button, depicted by a pencil icon DONE

  - VIP-142 - Each semester should have 3 buttons: Set Default, Edit, and Delete DONE

  - VIP-140 - User should be able to sort by individual columns in both ascending and descending order DONE

  - VIP-169 - User should be able to save their custom set of filters. DONE

  - VIP-170 - User should be able to customize which filters they want to use. DONE

- Tobechukwu Ezewike

  - VIP-8 - Fix login issue where session expires quickly TO DO

  - VIP-177 - A PI should be able to use the course upload feature intuitively. TO DO

  - VIP-178 - Update database schema and fix invalid indices/ids. DONE

- Andrew Sanzetenea

  - VIP-179 - Assist Mobile Judge team with Retrieval of Data and Integration DONE

  - VIP-180 - Alter Course object in database to include list of students TO DO

- Marcelo Valencia Jr

  - VIP-153 - A user can choose to auto complete a skill if it matches on that already exists in a list of skill. DONE

  - VIP-176 - A user should have a skill autocomplete in line rather than choose from a long list of buttons DONE

  - VIP-174 - Refactor the storage of skills DONE

  - VIP-175 - Skill approval should be located in the admin controller DONE

### Sprint 5

2018/10/29 : Sprint 5 Planning Meeting Minutes

Attendees: Rolando Martinez, Marcelo Valencia, Andrew Sanzetenea, Tobechukwu Ezewike

Start time: 10:30 pm

End time: 10:40 pm

After discussion, the velocity of the team were estimated to be 156.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story VIP-169 User should be able to save their custom set of filters.VIP-169 - User should be able to save their custom set of filters. DONE

- User Story VIP-160 User should be able to search database according to keywords.VIP-160 - User should be able to search database according to keywords DONE

- User Story VIP-162 User should be able to see Super Search bar on Administrator's Maintenance page.VIP-162 - User should be able to see Super Search bar on Administrator's Maintenance page DONE

- User Story VIP-166 User should be able to see only the available options in a filter dropdown.VIP-166 - User should be able to see only the available options in a filter dropdown. TO DO

- User Story VIP-164 User should be able to search project descriptions with super SearchVIP-164 - User should be able to search project descriptions with super Search DONE

- User Story VIP-13 Add "super search" to filter tabs.  VIP-13 - Add "super search" to filter tabs. DONE

- User Story VIP-175 Skill approval should be located in the admin controller. VIP-175 - Skill approval should be located in the admin controller DONE

- User Story VIP-156 An admin user can approve a skill, acknowledging the skills is valid. VIP-156 - An admin user can approve a skill, acknowledging the skills is valid. DONE

- User Story VIP-157 An admin user can deny a skill from the list, deleting it from the list. VIP-157 - An admin user can deny a skill from the list, deleting it from the list. DONE

- User Story VIP-181 An admin can edit a skill, whether approved or not, and see the changes reflected in the list of skills. VIP-181 - An admin can edit a skill, whether approved or not, and see the changes reflected in the list of skills DONE

- User Story VIP-8 Fix login issue where session expires quickly VIP-8 - Fix login issue where session expires quickly TO DO

- User Story VIP-182 Developer should be able to easily understand deployment setup. VIP-182 - Developer should be able to easily understand deployment setup. TO DO

- User Story VIP-188 Improve robustness of API authentication for the endpoints accessed by Mobile Judge VIP-188 - Improve robustness of API authentication for the endpoints accessed by Mobile Judge IN PROGRESS

- User Story VIP-189 Add Courses Directly From Text Files in the Server VIP-189 - Add Courses Directly From Text Files in the Server TO DO

The team members indicated their willingness to work on the following user stories.

- Rolando Martinez

  - VIP-169 - User should be able to save their custom set of filters. DONE

  - VIP-160 - User should be able to search database according to keywords DONE

  - VIP-162 - User should be able to see Super Search bar on Administrator's Maintenance page DONE

  - VIP-166 - User should be able to see only the available options in a filter dropdown. TO DO

  - VIP-164 - User should be able to search project descriptions with super Search DONE

  - VIP-13 - Add "super search" to filter tabs. DONE

- Marcelo Valencia Jr

  - VIP-175 - Skill approval should be located in the admin controller DONE

  - VIP-156 - An admin user can approve a skill, acknowledging the skills is valid. DONE

  - VIP-157 - An admin user can deny a skill from the list, deleting it from the list. DONE

  - VIP-181 - An admin can edit a skill, whether approved or not, and see the changes reflected in the list of skills DONE

- Andrew Sanzetenea

  - VIP-188 - Improve robustness of API authentication for the endpoints accessed by Mobile Judge IN PROGRESS

  - VIP-189 - Add Courses Directly From Text Files in the Server TO DO

- Tobechukwu Ezewike

  - VIP-8 - Fix login issue where session expires quickly TO DO

  - VIP-182 - Developer should be able to easily understand deployment setup. TO DO

### Sprint 6

2018/11/13 : Sprint 6 Planning Meeting Minutes

Attendees: Rolando Martinez, Marcelo Valencia, Andrew Sanzetenea, Tobechukwu Ezewike

Start time: 09:50 pm

End time: 10:15 pm

After discussion, the velocity of the team were estimated to be 112.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story VIP-134 User should be able to edit the members of a project by selecting the add/remove project users' button.VIP-134 - User should be able to edit the members of a project by selecting the add/remove project users' button DONE

- User Story VIP-166 User should be able to see only the available options in a filter dropdown.VIP-166 - User should be able to see only the available options in a filter dropdown. TO DO

- User Story VIP-167 Filters should update dynamically as new options are added.VIP-167 - Filters should update dynamically as new options are added. TO DO

- User Story VIP-190 User should be able to use super search to search through every column.VIP-190 - User should be able to use super search to search through every column. TO DO

- User Story VIP-191 As an admin, I should be able to select multiple skills to merge together and pick which skill they should merge into.VIP-191 - As an admin, I should be able to select multiple skills to merge together and pick which skill they should merge ino.DONE

- User Story VIP-182 Developer should be able to easily understand deployment setup. VIP-8 - Fix login issue where session expires quickly TO DO

- User Story VIP-8 Fix login issue where session expires quickly. VIP-8 - Fix login issue where session expires quickly TO DO

- User Story VIP-192 Verify syncing of data works with Mobile Judge teamVIP-192 - Verify syncing of data works with Mobile Judge team DONE

- User Story VIP-188 Improve robustness of API authentication for the endpoints accessed by Mobile Judge VIP-188 - Improve robustness of API authentication for the endpoints accessed by Mobile Judge IN PROGRESS

The team members indicated their willingness to work on the following user stories.

- Rolando Martinez

  - VIP-134 - User should be able to edit the members of a project by selecting the add/remove project users' button DONE

  - VIP-166 - User should be able to see only the available options in a filter dropdown. TO DO

  - VIP-167 - Filters should update dynamically as new options are added. TO DO

  - VIP-190 - User should be able to use super search to search through every column. TO DO

- Marcelo Valencia Jr

  - VIP-191 - As an admin, I should be able to select multiple skills to merge together and pick which skill they should merge into. DONE

- Andrew Sanzetenea

  - VIP-188 - Improve robustness of API authentication for the endpoints accessed by Mobile Judge IN PROGRESS

  - VIP-192 - Verify syncing of data works with Mobile Judge team DONE

- Tobechukwu Ezewike

  - VIP-182 - Developer should be able to easily understand deployment setup. TO DO

  - VIP-8 - Fix login issue where session expires quickly TO DO

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

### 3 Tier Architecture

Our website is based on an overarching three tier architecture. These three tiers is composed of presentation, applications, and data. A user will interact with the presentation layer in the form of the physical website whether it be through their personal computers of mobile devices. All interactions will send information into our applications layer, where we handle all business logics and algorithms. The results of these business logic and algorithms will eventually pass into our data layer, which is our mongoDB. Data layer will hence relay information back to the application layer. From the application layer, information can be extracted, transformed, and packaged back to the presentation layer. The benefit of such architecture is that it allows for clear and defined subsystems. This allows for easier debugging due to the capability to trace back errors and bugs. Scalability can also be benefited from this architecture, by componentizing the data layer. Developer is free to enhance and scale databases horizontally, reducing workload on one single database without the worry about the effect on other tiers.

### MVC

The pattern of choice for front-end MVC. This concept involve a circular and bidirectional flow and data and presentation. Data that originates from the model will reflect changes in controller which in turns, modify the view in which user interact with. Ability to have bidirectional data flow allow for flexibility when designing the front end. Working in our favor, is the asynchronous calls and operations that is possible due to the well separated and well defined views and controller.

## System and Subsystem Decomposition

The VIP Website employs the 3-tier architecture, meaning it is composed of three major subsystems: The Presentation tier is represented by the Web Client Subsystem, The Application Tier is represented by the Business Logic Subsystem, and the Data Tier is represented by the Data Subsystem.

### Web Client Subsystem

The Web Client Subsystem is responsible for providing the interface for our customers and clients to interact with the system. Since this subsystem was developed using Angular JS, this subsystem was also implemented using the MVC architectural pattern.

As part of the Presentation tier, this subsystem is also responsible for communicating with the Business Logic Subsystem when the Web Client System needs to either query or update the system data managed in the Data Subsystem. As far as management of the presentation layer logic goes, it is all self-contained and independent of the other subsystems.

### Business Logic Subsystem

The Business Logic Subsystem is responsible for all of the core logic of the system, and acts as the intermediary between the Data Subsystem and the Web Client Subsystem.

This subsystems lives completely on a backend server running on our NodeJS-Express web server whose main concern is to host a web application. In general this subsystem is primarily concerned with processing requests given by the Web Client Subsystem and making the necessary queries to the Data Subsystem to accomplish those requests. Therefore, it is the sole determinator for when the state of the system changes and how.

### Data Subsystem

The Data Subsystem is responsible for the management, access and storage of the system’s database, involving the database access logic/API and the database server itself. This is a backend “service” and should only be accessible by the Business Logic Subsystem for security/data integrity reasons. Therefore, the database access logic must be deployed with the Business Logic Subsystem, while the database server can be on a separate directory or server, even though as of this moment, they are located on the same server.

## Deployment Diagram

## Design Patterns

### Facade

This design pattern is used in a project in order to simplify changes made to a complex system. In VIP Website, the facade design pattern is used to simplify the interactions between the Web Client Subsystem and the Business Logic Subsystem. This is implemented in any portion of the Web Client Subsystem that is handling any interaction between the Business Logic Subsystem and the API layer. This is done by creating Services that handle any interaction with the API, while also abstracting all http protocol details away from our controllers for the front end.

Additional benefits to using the Facade Design Pattern are that it speeds up development time and onboarding as the Services act as boilerplate code allowing developers to interact with the API without needing a deep understanding of the API route.

### Repository

This design pattern is used to allow data access logic to be accessed in an organized manner, preventing access from unneeded controllers in the code. The pattern is used in the Data Subsystem, particularly in the sections that interact with the Business Logic Subsystem. It allows the Business Logic Subsystem a simple interface to access and modify the Data Subsystem.

# Appendix

## Appendix A - UML Diagrams

VIP -121 Inline Edit

VIP-134 Edit Project Members

VIP-140 Reorder Columns

VIP-151 Fix Skill Format

VIP-153 Autocomplete Skills

VIP-169 Save Custom Filters

VIP-170 Custom Filters

VIP-172 Fuzzy Matching Skills

VIP-176 Remove long list of buttons

VIP-181 Edit, Add, Delete Skills

VIP-191 Merge Skills

VIP-193 Multiple Row Delete

VIP-195 and VIP-149 Course and Semester Update

VIP-192 and VIP-196

## Appendix B - Sprint Review Reports

### Sprint 2 - Review Meeting Minutes

Attendees: Rolando Martinez, Marcelo Valencia Jr., Tobechukwu Ezewike, Andrew Sanzetenea

Start time: 10:30 pm

End time: 10:50 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story VIP-151 Skill list breaks the page formatting when displaying the list VIP-151- Skill list breaks the page formatting when displaying the listDone

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story VIP-154 If a user enters a skill that doesn’t match one in the list, that skill gets added to a list of skills that require approval. VIP-154- If a user enters a skill that doesn’t match one in the list, that skill gets added to a list of skills that require approval. Done

  - User story is currently under review. If approved, this user story can be considered done.

- User Story VIP-139 User should be able to filter Semesters by using filters for Name, Start Date, End Date  VIP-139- User should be able to filter Semesters by using filters for Name, Start Date, End DateDone

  - I was working on the super search function and a redesign of the front end to then implement these other stories, the story is returned to the Backlog.

- User Story VIP-140 User should be able to sort by individual columns in both ascending and descending order  VIP-140- User should be able to sort by individual columns in both ascending and descending orderDone

  - I was working on the super search function and a redesign of the front end to then implement these other stories, the story is returned to the Backlog.

- User Story VIP-149- User should be able to sync the user database with data from an external database using the Upload Course data buttonDone

  - This story will be moved to the backlog. It will be assigned to the next sprint, so it is still In Progress.

- User Story VIP-147- User should be able to edit a course by selecting the edit course button, depicted by a pencil iconTo Do

  - This story will be moved to the backlog. It wasn't started, so it is still in the To Do phase.

- User Story VIP-8- Fix login issue where session expires quicklyTo Do

  - This story is In Progress and needs to be placed in the backlog again.

- User Story VIP-165- Develop unit and integration tests for the login sessions.To Do

  - This story needs to be placed into the backlog for the next sprint. In To Do phase.

### Sprint 3 - Review Meeting Minutes

2018/10/14 - Sprint 3 Review Meeting Minutes

Attendees: Rolando Martinez, Marcelo Valencia, Andrew Sanzetenea, Tobechukwu Ezewike
Start time: 10:15 pm
End time: 10:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story VIP-154  If a user enters a skill that doesn’t match one in the list, that skill gets added to a list of skills that require approval.   VIP-154 - If a user enters a skill that doesn’t match one in the list, that skill gets added to a list of skills that require approval. Done

- User Story VIP-155 An admin user can view the list of skills awaiting approval.   VIP-155 - An admin user can view the list of skills awaiting approval. Done

- User Story VIP-171 Array of temporary skills should only add a new item if item does not exist in the array   VIP-171 - VIP-171 Array of temporary skills should only add a new item if item does not exist in the array Done

- User Story VIP-172 A skill should only count as new if a confidence value is not sufficiently high enough of a match with any other skill in the list   VIP-172 - A skill should only count as new if a confidence value is not sufficiently high enough of a match with any other skill in the lis Done

- User Story VIP-149 User should be able to sync the user database with data from an external database using the Upload Course data button  VIP-149 - User should be able to sync the user database with data from an external database using the Upload Course data button Done

- User Story VIP-139 User should be able to filter Semesters by using filters for Name, Start Date, End Date   VIP-139 - User should be able to filter Semesters by using filters for Name, Start Date, End Date Done

- User Story VIP-159 User should be able to use advanced search to filter results   VIP-159 - User should be able to use advanced search to filter results Done

- User Story VIP-163 Administrator/PI should be able to see and use Super Search text within Maintenance Bar  VIP-163 - Administrator/PI should be able to see and use Super Search text within Maintenance Bar Done

- User Story VIP-161 User should be able to see when there are no results for a Search and given an appropriate response  VIP-161 - User should be able to see when there are no results for a Search and given an appropriate response Done

- User Story VIP-124: User should stop impersonating a user by logging out.  VIP-124 - User should stop impersonating a user by logging out Done

- User Story VIP-173: User Impersonating a user should generate a log.  VIP-173 - Admin impersonating a user should generate a log Done

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story:  VIP-8 - Fix login issue where session expires quickly To Do

  - This story was placed into further view/In progress

- User Story: VIP-147 User should be able to edit a course by selecting the edit course button, depicted by a pencil icon  VIP-147 - User should be able to edit a course by selecting the edit course button, depicted by a pencil icon To Do

  - This story will be placed into the backlog.

### Sprint 4 - Review Meeting Minutes

2018/10/28 - Sprint 4 Review Meeting Minutes

Attendees: Rolando Martinez, Marcelo Valencia, Tobechukwu Ezewike, Andrew Sanzetenea
Start time: 10:40 pm
End time: 11:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story VIP-121  User should be able to edit a user by selecting the edit user button, depicted by a pencil icon  VIP-121 - User should be able to edit a user by selecting the edit user button, depicted by a pencil icon Done

- User Story VIP-142 Each semester should have 3 buttons: Set Default, Edit, and Delete   VIP-142 - Each semester should have 3 buttons: Set Default, Edit, and Delete Done

- User Story VIP-140 User should be able to sort by individual columns in both ascending and descending order   VIP-140 - User should be able to sort by individual columns in both ascending and descending order Done

- User Story VIP-170 User should be able to customize which filters they want to use   VIP-170 - User should be able to customize which filters they want to use. Done

- User Story VIP-177 Update database schema and fix invalid indices/ids.  VIP-178 - Update database schema and fix invalid indices/ids. Done

- User Story VIP-179 Assist Mobile Judge team with Retrieval of Data and Integration  VIP-179 - Assist Mobile Judge team with Retrieval of Data and Integration Done

- User Story VIP-153 A user can choose to auto complete a skill if it matches on that already exists in a list of skill.    VIP-153 - A user can choose to auto complete a skill if it matches on that already exists in a list of skill. Done

- User Story VIP-176 A user should have a skill autocomplete in line rather than choose from a long list of buttons   VIP-176 - A user should have a skill autocomplete in line rather than choose from a long list of buttons Done

- User Story VIP-174 Refactor the storage of skills   VIP-174 - Refactor the storage of skills Done

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story VIP-175 Skill approval should be located in the admin controller.   VIP-175 - Skill approval should be located in the admin controller Done

  - It will continue to the next sprint

- User Story VIP:177 A PI should be able to use the course upload feature intuitively.  VIP-177 - A PI should be able to use the course upload feature intuitively. To Do

  - Duplicate story.

- User Story VIP-8 Fix login issue where session expires quickly.  VIP-8 - Fix login issue where session expires quickly To Do

  - Moved back into backlog.

- User Story VIP-180 Alter Course object in database to include list of students  VIP-180 - Alter Course object in database to include list of students To Do

  - To be removed, originally a feature for the Mobile Judge team but there was a miscommunication. Not needed.

- User Story VIP-13 Add "super search" to filter tabs.   VIP-13 - Add "super search" to filter tabs. Done

  - It will continue to the next one

- User Story VIP-169 User should be able to save their custom set of filters.  VIP-169 - User should be able to save their custom set of filters. Done

  - It will continue to the next one

### Sprint 5 - Review Meeting Minutes

2018/11/12 - Sprint 5 Review Meeting Minutes

Attendees: Rolando Martinez, Marcelo Valencia, Andrew Sanzetenea, Tobechukwu Ezewike

Start time: 08:15 pm

End time: 08:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story VIP-169 User should be able to save their custom set of filters. VIP-169- User should be able to save their custom set of filters.Done

- User Story VIP-160 User should be able to search database according to keywords.  VIP-160- User should be able to search database according to keywordsDone

- User Story VIP-162 User should be able to see Super Search bar on Administrator's Maintenance page.  VIP-162- User should be able to see Super Search bar on Administrator's Maintenance pageDone

- User Story VIP-164 User should be able to search project descriptions with super Search.  VIP-164- User should be able to search project descriptions with super SearchDone

- User Story VIP-13 Add "super search" to filter tabs.  VIP-13- Add "super search" to filter tabs. Done

- User Story VIP-156 An admin user can approve a skill, acknowledging the skills is valid.  VIP-156- An admin user can approve a skill, acknowledging the skills is valid.Done

- User Story VIP-157 An admin user can deny a skill from the list, deleting it from the list.  VIP-157- An admin user can deny a skill from the list, deleting it from the list.Done

- User Story VIP-175 Skill approval should be located in the admin controller  VIP-175- Skill approval should be located in the admin controllerDone

- User Story VIP-181 An admin can edit a skill, whether approved or not, and see the changes reflected in the list of skills  VIP-181- An admin can edit a skill, whether approved or not, and see the changes reflected in the list of skillsDone

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story VIP-166 User should be able to see only the available options in a filter dropdown. VIP-166- User should be able to see only the available options in a filter dropdown.To Do

  - This story will be pushed into the backlog and taken up again in Sprint 6.

- User Story VIP-188 Improve robustness of API authentication for the endpoints accessed by Mobile Judge VIP-188- Improve robustness of API authentication for the endpoints accessed by Mobile JudgeIn Progress

  - This story will be placed back into the backlog for a future sprint.

- User Story VIP-182 Developer should be able to easily understand deployment setup.VIP-182- Developer should be able to easily understand deployment setup.To Do

  - This story will be placed back into the backlog.

- User Story VIP-8Fix login issue where session expires quickly. VIP-8- Fix login issue where session expires quickly To Do

  - This story will be place back into backlog

### Sprint 6 - Review Meeting Minutes

2018/11/26 - Sprint 6 Review Meeting Minutes

Attendees: Rolando Martinez, Marcelo Valencia, Andrew Sanzetenea, Tobechukwu Ezewike

Start time: 10:30 pm

End time: 10:45 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story VIP-134 User should be able to edit the members of a project by selecting the add/remove project users' button VIP-134- User should be able to edit the members of a project by selecting the add/remove project users' buttonDone

- User Story VIP-193 User should be able to delete multiple rows at once. VIP-193- User should be able to delete multiple rows at once.Done

- User Story VIP-183 Fix gulp deployment file to load changes properly. VIP-183- Fix gulp deployment file to load changes properly.Done

- User Story VIP-191 As an admin, I should be able to select multiple skills to merge together and pick which skill they should merge into. VIP-191- As an admin, I should be able to select multiple skills to merge together and pick which skill they should merge into.Done

- User Story VIP-192 Verify syncing of data works with Mobile Judge team VIP-192- Verify syncing of data works with Mobile Judge teamDone

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story VIP-167 Filters should update dynamically as new options are added. VIP-167- Filters should update dynamically as new options are added.To Do

  - This story will be pushed into the backlog.

- User Story VIP-166 User should be able to see only the available options in a filter dropdown. VIP-166- User should be able to see only the available options in a filter dropdown.To Do

  - This story will be pushed into the backlog.

- User Story VIP-190 User should be able to use super search to search through every column. VIP-190- User should be able to use super search to search through every column.To Do

  - How this should be reflected on the user story definition in Mingle:

- User Story VIP-8Fix login issue where session expires quicklyVIP-8- Fix login issue where session expires quickly To Do

  - The story will be pushed back into backlog.

- User Story VIP-182 Developer should be able to easily understand deployment setup.VIP-182- Developer should be able to easily understand deployment setup.To Do

  - How this should be reflected on the user story definition in Mingle:

- User Story VIP-188 Improve robustness of API authentication for the endpoints accessed by Mobile Judge VIP-188- Improve robustness of API authentication for the endpoints accessed by Mobile Judge In Progress

  - This story will be pushed to the backlog.

## Appendix C - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

### User Manuals

- Student Manual

  - Logging In

    - Click on the “Log In” button on the right top corner of this website.

    - Students do not need to make an account and may login through google using their FIU email account. Click the red “G” button and follow the prompts.

    - If the user has cookies enabled, he / she will stay logged into the site on subsequent visits.

  - Editing Profile / Opt-out from Notifications

    - Log in to the VIP website (see IA).

    - Click on the user icon found on the page header. (Icon can be found directly left of the “Log Out” button).

    - Use the form and follow instructions to update profile information.

    - To disable e mail notifications, uncheck the “Allow Notifications” box found near the bottom of the form.

    - Press the “Update” button to commit changes.

  - Viewing Projects

    - Click on the “Projects” link on the header navigation.

    - To view more detail, click on the project’s name. This will allow you to see a project’s team members, as well as any associated videos and / or links.

  - Applying to Project

    - Log in to the VIP website (see IA).

    - To access a project application, you may…

      - Click on the “Apply For a Project” button

      - Use the header navigation. An application link can be found under “Prospective Students” >> “Apply”

      - Click the “Apply” button located on the right hand side while viewing a project detail page (IC).

    - Fill out the application form with the instructions provided.

    - Upon submitting the form, your application will be sent out for approval. Your application will be reviewed by staff. If accepted, you will be added to the project roster.

  - Leaving Project

    - Log in to the VIP website (see IA).

    - Go to the project’s detail page (IC).

    - Click the “Leave” button located on the right side of the projects detail page.

    - To finish, dismiss the dialog message by selecting the “I’m sure” button.

- Faculty Manual

  - Account Creation / Logging In

    - Click on the “Log In” button on the right top corner of this website.

    - To create an account, click on the “Create an account” link under the “Non-Student Login” section. Note that all faculty accounts MUST be associated with an fiu e-mail address.

    - On the “Log In” page, enter your email and password in the forms under the “Non-Student Login” section. Press the blue “Log in” button to submit.

    - If the user has cookies enabled, he / she will stay logged into the site on subsequent visits.

  - Editing Profile / Opt-out from Notifications

    - Log in to the VIP website (see IIA).

    - Click on the user icon found on the page header. (Icon can be found directly left of the “Log Out” button).

    - Use the form and follow instructions to update profile information.

    - To disable e mail notifications, uncheck the “Allow Notifications” box found near the bottom of the form.

    - Press the “Update” button to commit changes.

  - Proposing Project

    - Log in to the VIP website (see IIA).

    - To propose a project, you may…

      - Click on the “Propose a Project” button

      - Use the header navigation. A project proposal application link can be found under “Faculty” >> “Propose Project”

    - Fill out the project proposal form with the instructions provided.

    - Upon submitting the form, your project proposal will be sent out for approval. If accepted, the project will added to the website.

  - Editing Project

    - Log in to the VIP website (see IIA).

    - Click “Projects” on the navigation bar. Go to the projects details page by clicking the name of the project that you wish to edit.

    - On the projects detail page, click on the “Edit” button on the right hand side.

    - Fill out the project edit form. This process is identical to proposing a project (see IIC).

    - Upon submitting the form, your edits will be sent to admin for approval. The unedited project will still be available for viewing on the Projects page.

  - Applying to Project:

    - Log in to the VIP website (see IIA).

    - To join a project, you may…

      - Click on the “Apply For a Project” button

      - Click the “Join” button located on the right hand side while viewing a project detail page (IC).

    - Fill out the application form with the instructions provided. Form in similar to the one that students fill out when applying to join a project.

    - Upon submitting the form, your application will be sent out for approval. Your application will be reviewed by staff. If accepted, you will be added to the project roster.

  - Leaving Project

    - Log in to the VIP website (see IIA).

    - Go to the project’s detail page (IC).

    - Click the “Leave” button located on the right side of the projects detail page.

    - To finish, dismiss the dialog message by selecting the “I’m sure” button.

- Pi/CoPi Manual

  - Account Creation/ Logging in

    - Click on the “Log In” button on the right top corner of this website.

    - To create an account, click on the “Create an account” link under the “Non-Student Login” section.

    - On the “Log In” page, enter your email and password in the forms under the “Non-Student Login” section. Press the blue “Log in” button to submit.

    - If the user has cookies enabled, he / she will stay logged into the site on subsequent visits.

  - Project Proposal Review

    - Log in to the VIP website (see IIIA)

    - Access the review projects proposal page by going to “Faculty” >> “Review Project Proposals” on the header navigation menu.

    - Projects may be accepted by pushing the green “Yes” button, or rejected by pushing the red “No” button.

    - If you wish to put an accepted / rejected project back into review, find the appropriate project under “Review Project Proposal History” and press “Undo”.

  - Faculty Registration Review

    - Log in to the VIP website (see IIIA)

    - Access the user registration review page by going to “Prospective Students” >> “Review Faculty Registrations” on the header navigation menu.

    - Faculty account registration requests can be  accepted by pushing the green “Yes” button, or rejected by pushing the red “No” button.

    - If you wish to move a faculty account back into review, locate it under “Review Faculty Application History” and press “Undo”. (*Note, this only works for previously-accepted users. To review a rejected account, please ask that user to attempt signing up again.)

  - Student Application Review

    - Log in to the VIP website (see IIIA)

    - Access the student application review page by going to “Prospective Students” >> “Review Student Applications” on the header navigation menu.

    - Student application requests can be  accepted by pushing the green “Yes” button, or rejected by pushing the red “No” button.

    - f you wish to move a student application back into review, locate it under “Review Student Application History” and press “Undo”. (*Note, this only works for previously-accepted students. To review a rejected application, please ask the user to submit a new application.)

  - Admin Panel

    - Log in to the VIP website (see IIIA)

    - Access the admin panel by clicking the wrench icon on the top-right corner of the page header.

    - Select the requisite tab to access a different section of the admin panel:

    - Admin Maintenance:

      - Set the administrator email that will receive the notifications of the VIP Website by entering the desired email into the input box and selecting the ‘Add New’ button. Then select the newly created email and select the ‘change’ button.

      - Set the email signature for the administrator email by modifying the email signature input box and selecting the ‘change’ button.

    - Users Maintenance:

      - Toggle display of user’s information from partial to full using the ‘simple display’ and complex display’ buttons

      - Filtering users can be achieved by either using one of the selection boxes (i.e. select a semester in the Semester selection box and only users in that semester will appear) and/or using the input boxes below the column headers that will correspond to filtering based on that column

      - Filters can be quickly removed using the ‘Refresh Filters’ button

      - Select the title for a given column to sort the users in ascending or descending order by that property.

      - Add a user by selecting the ‘add user’ button (depicted with a user and plus icon), fill in the required information into the prompted modal and select the ‘Add User’ button. The new user will now be present in the User Panel

      - Edit a user by selecting the ‘edit user’ button next to the user you wish to modify (depicted with a pencil icon), modify the information in the prompted modal and select the ‘Save Changes’ button. The user will now be updated in the User Panel.

      - Impersonate a user by selecting the ‘impersonate user’ button next to the user you wish to impersonate (depicted with an eye icon), you will now be redirected to the home page as the impersonated user. Select the ‘logout’ button in the upper right corner to stop impersonating the user.

      - Remove a user by selecting the remove user’ button next to the user you wish to remove (depicted with a red X icon), select the ‘Yes’ button to confirm the removal. The user will then be removed from the system.

      - Approve/Unapprove a user by selecting the approve/unapprove user’ button next to the user you wish to Approve/Unapprove (depicted with either a blue thumbs up icon or red thumbs-down icon).The user will then be updated to be approved/unapproved.

    - Projects Maintenance:

      - Toggle display of project’s information from partial to full using the ‘simple display’ and complex display’ buttons

      - Filtering projects can be achieved by either using one of the selection boxes (i.e. select a semester in the Semester selection box and only projects in that semester will appear) and/or using the input boxes below the column headers that will correspond to filtering based on that column

      - Filters can be quickly removed using the ‘Refresh Filters’ button

      - Select the title for a given column to sort the projects in ascending or descending order by that property.

      - Edit a project’s properties by selecting the ‘edit project’ button next to the project you wish to modify (depicted with a pencil icon), modify the information in the prompted modal and select the ‘Save Changes’ button. The project will now be updated in the Projects Panel.

      - Edit a project’s members (students, faculty, and mentors) by selecting the ‘add/remove project users’ button next to the project you wish to modify (depicted with a user icon), to add a user, select that user in the selection box and selecting the ‘add user’ button (blue user with plus icon). To remove a user, select the ‘remove user’ button (red user with X icon). Then select the ‘Save Changes’ button. The project should now be updated in the Projects Panel.

      - Remove a project by selecting the remove project’ button next to the project you wish to remove (depicted with a red X icon), select the ‘Yes’ button to confirm the removal. The project will then be removed from the system.

    - Semesters Maintenance:

      - Filtering Semesters can be achieved by using the filters for Name/Start Date/End Date.

      - Selecting any of the Column TItles will sort based on the column in both ascending or descending order(click multiple times to switch between)

      - Before any rows of semesters you are given an Add Semester Button that will bring up a modal to create a new semester, with information that must be provided.

      - Each Semester will have 3 buttons on the left, Set Default, Edit, and Delete.

      - If a semester is open for project proposals, there will be a button active next to the checkmark icon for Project Proposals.

      - If a Semester is Applicable, than the Apply button will be visible for students, otherwise it will be hidden.

      - If a Semester is Proposable, then those semesters will be visible in the Semester dropdown for Faculty/Staff in the Project Proposal Form.

    - Courses Maintenance

      - Filtering courses can be achieved by either using one of the selection boxes (i.e. select a semester in the Semester selection box and only courses in that semester will appear) and/or using the input boxes below the column headers that will correspond to filtering based on that column

      - Filters can be quickly removed using the ‘Refresh Filters’ button

      - Select the title for a given column to sort the courses in ascending or descending order by that property.

      - Add a course by selecting the ‘add course’ button (depicted with a blue plus icon), fill in the required information into the prompted modal and select the ‘Add Course’ button. The new course will now be present in the Courses Panel

      - Edit a course by selecting the ‘edit course’ button next to the course you wish to modify (depicted with a blue pencil icon), modify the information in the prompted modal and select the ‘Save Changes’ button. The course will now be updated in the Courses Panel.

      - Remove a course by selecting the remove user’ button next to the user you wish to remove (depicted with a red X icon). The user will then be removed from the system.

      - Synchronize the users database with course data from panthersoft by selecting the ‘Upload Course Data’ button. To add a file to the list of courses, follow these steps:

        - Select the ‘Choose file’ button under the File column. Select a .xls file from the file dialog.

        - If the file name refers to a course present in the system, just select the ‘add course file’ button and the file will either be accepted or rejected depending on the validity of the file’s formatting.

        - If the file refers to a course not present in the system, the modal will prompt you to add a new course, after selecting the ‘add course’ button, select the ‘add course file’ button and the file will either be accepted or rejected depending on the validity of the file’s formatting.

To submit the list of process files to be uploaded to the system, select the ‘Sync Database’ button. The users database will be updated accordingly.

Alternatively, to clear the list of course files in one go, select the ‘Clear List’ button. To get a template for the required format of the file, select the ‘Download Template’ button.

### Installation / Maintenance Document

#### Prerequisites

- NodeJS: Any version after 5.6.x but before 10.x.x should be fine. It installs NodeJS+NPM, which is used for downloading dependencies and launching the web server.

- MongoDB Community Server: You will need a MongoDB database server to run this application. You can install and run it on your own development laptop/desktop, no special configuration is required. Any version after v3.4.x should be fine.

- Git: Git will be used for source control and for pulling from (and pushing to) the Jira codebase. Jira has a good tutorial on git if you need a refresher.

- An IDE: Any IDE that can deal with NodeJS/HTML/CSS should do. Visual Studio Code is the recommended IDE for this as it contains great syntax highlighting and debugging tools.

- MongoDB Compass (recommended): Compass is a GUI that allows you to view and edit your local database more easily.

#### First-time installation

- Obtain the git repository link from the BitBucket on the Jira server, Navigate to Vertically Integrated Projects > VIP Website Ver9. You should be able to see the source code here. On the left hand side, click the "Clone" icon and obtain the link to the repository. It should be in the form: https://server.com/repo-name.git

- Download the repo into a local folder with the command

git clone <repository-link> <local directory to clone into>

- Now, checkout the branch that has been assigned to you by the Product Owner using:

git fetch

git checkout <assigned branch>

- Once the repo has downloaded, open your terminal (or Powershell if on Windows 10) and change into the directory you downloaded the repo into with using

cd <your local directory>/Code

- Now, you need to install the /node_modules/ directory. With the command

npm run setup

This command simply calls bower and npm install in both the ./Code/ and the ./Code/deployment/ directories to install the needed dependencies for the application.

#### Running the server locally

To run the website locally, we must launch both the database server (MongoDB) and the actual web server.

##### Launching mongodb

First, start mongodb locally. You can do this in the command prompt using the command

mongod --port 27017 --dbpath <path to store data>

Now, enter the mongo CLI interface with

mongo

and create a new local database named admin with

use admin

Now you can view if the db was created with the command

show dbs

Once done, simply exit the mongo shell with the command

exit

##### Restoring a local database backup (optional)

If you run the server without data in it currently, the server will give a few errors. This has been fixed; therefore, this step is now optional.

With your mongo installation, your terminal should also have the mongorestore command. Download the backup and unzip (if its still a zip file). Now, to restore the backup, use the command:

mongorestore -d <database-name> <directory-of-backup>

If you did not edit the config.js file, the database name for the local config should simply be 'admin'. Once done, you can enter the mongo shell in the terminal with the command 'mongo' and use the 'show dbs' command to see if the restoration worked. You should see that the admin database is consuming some space now.

##### Launching the website locally to form testing

After the previous steps of the installation have been completed, run the server with the command

npm run start:local

Now, open your web browser and navigate to localhost:3000. The site should be up and running locally.

You can create a PI account with Sadjadi’s email for testing purposes on your local environment since that account requires no verification

#### Deploying to production / development

The deployment instructions are similar for both prod and dev. The instructions here outline how it works for the dev server. First, you must ssh into the vip-dev server and change to the directory in which the code is launched. From your local computer, run

ssh <fiu_username>@vip-dev.cis.fiu.edu

then use the password that you use in the PG-106 / ECS 134 computer labs. Now change into the directory containing the vip-dev server's local repository, with:

cd /var/www/VIP-FINAL/Code/

##### Pulling the latest code from BitBucket / Github

The vip-dev.cis.fiu.edu server is already setup with git and this repository. All you have to do is pull from the repository with your credentials. The following commands resets all local changes to dev. This prevents merges to the remote repository. Then, it pulls from remote on the dev branch.

sudo git reset --hard origin/dev # it will be “origin/master” or “origin/main” for production

sudo git pull

Note that if any changes to the certificateRenewal.bash file are to be really used, this file needs to be copied to the /var/www/ folder and you have to execute

sudo chmod 711 /var/www/certificateRenewal.bash

afterwards to make the script executable.

##### Running the production / development server

The deployment process has been mostly simplified. The following command does all the preparation for you.

sudo npm run deploy:dev

sudo npm run deploy:prod # for production

This run script kills all node processes currently being run by the user (in this case, the user is sudo), copies the new HTTPS/SSL certificates into the proper folder, starts the mongodb server (if not already running), then starts the web server using the npm forever library. For more info, view the deploy.sh script in the /Code/ directory.

#### Verifying the site is running / Viewing the server uptime

Since the process was run using the forever script under the sudo user, you must also use the sudo user to view the process' status. This can be done with the command

sudo forever list

To view if mongo was deployed, run the command:

ps aux | grep mongo

#### Adding javascript or css files to the website (IMPORTANT!)

Background

If you look at the “{{gitCheckoutDir}}/Code/webapp/index.html” file you will see that almost the only javascript and css files referenced are “distrib/styles.css” and “distrib/scripts.js”. This is because all the js and css files are combined into one(one js and one css) so as to minimize the number of browser requests and therefore improve performance of the website. The files in the distrib folder are auto-generated whenever the web server starts(it’s triggered from server.js).

Consequences

- All js and css files added to the system will need to be added in the “{{gitCheckoutDir}}/Code/deployment/gulpfile.js”. See this document for details on how to add them.

- If changes are made to any of the js files(or css), the server has to be restarted for the changes to take effect.

Note that all of this means you will not add any link(for css) or script(for js) tags to the index.html file since adding the files to the gulpfile.js file mentioned above will take care of this files to be delivered to the browser/client.

#### Tips

- Force stopping the web server.

  - You can run sudo forever stopall should work, if it doesn't then execute sudo kill $(pidof nodejs) to force close/kill the process.You can check the pid of node instances with ps aux | grep node.

- Manually starting the MongoDB instance

  - Run the command sudo mongod --dbpath /var/lib/mongodb --fork --logpath /dev/null

- Copy new database to server (if schema or other large changes were made):

  - Note: Only perform this step if necessary (i.e. if schema/model changes were made in your local/dev environment) Copy the files from your local/dev database environment into the /var/lib/mongodb directory on the server. If write permission is denied on this directory, use sudo chmod to update the permissions. Do not forget to lower the permissions once the copy is complete.

#### Troubleshooting / Common Errors

Q: I get the following error:

...

npm ERR! code ELIFECYCLE

npm ERR! errno 1

npm ERR! vip@0.0.0 start:local: `cross-env NODE_ENV=local node server.js`

...

A: The ELIFECYCLE error likely indicates that there is already an instance of the server running on your system. You might need to kill the previous processes first.

Q: Where can I view the scripts used to run the server?

A: The file /Code/spackage.json has a json object called scripts that shows the commands being run when npm run <script_name> is called.

#### Understanding the certificate renewal cron job

##### High level overview of the process

From a high level the automated certificate renewal process for the vip website is

quite simple. The first step it to obtain/install the certbot-auto command line utility which we will use to obtain and manage our certificates(note most of the subsequent steps will use this tool). Then, we will obtain a new certificate for the domain you will be serving requests on. Once we have a certificate, we need a process to ensure that it is automatically renewed by having a cron job that executes monthly(it could be more often if you want). This cron job will execute the certificateRenewal.bash which it expects to be under the /var/www/ folder in your server. This bash script will then be the one to call the certbot-auto command line tool, which it expects to be under the /var/www/ folder in your server, to attempt to renew the certificates. If it is too early to renew your certificates(they have more than 30 days left until expiration), then nothing else is done by the script. However, if the certificates were close enough to the expiration date, they will be renewed and the new certificates will be placed in the /etc/letsencrypt/live/{{domain}}/ folder, where {{domain}} should be replaced by your domain. Once that the certificates have been renewed, the script will copy the new certificate files to the website’s root folder, which it will assume to be located at /var/www/VIP-FINAL/Code. Finally, the script will restart the web server so that it can start using the new certificates.

It is important that you note that as a consequence of the above process, the

deployment folder for your code in the dev and prod servers has to be /var/www/VIP-FINAL. If you violate this, the automated certificate renewal process will “fail”(technically it will work, it just won’t be useful since it will try to copy the new certificates to the wrong folder). It is recommended that you don’t change the deployment folder in the dev and prod environments. However, if you do change it, you will be responsible for updating the cron job and the certificate renewal script accordingly on both servers.

##### Detailed explanation of the important steps:

Note all of this has to be done in the hosting(dev or prod) server and some of this operations may need the web server to be restarted to take effect. Also note, that you should not have to do any of the below operations since they have already been performed by the VIP-6.0 team in both dev and prod servers. This is mostly for informational purposes so that future developers are aware of how it all works.

To obtain a new certificate(linux):

- Get certbot if you don’t yet have it in the server

cd /var/www/

wget https://dl.eff.org/certbot-auto

chmod a+x ./certbot-auto

- Run certbot to get the certificate:

sudo /var/www/certbot-auto certonly --webroot -w /var/www/VIP-FINAL/Code/webapp/ -d vip-dev.cis.fiu.edu

- Here -w is the location of your webapp folder and -d is the domain on which you are serving(the domain may be different from the one above)

- Note the web server needs to be running before this step, otherwise, you will be unable to “prove you own this domain”. See the documentation at https://certbot.eff.org/docs if you want to know what this means.

- Reply to any prompts you get

  - Enter the vip admin email when prompted for an email address, if you don’t know it, ask your PM

- Copy certificate files to the website root:

sudo su

cp  /etc/letsencrypt/live/vip-dev.cis.fiu.edu/* /var/www/VIP-FINAL/Code/

- Replace “vip-dev.cis.fiu.edu” by your domain.

- Restart the vip website.

Note this requires the nodejs server to be running and serving on the domain you want to get the certificate for.

To renew a certificate manually(linux, where the certificate was obtained through the process above):

- cd into the folder you previously downloaded certbot to.

- ./certbot-auto renew

- Restart the vip website.

Note this will only renew the certificate if it’s close to expiration(less than 30 days).

Create a cron job to attempt certificate renewal weekly:

- Create cron job to run the script on a regular basis at a convenient time

cd /var/www/

sudo cp /var/www/VIP-FINAL/certificateRenewal.bash ./

chmod 711 certificateRenewal.bash

- Open with your text editor of choice the certificateRenewal.bash file and make sure that this line VIP_WEB_DOMAIN="vip-dev.cis.fiu.edu" is correct, meaning that the domain is that of the server you are creating the cron job on.

sudo crontab -e

- Scroll to the bottom of the file and type the following in a new line:

CronPattern /var/www/certificateRenewal.bash

- Here replace CronPattern for an appropriate pattern, for example, ‘0 0 1 * *’ without the quotes will attempt renewing the certificates every month on the first day.

- Save and Close the file

We got this certificate through Certbot from EFF. More documentation on Certbot is available at https://certbot.eff.org/docs.

Note the environment variables referred to in that document(the link) are no longer necessary since they are now found in the certificateRenewal.bash script itself(hardcoded).

### Shortcomings/Wish-list Document

This section will list, and offer a high level explanation of some of the main shortcomings of the system as of the end of release 9.0; as well as a list of potential features to implement for future versions of the system.

Improve Admin Panel: The admin panel currently needs a few modifications to improve the work previously done on the panel on during this and previous semesters.

- Filters that are drop down menus that are dynamically populated with the options available.

- A search bar above the tables that will search through all of the columns in the table and will function as a logical AND with the filters being used.

- The search bar will employ some form of fuzzy matching and be case insensitive.

- Updating the active semester should be stored in another spot that is not the Administrator’s profile. Comparing strings and not ID’s on the off chance that there is a modification to the semester’s database.

- Text in the tables should be formatted in a cleaner and more easily read way.

Update Database Schemas: Even though we store our databases in MongoDB database, the schemas we enforce are still relational in nature. The problem lies that foreign keys within a schema are not tied to the ID of the document, meaning that relational integrity can be easily broken without proper attention. Since this was present from the previous version of the website, we chose to avoid changing this shortcoming, as it would involve sweeping changes across the website.

- A record of a student’s course history should be kept somehow. ·When searching for any class a student has taken in the past, the student should appear in the results.

  - Recommended fix: Create another table containing only “student-course” information, like in a relational database

- Redesign parts of the database to prevent N-to-N relationships

- Increase security for API endpoint for Mobile Judge. Currently it can be accessed with just the URL.

  - Recommended fix: Token-based authentication

# References

- “Agile Tutorial for the Senior Project Class School of Computing and Information Sciences Florida International University” (Adapted from Agile!: The Good, the Hype and the Ugly by Bertrand Stabley (ISBN 978-3-319-05154-3).

- Driessen, Vincent “A Successful Git Branching Model” <http://nvie.com/posts/a-successful-git-branching-model/>

- Florida International University, WReSTT-CyLE <http://wrestt.cis.fiu.edu/about-wrestt-com>

- VIP-Website-7.0 Github Repo <https://github.com/FIU-SCIS-Senior-Projects/VIP-Website-7.0>

- VIP-Website-9.0 Bitbucket Repo <https://sp-jira.cis.fiu.edu:7443/scm/vip/vip-website-ver9.git>