# From: Oscar Gonzalez [mailto:ogonzalez@mrgmiami.com] 
Sent: Friday, July 20, 2018 6:51 AM
To: Oscar Gonzalez <ogonzalez@mrgmiami.com>
Subject: US 1/South Dixie Highway Project Update- 7/20/2018

US 1/South Dixie Highway at 104 Street Project Update- 7/20/2018

US 1/South Dixie Highway from the C-100A Canal/SW 106 Street to SW 100 Street

Project Identification Number: 433489-1-52-01

Start Date: February 26, 2018

End Date: September 2018

Construction Activities:

- Reconstruction of raised median on US 1 between SW 102 Street and SW 104 Street

- Construction of concrete barrier wall between US 1 and busway shelter located just south of SW 104 Street

- Installation of light poles

Lane Closures:

Friday, July 20 through Friday, July 27 – There will be alternating, nighttime single and double lane closures on southbound and northbound US 1 from SW 104 Street to north of SW 100 Street between the hours of 9 p.m. and 5:30 a.m. Closures on Friday and Saturday evenings will occur between the hours of 11 p.m. to 7 a.m. and on Sundays from 11 p.m. to 5:30 a.m.

Oscar Gonzalez III

Senior Community Outreach Specialist

MRG, LLC

Florida Department of Transportation

District VI Construction

Cell: 786.280.0983

Website: www.fdotmiamidade.com

Email: ogonzalez@mrgmiami.com