Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 0

Date: 5/11/18

Start time: 12:00 PM

End time: 12:15 PM

Attendees: Abraham Saiovici, Hamza Salem, Orlando Arnosa, Rafael Leal, Tariq Juman, Ledian Nunez, Mark Cameron, Carlos J Lores, Rafael Fernandez, Felipe Zuniga,Elisa Moral, Andrew Sanzetenea Luis Averhoff

Abraham Saiovici:

- How many hours did I work since the last meeting?

  - 6 hours and a half

- What was done since the last scrum meeting?

  - Since last meeting I have been gathering information across the Breazehome site, its wiki, its youtube channel videos, its feature timeline, etc.

- What is planned to be done until the next scrum meeting?

  - By next meeting, I plan to have my personal proposal done and sent, and a team selected to work with.

- What are the hurdles?

  - Yesterday the hurdle had been selecting what area of the project I wanted to work on. Going to be a big commitment, so want it to be something that I am interested in.

Alejandro Vidal Abrahantes:

- How many hours did I work since the last meeting?

  - 7h

- What was done since the last scrum meeting?

  - Checked Wiki Orientation and Past Project Contributions. Created Video Proposal

- What is planned to be done until the next scrum meeting?

  - Form my team, create the team proposal video. Start thinking in user stories for the sprint planning meeting.

- What are the hurdles?

  - None

Alvaro De Castro:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Andrew Sanzetenea:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Reviewed making videos, researched features from other sites and began preparing script for video proposal

- What is planned to be done until the next scrum meeting?

  - Create video proposal

  - Go through code on github and install everything necessary to begin programming

- What are the hurdles?

  - Video creation process and setting up the programming environment, making sure the project can run

Carlos J Lores:

- How many hours did I work since the last meeting?

  - 6 hours

- What was done since the last scrum meeting?

  - Started on the individual video for the proposal and team admission.

  - Read through wiki to follow instructions

  - Started to see github code

- What is planned to be done until the next scrum meeting?

  - Upload individual video,

  - Start on the team video once approved by the product owner

  - Keep looking at git and setting the programming environment for the website

- What are the hurdles?

  - None for now

Dane E Parchment jr:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Uploaded videos of proposal and working with team on team proposal

- What is planned to be done until the next scrum meeting?

  - Eligibility quiz and the team proposal

- What are the hurdles?

  - N/A

Daniel Rene Garcia:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Dario Gonzalez:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Personal project video submitted, group video started

- What is planned to be done until the next scrum meeting?

  - The group project

- What are the hurdles?

  - None so far

Elisa Moral Perez:

- How many hours did I work since the last meeting?

  - I worked since the last meeting 4 hours

- What was done since the last scrum meeting?

  - I made my proposal video for the project and check out some popular real estate website.

- What is planned to be done until the next scrum meeting?

  - I’m planning to improve my video proposal.

- What are the hurdles?

  - My proposal was rejected, so I have to explain better what it is my proposal.

Felipe Zuniga Carlier:

- How many hours did I work since the last meeting?

  - 6 hours

- What was done since the last scrum meeting?

  - The individual video proposal has been created, approved and uploaded to the YouTube channel.

- What is planned to be done until the next scrum meeting?

  - Create team video proposal, wait for approval and upload to the YouTube channel.

- What are the hurdles?

  - Finding a team and coordinating everyone’s schedules

Frank Segui:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Grace Elizabeth Deehl:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Hamza Naief Salem:

- How many hours did I work since the last meeting?

  - 7 hours

- What was done since the last scrum meeting?

  - Finished setting up my accounts and mostly worked on researching on what feature I would like to work on.

- What is planned to be done until the next scrum meeting?

  - Selecting one feature to work on for the project and uploading my video.

- What are the hurdles?

  - Having difficulty deciding between a few features that I find to be interesting.

Irma Castillo-koelig:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jessiel Benitez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jesus E Cabrera domingo:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jose Antonio Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jose Gabriel Perez Clark:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ledian Nunez:

- How many hours did I work since the last meeting?

  - 6 hours and 30 minutes

- What was done since the last scrum meeting?

  - I recorded my proposal video and contacted possible team members

- What is planned to be done until the next scrum meeting?

  - Prepared for the team video and watch tutorial videos

- What are the hurdles?

  - none

Luis Manuel Averhoff:

- How many hours did I work since the last meeting?

  - 7 Hours

- What was done since the last scrum meeting?

  - I finished my individual video proposal and looked over the source code of the project.

- What is planned to be done until the next scrum meeting?

  - By the next scrum meeting, I will have my team formed, the team video completed and the eligibility quiz finished.

- What are the hurdles?

  - None so far.

Mark Anthony Cameron:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Brainstormed proposal ideas as well as looked at the tutorials for OBS and DaVinci Resolve. Created individual proposal video

- What is planned to be done until the next scrum meeting?

  - Shell out teams and work with potential team members on team proposal video as well as start to break down proposal into smaller more manageable chunks.

- What are the hurdles?

  - N/A

Nicolas Andres Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Noel Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made a list of features to add, spoke to potential team members

- What is planned to be done until the next scrum meeting?

  - Video proposal

- What are the hurdles?

Orlando Arnosa:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Look for ideas on features I would like to work on.

  - Watch videos on AngularJS to begin getting familiar with the framework and Javascript.

- What is planned to be done until the next scrum meeting?

  - Finalize proposal video on feature I am implementing

  - Find a team to work with..

- What are the hurdles?

  - Getting a group together and planning our work.

Rafael Fernandez Jr:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Prepped, recorded, and uploaded the video

  - Researched current mortgage calculators

- What is planned to be done until the next scrum meeting?

  - Prep, Record, and Upload the Group video

- What are the hurdles?

  - Identifying important aspects of our group proposal

  - Answer all of the group proposal questions from the wiki

  - Discuss how the team makeup will consist

  - Prepare the script for the team proposal video

Rafael Leal Mccormack:

- How many hours did I work since the last meeting?

  - Worked 6 hours

- What was done since the last scrum meeting?

  - Create video proposals and find new team

- What is planned to be done until the next scrum meeting?

  - Create team video proposal and brainstorm ideas for team feature

- What are the hurdles?

  - Meeting with group and deciding what will be done for video and features.

Richard Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Watched videos on Angular and its usage and did mini tutorials

- What is planned to be done until the next scrum meeting?

  - Create proposal videos

- What are the hurdles?

  - None at the moment

Sebastian Antonio Buccollini:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Tariq Juman:

- How many hours did I work since the last meeting?

  - 6 Hours

- What was done since the last scrum meeting?

  - Worked on proposal video

- What is planned to be done until the next scrum meeting?

  - Create team proposal video

- What are the hurdles?

  - None

Taufiq Bin Islam:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Uchenna Obicha Ohaeto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?