Sprint Checkpoint Meeting

Release: 5.0	Sprint: 1

Date: 5/19/18

Start time: 3:00 PM

End time: 3:15 PM

Attendees: Luis Averhoff, Mark Cameron, Tariq Juman

The total hours put so far by all team members are 86.7 of 81:

- Luis Manuel Averhoff

  - 31 of 27 hours

- Mark Anthony Cameron

  - 29.2 of 27 hours

- Tariq Juman

  - 27.5 of 27 hours

Status, completeness, and decision made for each user story:

- Luis Manuel Averhoff

  - User Story #2634 Feasibility Study

    - Status: Completed

    - Completeness: 100%

  - User Story #2640 Backlog Workshop

    - Status: OnGoing

    - Completeness: 80%

    - Decision: Continue

  - User Story #2643 Setting Up Development Environment

    - Status: OnGoing

    - Completeness: 80%

    - Decision: Continue

- Mark Anthony Cameron

  - User Story #2634 Feasibility Study

    - Status: Completed

    - Completeness: 100%

  - User Story #2640 Backlog Workshop

    - Status: OnGoing

    - Completeness: 80%

    - Decision: Continue

  - User Story #2643 Setting Up Development Environment

    - Status: OnGoing

    - Completeness: 50%

    - Decision: Continue

- Tariq Juman

  - User Story #2634 Feasibility Study

    - Status: Completed

    - Completeness: 100%

  - User Story #2640 Backlog Workshop

    - Status: OnGoing

    - Completeness: 80%

    - Decision: Continue

  - User Story #2643 Setting Up Development Environment

    - Status: OnGoing

    - Completeness: 80%

    - Decision: Continue