Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 1

Date: 05/21/2018

Start time: 3:00PM

End time: 3:15PM

Attendees: Luis Averhoff, Mark Cameron, Tariq Juman

Luis Manuel Averhoff:

- How many hours did I work since the last meeting?

  - 7 Hours

- What was done since the last scrum meeting?

  - Finished setting up the dango backend and chat
Backend. Looked through both the breaze-desktop and 
breaze chat backend codebase to get a better 
idea of how they communicate with each other.

- What is planned to be done until the next scrum meeting?

  - Finish setting up the development environment.

- What are the hurdles?

  - Trying to fix the chatbox not showing up when the user login.

Mark Anthony Cameron:

- How many hours did I work since the last meeting?

  - 7

- What was done since the last scrum meeting?

  - Continue to setup development environment

- What is planned to be done until the next scrum meeting?

  - Finish up setting up dev environment and finalize backlog workshop

- What are the hurdles?

  - Tutorial videos for setting up development environment did not address setting up on a windows environment. Also, setting up on ubuntu VM also came with problems that were not explained in tutorial videos.

Tariq Juman:

- How many hours did I work since the last meeting?

  - 6 Hours

- What was done since the last scrum meeting?

  - Setting up development environment of chat server.

- What is planned to be done until the next scrum meeting?

  - Setting up development environment.

- What are the hurdles?

  - Chat box not showing up when logged in.