Sprint Checkpoint Meeting

Release: 5.0	Sprint: 2

Date: 06/02/2018

Start time: 3:00 PM

End time: 3:30 PM

Attendees: Mark Cameron, Tariq Juman, Luis Averhoff

The total hours put so far by all team members are 91 of 162:

- Luis Manuel Averhoff

  - 29 of 54 hours

- Mark Anthony Cameron

  - 27 of 49 hours

- Tariq Juman

  - 33 of 54 hours

Status, completeness, and decision made for each user story:

- Luis Manuel Averhoff

  - User Story #2859 - Start Chat(Client)

    - Status: NotStarted

    - Completeness: 0%

    - Decision: Continue

  - User Story #2861 - Agent Search Views(Client)

    - Status: OnGoing

    - Completeness: 80%

    - Decision: Continue

- Mark Anthony Cameron

  - User Story #2857 - Filter Agent Results(Client)

    - Status: OnGoing

    - Completeness: 50%

    - Decision: Continue

  - User Story #2858 - Sort Agent Results(Client)

    - Status: OnGoing

    - Completeness: 0%

    - Decision: Continue

- Tariq Juman

  - User Story #2856 - Display Agent Results(Client)

    - Status: OnGoing

    - Completeness: 80%

    - Decision: Continue

  - User Story #2860 - Pagination(Client)

    - Status: OnGoing

    - Completeness: 50%

    - Decision: Continue