Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 2

Date: 06/01/2018

Start time: 3:00 PM

End time:

Attendees: Mark Cameron, Luis Averhoff, Tariq Juman

Luis Manuel Averhoff:

- How many hours did I work since the last meeting?

  - 5 Hours

- What was done since the last scrum meeting?

  - Continued working Views(Client) user story. Started loading up dummy data to see how the list and grid view would look.

- What is planned to be done until the next scrum meeting?

  - Will continue working on the user story and start making the design look like the one in breazehome.

- What are the hurdles?

  - N/A

Mark Anthony Cameron:

- How many hours did I work since the last meeting?

  - 6 hours

- What was done since the last scrum meeting?

  - Continued to work on user story and setup dev environment on windows system

- What is planned to be done until the next scrum meeting?

  - Hopefully finish up story

- What are the hurdles?

  - VM was extremely slow despite adding more memory for some reason. Had to setup environment on my Windows OS.

Tariq Juman:

- How many hours did I work since the last meeting?

  - 7 Hours

- What was done since the last scrum meeting?

  - Worked on Finding Agent designs and User Story#2856

- What is planned to be done until the next scrum meeting?

  - Finish up User Story#2856

- What are the hurdles?

  - N/A