Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 2

Date: 6/4/2018

Start time: 3:00 PM

End time: 3:15 PM

Attendees: Luis Averhoff, Tariq Juman, Mark Cameron

Luis Manuel Averhoff:

- How many hours did I work since the last meeting?

  - 6 Hours

- What was done since the last scrum meeting?

  - Setting up my branch and integrating my work for user story list and grid view.

- What is planned to be done until the next scrum meeting?

  - Try to finish to integrating all my work for user story list and grid view.

- What are the hurdles?

  - N/A

Mark Anthony Cameron:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Got display for filters working

- What is planned to be done until the next scrum meeting?

  - Finish up filtering story

- What are the hurdles?

  - N/A

Tariq Juman:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Sprint checkpoint, setting up repo, and finished pagination

- What is planned to be done until the next scrum meeting?

  - Setting up the django agent profile

- What are the hurdles?

  - N/A