Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 2

Date:  06/05/2018

Start time: 3:00 PM

End time: 3:15 PM

Attendees: Mark Cameron, Tariq Juman, Luis Averhoff

Luis Manuel Averhoff:

- How many hours did I work since the last meeting?

  - 5 Hours

- What was done since the last scrum meeting?

  - Finished User story #2861 for having the client switch between list and grid view.

- What is planned to be done until the next scrum meeting?

  - Start working on the start chat user story.

- What are the hurdles?

  - N/A

Mark Anthony Cameron:

- How many hours did I work since the last meeting?

  - 5 Hours

- What was done since the last scrum meeting?

  - Attempting to finish up agent filtering

- What is planned to be done until the next scrum meeting?

  - Finish up agent filtering

- What are the hurdles?

  - N/A

Tariq Juman:

- How many hours did I work since the last meeting?

  - 6 Hours

- What was done since the last scrum meeting?

  - Finished User Story #2860 for splicing the elements into each page

- What is planned to be done until the next scrum meeting?

  - Fix getting the agent data from django api

- What are the hurdles?

  - N/A