Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 2

Date: 06/07/2018

Start time: 3:00 PM

End time: 3:15 PM

Attendees: Mark Cameron, Luis Averhoff, Tariq Juman

Luis Manuel Averhoff:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Complete integration of my work in the dev environment. Finished class diagram and sequence diagram. Started creating some tests for user story #2861.

- What is planned to be done until the next scrum meeting?

  - Finish creating tests for user story #2861.

- What are the hurdles?

  - N/A

Mark Anthony Cameron:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Bug fixes and continuing work on user story

- What is planned to be done until the next scrum meeting?

  - Finish up user stories

- What are the hurdles?

  - N/A

Tariq Juman:

- How many hours did I work since the last meeting?

  - 6 Hours

- What was done since the last scrum meeting?

  - Completed diagrams for user story#2860. Started on user story document#2856

- What is planned to be done until the next scrum meeting?

  - Finish unit testing for user story#2860.

- What are the hurdles?

  - N/A