Sprint Planning Meeting Minutes:

Release: 5.0	Sprint: 2

Date: 5/29/2018

Start time: 12:00 PM

End time: 12:30 PM

Attendees: Luis Averhoff, Mark Cameron, Tariq Juman

After discussion, the velocity of the team were estimated to be: 162 Hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #2856 - Display Agent Results(Client)

- User Story #2857 - Filter Agent Results(Client)

- User Story #2858 - Sort Agent Results(Client)

- User Story #2859 - Start Chat(Client)

- User Story #2860 - Pagination(Client)

- User Story #2861 - Agent Search Views(Client)

The team members indicated their willingness to work on the following user stories.

- Luis Manuel Averhoff

- User Story #2859 - Start Chat(Client) (32)

- User Story #2861 - Agent Search Views(Client) (22)

- Mark Anthony Cameron

- User Story #2857 - Filter Agent Results(Client) (27)

- User Story #2858 - Sort Agent Results(Client) (27)

- Tariq Juman

- User Story #2856 - Display Agent Results(Client) (30)

- User Story #2860 - Pagination(Client) (24)