Sprint Retrospective Meeting Minutes

Release: 5.0	Sprint: 2

Date: 6/8/2018

Start time: 4:00 PM

End time: 4:30 PM

Attendees: Luis Averhoff, Mark Cameron, Tariq Juman

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Luis Manuel Averhoff

  - User story #2861 went well but I underestimated how long I would work on it and worked very little on user story #2859.

  - Mark Anthony Cameron

  - Not really. Thought I could finish 2 stories but spent the sprint focused on #2857 and never got to start #2858

  - Tariq Juman

  - No. I underestimated by tinkering too long on small bugs.

- Did we do a good job estimating the points (time required) for each user story?

  - Luis Manuel Averhoff

  - No

  - Mark Anthony Cameron

  - No.

  - Tariq Juman

  - No

- Did each team member work as scheduled?

  - Luis Manuel Averhoff

  - Yes

  - Mark Anthony Cameron

  - Yes

  - Tariq Juman

  - Yes

What went right?

- Luis Manuel Averhoff

- Everyone was to work independently and communicate effectively any issues that may have had while working on their user story.

- Mark Anthony Cameron

- Great communication among team members and hardly any hiccups along the way. All meetings were attended on time and progress was reported at every step of the way.

- Tariq Juman

- We worked on schedule, been to every meeting, discussed/integrated the stories along the way.

How to address the issues in the next sprint?

- How to improve the process?

  - Luis Manuel Averhoff

  - Spend less time worrying about the small details and focus on the big picture. Prioritize functionality over visuals.

  - Mark Anthony Cameron

  - Work faster to meet deadlines however also keep or even improve quality of work.

  - Tariq Juman

  - Breaking down the epics into user stories ahead of time. Also to discuss the velocity and points deeper.

- How to improve the product?

  - Luis Manuel Averhoff

  - N/A

  - Mark Anthony Cameron

  - N/A.

  - Tariq Juman

  - N/A