Sprint Review Meeting Minutes

Release: 5.0	Sprint: 2

Date: 6/8/18

Start time: 3:30 PM

End time: 4:00 PM

Attendees: Luis Averhoff, Mark Cameron, Tariq Juman

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Luis Manuel Averhoff

- User Story #2861 - Agents Search View(Client)

- Mark Anthony Cameron

- User Story <Enter the user story number and title>

- Tariq Juman

- User Story #2856 - Display Agent Results(Client)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Luis Manuel Averhoff

  - User Story #2859 - Start Chat(Client)

    - How this should be reflected on the user story definition in Mingle:

      - Dev Phase: about 20% done.

- Mark Anthony Cameron

  - User Story #2857 - Filter Agent Results(Client)

    - How this should be reflected on the user story definition in Mingle:

      - In Dev. About 80% finished.

  - User Story #2588 - Sort Agent Results(Client)

    - How this should be reflected on the user story definition in Mingle:

      - To-Do

- Tariq Juman

  - User Story #2860 - Pagination(Client)

- How this should be reflected on the user story definition in Mingle:

  - Testing