Sprint Checkpoint Meeting

Release: 5.0	Sprint: 3

Date: 06/16/2018

Start time: 3:00 PM

End time: 3:30 PM

Attendees: Mark Cameron, Luis Averhoff, Tariq Juman

The total hours put so far by all team members are 86 of 162:

- Luis Manuel Averhoff

  - 30 of 54 hours

- Mark Anthony Cameron

  - 26 of 54 hours

- Tariq Juman

  - 30 of 54 hours

Status, completeness, and decision made for each user story:

- Luis Manuel Averhoff

  - User Story #2859 - Start Chat(Client)

    - Status: OnGoing

    - Completeness: 25%

    - Decision: Continue

- Mark Anthony Cameron

  - User Story #2857 - Filter Agent Results(Client)

    - Status: Completed

    - Completeness: 100%

    - Decision: Continue

  - User Story #2858 - Sort Agent Results(Client)

    - Status: OnGoing

    - Completeness: 20%

    - Decision: Continue

  - ...

- Tariq Juman

  - User Story #2748 - User Online Status

    - Status: OnGoing

    - Completeness: 25%

    - Decision: Continue

  - ...