Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 3

Date: 06/15/2018

Start time: 3:00 PM

End time: 3:15 PM

Attendees: Luis Averhoff, Mark Cameron, Tariq Juman

Luis Manuel Averhoff:

- How many hours did I work since the last meeting?

  - 5 Hours

- What was done since the last scrum meeting?

  - Continued working on user story #2859

- What is planned to be done until the next scrum meeting?

  - Continue working on user story #2859

- What are the hurdles?

  - Still trying to get client and agents to connect and send messages only to themselves.

Mark Anthony Cameron:

- How many hours did I work since the last meeting?

  - 5 Hours

- What was done since the last scrum meeting?

  - Unit testing

- What is planned to be done until the next scrum meeting?

  - Feature Video

- What are the hurdles?

  - N/A

Tariq Juman:

- How many hours did I work since the last meeting?

  - 6 Hours

- What was done since the last scrum meeting?

  - Continued user story #2748

- What is planned to be done until the next scrum meeting?

  - Continue working on user story#2748

- What are the hurdles?

  - Still trying to get topics to work