Daily Scrum Meeting Minutes:

Release: 5.0	Sprint: 3

Date: 06/18/18

Start time: 3:00 PM

End time:

Attendees: Mark Cameron, Luis Averhoff, Tariq Juman

Luis Manuel Averhoff:

- How many hours did I work since the last meeting?

  - 5 Hours

- What was done since the last scrum meeting?

  - Checkpoint meeting and continued working on user story#2859

- What is planned to be done until the next scrum meeting?

  - Continue working on user story#2859

- What are the hurdles?

  - Figuring how to automatically connect agent after client has connected.

Mark Anthony Cameron:

- How many hours did I work since the last meeting?

  - 5 Hours

- What was done since the last scrum meeting?

  - Make feature video for 2857 and continue work on 2858

- What is planned to be done until the next scrum meeting?

  - Continue work on 2858

- What are the hurdles?

  - N/A

Tariq Juman:

- How many hours did I work since the last meeting?

  - 6 Hours

- What was done since the last scrum meeting?

  - Checkpoint meeting and continued working on user story#2748

- What is planned to be done until the next scrum meeting?

  - Continued working on user story#2748

- What are the hurdles?

  - Phoenix topics/broadcasting