Sprint Planning Meeting Minutes:

Release: 5.0	Sprint: 3

Date: 6/9/2018

Start time: 3:00 PM

End time: 3:30 PM

Attendees: Mark Cameron, Tariq Juman, Luis Averhoff

After discussion, the velocity of the team were estimated to be 162 Hours (16 hours meetings, 16 hours communications, 16 hours refining user stories, 114 hours development)

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #2857 - Filter Agent Results(Client)

- User Story #2858 - Sort Agent Results(Client)

- User Story #2859 - Start Chat(Client)

- User Story #2748 - User Online Status

The team members indicated their willingness to work on the following user stories.

- Luis Manuel Averhoff

- User Story #2859 - Start Chat(Client) (38)

- Mark Anthony Cameron

- User Story #2857 - Filter Agent Results(Client) (Finish up) (10)

- User Story #2858 - Sort Agent Results(Client) (28)

- Tariq Juman

- User Story #2748 - User Online Status (38)