Sprint Review Meeting Minutes

Release: 5.0	Sprint: 3

Date: 6/22/18

Start time: 4:00 PM

End time: 4:30 PM

Attendees: Luis Averhoff, Mark Cameron, Tariq Juman

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Luis Manuel Averhoff

- User Story #2861  - Agent Search Views(Client)

- Mark Anthony Cameron

- User Story #2857 - Filter Agent Results(Client)

- Tariq Juman

- User Story #2860 - Pagination

- User Story #2856 - Display Agent Results

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Luis Manuel Averhoff

  - User Story #2859 - Start Chat

- How this should be reflected on the user story definition in Mingle:

  - In Testing Phase

- Mark Anthony Cameron

  - User Story #2858 - Sorting Agent Results

- How this should be reflected on the user story definition in Mingle:

  - Ready for Testing

- Tariq Juman

  - User Story #2748 - User Online Status

- How this should be reflected on the user story definition in Mingle:

  - In Testing Phase