Sprint Checkpoint Meeting

Release: 5.0	Sprint: 4

Date: 6/30/2018

Start time: 3:00 PM

End time: 4:00 PM

Attendees: Luis Averhoff, Mark Cameron, Tariq Juman

The total hours put so far by all team members are 78 of 162:

- Luis Manuel Averhoff

  - 21 of  54 hours

- Mark Anthony Cameron

  - 30 of 54 hours

- Tariq Juman

  - 27 of 54 hours

Status, completeness, and decision made for each user story:

- Luis Manuel Averhoff

  - User Story #2859 - Start Chat(Client)

    - Status: Completed

    - Completeness: 100%

    - Decision: Continue

  - User Story #2749 - Typing Indicator

    - Status: Ongoing

    - Completeness: 80%

    - Decision: Continue

- Mark Anthony Cameron

  - User Story #2858 - Sort Agent  Results(Client)

    - Status: Completed

    - Completeness: 100%

    - Decision: Continue

  - User Story #3096 - Agent Filter - refine implementation

    - Status: Ongoing

    - Completeness: 70%

    - Decision: Continue

- Tariq Juman

  - User Story #2748 - User Online Status

    - Status: Ongoing

    - Completeness: 90%

    - Decision: Continue

    - Ready to merge.

  - User Story #2750 - Unread Message Notifications

    - Status: Ongoing

    - Completeness: 50%

    - Decision: Continue

  - User Story #3346 - Chat Conversation List

    - Status: Ongoing

    - Completeness: 80%

    - Decision: Continue