Sprint Planning Meeting Minutes:

Release: 5.0	Sprint: 4

Date: 06/23/18

Start time: 3:15 PM

End time: 4:00 PM

Attendees: Mark Cameron, Tariq Juman, Luis Averhoff

After discussion, the velocity of the team were estimated to be 162 Hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #2859 - Start Chat

- User Story #2749 - Typing Indicator

- User Story #2858 - Sort Agent Results(Client)

- User Story #3096 - Agent Page Filter - refine implementation

- User Story #2748 - User Online Status

- User Story #2750 - Unread Message Notifications

The team members indicated their willingness to work on the following user stories.

- Luis Manuel Averhoff

- User Story #2859 - Start Chat

- User Story #2749 - Typing Indicator

- Mark Anthony Cameron

- User Story #3096 - Agent Page Filter - refine implementation

- User Story #2858 - Sort Agent Results(Client)

- Tariq Juman

- User Story #2748 - User Online Status

- User Story #2750 - Unread Message Notifications