Sprint Checkpoint Meeting

Release: 5.0	Sprint: 5

Date: 7/14/2018

Start time: 5:00 PM

End time: 5:20 PM

Attendees: Mark Cameron, Tariq Juman, Luis Averhoff

The total hours put so far by all team members are 96 of 162:

- Luis Manuel Averhoff

  - 24 of 54 hours

- Mark Anthony Cameron

  - 40 of 54 hours

- Tariq Juman

  - 32 of 54 hours

Status, completeness, and decision made for each defect and final document:

- Luis Manuel Averhoff

  - Defect #3790 Agent panel not entirely clickable

    - Status: Completed

    - Completeness: 100%

# Defect #3766 Global Style Set for Panels are Overriding Panels Across Site

    - Status: Completed

    - Completeness: 100%

  - Defect #3972 Detailed Page - Contact Agent Via Chat

    - Status: NotCompleted

    - Completeness: 50%

    - Decision: OnGoing

  - Poster

    - Status: OnGoing

    - Completeness: 25%

    - Decision: Continue

  - Final Documentation

    - Status: NotStarted

    - Completeness: 0%

    - Decision: Continue

  - Final Slide Presentation

    - Status: NotStarted

    - Completeness: 0%

    - Decision: Continue

- Mark Anthony Cameron

  - Defect #3983 Sorting displays incorrectly in some situations when filter is applied

    - Status: Completed

    - Completeness: 100%

  - Defect #3765 - 0 Results found near “”

    - Status: Completed

    - Completeness: 100%

  - Defect #3767 - Results Page - filter behaviour

    - Status: CannotBeDone

    - Decision: Drop

  - Poster

    - Status: OnGoing

    - Completeness: 0%

    - Decision: Continue

  - Final Documentation

    - Status: NotStarted

    - Completeness: 0%

    - Decision: Continue

  - Final Slide Presentation

    - Status: NotStarted

    - Completeness: 0%

    - Decision: Continue

- Tariq Juman

  - Defect #3866 Fix Unread Messages upon Read

    - Status: Completed

    - Completeness: 100%

  - Defect #3847 Fix “Find Your Agent” Links

    - Status: Completed

    - Completeness: 100%

  - Defect $3747 Chatbox name headers not displaying

    - Status: Completed

    - Completeness: 100%

  - Poster

    - Status: OnGoing

    - Completeness: 75%

    - Decision: Continue

  - Final Documentation

    - Status: NotStarted

    - Completeness: 0%

    - Decision: Continue

  - Final Slide Presentation

    - Status: NotStarted

    - Completeness: 0%

    - Decision: Continue