Sprint Planning Meeting Minutes:

Release: 5.0	Sprint: 5

Date: 7/9/18

Start time: 4:00 PM

End time: 4:30 PM

Attendees: Luis Averhoff, Tariq Juman, Mark Cameron

After discussion, the velocity of the team were estimated to be 162 Hours.

The product owner chose the following defects to be done during the next sprint. They are ordered based on their priority.

- Defect #3790: Agent Panel Not Entirely Clickable

- Defect #3767 Result Page - Filter Behaviour

- Defect #3747: Chatbox name headers

The team members indicated their willingness to work on the following:

- Luis Manuel Averhoff

- Defect #3790: Agent Panel Not Entirely Clickable

- Continue looking for other defects

- Work on poster

- Final Deliverable

- Final Slide Presentation

- Mark Anthony Cameron

- Defect #3767 Result Page - Filter Behaviour

- Final Documentation, Slide & Presentation, Poster, Video (Preparation)

- Tariq Juman

- Defect #3747: Chatbox name headers

- Continue looking for more defects and resolve them

- Poster

- Final Document

- Final Slide Presentation