Sprint Review Meeting Minutes

Release: 5.0	Sprint: 5

Date: 7/22/18

Start time: 3:30 PM

End time: 3:42 PM

Attendees: Mark Cameron, Tariq Juman, Luis Averhoff

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Luis Manuel Averhoff

- Defect #4046 User not able to chat once registered until page refreshed.

- Defect #3973 Detailed Page - Contact Agent Via Chat

- Defect #3790 Agent Panel not entirely clickable

- Defect #3766 Global Style Set for panels are overriding panels across site

- Mark Anthony Cameron

- Defect #4030 Fix the filter and sort and Agent Team Integration

- Defect #3983 Sort not working with Filtered Options

- Defect #3765 0 Results Found near “”

- Tariq Juman

- Defect #4027 Fix Chatroom and Conversation Name Headers

- Defect #4013 Fix Agent Search Bars

- Defect #3866 Fix Unread Messages Upon Read

- Defect #3847 Fix “Find Your Agent” Links

- Defect #3847 Chatbox name headers not displaying correctly upon login

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Luis Manuel Averhoff

  - User Story <Enter the user story number and title>

- How this should be reflected on the user story definition in Mingle:

  - ...

- Mark Anthony Cameron

  - User Story <Enter the user story number and title>

- How this should be reflected on the user story definition in Mingle:

  - ...

- Tariq Juman

  - User Story <Enter the user story number and title>

- How this should be reflected on the user story definition in Mingle:

  - ...